## Stream-Aligned Teams Deep Dive

### What Are Stream-Aligned Teams?

The Core Principle

Platform teams provide internal products that stream-aligned teams consume. They turn complexity into simplicity.

Stream-aligned teams own a value stream - a flow of work that delivers business value to customers or internal users. Instead of organizing by technology (the Java team, the .NET team, the ERP team), you organize by business capability. Team has end-to-end responsibility for a specific business capability.

Example Structure for Your Organization

Let's say you're a manufacturing company. Instead of organizing by technology (Java, .NET), by component (frontend, backend, database) or product (SAP, Salesforce):

- ❌ Team A: SAP developers

- ❌ Team B: .NET developers

- ❌ Team C: Integration team

You organize by business domain:

- ✅ Order-to-Cash Team: Owns everything from order entry through invoicing (might use SAP, custom apps, Salesforce)

- ✅ Supply Chain Team: Owns procurement, inventory, logistics (might use SAP, custom WMS, external logistics APIs)

- ✅ Customer Experience Team: Owns customer portal, self-service, notifications (might use custom apps, Zendesk, Twilio)

- ✅ Product Data Team: Owns product information, pricing, catalogs (might use PIM system, custom apps, e-commerce platform)

### Why Stream-Aligned Teams?

Problems with current model (organized by technology):

- Handoffs between teams slow delivery

- No clear ownership of business outcomes

- "Not my team" mentality when issues arise

- Business stakeholders don't know who owns what

- Conway's Law: architecture mirrors org structure (siloed architecture)

Benefits of stream-aligned teams:

- ✅ Fast flow of value (minimal handoffs)

- ✅ Clear ownership and accountability

- ✅ Teams understand business context

- ✅ Business stakeholders have clear partner

- ✅ Teams can make decisions independently

- ✅ Architecture evolves toward business domains

### Identifying Your Stream-Aligned Teams

Use Domain-Driven Design to find boundaries:

Step 1: Identify Business Capabilities

- What are the major business functions?

- Examples: Sales, Marketing, Customer Service, Finance, Operations, HR

Step 2: Break Down into Domains

- Within each capability, what are distinct domains?

- Example - Sales capability:

  - Lead Management

  - Opportunity Management

  - Quote/Proposal Generation

  - Order Processing

  - Customer Relationship

Step 3: Group Related Domains

- Which domains naturally go together?

- Consider data dependencies, workflow connections

- Example grouping:

  - Customer Experience Domain: Lead Management + Opportunity + CRM + Customer Portal

  - Order-to-Cash Domain: Quote/Proposal + Order Processing + Invoicing + AR

Step 4: Apply Team Sizing

- Each stream-aligned team should be 5-10 people

- If domain too large for one team: split it

- If domain too small: combine with related domain

Step 5: Validate Boundaries

- Minimal dependencies between teams?

- Clear data ownership per team?

- Team can deliver value independently?

- Business stakeholder can be identified?

### Example: Manufacturing Company

Current State (by technology):

- Team A: Java developers (work on multiple systems)

- Team B: .NET developers (work on multiple systems)

- Team C: SAP developers

- Team D: Web/Frontend developers

Future State (by domain):

Team 1: Customer Experience

- Owns: CRM, Customer Portal, E-commerce, Customer Service tools

- Systems: Salesforce, custom portal (React + .NET APIs), Zendesk integration

- Technologies: .NET, React, Salesforce configuration, APIs

- Team: Product Owner (from Sales), BA, 4 developers, 1 tester, Solution Architect (shared)

Team 2: Order-to-Cash

- Owns: Quote generation, Order processing, Invoicing, Collections

- Systems: Custom quoting tool, SAP integration, billing system

- Technologies: Java, SAP APIs, database

- Team: PO (from Finance), BA, 4 developers, 2 testers, Solution Architect (shared)

Team 3: Supply Chain

- Owns: Procurement, Inventory, Warehouse Management, Logistics

- Systems: SAP MM/WM, custom warehouse app, logistics integrations

- Technologies: SAP, Java, mobile apps, integration platform

- Team: PO (from Operations), BA, 5 developers, 1 tester, Solution Architect (shared)

Team 4: Product Data

- Owns: Product information, Catalogs, Pricing, Technical specs

- Systems: PIM system, pricing engine, product configurator

- Technologies: SaaS PIM tool, custom configurator (Python), APIs

- Team: PO (from Product Management), BA, 4 developers, 1 tester, Solution Architect (shared)

Team 5: Manufacturing Operations

- Owns: Production planning, Shop floor systems, Quality management

- Systems: SAP PP/QM, MES (Manufacturing Execution System), quality tools

- Technologies: SAP, custom MES, IoT integrations

- Team: PO (from Manufacturing), BA, 5 developers, 1 tester, Solution Architect (shared)

Team 6: Finance & Reporting

- Owns: Financial close, Reporting, Analytics, Compliance

- Systems: SAP FI/CO, BI/Analytics tools, custom reports

- Technologies: SAP, Power BI, data warehouse, SQL

- Team: PO (from Finance), BA, 3 developers, 1 analyst, Solution Architect (shared)

### Team Composition

Team Composition (typical 6-10 people)

Each stream-aligned team should have:

- 1 Product Owner - Business prioritization, backlog management, stakeholder liaison

- 1 Business Analyst - Requirements, process design, UAT coordination

- 4-6 Developers - Mix of skills (backend, frontend, integration) - they learn what's needed for their domain

- 1-2 Testers/QA - Test automation, quality assurance

- Virtual members:

  - Solution Architect (20-40% allocation across multiple teams)

  - UX Designer (shared resource or 20% allocation)

  - Data Engineer (for data pipeline work)

  - Scrum Master (optional, if team needs facilitation support)

Key Characteristics

- Long-lived teams - Not assembled for projects, but permanent teams that evolve their domain

- End-to-end ownership - From requirements through production support

- Full-stack capability - Team collectively has all skills needed for their domain

- Minimal hand-offs - Team can deliver independently without constant dependencies

- Technology agnostic - Uses whatever technology serves their domain (custom code, SaaS config, integration)

Skill Mix Within Development:

- Not: Everyone does everything

- Instead: Complementary skills with some overlap

- Example for Customer Experience team:

  - Developer 1: React expert, can do backend

  - Developer 2: .NET backend expert, can do frontend

  - Developer 3: Full-stack generalist

  - Developer 4: Salesforce configuration specialist

  - Developer 5: Integration and APIs specialist

T-Shaped Skills:

- Deep in one area (the vertical bar of T)

- Broad understanding across stack (the horizontal bar)

- Can collaborate effectively across the full solution

### Team Autonomy & Boundaries

Boundaries Between Teams

Use Domain-Driven Design principles:

- Each team owns a clear business domain

- Define explicit interfaces/APIs between domains

- Minimize shared databases across teams

- Use events/messaging for cross-domain communication

Example boundaries:

- Order-to-Cash owns "order" data

- Supply Chain owns "inventory" data

- When an order is placed, Order-to-Cash publishes an "OrderCreated" event

- Supply Chain subscribes and reserves inventory

What Stream-Aligned Team Owns:

- ✅ Their business domain's technology

- ✅ Product backlog and prioritization (with PO)

- ✅ Technical decisions within domain

- ✅ Development, testing, deployment of their solutions

- ✅ Production support for their domain

- ✅ Integration interfaces they expose

- ✅ Data within their domain

What Team Does NOT Own (Dependencies):

- ❌ Shared platforms (integration, data, infrastructure) → Platform teams provide

- ❌ Architecture standards → Architects define, teams follow

- ❌ Cross-domain data → Data platform team coordinates

- ❌ Enterprise-wide decisions → Architecture Review Board

- ❌ Vendor relationships → Vendor Management handles

APIs and Contracts Between Teams:

- Teams expose well-defined APIs

- Other teams consume via APIs (not direct database access)

- APIs are versioned and stable

- Breaking changes require coordination

- Platform team provides API gateway and standards

How They Work with SaaS

This is crucial: When you implement Salesforce for CRM, the Customer Experience Team doesn't hand it off to a "Salesforce team." Instead:

- The Customer Experience Team learns Salesforce configuration

- They own the Salesforce instance for their domain

- They configure flows, fields, validation rules

- They integrate it with other systems

- They evolve it over time

Some developers become "configuration specialists" alongside coding. This is fine - modern IT professionals need to be polyglots.

### Team Interactions

Three Interaction Modes (from Team Topologies):

1. Collaboration (High interaction, temporary):

- Two teams work closely together

- Use when: exploring new area, unclear boundaries

- Example: Customer Experience and Order-to-Cash teams collaborating on new checkout flow

- Duration: Weeks to few months, then transition to other mode

2. X-as-a-Service (Minimal interaction, ongoing):

- One team consumes services from another with minimal collaboration

- Use when: clear interface, well-defined service

- Example: All teams consume integration platform from Integration Platform team

- Duration: Ongoing, stable relationship

3. Facilitating (One team helps another, temporary):

- Enabling team helps stream-aligned team learn new capability

- Use when: team needs to adopt new technology/practice

- Example: Platform team helps Customer Experience team learn new deployment approach

- Duration: Weeks to months until team is self-sufficient

Most Common Pattern:

- Stream-aligned teams use X-as-a-Service with platform teams

- Occasionally collaborate with other stream-aligned teams on shared features

- Occasionally receive facilitation from enabling teams or architects

### Cognitive Load Management

Key Principle: Each team has limited cognitive load capacity

Team Cognitive Load includes:

- Business domain knowledge

- Technology stack

- Tools and processes

- Relationships and dependencies

Warning Signs of Overload:

- Team velocity declining

- Quality issues increasing

- Team members stressed

- Unable to learn new things

- Context switching between too many areas

Managing Cognitive Load:

1. Limit Domain Scope:

- Don't give team too many business areas

- Example: DON'T give one team "all customer-facing tech + internal operations"

- Example: DO give team focused "customer experience" domain

2. Limit Technology Diversity:

- Team shouldn't need to know 10 different languages/frameworks

- Aim for 2-3 primary technologies

- Example: React + .NET + Salesforce = manageable

- Example: React + .NET + Java + Python + SAP + Oracle = too much

3. Platform Teams Reduce Load:

- Platform teams abstract complexity

- Stream team uses integration platform, doesn't build integrations from scratch

- Stream team uses CI/CD pipeline, doesn't configure it themselves

- Stream team uses data platform, doesn't manage data infrastructure

4. Clear Boundaries:

- Well-defined domain = team knows what they own

- Unclear boundaries = cognitive load trying to coordinate

5. Stable Teams:

- Keep teams together (don't reorganize frequently)

- Team builds shared understanding over time

- Context switching between teams is expensive

### Measuring Stream-Aligned Team Success

Flow Metrics (from Team Topologies and Flow Framework):

1. Flow Velocity:

- Number of work items completed per time period

- Trend should be stable or increasing

- Target: Consistent sprint-to-sprint

2. Flow Time (Lead Time):

- Time from work item start to deployment

- Includes development, testing, deployment

- Target: 1-4 weeks for typical feature

3. Flow Efficiency:

- Active work time / total time

- Identifies waiting and blocked time

- Target: >40% (higher is better)

4. Flow Load:

- Number of work items in progress

- Too high = team overloaded

- Target: 1-2 items per developer (WIP limits)

Team Health Metrics:

1. Team Satisfaction:

- Quarterly survey

- Questions: Autonomy, mastery, purpose, collaboration

- Target: 4/5 or higher

2. Psychological Safety:

- Can team members speak up, take risks, admit mistakes?

- Measured via survey or retrospectives

- Critical for high-performing teams

3. Team Stability:

- Turnover rate

- Target: <10% annual turnover

4. Dependencies:

- Number of blocking dependencies on other teams

- Trend should decrease as teams mature

- Target: <20% of work blocked by other teams

Business Outcome Metrics (vary by domain):

Customer Experience Team:

- Customer satisfaction (CSAT, NPS)

- User adoption of self-service tools

- Time to resolve customer inquiries

Order-to-Cash Team:

- Order processing time

- Invoice accuracy

- Days sales outstanding (DSO)

Supply Chain Team:

- Inventory turnover

- Stockout rate

- Procurement cycle time

Product Data Team:

- Time to launch new product

- Product data quality score

- Pricing accuracy

### Common Challenges & Solutions

Challenge 1: "We have shared databases, how do we split teams?"

Problem: Current architecture has one big database used by multiple applications

Solution Path:

- Phase 1: Teams continue to share database BUT establish clear data ownership

  - Customer Experience team owns customer tables

  - Order-to-Cash team owns order tables

  - Document ownership and access patterns

- Phase 2: Teams access other team's data via APIs (not direct DB access)

  - Customer Experience team exposes Customer API

  - Order-to-Cash team calls Customer API instead of direct DB query

- Phase 3: Gradually separate databases (bounded contexts)

  - Each team has their own database

  - Synchronize data via events or APIs

  - This takes time (12-24 months), don't rush it

Challenge 2: "Our SAP system is monolithic, how do we assign it to teams?"

Problem: SAP (or other ERP) spans multiple business domains

Solution:

- Multiple teams can work on different SAP modules

  - Supply Chain team: SAP MM (Materials Management), WM (Warehouse)

  - Order-to-Cash team: SAP SD (Sales & Distribution), FI-AR

  - Finance team: SAP FI/CO (Finance/Controlling)

- Each team owns their SAP modules + integrations + custom solutions for their domain

- SAP Basis (infrastructure) owned by Operations team

- Solution Architect coordinates across SAP teams

Challenge 3: "Dependencies between teams are blocking us"

Problem: Team A waiting on Team B constantly

Root causes & solutions:

- Wrong boundaries: Re-evaluate team boundaries using DDD

- Tight coupling: Refactor to loose coupling, APIs, events

- Shared resources: Person working across multiple teams → dedicate them to one team

- Synchronous communication: Move to asynchronous (APIs, events, messaging)

- Planning: Better sprint planning and roadmap coordination between teams

Challenge 4: "Business doesn't understand new team structure"

Problem: Business stakeholders confused about who to talk to

Solution:

- Clear domain mapping: Document which team owns what

- Single point of contact: Product Owner is the contact for each domain

- Communication campaign:

  - "For customer portal questions, talk to Customer Experience PO"

  - "For invoicing questions, talk to Order-to-Cash PO"

- Transition period: First 3 months, accept confusion and redirect patiently

- Showcases: Regular demos help business understand what each team does

Challenge 5: "Team can't make decisions, always escalating"

Problem: Team lacks autonomy, Product Owner or Tech Lead afraid to decide

Root causes & solutions:

- Unclear decision rights: Document what team CAN decide vs. what needs approval

  - Team decides: Technical implementation, minor scope adjustments, internal process

  - PO decides: Priority, scope, acceptance criteria

  - Architect decides: Architecture patterns, technology choices (with team input)

  - ARB decides: Major technology changes, vendor selection, architecture principles

- Lack of empowerment: Explicitly empower teams, back their decisions

- Risk aversion: Create safe-to-fail environment, retrospectives focus on learning

- Skill gaps: Training and coaching on decision-making

### Transition from Current Teams to Stream-Aligned Teams

Don't reorganize everyone on Day 1. Phased approach:

Phase 1: Pilot (Month 1-6)

- Choose 1-2 domains for stream-aligned pilot

- Form pilot teams with volunteers

- Heavily support pilot teams (architects, coaching, resources)

- Learn and adjust

Phase 2: Expand (Month 7-12)

- Roll out to 2-3 more domains

- Apply learnings from pilots

- Adjust team boundaries based on experience

- Build confidence and momentum

Phase 3: Complete (Month 13-18)

- Remaining teams transition to stream-aligned model

- Mature practices and processes

- Continuous optimization of boundaries

During Transition:

- Some people change teams (match skills to domains)

- Some people change roles (developer → PO, developer → architect)

- Some people leave (10-15% attrition expected)

- Heavy communication and change management

- Celebrate successes and learn from challenges

## Platform Teams Deep Dive

### What Are Platform Teams?

Definition: Teams that provide internal products (platforms) that reduce cognitive load for stream-aligned teams and accelerate their delivery.

Platform = Internal Product:

- Stream-aligned teams are the customers

- Platform team treats platform as a product

- Self-service capabilities

- Documentation, support, and continuous improvement

### Why Platform Teams?

Without Platform Teams:

- Every stream team builds their own integrations → duplicate work, inconsistent patterns

- Every stream team manages their own CI/CD → different approaches, reinventing wheel

- Every stream team handles their own data pipelines → no reusability, quality issues

- Result: Cognitive overload, slow delivery, technical debt

With Platform Teams:

- Integration Platform team provides reusable connectors → stream teams plug and play

- DevOps Platform team provides CI/CD pipelines → stream teams just deploy

- Data Platform team provides data access → stream teams query data easily

- Result: Stream teams focus on business value, accelerated delivery

### Types of Platform Teams

  - Integration Platform Team

- Provides: iPaaS, API gateway, event streaming, reusable connectors

- Customers: All stream-aligned teams needing integrations

- Team size: 5-7 people

Mission: Make integration easy and standardized

Provides:

- API Gateway - Single entry point for all APIs, handles auth, rate limiting, logging

- iPaaS/ESB - Integration platform (e.g., MuleSoft, Dell Boomi, Azure Logic Apps)

- Event streaming platform - (e.g., Kafka, Azure Event Hub) for event-driven architecture

- Integration patterns & templates - Reusable connectors and patterns

- Service catalog - Documentation of all APIs and how to use them

Team composition:

- Integration Architect (leads the team)

- 3-4 Integration Developers/Engineers

- 1 DevOps engineer (for platform operations)

- 1 Technical writer (for API documentation)

How stream teams use them:

- "I need to integrate with Salesforce" → Platform team provides a pre-built Salesforce connector

- "I need to expose an API" → Platform team provides API templates and deployment pipeline

- "I need to react to inventory changes" → Platform team shows how to subscribe to inventory events

Metrics they track:

- API adoption rate

- Integration delivery time (how fast can teams integrate new systems)

- Platform uptime

- Number of reusable connectors

2. Data Platform Team

- Provides: Data warehouse/lake, data pipelines, data catalog, data quality

- Customers: Stream-aligned teams, analysts, data scientists

- Team size: 6-8 people

Mission: Provide trusted, accessible data for analytics and AI

Provides:

- Data warehouse/lake - Centralized data repository

- ETL/ELT pipelines - Moving data from source systems

- Data catalog - Where to find data, what it means, quality scores

- Data quality tools - Monitoring, cleansing, validation

- Analytics infrastructure - BI tools, query engines

- Data access APIs - Self-service data access for stream teams

Team composition:

- Data Architect (strategic role, 50% with this team)

- Data Platform Lead (technical lead)

- 3-4 Data Engineers

- 1 DataOps engineer

- 1 Data Governance specialist

Key capabilities:

- Data ingestion: Pulling data from all systems (SaaS, custom apps, databases)

- Data modeling: Creating consistent data models (e.g., single customer view)

- Data governance: Ensuring data quality, security, compliance

- Self-service: Enabling analysts and data scientists to access data easily

How stream teams use them:

- "I need customer purchase history for personalization" → Platform team provides API/dataset

- "I need to understand product profitability" → Platform team has already modeled this

- "I want to add new fields to the data warehouse" → Platform team provides pipeline templates

3. DevOps/Platform Engineering Team

- Provides: CI/CD pipelines, infrastructure, monitoring, observability

- Customers: All stream-aligned teams

- Team size: 4-6 people

Mission: Make deployment and operations simple and reliable

Provides:

- CI/CD pipelines - Automated build, test, deploy

- Infrastructure as Code - Terraform/CloudFormation templates

- Container platform - Kubernetes or managed container services

- Monitoring & observability - Centralized logging, metrics, alerting

- Developer tools - Version control, artifact repositories, development environments

- Cloud infrastructure - Managed cloud resources, cost optimization

Team composition:

- Platform Engineering Lead

- 3-4 DevOps/Platform Engineers

- 1 Site Reliability Engineer (SRE)

4. AI/ML Platform Team (later stage)

- Provides: ML platform, feature store, model serving, MLOps

- Customers: Data scientists, ML engineers, teams with AI use cases

- Team size: 4-6 people

Mission: Make AI/ML development and deployment easy

Provides:

- ML platform (e.g., Azure ML, SageMaker, Databricks)

- Model registry - Catalog of all ML models

- Feature store - Reusable features for ML

- ML pipelines - Training, validation, deployment automation

- Model monitoring - Performance tracking, drift detection

- ML governance - Ethical AI, explainability, bias detection

Team composition:

- ML Platform Engineer (leads the team)

- 2-3 ML Engineers/MLOps engineers

- 1 Data Scientist (embedded to understand needs)

- 1 ML Governance specialist

Important: Start small here. Many companies build AI teams before they have data foundations. Better to build Data Platform first, then add AI capability.

### Platform Team Operating Model

Product Thinking for Platforms:

1. Know Your Customers:

- Platform team's customers = stream-aligned teams

- Understand their needs through:

  - Regular check-ins and feedback sessions

  - Office hours (weekly)

  - Usage metrics and analytics

  - Customer satisfaction surveys (quarterly)

2. Service Catalog:

- Document all platform capabilities

- Clear description of what platform provides

- How to use it (documentation, tutorials)

- SLAs and support model

- Examples and templates

Integration Platform Service Catalog example:

Services Offered:

├── Standard Integrations

│   ├── Salesforce Connector (SLA: 5 days)

│   ├── SAP Connector (SLA: 5 days)

│   ├── REST API Wrapper (SLA: 3 days)

│   └── File-based Integration (SLA: 3 days)

├── Custom Integrations

│   ├── Complex API Integration (SLA: 2-4 weeks)

│   └── Custom Connector Development (SLA: 4-6 weeks)

├── Self-Service

│   ├── Connector Library (150+ pre-built)

│   ├── API Gateway Portal

│   └── Integration Templates

└── Support

├── Office Hours: Wed 2-4pm

├── Slack Channel: #integration-platform

└── Documentation: [link]

3. Self-Service First:

- Goal: Stream teams can help themselves for 80% of needs

- Platform team provides:

  - Reusable components

  - Templates and examples

  - Clear documentation

  - Automated tools

  - Self-service portals

- Platform team only involved for:

  - Complex/custom work

  - New capabilities

  - Troubleshooting difficult issues

4. Continuous Improvement:

- Backlog of platform enhancements

- Prioritize based on:

  - Customer requests (stream teams)

  - Usage patterns and pain points

  - Strategic platform capabilities

  - Technical debt reduction

- Regular releases (bi-weekly or monthly)

5. Support Model:

Tier 1 - Self-Service:

- Documentation and tutorials

- Pre-built components

- Automated tools

- Target: 60-70% of requests self-served

Tier 2 - Office Hours & Async Support:

- Weekly office hours (drop-in help)

- Slack/Teams channel for questions

- Response time: Same day

- Target: 20-30% of requests

Tier 3 - Custom Development:

- Complex integrations or features

- Dedicated platform team members

- Estimated and scheduled work

- Target: 10% of requests

### Platform Team Metrics

Adoption Metrics:

- Platform usage: % of stream teams using platform

- Feature usage: Which platform features are used most

- Self-service rate: % of requests completed without platform team involvement

- Target: 80%+ teams using platform, 60%+ self-service rate

Performance Metrics:

- Platform availability: Uptime

- Target: 99.9%+ (three 9s minimum)

- Request fulfillment time: Time to complete standard requests

- Target: Standard integration in 3-5 days

- Response time: Time to first response for support requests

- Target: Same business day

Quality Metrics:

- Incident rate: Platform-related incidents

- Mean time to restore (MTTR): When platform has issues

- Error rates: Integration failures, pipeline failures

- Target: <1% error rate

Customer Satisfaction:

- CSAT score: Customer (stream team) satisfaction

- Target: 4/5 or higher

- NPS: Net Promoter Score from stream teams

- Qualitative feedback: Regular feedback sessions

Value Metrics:

- Time saved: vs. teams building themselves

- Reusability rate: % of integrations using standard connectors

- Target: 70%+

- Cost per transaction: Efficiency of platform operations

### Platform Team Anti-Patterns to Avoid

Anti-Pattern 1: Platform Team as Bottleneck

Problem: All integration requests go through platform team, long queue, teams frustrated

Solution:

- Build self-service capabilities

- Create reusable templates and components

- Document and enable teams

- Focus platform team on complex work only

- Clear SLAs and prioritization

Anti-Pattern 2: Platform Team Dictates to Stream Teams

Problem: "You must use our platform this way, no exceptions"

Solution:

- Platform team serves stream teams (customer mindset)

- Understand needs before building solutions

- Flexibility where it makes sense

- Balance standardization with team autonomy

- Architecture defines "guardrails" not "gates"

Anti-Pattern 3: Platform Without Adoption

Problem: Platform team builds platform nobody uses

Solution:

- Build WITH customers, not FOR customers

- Start with MVP, iterate based on feedback

- Measure adoption actively

- Make platform easier than alternatives

- Showcase and promote platform capabilities

Anti-Pattern 4: Platform Team Doesn't Maintain Platform

Problem: Platform team builds features but doesn't maintain, monitor, or support

Solution:

- Platform team owns platform lifecycle

- Operations, monitoring, incident response

- Ongoing maintenance and updates

- Technical debt management

- SLAs include operations

Anti-Pattern 5: Too Many Platforms, Not Enough Platform

Problem: Every team builds own "platform," no real standardization

Solution:

- Centralize platform development

- Architecture Review Board ensures consistency

- Platform teams coordinate (don't compete)

- Clear scope for each platform team

### Platform Team Evolution

Phase 1: Foundation (Months 1-6)

- Form platform teams

- Select and deploy platform technologies

- Build initial capabilities

- Onboard first customers (stream teams)

- Establish support model

Phase 2: Adoption (Months 7-12)

- Drive adoption across stream teams

- Build reusable components library

- Self-service capabilities

- Measure and improve

- Prove value

Phase 3: Maturity (Months 13-24)

- 80%+ adoption across organization

- Robust self-service

- Continuous improvement and innovation

- Thought leadership (internal and external)

- Platform becomes invisible (just works)

## Architecture Function Deep Dive

### Why Architecture Matters

Without Architecture Practice:

- Technology decisions made ad-hoc by individual teams

- Inconsistent approaches across teams (10 different ways to do same thing)

- Integration spaghetti (every team integrates differently, point-to-point connections everywhere)

- Vendor sprawl (3 teams buy 3 different tools for same purpose)

- Technical debt accumulates unmanaged

- Security gaps and compliance risks (each team implementing auth differently)

- Redundant SaaS purchases (3 teams buying different project management tools)

- Data silos (customer data in 7 places, all slightly different)

- Impossible AI initiatives (can't find/trust/access data)

- No one sees the big picture

With Architecture Practice:

- Strategic technology direction

- Consistent patterns and standards

- Coherent system landscape

- Informed technology decisions

- Managed technical debt

- Security and compliance by design

- Enablement, not gatekeeping

### Architecture Team Structure

Head of Enterprise Architecture

├── Enterprise Architect (1)

├── Solution Architects (3-4, embedded with stream teams)

├── Data Architect (1)

└── Security Architect (1)

Total: 6-8 people for 50-person IT organization

Head of Enterprise Architecture (reports to CTO)

- Sets architecture vision and principles

- Chairs Architecture Review Board

- Manages architecture budget (shared platforms, tools)

- Typically 15+ years experience

Enterprise Architect (1 person initially)

- Owns overall system landscape and strategy

- Makes build-vs-buy decisions

- Defines integration patterns

- Creates reference architectures

- 10+ years experience

Solution Architects (2-3 people initially, 1 per 3-4 stream teams)

- Works with stream-aligned teams on specific solutions

- Translates enterprise architecture to implementation

- Reviews technical designs

- Ensures consistency across teams

- 7-10 years experience, more hands-on

Data Architect (1 person initially)

- Owns data model and data strategy

- Designs data integration patterns

- Plans data lakes/warehouses

- Essential for AI initiatives

- Works closely with Data Engineering team

Security Architect (1 person, can be phase 2)

- Defines security patterns

- Reviews vendor security

- Ensures compliance

- Designs identity/access management

### How They Operate

Architecture Review Board (ARB) - Meets bi-weekly:

- Reviews all significant technical decisions

- Approves new technology/vendor selections

- Reviews solution designs for large initiatives

- Members: Enterprise Architect, Data Architect, Security Architect, Head of IT Apps, 1-2 senior developers

- Not a bottleneck - decisions delegated when possible

Architecture Principles (examples you might adopt):

- API-first: All systems expose APIs; no direct database access across teams

- Cloud-first: Prefer cloud/SaaS unless strong reason otherwise

- Buy before build: Only build what's truly differentiating

- Data-driven: Instrument everything; data quality is paramount

- Security by design: Security considered from day one, not bolted on

Tools & Artifacts They Maintain:

- System landscape diagram - All systems and how they connect

- Technology radar - Approved/trial/deprecated technologies

- Reference architectures - Standard patterns for common problems

- Integration catalog - All interfaces between systems

- Data catalog - Where data lives, who owns it, quality metrics

Day-to-Day Work:

- Solution architects spend 60% of time with stream teams, 40% on architecture work

- They attend sprint planning when major technical work is planned

- They pair-program occasionally to stay current

- They're consultants to teams, not gate-keepers

### Architecture Governance: Architecture Review Board (ARB)

Purpose: Make significant architecture and technology decisions

Members:

- Enterprise Architect (chairs)

- Data Architect

- Security Architect

- Head of IT Applications

- 1-2 rotating Solution Architects (3-month terms)

- 1 rotating senior developer (brings team perspective)

Meets: Bi-weekly, 2 hours

What ARB Reviews (Requires Approval):

- New technology or platform selection

- New SaaS vendor (technology aspects)

- Major architecture changes

- Significant security decisions

- Build vs. buy decisions >€50K

- Deviations from architecture standards

What ARB Advises (No Approval Required):

- Solution designs for complex features

- Data modeling decisions

- Integration patterns

- Technical strategy proposals

ARB Process:

1. Submission (1 week before meeting):

- Team submits Architecture Decision Record (ADR)

- Template includes:

  - Context: What decision needs to be made and why?

  - Options considered: At least 2-3 alternatives

  - Recommendation: Preferred option with rationale

  - Implications: Cost, timeline, resources, risks

2. Pre-Review (3 days before):

- ARB members review submissions

- Ask clarifying questions via comments

- Identify concerns or additional information needed

3. Meeting:

- Team presents (10 minutes)

- Q&A and discussion (20 minutes)

- Decision: Approved / Approved with conditions / Defer / Rejected

- If defer: specific items needed for next review

4. Follow-Up:

- Decision documented in ADR

- Team proceeds or addresses feedback

- ARB tracks implementation

Example ARB Decision:

ADR-2025-042: Data Platform Selection

Context:

We need to select a cloud data platform for our data warehouse.

Current state: Data scattered across systems, no centralized analytics.

Business driver: Enable self-service analytics and AI/ML capabilities.

Options Considered:

1. Snowflake

Pros: Pure-play data platform, excellent performance, separation of compute/storage

Cons: Cost can be high with heavy usage, vendor lock-in concerns

Cost: Estimated €250K/year

2. Azure Synapse Analytics

Pros: Integrated with Azure (our cloud), good Microsoft integration, competitive pricing

Cons: Less mature than Snowflake, some limitations vs. Snowflake

Cost: Estimated €180K/year

3. Databricks Lakehouse

Pros: Excellent for ML/AI, unified analytics, strong for data engineering

Cons: Steeper learning curve, less SQL-analyst friendly

Cost: Estimated €220K/year

Recommendation: Azure Synapse Analytics

Rationale:

- We're Azure-first for cloud (existing investment)

- 90% of our needs met by Synapse

- Cost advantage significant (€70K/year savings)

- Integration with Power BI (our BI tool)

- Can re-evaluate in 2-3 years if needs outgrow Synapse

Implications:

- Timeline: 2 months to deploy

- Resources: 2 data engineers, 1 architect (20%)

- Training: Team needs Azure Synapse training

- Risk: Medium (new technology for team, but manageable)

ARB Decision: Approved

Date: March 15, 2025

Notes: ARB agrees with recommendation. Requests quarterly review of platform performance and cost.

### Architecture Principles

Architecture principles guide decisions without needing ARB approval for everything.

Example Architecture Principles:

1. API-First:

- All systems expose well-documented APIs

- No direct database access across system boundaries

- API gateway is single entry point for external APIs

- APIs are versioned and backward compatible

2. Cloud-First:

- Prefer cloud-native solutions unless strong reason otherwise

- Infrastructure as Code for all cloud resources

- Multi-cloud strategy (avoid deep vendor lock-in)

- FinOps: Monitor and optimize cloud costs

3. Buy Before Build:

- Prefer SaaS or commercial solutions over custom development

- Only build what's truly differentiating to business

- Build vs. buy decision uses TCO analysis

- Custom development requires ARB approval if >€50K

4. Security by Design:

- Security considered from beginning, not added later

- Zero trust principles

- Encrypt data at rest and in transit

- Security review for all new systems

5. Data-Driven:

- Instrument all systems for observability

- Data quality is non-negotiable

- Data accessible for analytics (with appropriate governance)

- Single source of truth for each data domain

6. Evolutionary Architecture:

- Architecture evolves, not fixed forever

- Regular architecture reviews and refactoring

- Technical debt managed explicitly

- Fitness functions to ensure architecture integrity

7. Loosely Coupled, Highly Cohesive:

- Systems communicate via APIs and events, not shared databases

- Bounded contexts with clear interfaces

- Minimize dependencies between teams

- Teams can deploy independently

### Technology Radar

Purpose: Guide technology choices across organization

Categories:

- Adopt: Technologies we're confident in, use for new projects

- Trial: Worth exploring with low-risk projects

- Assess: Keep an eye on, not ready to use yet

- Hold: Avoid for new projects, phase out existing usage

Example Technology Radar:

Adopt (Use these):

- Languages: C#, Java, Python, JavaScript/TypeScript

- Cloud: Azure (primary), AWS (secondary)

- Frontend: React

- API: REST, GraphQL

- Databases: PostgreSQL, SQL Server, MongoDB

- Integration: Azure Logic Apps, MuleSoft

- CI/CD: GitHub Actions, Azure DevOps

- Containers: Docker

- Data Platform: Azure Synapse

- BI: Power BI

Trial (Experiment):

- Kubernetes (for specific use cases)

- Databricks (for ML workloads)

- Event Streaming: Azure Event Hub

- Infrastructure as Code: Terraform

- No-code platforms: Power Platform

Assess (Watch):

- Rust (for performance-critical services)

- Web Assembly

- Serverless (Azure Functions)

- Graph databases

- Vector databases (for AI)

Hold (Don't use):

- Legacy .NET Framework (use .NET Core+)

- SOAP APIs (use REST)

- Monolithic architecture (move to microservices)

- Manual infrastructure deployment (use IaC)

- On-premises servers (move to cloud)

Technology Radar maintained by: Enterprise Architect Updated: Quarterly Published: Intranet, accessible to all IT staff

### Reference Architectures

Purpose: Standard patterns for common scenarios

Examples:

1. Microservices Reference Architecture:

- API gateway pattern

- Service mesh (if using)

- Authentication and authorization

- Logging and monitoring

- Database per service

- Event-driven communication

2. SaaS Integration Reference Architecture:

- Integration platform (iPaaS)

- Standard connectors

- Error handling and retry logic

- Data synchronization patterns

- Security (OAuth, API keys)

3. Data Platform Reference Architecture:

- Data ingestion (batch and streaming)

- Data lake (bronze/silver/gold layers)

- Data warehouse

- Data catalog and lineage

- Self-service access

4. Web Application Reference Architecture:

- Frontend (React SPA)

- API layer (.NET Core)

- Authentication (Azure AD)

- Database (PostgreSQL or SQL Server)

- CI/CD pipeline

- Monitoring (Application Insights)

Reference architectures include:

- Architecture diagrams

- Technology stack

- Design patterns

- Code templates

- Deployment guides

- Security considerations

### Architecture Documentation

System Landscape Diagram:

- All systems (internal, SaaS, external)

- Integrations between systems

- Data flows

- Updated quarterly by Enterprise Architect

Integration Catalog:

- All system integrations

- Integration type (API, batch, event)

- Frequency and volume

- Ownership (which team)

- Maintained by Integration Platform team with Architect input

Data Catalog:

- All data sources

- Data domains and ownership

- Data quality scores

- Access patterns

- Maintained by Data Platform team

Technology Inventory:

- All technologies in use

- Versions and lifecycles

- License information

- Ownership

- Maintained by Enterprise Architect

### Architect Engagement with Teams

Solution Architects Embedded with Stream Teams:

Time Allocation (40% per team, across 2-3 teams):

- Sprint planning: Attend when technical work planned

- Design sessions: 2-4 hours per week

- Code/design reviews: As needed

- Office hours: Available for ad-hoc questions

- Documentation: Technical design documentation

What Solution Architect Does:

- Reviews designs before implementation

- Suggests patterns and alternatives

- Ensures alignment with standards

- Helps with technical challenges

- Mentors developers

- Escalates to ARB when needed

What Solution Architect Does NOT Do:

- Write detailed code (developers do this)

- Make product decisions (PO does this)

- Manage team (Head of IT Apps does this)

- Daily standups (unless specific technical discussion)

Architect Office Hours:

- Weekly 2-hour block

- Any team can drop in

- Questions, rubber-ducking, quick reviews

- Low overhead way to get architect input

### Architecture in Action: Example Scenarios

Scenario 1: Team Wants to Use New JavaScript Framework

Team: "We want to use Svelte instead of React for our new customer portal"

Solution Architect embedded with team:

- Understands why (team's rationale)

- Evaluates: Is this strategic or just personal preference?

- Considers: Hiring, skill development, support implications

- Discusses with Enterprise Architect

- If minor component: Team decision

- If major application: Bring to ARB

ARB Discussion:

- Technology Radar shows React in "Adopt," Svelte in "Assess"

- Discussion: Benefits of Svelte vs. cost of fragmentation

- Decision: "Remain on React for consistency. Svelte can move to 'Trial' after successful pilot project"

- Team can pilot Svelte on low-risk project

Scenario 2: Multiple Teams Want Different CRM Solutions

Situation:

- Sales team wants Salesforce

- Customer Service team wants HubSpot

- Marketing team wants Dynamics 365

Architecture Review Process:

Step 1 - Enterprise Architect facilitates analysis:

- Understand each team's requirements

- Identify overlapping vs. unique needs

- Total Cost of Ownership analysis

- Integration complexity assessment

Step 2 - ARB reviews:

- Present consolidated analysis

- Discussion: Standardize on one vs. best-of-breed approach

- Consider: Data integration, user experience, total cost

Decision (example):

- Primary CRM: Salesforce (covers 80% of needs)

- Sales and Customer Service use Salesforce

- Marketing uses HubSpot (specialized marketing automation)

- Integration: Salesforce ↔ HubSpot via Integration Platform

- Rationale: Two tools manageable, three would be too fragmented

Outcome:

- Prevents "everyone gets what they want" which leads to chaos

- Balances standardization with legitimate specialized needs

- Clear integration strategy from day one

Scenario 3: Team Discovers Security Vulnerability Pattern

Situation: Security team finds that multiple teams are storing API keys in code repositories

Solution Architect + Security Architect response:

Immediate:

- Identify all instances (scan all repos)

- Remediate: Move keys to key vault

- Communicate urgency to teams

Systemic:

- Update reference architectures: "Secrets Management Pattern"

- Add to architecture standards: "Never store secrets in code"

- Add automated check in CI/CD pipeline (fail build if secrets detected)

- Training session for all developers

- Document approved approach (Azure Key Vault)

Governance:

- Add to ARB review checklist

- Periodic scans to ensure compliance

- Make this "fitness function" for architecture health

Scenario 4: Team Wants to Build vs. Buy

Situation: Supply Chain team wants to build custom Warehouse Management System instead of buying SaaS WMS

Architecture Review Process:

Business Analyst documents requirements:

- Detailed functional requirements

- Integration needs

- Reporting requirements

Solution Architect evaluates:

- Evaluate 3 SaaS WMS solutions against requirements

- Build vs. Buy analysis:

  - Build: €500K development + €150K/year maintenance

  - Buy: €100K implementation + €80K/year SaaS

- Technical complexity: High (IoT integration, real-time requirements)

- Strategic value: Medium (warehouse operations not core differentiator)

ARB Decision:

- Present analysis to ARB

- Discussion: Can SaaS meet 90%+ of needs?

- Vendor demos and POCs

- Decision: Buy WMS (Candidate A), customize where needed

- Rationale:

  - 5-year TCO: Buy = €500K, Build = €1.25M

  - Faster time to value (6 months vs. 18 months)

  - Vendor brings WMS expertise

  - Focus internal resources on differentiating capabilities

### Architecture Team Development

Career Development for Architects:

Solution Architect Growth Path:

- Years 1-2: Learn one domain deeply, support 1-2 teams

- Years 3-4: Support 2-3 teams, mentor junior architects, lead small initiatives

- Years 5+: Option 1 - Enterprise Architect track (strategic)

- Years 5+: Option 2 - Domain Architect (deep specialist in domain like data, security, cloud)

- Years 5+: Option 3 - Principal Engineer (hands-on technical leader)

Skills Development:

- External conferences (1-2 per year per architect)

- Certifications (cloud architect, security, etc.)

- Internal architecture guild (monthly knowledge sharing)

- Thought leadership (internal tech talks, blog posts)

- Vendor partnerships (access to vendor training and expertise)

Architecture Guild:

- Monthly meeting (all architects + interested developers)

- Knowledge sharing (one architect presents topic)

- Discuss architecture challenges

- Review industry trends

- Book club (architecture books)

### Enterprise Architect - Practical, Not Ivory Tower

The wrong EA can be counterproductive.

What you DON'T want:

- ❌ EA who creates 100-page architecture documents nobody reads

- ❌ EA who says "no" to everything without alternatives

- ❌ EA who doesn't understand business urgency ("that'll take 6 months to evaluate")

- ❌ EA who speaks only in abstract concepts (TOGAF phases, Zachman framework)

- ❌ EA who never talks to developers or business

- ❌ EA who creates governance bottlenecks

- ❌ EA who is disconnected from reality of operations

Result: EA ignored, teams work around them, no value delivered. Waste of €130-160K/year.

The Solution: "Pragmatic Servant Leader" Enterprise Architect:

- ✅ EA who has built real systems (not just drew diagrams)

- ✅ EA who understands business urgency (sometimes "good enough now" beats "perfect later")

- ✅ EA who is hands-on when needed (can review code, debug integration issues)

- ✅ EA who enables teams ("here are 3 options, my recommendation, your call")

- ✅ EA who speaks business language (revenue, cost, risk - not just technical)

- ✅ EA who builds relationships (developers trust them, business respects them)

- ✅ EA who creates just enough documentation (what's useful, not comprehensive)

- ✅ EA who facilitates good decisions rather than makes all decisions

Result: EA is trusted advisor, teams seek their input, decisions are better, value is clear.

### How to Find the Right EA for Your Culture

Job Description (Critical Elements):

Title: Enterprise Architect (Pragmatic, Hands-On)

Role Purpose: "We're a logistics company that values flexibility, entrepreneurship, agility, lean, and robustness. We need an Enterprise Architect who embodies these values - someone who enables teams to move fast while making sound technical decisions. This is not an ivory tower role. You'll be hands-on, pragmatic, and deeply connected to our business and teams."

What Success Looks Like (12 months):

- Teams seek your advice (not avoid you)

- Business leaders value your input on technology decisions

- We've made 3-5 major architecture decisions that saved us from costly mistakes

- Technical debt is reducing (not increasing)

- New systems (Shipping, Ports) have modern, sound architecture

- Integration platform is robust and scalable

- You've pair-programmed or reviewed code at least monthly

- Documentation is useful and used (not comprehensive and ignored)

Required Experience:

Must Have:

- 10-15 years software/systems experience, with at least 5 years hands-on development

- Built real systems that are in production (not just designed them)

- Led architecture for complex systems (multi-system integrations, data platforms, etc.)

- Business-facing experience (translated technical to business, influenced decisions)

- Pragmatic mindset (comfort with "good enough," understand trade-offs)

- Agile/DevOps mindset (architecture evolves, not waterfall)

Nice to Have:

- Logistics, maritime, supply chain, or transportation industry experience

- Integration architecture (EDI, APIs, microservices)

- Cloud architecture (Azure, AWS)

- Data architecture experience

- TOGAF or similar (certification less important than experience)

Don't Need:

- PhD or overly academic background (unless paired with hands-on experience)

- Every possible certification

- Big consulting firm background (can be red flag for ivory tower)

Cultural Fit:

- ✅ Comfortable saying "I don't know, let's find out together"

- ✅ Rolls up sleeves when needed

- ✅ Gets excited about solving real business problems with technology

- ✅ Impatient with bureaucracy and process for process' sake

- ✅ Likes working directly with teams (not just executives)

- ✅ Curious and always learning

Red Flags in Interview:

- ❌ Can't explain complex topics simply (business won't understand them)

- ❌ Talks only in frameworks and methodologies (TOGAF, Zachman, etc.)

- ❌ Hasn't written code or done hands-on technical work in 5+ years

- ❌ Dismissive of current state ("everything is wrong, needs to be rebuilt")

- ❌ Rigid thinking ("there's only one right way")

- ❌ Can't give examples of trade-offs they made (always chose "the best")

Interview Questions to Find Pragmatic EA

Question 1: Real-World Trade-Off

"Tell me about a time you had to choose between technically perfect and business pragmatic. What did you decide and why?"

Good Answer:

- Specific example (not hypothetical)

- Explains business context and urgency

- Describes options considered

- Made pragmatic choice with eyes open to technical debt

- Implemented plan to address debt later (or didn't and explains why OK)

- Business outcome achieved

Bad Answer:

- "I always insist on doing it right" (too rigid)

- "I just do what the business wants" (no architecture perspective)

- Hypothetical or vague example

Question 2: Hands-On Technical

"Walk me through the last time you personally dove into code or infrastructure to solve a problem. What was the issue, what did you do?"

Good Answer:

- Recent (within last 6-12 months)

- Specific technical details (proves they actually did it)

- Explains why they got hands-on (team stuck, crisis, learning)

- Humble (not "I'm the only one who could solve it")

Bad Answer:

- "That's not my role anymore" (too removed)

- "Many years ago..." (not hands-on recently)

- Vague or hand-wavy about technical details

Question 3: Enabling vs. Gatekeeping

"A team comes to you wanting to use a new technology you're not familiar with. How do you respond?"

Good Answer:

- Curiosity ("tell me more, why this technology?")

- Risk assessment (asks about trade-offs, alternatives considered)

- Collaborative (offers to research together, pilot/spike)

- Timeline-conscious (can we answer this quickly?)

- Decision framework (here's how we'll decide)

- Enables with guardrails (not blanket yes or no)

Bad Answer:

- Immediately skeptical or dismissive

- "Submit formal proposal for ARB review in 3 months"

- "We don't do that here"

- "I'll evaluate and get back to you" (with no timeline)

Question 4: Business Connection

"Tell me about a time you influenced a major business decision through your architecture recommendations."

Good Answer:

- Business context clear (why decision mattered to business)

- Translated technical to business language (€, time, risk)

- Options presented with trade-offs

- Business made decision (not EA dictating)

- Outcome measured in business terms

Bad Answer:

- Only technical reasons given (no business impact)

- "I told them what to do"

- Can't articulate business value

- No follow-up on outcomes

Question 5: Logistics/Maritime Specific (if applicable)

"What do you know about logistics or maritime technology? What challenges do you expect in this industry?"

Good Answer:

- Honest about what they don't know

- Shows curiosity and asks questions

- If has experience: Specific examples (EDI, TOS, vessel operations, real-time requirements)

- Thoughtful about unique challenges (24/7 operations, integration complexity, IoT, regulatory)

Bad Answer:

- Pretends to know more than they do

- Generic answer that could apply to any industry

- Not curious about the domain

Question 6: Documentation Philosophy

"How do you approach architecture documentation? Show me an example if possible."

Good Answer:

- "Just enough documentation to be useful"

- Examples: Architecture decision records (ADRs), one-page system diagrams, decision logs

- Living documentation (updated, not stale)

- Different audiences (execs get 1-pager, developers get detail)

- Maybe brings actual example (prepared!)

Bad Answer:

- Comprehensive documentation frameworks

- 50-100 page architecture documents

- "I use Enterprise Architect tool to create full Zachman framework"

- No examples or examples are old/unused

### Structuring the EA Role for Success

EA Role Definition (Year 1):

Time Allocation (Weekly):

Architecture Leadership (40% = 16 hours):

- Architecture Review Board (chair) - 3 hours/week

- Architecture decisions and consultations - 8 hours/week

- Strategy and roadmap - 3 hours/week

- IT Leadership Team - 2 hours/week

Hands-On Technical (30% = 12 hours):

- Review architectures for new systems (Shipping, Ports) - 4 hours

- Integration architecture (work with Integration Platform team) - 3 hours

- Data architecture (work with Data team) - 2 hours

- Code reviews, technical spikes, POCs - 3 hours

Business Engagement (20% = 8 hours):

- BU meetings and understanding business context - 4 hours

- Vendor evaluations (build vs. buy decisions) - 2 hours

- Business case support - 2 hours

Team Enablement (10% = 4 hours):

- Office hours for teams (anyone can ask architecture questions) - 2 hours

- Training and knowledge sharing - 2 hours

Total: 40 hours/week

NOT in scope (at least Year 1):

- ❌ Comprehensive enterprise architecture documentation

- ❌ Multi-year EA roadmaps (keep it to 12-18 months max)

- ❌ Every possible standard and policy

- ❌ Approving every technical decision (only significant ones)

### EA Success Metrics (For Your Culture)

Measure EA effectiveness (Review quarterly):

Objective Metrics:

- Architecture decisions made: 10-15/quarter (doing work)

- Decisions made at ARB: Average 2 weeks from proposal to decision (not slow)

- Teams using EA office hours: 5+ teams/quarter (they value input)

- Business value from architecture decisions: €X saved or enabled (e.g., avoided €500K mistake)

Subjective Metrics (Surveys):

From Development Teams (Quarterly survey):

- "EA helps us make better decisions" - Target: 4/5+

- "EA is responsive and timely" - Target: 4/5+

- "EA is pragmatic, not bureaucratic" - Target: 4/5+

- "I seek EA's input voluntarily" - Target: >60% say yes

From Business Leaders:

- "EA helps us understand technology decisions" - Target: 4/5+

- "EA speaks business language" - Target: 4/5+

- "EA's input is valuable" - Target: 4/5+

From Product Owners:

- "EA enables my team" - Target: 4/5+

- "EA helps me make build vs. buy decisions" - Target: 4/5+

Red Flags (If you see these, EA isn't working):

- Teams avoid EA or work around them

- ARB becomes bottleneck (slow decisions, backlog growing)

- Developers complain EA is out of touch

- Business doesn't understand or value EA input

- EA hasn't been hands-on technical in months

### Starting with One EA (Year 1 Reality)

You're right: Start with one EA in Year 1. Here's how to make it work:

Month 1-3: EA Solo (Finding feet)

- Understanding organization, systems, people

- High-level architecture assessment

- ARB formation and first meetings

- Quick wins (catch low-hanging fruit mistakes)

Month 4-6: EA + Technical Leads (Leverage team)

- Solution Architects not hired yet

- EA leans on senior developers as architecture partners

- Informal architecture guild (monthly, 10-15 senior technical people)

- EA facilitates, doesn't dictate

Month 7-12: EA + Solution Architects (Build team)

- 2-3 Solution Architects hired

- EA focuses on enterprise-level (strategy, major decisions, cross-cutting)

- Solution Architects embedded with teams (day-to-day architecture)

- EA coaches Solution Architects

Risks of Single EA:

- ⚠️ Bottleneck risk (too much demand, one person)

- ⚠️ Single point of failure (EA gets sick, leaves, overwhelmed)

- ⚠️ Breadth vs. depth (can't be expert in everything)

Mitigations:

- Prioritize ruthlessly: EA focuses on highest-impact areas

  - New systems (Shipping, Ports): High priority

  - Integration platform: High priority

  - Data architecture: High priority

  - Everything else: Lower priority or delegate

- Leverage external expertise when needed:

  - Maritime systems expertise: Consultant or vendor

  - Integration platform: Vendor professional services

  - Specific tech (e.g., Databricks): Partner with vendor

- Build architecture community:

  - Architecture guild: Monthly meeting, all technical leads

  - Shared ownership of architecture (not just EA)

  - Peer reviews (developers review each other's designs)

- Hire Solution Architects ASAP (Month 4-6):

  - Don't wait too long

  - Distribute architecture work

  - EA isn't alone

EA Support Structure

EA Isn't Alone - Create support system:

Architecture Review Board (Month 2):

- EA chairs, but not sole decision-maker

- Collective wisdom (EA + Integration Arch + Data Arch + Maritime Arch + senior devs)

- Decisions are board decisions, not EA dictates

Architecture Guild (Month 3):

- Monthly community of practice

- All technical leads, architects, interested developers

- Share knowledge, discuss patterns, learn together

- EA facilitates, not lectures

External Advisory (Month 1):

- Architecture consultant (6-12 month engagement)

  - Maritime/logistics architecture expertise

  - Backstop for EA (second opinion, sounding board)

  - Training and coaching for EA (if EA is new to logistics)

  - On-call for complex decisions

  - Budget: €50-100K for 6 months

Vendor/Partner Support:

- Integration platform vendor (MuleSoft, Boomi): Architecture services

- New Shipping/Ports system vendor: Architecture guidance

- Databricks: Data architecture best practices

- These are "free" (included in vendor relationships)

Peer Network:

- Connect EA with peer EAs in logistics industry

- Monthly peer group (CTO network, architecture community)

- Learn from others' experiences

### What EA Delivers (Year 1 Concrete Outputs)

Not This (Ivory tower):

- ❌ 200-page enterprise architecture document

- ❌ Comprehensive Zachman framework implementation

- ❌ Every possible architecture view and diagram

- ❌ 5-year detailed technology roadmap

This (Pragmatic and useful):

Month 1-3:

- ✅ Architecture principles (1-2 pages, clear)

- ✅ Current state assessment (10-15 pages, actionable)

- ✅ Critical decision: Integration platform selection

- ✅ Critical decision: New Shipping/Ports systems architecture approach

- ✅ Quick win: Prevented 1-2 bad decisions

Month 4-6:

- ✅ Integration architecture (patterns, standards) - 5-10 pages

- ✅ Data architecture (Databricks-centric) - 5-10 pages

- ✅ Cloud strategy (Azure or AWS) - 3-5 pages

- ✅ Architecture decision records (ADRs): 10-15 decisions documented

- ✅ Technology radar (what to adopt, trial, assess, hold) - 2 pages

Month 7-12:

- ✅ Reference architectures for key patterns (microservices, APIs, events) - 10 pages total

- ✅ Security architecture (with Security Architect) - 10 pages

- ✅ Maritime-specific architecture patterns (EDI, vessel tracking, TOS) - 5-10 pages

- ✅ ADRs: 30-50 total (growing library)

- ✅ Architecture review process: Working smoothly, not bottleneck

- ✅ Business value: €1-2M saved/enabled through good architecture decisions

Total documentation: 50-100 pages over Year 1 (digestible, not overwhelming)

Key Principle: Every document must answer "So what? How does this help me?"

### The EA You're Looking For

Ideal Candidate:

- Name: Let's call them "Alex"

Background:

- 12 years in software, 6 years hands-on development (Java, Python, APIs)

- Last 4 years: Solution Architect → Enterprise Architect

- Industry: Ideally logistics/maritime, or at least B2B integration-heavy

- Recently: Led architecture for company through system modernization

- Still codes occasionally (side projects, POCs, code reviews)

- Business-facing: Translated architecture to business value

Personality:

- Pragmatic: "Perfect is the enemy of good"

- Collaborative: Seeks input, builds consensus

- Humble: "I don't know" is in their vocabulary

- Curious: Asks "why?" before saying "no"

- Impatient with bureaucracy: Values speed and agility

- Teacher mindset: Enjoys helping teams grow

- Business-oriented: Understands P&L impact

Interview Performance:

- Draws diagrams on whiteboard to explain complex concepts simply

- Gives specific examples from real projects (not hypothetical)

- Asks good questions about your business (shipping, ports, cargo)

- Comfortable admitting knowledge gaps ("I haven't worked with maritime EDI, but I've done healthcare EDI - similar patterns?")

- Talks about trade-offs, not absolutes

- Excited about the challenge (not intimidated by lack of current architecture)

First 90 Days:

- Week 1-2: Listening tour (meet everyone, understand systems)

- Week 3-4: Quick assessment, identify 2-3 urgent issues

- Month 2: ARB formed, first architecture decisions made

- Month 3: Integration platform selected, architecture principles defined, credibility established

After 1 Year:

- Teams seek Alex's advice regularly

- Business leaders trust Alex's recommendations

- 3-5 costly mistakes prevented (documented value)

- Architecture documentation exists but is concise and useful

- Solution Architects hired and thriving under Alex's coaching

- Alex is hands-on monthly (code reviews, POCs)

- EA function valued, not resented

Compensation: €130-160K base + 15% bonus (tied to business and architecture outcomes)

### EA Implementation (Pragmatic Approach)

Month 1-2: Recruit Right EA

Week 1-2: Job Description & Sourcing

- [ ] Finalize EA job description (use template from above)

- [ ] Engage executive recruiter

  - Brief: "We need pragmatic, hands-on EA, NOT ivory tower"

  - Share: Culture (flexibility, agility, lean), industry (logistics), expectations

  - Target: Candidates in 2-3 weeks

Week 3-4: Screen Candidates

- [ ] Phone screens (30-45 min each)

  - Recruiter does first pass

  - CTO does second pass

  - Screen for: Hands-on recent experience, business orientation, pragmatism

Week 5-6: Interviews

- [ ] First round: CTO + Head of IT Systems + Operations Manager (2 hours)

  - Interview questions from above (trade-offs, hands-on, enabling vs. gatekeeping)

  - Whiteboard session (diagram your current systems, how would you improve)

  - Cultural fit assessment

- [ ] Second round: Meet BU leaders (1.5 hours)

  - Can EA speak business language?

  - Do BU leaders trust them?

  - Maritime/logistics knowledge (or ability to learn)

- [ ] Final round: Meet developers and technical leads (1 hour)

  - Would developers want to work with this person?

  - Technical credibility?

Week 7-8: Offer and Onboard

- [ ] Extend offer

- [ ] Negotiate and accept

- [ ] Start Month 3 (ideal) or Month 2 (if faster)

Month 2-3: EA Onboarding (First 30 Days)

Week 1 (Understanding):

- Day 1-2: CTO intensive onboarding

  - Company strategy, BU overview, transformation vision

  - Current systems landscape walkthrough

  - Culture and values (flexibility, entrepreneurship, agility, lean, robustness)

  - "Here's what we DON'T want: ivory tower. Here's what we DO want: enabler"

- Day 3-5: Meet everyone

  - 3 BU Heads (1 hour each): Understand business priorities

  - Operations Manager, Head of Data, BPM Manager: Understand IT structure

  - Integration team, senior developers: Understand technical landscape

  - Product Owner candidates: Understand their needs

Week 2 (Deep Dive):

- Systems deep dive: EA with technical leads

  - Legacy Shipping/Ports system (technical details, pain points, integration complexity)

  - Cargo TMS project (status, approach, challenges)

  - EDI landscape (volume, complexity, partners)

  - Databricks/Power BI (current state, opportunities)

- Shadow operations: EA spends time understanding reality

  - Half day at terminal (see Ports operations)

  - Half day in Shipping operations center

  - Understand 24/7 nature, real-time requirements, business context

Week 3 (Quick Assessment):

- EA does rapid assessment (not comprehensive, just initial):

  - 10-page current state architecture assessment

  - Top 5 technical risks (quick wins)

  - Top 3 architecture priorities for next 6 months

  - Present to CTO and IT Leadership Team

Week 4 (First Contributions):

- ARB formation (Week 4)

  - EA designs ARB structure and process

  - Identifies ARB members

  - Schedules first meeting (Month 2)

- First architecture decision: Integration platform selection

  - EA leads evaluation (Month 2-3)

  - Vendor demos, POCs, decision criteria

  - Recommendation to ARB

End of Month 1 (EA Onboarded):

- ✅ EA understands business and systems

- ✅ Relationships building (teams, business, IT leadership)

- ✅ Quick assessment complete

- ✅ ARB forming

- ✅ First major decision (integration platform) underway

Month 3-6: EA Establishing Credibility

Architecture Review Board (Month 3):

- [ ] First ARB meeting

  - Members: EA (chair), Maritime/Logistics Arch (if hired), Data Arch (when hired), Head of IT Systems rep, 2 senior developers (rotating)

  - Frequency: Bi-weekly, 2 hours

  - Focus: Major decisions, NOT every technical decision

Early Architecture Work (Month 3-6):

- [ ] Integration platform selection (Month 3)

- [ ] Architecture principles defined (Month 3)

- [ ] Cloud strategy (Azure or AWS) (Month 4)

- [ ] New Shipping/Ports systems architecture approach (Month 4-5)

- [ ] Data architecture (Databricks-centric) (Month 5-6)

- [ ] Security architecture initial assessment (Month 6)

Quick Wins (Month 3-6):

- [ ] Prevent costly mistake (Month 3-4)

  - Example: Team about to buy wrong platform, EA catches it

  - Calculate avoided cost: €300-500K

  - Communicate value: "Architecture review saved €400K"

- [ ] Accelerate decision (Month 5)

  - Example: Team stuck on build vs. buy decision for 2 months

  - EA facilitates 2-week structured evaluation

  - Decision made, team unblocked

  - Value: Time saved, team momentum

Building Relationships (Month 3-6):

- [ ] Weekly: EA has coffee/lunch with different team (getting to know people)

- [ ] Monthly: EA presents at IT all-hands (architecture topics, accessible)

- [ ] Bi-weekly: EA office hours (any team can drop in with questions)

- [ ] EA pair-programs or reviews code monthly (stays hands-on)

Documentation (Month 3-6):

- [ ] Architecture decision records (ADRs): 15-20 created

  - Simple format: Context, Decision, Rationale, Consequences

  - Stored in accessible location (wiki, Confluence, GitHub)

  - Referenced regularly

- [ ] Architecture principles: 1-2 pages

  - 8-10 principles (API-first, cloud-first, buy before build, etc.)

  - Explained with examples

  - Living document (updated as learn)

Month 7-12: EA Scaling Impact

Solution Architects Join (Month 7-9):

- [ ] 2-3 Solution Architects hired

- [ ] EA coaches and develops Solution Architects

- [ ] EA focuses on enterprise-level, SAs focus on team-level

- [ ] Division of labor:

  - EA: Strategy, cross-cutting decisions, major systems, ARB

  - SAs: Embedded with teams, day-to-day architecture, team support

Architecture Community (Month 8):

- [ ] Architecture Guild formed

  - Monthly meeting (1-2 hours)

  - All architects, technical leads, interested developers (20-30 people)

  - Topics: Share learnings, discuss patterns, new technologies

  - EA facilitates, not lectures

Maritime/Logistics Architect (Month 7-9):

- [ ] Hired (critical for your industry)

- [ ] Partners with EA on shipping/ports/cargo specific architecture

- [ ] Brings domain expertise EA may not have

- [ ] Together: Strong architecture practice

Major Architecture Deliverables (Month 7-12):

- [ ] Reference architectures (Month 8-10)

  - Microservices pattern (if applicable)

  - API architecture

  - Event-driven architecture

  - Integration patterns (EDI, APIs)

  - Each: 3-5 pages with diagrams

- [ ] Technology radar (Month 9)

  - Adopt: Technologies we recommend (e.g., MuleSoft, Databricks, Azure)

  - Trial: Technologies to pilot (e.g., specific AI/ML tools)

  - Assess: Technologies to watch (e.g., blockchain for maritime)

  - Hold: Technologies to avoid

  - Updated quarterly

- [ ] Security architecture (Month 10-12, with Security Architect)

  - Application security standards

  - Data security and encryption

  - API security

  - Cloud security

  - Maritime-specific (customs data, ISPS compliance if applicable)

Business Value Demonstrated (Month 12):

- [ ] Documented value from architecture:

  - Mistakes prevented: €1-2M

  - Better decisions: Faster time-to-market, better vendor choices

  - Technical debt reduced: More capacity for new features

  - Platform stability: Integration platform 99.9% uptime

- [ ] Business leaders testimonials:

  - "EA helped us make smart decision on Shipping system vendor"

  - "Architecture review saved us from costly mistake"

  - "I understand technology decisions better now"

EA Success at Month 12:

- ✅ Teams seek EA advice regularly (not avoid)

- ✅ ARB works smoothly (not bottleneck)

- ✅ 30-50 architecture decisions documented (ADRs)

- ✅ Reference architectures used by teams

- ✅ Business value clear and communicated

- ✅ EA still hands-on technical monthly

- ✅ Solution Architects thriving under EA leadership

- ✅ Architecture community active

- ✅ Pragmatic, not ivory tower

- Developer says: "I asked EA about integration approach, they pair-programmed with me for an hour to figure it out"

- Business leader says: "EA helped me understand technology options, I made better decision"

- Product Owner says: "EA reviewed our vendor choice, caught issues, saved us from mistake"

- NOT: "EA created 50-page document nobody reads"

- NOT: "EA said no without explaining why"

- NOT: "EA is bottleneck, slowing us down"

## Data & AI Capability Deep Dive

This is your future competitive advantage, but it requires solid foundations.

### Head of Data & AI role

Reports to CTO, peers with other IT heads.

Responsibilities:

- Data strategy and roadmap

- AI/ML strategy

- Data governance program

- Analytics strategy

- Partnerships with business for data initiatives

- Building data culture

### Data Maturity Journey

Most organizations need to progress through stages. Don't skip stages.

Phase 0: Data Chaos (Your likely starting point)

- Data scattered across systems

- No centralized repository

- Unknown data quality

- Manual reporting (Excel hell)

- No data governance

- Focus: Survive, get basic reports

Phase 1: Data Foundation (Months 1-12)

Focus 100% on getting data foundations right before heavy AI investment.

- Data warehouse/lake established

- Data quality measured and improving

- Core data domains identified and owned

- Basic governance in place

- Self-service analytics starting

- Focus: Build solid foundation

Data Engineering Team (4-6 people):

Data Engineering Lead:

- Designs data architecture

- Sets data engineering standards

- Works with Data Architect on strategy

Data Engineers (3-4):

- Build data pipelines

- Implement data transformations

- Ensure data quality

- Maintain data infrastructure

Analytics Engineer (1):

- Bridges data engineering and business analytics

- Creates BI dashboards

- Supports business analysts

First year priorities:

- Inventory your data: What data exists, where, in what quality

- Build data warehouse/lake: Centralized repository (likely cloud-based)

- Establish data governance: Data ownership, quality standards, access controls

- Create initial pipelines: Pull data from key systems (ERP, CRM, etc.)

- Build data catalog: Make data discoverable

- Implement data quality monitoring: Automated checks and alerts

- Create golden records: Single source of truth for customers, products, etc.

Data Governance Framework:

Data Governance Board (meets monthly):

- Head of Data & AI (chairs)

- Data Architect

- Business representatives (one per major domain)

- Legal/Compliance representative

- Defines policies and resolves data conflicts

Data Ownership Model:

- Each major data domain has a Data Owner (business role)

- Each domain has a Data Steward (technical role in stream team)

- Example: VP of Sales is Data Owner for customer data; BA in Customer Experience Team is Data Steward

Data Quality Standards:

- Completeness targets (e.g., 95% of customer records have email)

- Accuracy metrics (e.g., address validation)

- Timeliness SLAs (e.g., sales data updated within 1 hour)

- Consistency rules (e.g., customer name format standards)

Data Access Model:

- Self-service data catalog: Users can discover and request data access

- Role-based access: Access granted based on need-to-know

- Data APIs: Preferred way to access data (not direct database access)

- Data marts: Curated datasets for specific use cases

Phase 2: Analytics Capability (Months 6-18)

Once data foundations are solid, build analytics capability.

- High data quality (90%+ for tier 1 data)

- Comprehensive data catalog

- Self-service analytics mature

- Descriptive and diagnostic analytics

- Culture shift toward data-driven decisions

- Focus: Enable business with data insights

Analytics/BI Team (can be separate or part of Data Platform team):

- BI Developers (building dashboards, reports)

- Business Intelligence Analyst (working with business users)

- Supports self-service analytics

Key initiatives:

- Executive dashboards (KPIs, OKRs)

- Operational dashboards (for stream teams)

- Self-service BI (business users can create their own reports)

- Embedded analytics (analytics inside operational systems)

Phase 3: Predictive AI/ML Capability (Months 18-36+)

Only after data and analytics foundations are solid.

- Predictive models in production

- ML platform operational

- Data science team productive

- AI use cases delivering value

- MLOps practices established

AI/ML Center of Excellence:

Data Scientists (2-3):

- Exploratory analysis

- Model development

- Collaborate with business on use cases

ML Engineers (2-3):

- Productionize models

- Build ML pipelines

- Model monitoring and maintenance

AI Product Manager (1):

- Identifies AI opportunities

- Manages AI project portfolio

- Ensures AI projects deliver business value

Starting AI projects right:

Crawl Phase (first 6-9 months):

- Start with descriptive analytics projects (reporting on what happened)

- Then diagnostic analytics (why it happened)

- These build familiarity and trust

- Example: "Dashboard showing customer churn patterns"

Walk Phase (months 9-18):

- Move to predictive analytics (what will happen)

- Start with lower-risk use cases

- Example: "Predict which customers likely to churn" → enables proactive outreach

Run Phase (months 18+):

- Prescriptive analytics (what should we do)

- Higher-value, higher-complexity use cases

- Example: "Recommend optimal pricing by customer/product" → direct revenue impact

AI Use Case Prioritization: Evaluate potential projects on:

- Business value: Revenue impact, cost savings, customer satisfaction

- Data availability: Do we have the data, in good quality?

- Feasibility: Is this solvable with current AI techniques?

- Effort: How long to build and maintain?

- Risk: What if it goes wrong?

Start with high-value, low-hanging fruit: good data, clear value, manageable complexity.

Responsible AI Framework: Essential from day one of AI work:

- Ethics review: Potential bias, fairness concerns

- Transparency: Can we explain model decisions?

- Privacy: How is personal data used?

- Human oversight: Humans in the loop for critical decisions

- Monitoring: Detect model drift and degradation

- Focus: Predict and optimize

Phase 4: Prescriptive (Months 36+)

- Prescriptive analytics (recommend actions)

- Automated decision-making

- AI embedded in business processes

- Competitive advantage from data/AI

- Focus: Transform business with AI

CRITICAL: Most organizations fail because they try to jump to Phase 3-4 without Phase 1-2 foundation.

### Data Platform Architecture

Modern Data Architecture (Lakehouse approach):

Data Sources (Operational Systems)

↓

Data Ingestion Layer (Batch + Streaming)

↓

Data Lake (Bronze Layer - Raw Data)

↓

Data Transformation (Cleansing, Conforming)

↓

Data Lake (Silver Layer - Curated Data)

↓

Data Modeling (Business-level aggregations)

↓

Data Warehouse (Gold Layer - Analytics-ready)

↓

Data Consumption Layer

├── BI/Analytics (Power BI, Tableau)

├── Data Scientists (ML models)

├── APIs (Self-service data access)

└── Embedded Analytics (In operational systems)

Bronze Layer (Raw):

- Exact copy of source data

- No transformations

- All history retained

- Immutable

- Cheap storage (cloud object storage)

Silver Layer (Curated):

- Cleaned data

- Standardized formats

- Deduplication

- Data quality rules applied

- Conformed dimensions

Gold Layer (Consumption):

- Business-level aggregations

- Star schema or data vault

- Optimized for queries

- Ready for BI tools

- Documented and cataloged

### Data Governance Framework

Data Governance Board:

- Chair: Head of Data & AI

- Members:

  - Data Architect

  - Representatives from each major business domain (Sales, Finance, Operations, etc.)

  - Legal/Compliance representative

  - 1 rotating Data Steward

- Meets: Monthly, 90 minutes

Responsibilities:

- Approve data governance policies

- Resolve data ownership conflicts

- Approve data access for sensitive data

- Review data quality metrics

- Oversee data initiatives portfolio

Data Ownership Model:

Data Owner (Business Role):

- Senior business person who owns data domain

- Example: VP of Sales owns Customer data

- Accountable for data quality and governance

- Approves access to sensitive data

- Makes data policy decisions for domain

Data Steward (Operational Role):

- Technical person in stream-aligned team or data team

- Implements data owner's policies

- Day-to-day data quality management

- Coordinates with data platform team

- Documents data definitions

Example Ownership:

| Data Domain | Data Owner | Data Steward |
| --- | --- | --- |
| Customer | VP Sales | BA in Customer Experience Team |
| Product | VP Product | BA in Product Data Team |
| Financial | CFO | BA in Finance Team |
| Employee | CHRO | HR System Administrator |
| Order | VP Operations | BA in Order-to-Cash Team |

### Data Quality Framework

Data Quality Dimensions:

1. Completeness:

- Are all required fields populated?

- Target: 95%+ for Tier 1 data

- Example: 95% of customer records have email address

2. Accuracy:

- Is data correct and valid?

- Validation rules, cross-checking

- Example: Phone numbers are valid format

3. Consistency:

- Is data consistent across systems?

- Same customer name in CRM and ERP?

- Example: Customer "ABC Corp" not also "ABC Corporation" and "ABC Company"

4. Timeliness:

- Is data up-to-date?

- SLAs for data freshness

- Example: Sales data in warehouse updated within 1 hour

5. Uniqueness:

- No duplicates

- Master data management

- Example: One customer record per customer (no duplicates)

6. Validity:

- Data conforms to business rules

- Example: Order total = sum of line items

Data Quality Measurement:

Automated Checks (in data pipelines):

# Example data quality checks

def validate_customer_data(df):

completeness = df['email'].notna().sum() / len(df)

valid_emails = df['email'].str.contains('@').sum() / len(df)

unique_ids = len(df['customer_id'].unique()) / len(df)

quality_score = (completeness + valid_emails + unique_ids) / 3

return quality_score

Quality Score per Data Domain:

- Bronze layer: Raw quality (baseline)

- Silver layer: Improved quality (after cleansing)

- Gold layer: High quality (target 95%+)

Quality Dashboard:

- Data quality score by domain

- Trend over time

- Top quality issues

- Data owner accountability

Quality Improvement Process:

- Measure: Automated quality checks in pipelines

- Alert: Data steward notified of quality issues

- Investigate: Root cause analysis

- Fix:

  - Fix data (cleansing)

  - Fix process (prevent future issues at source)

- Monitor: Track improvement

### Data Catalog

Purpose: Make data discoverable and understandable

What's in Data Catalog:

For each dataset:

- Name and description

- Data owner and steward

- Source system

- Refresh frequency

- Data quality score

- Sample data

- Schema (fields and types)

- Lineage (where data comes from and goes to)

- Business glossary terms

- Access requirements

- Usage examples

Example Catalog Entry:

Dataset: Customer Master

Description: Golden record for all customers, consolidated from CRM and ERP

Owner: VP Sales

Steward: John Doe (john.doe@company.com)

Source Systems: Salesforce (primary), SAP (financial data)

Refresh: Daily at 2:00 AM

Quality Score: 96%

Records: 45,234 customers

Schema:

- customer_id (string, unique identifier)

- customer_name (string)

- email (string)

- phone (string)

- address (object)

- account_manager (string)

- lifetime_value (decimal)

- created_date (timestamp)

- modified_date (timestamp)

Lineage:

Sources: Salesforce.Account, SAP.Customer

Consumers: Power BI dashboards, ML models, Customer portal API

Access:

Public: customer_id, customer_name

Restricted: email, phone, address (requires approval)

Confidential: lifetime_value (Sales team only)

Usage Examples: [link to documentation]

Data Catalog Tools:

- Azure Purview (if Microsoft-centric)

- AWS Glue Catalog (if AWS)

- Collibra (enterprise, comprehensive)

- Alation (good balance)

- Open source: Apache Atlas, DataHub

### Self-Service Data Access

Goal: Empower users to access data without IT intervention

Access Layers:

Layer 1: BI Tools (For business analysts):

- Power BI, Tableau, Looker

- Pre-built dashboards

- Self-service report creation

- Connects to Gold layer (data warehouse)

Layer 2: SQL Access (For analysts and data scientists):

- Direct SQL query access to data warehouse

- Read-only access

- Query editor (Azure Data Studio, DBeaver, etc.)

- Query performance monitoring (prevent runaway queries)

Layer 3: Data APIs (For developers):

- REST APIs exposing datasets

- Documented in API catalog

- Rate limited and monitored

- OAuth authentication

Layer 4: Python/R Libraries (For data scientists):

- Libraries to access data platform

- Example: company_data Python package

- Connects to data warehouse

- Built-in data quality checks

Access Request Process:

Public Data (No approval needed):

- Non-sensitive, aggregated data

- Available in data catalog

- Self-service access

Restricted Data (Approval needed):

- Data Steward approves

- Typically approved within 1 business day

- Access logged

Confidential Data (Higher approval):

- Data Owner approves

- Business justification required

- Time-limited access (e.g., 90 days)

- Audit trail

### AI/ML Platform

ML Platform Components:

1. Feature Store:

- Centralized repository of features for ML

- Reusable across models

- Consistent between training and serving

- Example features: customer_lifetime_value, product_popularity_score

2. Model Development:

- Jupyter notebooks or similar

- Experiment tracking (MLflow, Weights & Biases)

- Version control for code and models

- Collaboration tools

3. Model Training:

- Scalable compute (cloud VMs, GPUs)

- Automated hyperparameter tuning

- Training pipelines

- Model validation and testing

4. Model Registry:

- Catalog of all models

- Model metadata (accuracy, features, training data)

- Model versions and lineage

- Approval workflow (staging → production)

5. Model Serving:

- Batch predictions (run model on dataset)

- Real-time predictions (API endpoint)

- Scalable infrastructure

- A/B testing capability

6. Model Monitoring:

- Prediction accuracy tracking

- Model drift detection (is model degrading?)

- Feature drift (is input data changing?)

- Alerts and dashboards

- Automated retraining triggers

ML Workflow Example (Customer Churn Prediction):

Week 1-2: Discovery

- Data Scientist explores customer data

- Identifies relevant features

- Validates data quality sufficient

- Creates business case

Week 3-4: Feature Engineering

- Creates features from raw data

- Example features:

  - days_since_last_purchase

  - average_order_value_90d

  - support_tickets_last_30d

  - email_open_rate

- Registers features in feature store

Week 5-7: Model Development

- Experiments with algorithms (logistic regression, random forest, gradient boosting, neural network)

- Trains models on historical data (12 months)

- Validates on hold-out set

- Best model: Gradient boosting, 82% accuracy, 75% recall

Week 8: Model Review

- Present to stakeholders

- AI Ethics review (bias, fairness)

- Explain model decisions (SHAP values)

- Approval to proceed to production

Week 9-10: Productionization

- ML Engineer deploys model

- Batch predictions: Score all customers daily

- Output: Customer churn risk score (0-100)

- Integrate with CRM: High-risk customers flagged in Salesforce

Week 11-12: Monitoring & Iteration

- Monitor predictions vs. actuals

- Track business impact (did interventions reduce churn?)

- Identify areas for improvement

- Plan next iteration

Ongoing:

- Model retrained monthly with latest data

- A/B testing: Does new model version perform better?

- Continuous monitoring for drift

- Quarterly business review of model value

### Responsible AI Framework

AI Ethics Principles:

1. Fairness:

- Models don't discriminate against protected groups

- Test for bias across demographics

- Example: Churn model shouldn't predict higher churn for specific demographic unfairly

2. Transparency:

- Can explain model decisions

- Users understand when AI is making decisions

- Model documentation is clear

- Example: Customer sees why they received specific offer

3. Privacy:

- Personal data handled securely

- Data minimization (only use necessary data)

- Anonymization where possible

- Compliance with GDPR, CCPA

4. Accountability:

- Clear ownership of AI models

- Audit trail for decisions

- Human oversight for critical decisions

- Example: High-stakes decisions (loan approval) require human review

5. Robustness:

- Models are reliable and accurate

- Edge cases handled gracefully

- Testing and validation

- Monitoring in production

AI Governance Process:

Before Model Development:

- AI Ethics Review (15-30 min discussion)

  - Potential harms and risks

  - Fairness considerations

  - Privacy implications

  - Human oversight requirements

- Approval to proceed

Before Production Deployment:

- Model Validation Review

  - Accuracy on test data

  - Fairness metrics across demographics

  - Explainability demonstrated

  - Security review

- Approval to deploy

In Production:

- Ongoing monitoring

- Quarterly AI Ethics audit

- Incident response for AI issues

- Regular revalidation

### Data & AI Metrics

Data Platform Health:

- Data pipeline reliability: 99%+ runs successful

- Data quality scores: 95%+ for tier 1 data

- Data freshness SLA compliance: 95%+

- Self-service adoption: 60%+ of data requests self-served

AI/ML Performance:

- Models in production: Track count and growth

- Model accuracy: Tracked per model vs. baseline

- Model uptime: 99.9%+ for critical models

- Time to production: Average 8-12 weeks from idea to deployed model

Business Value:

- Data-driven decisions: Tracked qualitatively

- AI business impact: €value per use case

- Analytics adoption: % of employees using BI tools

- Data culture: Survey-based metrics

## Vendor & Partner Management Deep Dive

This is entirely new capability for your organization.

### Vendor Management Framework

Why Vendor Management Matters:

Without vendor management:

- Duplicate SaaS purchases (3 teams buy 3 project management tools)

- Poor contracts (no exit clauses, locked into unfavorable terms)

- Vendor sprawl (100+ vendors, nobody managing them)

- Security risks (vendors not vetted)

- Cost overruns (auto-renewals, unused licenses)

- Vendor performance issues not addressed

With vendor management:

- Consolidated vendor portfolio

- Optimized contracts and costs

- Vendor security and compliance

- Performance management and accountability

- Strategic vendor partnerships

Critical Vendor Management Practices:

Vendor Tiering:

- Tier 1 (Strategic): Mission-critical, high spend, quarterly exec reviews (e.g., your ERP, CRM)

- Tier 2 (Important): Significant but not critical, bi-annual reviews (e.g., HR system, project management)

- Tier 3 (Tactical): Low risk/spend, annual review (e.g., survey tools, collaboration tools)

SLA Management: Don't just accept vendor's standard SLAs. Define what matters:

- Uptime requirements

- Response/resolution times

- Data backup/recovery

- Performance metrics

- Support availability

Vendor Consolidation: You'll discover your teams have bought overlapping tools. Vendor management actively consolidates:

- "We have 4 different project management tools across teams → standardize on 1-2"

- "3 teams bought different API testing tools → platform team provides standard tool"

### Vendor Management Team

Head of Vendor & Partner Management (new role)

Reports to CTO, peers with Head of IT Apps and Head of Enterprise Architecture.

Responsibilities:

- Vendor strategy: Build vs. buy frameworks

- Vendor selection: Running RFP processes

- Contract negotiation: Commercial terms, SLAs, exit clauses

- Relationship management: Quarterly business reviews with key vendors

- Performance management: Tracking vendor SLAs and satisfaction

- Risk management: Vendor security reviews, business continuity

- Cost optimization: License management, contract renewals

Team structure (scales with number of vendors):

Vendor Managers (1-2 initially):

- Each manages 5-10 vendor relationships

- Ensures vendors deliver on commitments

- Coordinates with stream teams using those vendors

- Manages escalations

Contract Administrator:

- Tracks all contracts and renewals

- Ensures compliance with terms

- Manages license counts and costs

Vendor Security Analyst (could be shared with Security team):

- Reviews vendor security posture

- Conducts vendor risk assessments

- Monitors for vendor incidents

### Vendor Lifecycle

1. Vendor Selection

Initiation:

- Business need identified

- Build vs. buy decision (with Architecture Review Board)

- If buy: Vendor selection process begins

- Architecture reviews strategic fit

- Business case developed

- Decision made by Architecture Review Board

RFP/RFI Process (for significant vendors):

- Requirements documented (by BA + Architect)

- RFP issued to 3-5 vendors

- Vendor responses evaluated

- Shortlist to 2-3 vendors

- Vendor demos and POCs

- Reference checks

- Final selection

Evaluation Criteria:

- Functional Fit (40%): Does it meet requirements?

- Technical Fit (25%): Integration, scalability, technology stack

- Vendor Viability (15%): Financial stability, market position, roadmap

- Cost (10%): Licensing, implementation, ongoing costs

- Support (10%): SLAs, support quality, responsiveness

Example Scorecard:

| Vendor | Functional | Technical | Viability | Cost | Support | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Vendor A | 38/40 | 23/25 | 14/15 | 8/10 | 9/10 | 92/100 |
| Vendor B | 35/40 | 20/25 | 13/15 | 10/10 | 8/10 | 86/100 |
| Vendor C | 32/40 | 24/25 | 12/15 | 7/10 | 7/10 | 82/100 |

Decision: Vendor A selected (highest score, best functional fit)

2. Vendor Onboarding

Security Review:

- Security questionnaire completed

- Certifications reviewed (SOC 2, ISO 27001, etc.)

- Data handling and privacy assessment

- Security risk score assigned

- Approval or remediation required

Contract Negotiation:

- Vendor Manager negotiates terms

- Key clauses:

  - Pricing: Locked for 2-3 years, annual increases capped

  - SLAs: Uptime, support response times, performance

  - Data ownership: Our data remains ours

  - Data portability: Can export all data easily

  - Exit clause: Can terminate with 60-90 days notice

  - Security: Annual security reviews required

  - Liability: Caps and indemnification

  - Auto-renewal: Opt-out (not opt-in), 90 days notice required

- Legal review

- Approval and signature

Implementation:

- Vendor onboarded

- Stream-aligned team trained

- Integration with other systems (Integration Platform team)

- Data migration (if applicable)

- Training (Change Management)

- Go-live

3. Ongoing Vendor Management

- Quarterly business reviews

- SLA monitoring

- User satisfaction surveys

- Regular security reviews

- Cost tracking

- Relationship nurturing

Vendor Tiering:

Tier 1 - Strategic (5-10 vendors):

- Mission-critical to business

- High spend (>€100K/year)

- High impact if fails

- Examples: ERP, CRM, Cloud provider, Data platform

- Management:

  - Quarterly Business Reviews (QBR)

  - Executive sponsor assigned

  - Vendor roadmap alignment

  - Strategic partnership discussions

Tier 2 - Important (15-25 vendors):

- Significant but not mission-critical

- Medium spend (€20-100K/year)

- Moderate impact if fails

- Examples: HR system, Project management, Collaboration tools

- Management:

  - Bi-annual reviews

  - Vendor Manager check-ins

  - Performance monitoring

Tier 3 - Tactical (50+ vendors):

- Low risk, low spend (<€20K/year)

- Minimal impact if fails

- Examples: Small SaaS tools, utilities, niche applications

- Management:

  - Annual review

  - Lightweight oversight

  - Consolidation opportunities identified

Quarterly Business Review (Tier 1 vendors):

Attendees:

- Our side: Vendor Manager, relevant stakeholders (PO, IT Lead), Executive sponsor

- Vendor side: Account Manager, Technical Account Manager, Executive (annually)

Agenda (90 minutes):

- Performance Review (30 min):

  - SLA compliance

  - Incidents and resolution

  - Support satisfaction

  - Usage and adoption metrics

- Roadmap Alignment (20 min):

  - Vendor's product roadmap

  - Our upcoming needs

  - Feature requests status

  - Beta/early access opportunities

- Business Value (20 min):

  - Value delivered this quarter

  - Use case expansion

  - Optimization opportunities

  - ROI review

- Issues & Actions (15 min):

  - Open issues and escalations

  - Action items from last QBR

  - New asks or concerns

- Forward Planning (5 min):

  - Next quarter focus

  - Next QBR date

Vendor Performance Scorecard:

Dimensions (scored 1-5):

1. Service Delivery (30%):

- Uptime/availability vs. SLA

- Performance vs. targets

- Incident frequency and severity

- Problem resolution

2. Support Quality (25%):

- Response time (vs. SLA)

- Resolution time

- First contact resolution rate

- Support satisfaction surveys

3. Innovation (15%):

- Product roadmap alignment with our needs

- New features and capabilities

- Responsiveness to feature requests

- Beta/early access engagement

4. Commercial (15%):

- Value for money

- Billing accuracy

- Contract compliance

- Cost optimization ideas

5. Partnership (15%):

- Communication quality

- Proactive engagement

- Strategic alignment

- Executive engagement

Example Scorecard:

| Quarter | Service | Support | Innovation | Commercial | Partnership | Overall |
| --- | --- | --- | --- | --- | --- | --- |
| Q1 2025 | 4.5 | 4.0 | 3.5 | 4.5 | 4.0 | 4.1 |
| Q2 2025 | 4.0 | 4.5 | 4.0 | 4.0 | 4.5 | 4.2 |

Vendor Rating (Overall Score):

- 4.5-5.0: Excellent (Strategic Partner)

- 4.0-4.4: Good (Performing Well)

- 3.5-3.9: Acceptable (Needs Improvement)

- 3.0-3.4: Poor (Performance Improvement Plan)

- <3.0: Unacceptable (Consider Replacement)

Performance Improvement Plan (if score <3.5):

- Formal meeting with vendor

- Specific issues documented

- Improvement targets and timeline

- Monthly check-ins

- Escalation to vendor executive

- If no improvement: Consider vendor replacement

4. Vendor Renewal

Renewal Process (Start 6-9 months before contract end):

Month -9 to -6:

- Vendor Manager evaluates: Renew, renegotiate, or replace?

- Performance review: Has vendor delivered value?

- Market review: Are there better alternatives now?

- Cost review: Is pricing still competitive?

- Stakeholder feedback: Are users satisfied?

Month -6 to -3:

- If renewing: Negotiate renewal terms

  - Pricing (push for reduction or flat renewal)

  - SLAs (improve based on experience)

  - Terms (address any issues from current contract)

- If replacing: Initiate vendor selection process

Month -3 to 0:

- Finalize contract

- Legal review and approval

- Executive approval (if needed)

- Signature

- Avoid auto-renewal (negotiate on your terms)

Renewal Negotiation Tactics:

- Leverage: "We're evaluating alternatives"

- Volume: "We're expanding usage, need better pricing"

- Multi-year: "3-year commitment for 15% discount"

- Bundle: "What if we add another product?"

- Timing: Don't wait until last minute (vendor knows you're locked in)

5. Vendor Exit

Reasons to Exit:

- Poor performance (unresolved)

- Better alternative available

- No longer needed (consolidation)

- Cost too high, can't justify

- Vendor going out of business

Exit Planning (6-12 months):

- Data extraction: Export all data from vendor system

- Migration planning: Move to new system or alternative

- Integration updates: Disconnect integrations

- User communication: Manage change with users

- Contract termination: Follow exit clause

- Knowledge transfer: Document anything critical

- Vendor relationship: Exit professionally (never know when paths cross again)

### Vendor Security Management

Vendor Security Assessment (Before onboarding):

Security Questionnaire:

- 50-100 questions covering:

  - Data security and encryption

  - Access controls and authentication

  - Incident response processes

  - Compliance and certifications

  - Business continuity and disaster recovery

  - Third-party risk management

  - Physical security

  - Employee security training

Security Certifications Review:

- SOC 2 Type II: Required for Tier 1 & 2 vendors

- ISO 27001: Preferred

- GDPR compliance: Required if handling EU personal data

- Industry-specific: HIPAA, PCI-DSS, etc. if applicable

Penetration Testing:

- When was last pen test?

- Can we see executive summary?

- Critical findings resolved?

Security Risk Rating:

- Low Risk: All certifications, no concerns → Approved

- Medium Risk: Some gaps, acceptable with mitigations → Conditional approval

- High Risk: Significant concerns → Not approved, or heavy restrictions

Ongoing Security Monitoring:

- Annual re-assessment: Security questionnaire and cert review

- Incident monitoring: Watch for vendor security breaches (third-party services)

- Patch management: Ensure vendor patches critical vulnerabilities promptly

- Security bulletins: Subscribe to vendor security notifications

- Right to audit: Exercise periodically for Tier 1 vendors

Vendor Breach Response:

If vendor has security breach:

- Assess impact: What data was exposed? Does it affect us?

- Notify stakeholders: Legal, compliance, affected business units

- Coordinate with vendor: Understand scope, timeline, remediation

- Determine response:

  - Continue (if minimal impact, vendor responds well)

  - Increase oversight (more frequent reviews)

  - Exit vendor (if breach is severe or response inadequate)

- Document: Incident report, lessons learned

- Update processes: Prevent similar issues with other vendors

### License Management

License Optimization:

Track all licenses:

- Software licenses (SaaS subscriptions, per-user licenses, etc.)

- Who has licenses

- Usage (active vs. inactive users)

- Cost per license

Optimization Opportunities:

1. Unused licenses:

- Identify users who haven't logged in for 60+ days

- Reclaim and reallocate licenses

- Typical savings: 10-20% of license costs

2. Over-provisioned:

- Too many licenses purchased vs. actual users

- True-up at renewal (reduce count)

- Example: Bought 500 licenses, only 380 active users → reduce to 400

3. Wrong license tier:

- Users on premium tier who only need basic

- Downgrade where appropriate

- Example: 50 users have "Pro" licenses but only use "Standard" features → downgrade, save 30%

4. Consolidation:

- Multiple tools doing same thing

- Example: Project management - 3 tools → standardize on 1

- Typical savings: 40-60% by consolidating

License True-Up Process (Quarterly):

- Extract user list from each SaaS platform

- Compare to HR system (current employees)

- Identify: Inactive users, terminated employees still with access, unused licenses

- Reclaim licenses

- Report savings

Example Savings:

- Salesforce: Had 200 licenses, 40 users inactive → reclaimed 40 licenses = €60K/year saved

- Microsoft 365: Had E5 licenses for all, 70% only need E3 → downgrade 200 users = €40K/year saved

- Project tools: Consolidated 3 tools to 1 → €80K/year saved

- Total annual savings: €180K from license optimization

### Vendor Cost Optimization

Strategies:

1. Multi-Year Commitments:

- Lock in pricing for 2-3 years

- Typically 10-20% discount vs. annual

- Good for stable, strategic vendors

2. Volume Discounts:

- Negotiate based on user count or usage

- Example: "If we add 100 more users, what's the price?"

- Can sometimes get better deal by committing to growth

3. Annual vs. Monthly Billing:

- Annual upfront typically 10-15% cheaper

- If cash flow allows, pay annually

4. Bundle Deals:

- Buy multiple products from same vendor

- Example: Microsoft E5 bundle vs. buying separately

- Vendor incentivized to give discount for larger deal

5. Competitive Pressure:

- "We're evaluating [Competitor]"

- Works during renewal negotiations

- Must be credible (actually evaluate alternatives)

6. Timing:

- Vendor's fiscal quarter/year end

- Sales reps have quotas to hit

- Better deals in last month of quarter

- Plan renewals accordingly if possible

7. Remove/Reduce:

- What features are we paying for but not using?

- Can we downgrade tier or remove modules?

- Example: Remove advanced analytics module if not used → save 20%

### Vendor Portfolio Rationalization

Goal: Reduce number of vendors, consolidate where possible

Current State Analysis:

- Document all vendors (likely 100+)

- Categorize by function (collaboration, project management, analytics, etc.)

- Identify overlaps and duplicates

- Map to business owners and users

Example Analysis:

Collaboration & Communication (Found 8 tools!):

- Microsoft Teams (500 users, IT standard)

- Slack (150 users, Engineering team preference)

- Zoom (Company-wide, 500 licenses)

- Google Meet (50 users, random adoption)

- Webex (Legacy, 100 licenses barely used)

- GoToMeeting (Marketing team, 20 users)

- Miro (Whiteboarding, 80 users)

- Mural (Whiteboarding, 30 users)

Rationalization Decision:

- Keep: Microsoft Teams (primary), Zoom (video conferencing), Miro (whiteboarding)

- Sunset: Slack (migrate to Teams), Google Meet (use Zoom), Webex (cancel), GoToMeeting (use Zoom), Mural (migrate to Miro)

- Savings: €120K/year

- Timeline: 6 months migration

- Change Management: Training, communication, migration support

Rationalization Process:

Phase 1: Discovery (Month 1-2)

- Inventory all vendors

- Identify duplicates and overlaps

- Assess usage and value

- Calculate potential savings

Phase 2: Prioritization (Month 3)

- Quick wins: Easy consolidations, low risk

- Medium complexity: Require some migration

- High complexity: Major change, last priority

Phase 3: Execution (Month 4-12)

- Start with quick wins

- Communicate to users

- Migrate users to retained tool

- Cancel/downgrade duplicate tools

- Track savings realized

Phase 4: Governance (Ongoing)

- Approval process for new tools

- Prevent future sprawl

- Regular portfolio reviews (quarterly)

Estimated Savings from rationalization:

- 10-20% of SaaS spend in Year 1

- Ongoing savings as redundancies prevented

- For €800K SaaS spend → €80-160K savings

## Business Analysts Deep Dive

### Business Analyst (BA) in Stream-Aligned Teams

Role evolution: Your "functional analysts" might evolve into BAs. The key difference:

- Old functional analyst: Technical person who understands the business

- New business analyst: Business person who understands technology

Responsibilities:

- Requirements gathering: Conducting workshops, interviews, documenting needs

- Process design: Mapping current/future state processes

- SaaS evaluation: Comparing solutions against requirements

- User story refinement: Making sure stories are clear and testable

- UAT coordination: Organizing testing with business users

- Change management: Helping business users adopt new systems

- Training: Creating training materials, conducting training sessions

Profile:

- Business domain expertise (finance, operations, sales, etc.)

- Strong communication and facilitation skills

- Understanding of technology capabilities

- Process improvement mindset

- 5+ years experience in relevant business area

In the context of SaaS projects: BAs become critical - they help evaluate whether Salesforce, ServiceNow, or custom development is the right choice. They document requirements in a vendor-neutral way, then map them to SaaS capabilities.

### Why Business Analysts are Critical to Your Success

The Reality: Product Owners Can't Do Everything

Product Owner's Dilemma:

- PO needs to be strategic (roadmap, vision, stakeholder management)

- PO needs to be tactical (backlog, sprint planning, acceptance)

- PO needs to be detailed (requirements, acceptance criteria, edge cases)

- Problem: Can't be all three simultaneously, especially part-time PO

Business Analyst Fills the Gap:

- BA is the "execution partner" for the PO

- PO provides direction ("What" and "Why")

- BA figures out details ("How specifically" and "What about edge cases")

- BA is the multiplier that makes part-time PO sustainable

Without BA:

- ❌ PO drowns in detail work

- ❌ Requirements are thin (developers constantly asking questions)

- ❌ Edge cases missed (bugs, rework)

- ❌ PO can't focus on strategic work

- ❌ Part-time PO impossible

With BA:

- ✅ PO focuses on strategy and prioritization

- ✅ Requirements are detailed and clear

- ✅ Edge cases identified upfront

- ✅ Developers can work efficiently

- ✅ Part-time PO sustainable

### BA Role Definition

Core Responsibilities

1. Requirements Elicitation & Analysis (40% of time)

What This Means:

- Interview stakeholders: Meet with business users, understand their needs

- Document current state: How does the process work today? Pain points?

- Define future state: How should it work? What changes?

- Identify edge cases: What happens when X? What if Y?

- Write detailed requirements: User stories with comprehensive acceptance criteria

Example - Shipping Booking Process:

PO Says (High-Level):

- "We need customers to be able to book freight online"

- "Priority: High"

- "Value: Reduce manual booking time, improve customer experience"

BA Elaborates (Detailed):

User Story: As a customer, I want to book freight online so that I can secure capacity quickly without calling.

Acceptance Criteria:

- Customer can search available sailings by:

- Origin port and destination port

- Date range (departure)

- Container type (20ft, 40ft, 40ft HC, reefer)

- Cargo type (general, dangerous goods)

- System displays:

- Available vessels with space

- Departure date and estimated arrival date

- Available container types

- Freight rate (if customer has contract, show contract rate; if spot, show spot rate)

- Terms and conditions

- Customer can select sailing and submit booking request

- Enter: Shipper details, consignee details, cargo description, weight

- Upload: Packing list, MSDS (if dangerous goods)

- Accept terms and conditions

- System validates:

- Customer has credit available

- Cargo weight within container limits

- Dangerous goods require MSDS

- All required fields completed

- Upon submission:

- Booking request sent to Shipping operations team for approval

- Customer receives confirmation email with booking reference

- Status visible in customer portal: "Pending Approval"

Edge Cases:

- What if vessel is fully booked? → Show "Waitlist" option

- What if customer requests reefer but no reefer plugs available? → Error message

- What if customer uploads wrong document type? → Validation error

- What if freight rate changed since customer searched? → Display updated rate, ask to confirm

- What if booking for port pair not in system? → "Contact us for quote" message

- What if customer's credit limit exceeded? → Error: "Credit limit exceeded, contact sales"

Data Requirements:

- Customer profile (credit limit, contract rates)

- Vessel schedule (sailings, capacity, availability)

- Container inventory (types available per vessel)

- Port pairs and routes

- Freight rates (contract and spot)

Integration Points:

- New Shipping System (vessel schedule, capacity)

- CRM (customer data, credit limit)

- Billing System (freight rates)

- Email system (notifications)

Business Rules:

- Bookings must be submitted at least 48 hours before departure

- Reefer bookings require 72 hours notice

- Dangerous goods require 5 days notice for approval

- Contract customers get priority over spot customers when capacity limited

Non-Functional:

- Performance: Search results within 2 seconds

- Availability: 99.9% (customer-facing, critical)

- Security: Customer data encrypted, GDPR compliant

- Usability: Mobile-responsive (50% customers use mobile)

See the Difference?

- PO gave direction (What and Why)

- BA created detailed blueprint (How, edge cases, validation, integrations)

- Developers can now build without constant questions

2. Process Analysis & Improvement (20% of time)

What This Means:

- Map current processes: As-is process flows

- Identify inefficiencies: Bottlenecks, manual steps, workarounds

- Design improved processes: To-be process flows

- Facilitate process workshops: Bring stakeholders together

Example - Shipping Booking Current State:

As-Is Process (Documented by BA):

Current Booking Process (Manual):

1. Customer calls/emails Shipping sales (5-10 minutes)

2. Sales rep checks vessel schedule manually (Excel, 5 minutes)

3. Sales rep checks availability with operations (email, wait 1-4 hours)

4. Operations checks vessel capacity (legacy system, 10 minutes)

5. Operations responds to sales (email)

6. Sales rep calls customer back with options (10-15 minutes, often voicemail tag)

7. Customer confirms booking (phone/email)

8. Sales rep enters booking in legacy system (15 minutes)

9. Operations receives notification, confirms (5 minutes)

10. Sales rep sends confirmation to customer (email)

Total Time: 4-8 hours (mostly waiting)

Effort: 60-90 minutes active work

Pain Points:

- Customer wait time frustrating (4-8 hours for confirmation)

- Sales rep spends 40-50 min per booking (low value work)

- Operations interrupted frequently with availability checks

- Errors: Manual data entry, miscommunication between sales and ops

- No visibility: Customer can't see status, calls to check on booking

To-Be Process (Designed by BA with stakeholders):

Future Booking Process (Online with Manual Review):

1. Customer searches online (2 minutes, self-service)

- System shows real-time availability (integrated with Shipping system)

- Customer sees sailing options, freight rates

2. Customer submits booking request online (5-10 minutes)

- System validates (credit, capacity, completeness)

- Auto-confirmation to customer: "Request received, will respond in 2 hours"

3. Operations receives booking request (auto-notification)

- Reviews and approves (3-5 minutes)

- System updates status: "Confirmed"

4. Customer receives confirmation automatically (email + portal)

Total Time: 2 hours (vs. 4-8 hours)

Effort: 10 minutes sales, 5 minutes operations (vs. 60-90 minutes)

Benefits:

- Customer self-service 24/7

- Faster confirmation (2 hours vs. 4-8 hours)

- 75% reduction in manual effort

- Zero manual data entry errors

- Full visibility for customer (portal status)

- Operations focuses on exceptions only

Metrics to Track:

- Booking time: Target <2 hours (90th percentile)

- Self-service rate: Target 80% (20% still call for complex bookings)

- Manual effort: Target 15 min per booking (vs. 90 min)

- Error rate: Target <1% (vs. 10% manual errors)

BA's Value:

- Documented painful current state (builds business case)

- Designed improved future state (blueprint for development)

- Quantified benefits (effort savings, time reduction)

- Defined metrics (measure success)

3. Requirements Documentation (20% of time)

What This Means:

- User stories: Business-focused, detailed

- Process flows: Visio/Lucidchart diagrams

- Data models: What data is needed, where does it come from

- Wireframes/mockups: Low-fidelity UI sketches (not design, just layout)

- Business rules: Logic, calculations, validations

- Test scenarios: How will we test this?

Documentation Standards (BA owns):

User Story Template:

Story ID: SHIP-123

Title: Online freight booking for customers

Priority: High

Epic: Customer Self-Service Portal

As a: [User Type]

I want to: [Action]

So that: [Benefit]

Acceptance Criteria:

- [Specific, testable criteria]

- [Edge cases]

- [Validation rules]

Business Rules:

- [Logic and rules]

Dependencies:

- [Other stories or systems]

Data Requirements:

- [What data is needed]

Integration Points:

- [What systems involved]

Test Scenarios:

- [How to verify this works]

Notes:

- [Assumptions, open questions, discussions]

Attachments:

- Process flow diagram

- Wireframe mockup

- Business rules document

Wireframe Example (Low-Fidelity):

+---------------------------------------------------------+

|  Logo                   [Search]  [My Bookings]  [Logout] |

+---------------------------------------------------------+

|                                                           |

|  Book Your Freight                                        |

|                                                           |

|  Origin Port: [Dropdown ▼]    Destination: [Dropdown ▼]  |

|                                                           |

|  Departure Date: [Calendar]   Container Type: [Dropdown] |

|                                                           |

|              [Search Available Sailings]                  |

|                                                           |

+---------------------------------------------------------+

|  Available Sailings:                                      |

|                                                           |

|  +-------------------------------------------------+      |

|  | Vessel: MV Atlantic Star    Dept: 15-Oct-2025  |      |

|  | ETD: 15-Oct   ETA: 28-Oct   Transit: 13 days   |      |

|  | Available: 20ft (5), 40ft (12), 40HC (8)       |      |

|  | Rate: €1,850 per 40ft container                |      |

|  |                             [Select & Book]     |      |

|  +-------------------------------------------------+      |

|                                                           |

|  [Show More Results...]                                   |

|                                                           |

+---------------------------------------------------------+

BA doesn't design the UI (that's UX designer), but shows layout and content. Good enough for developers to understand.

4. Stakeholder Facilitation (15% of time)

What This Means:

- Facilitate workshops: Bring business users together to define requirements

- Manage conflicts: When stakeholders disagree on requirements

- Communicate progress: Keep stakeholders informed

- Gather feedback: UAT coordination, demo preparation

Example - Requirements Workshop:

Scenario: Designing freight booking approval workflow

BA Facilitates:

Workshop: Freight Booking Approval Rules

Attendees: Shipping Sales Manager, Operations Manager, Finance Manager, Customer Service Lead

BA's Agenda:

1. Current state: How do we approve bookings today? (15 min)

2. Pain points: What's not working? (15 min)

3. Future state options: How could we improve? (30 min)

4. Approval rules: When auto-approve vs. manual? (45 min)

5. Decisions and next steps (15 min)

BA's Role During Workshop:

- Whiteboard facilitator (visual mapping of ideas)

- Neutral party (doesn't advocate, facilitates discussion)

- Conflict resolver (when stakeholders disagree)

- Documenter (captures decisions and action items)

- Questioner (asks clarifying questions, probes edge cases)

Example Facilitation:

- Sales: "We should auto-approve all bookings for contract customers"

- Operations: "No, we still need to check capacity, even for contract customers"

- BA: "Let me clarify - should we auto-approve contract customers IF there's confirmed capacity? What if vessel is full?"

- Sales: "Yes, auto-approve if capacity. If full, notify operations to find alternative sailing"

- Operations: "That works. Also, dangerous goods always need manual approval regardless of customer"

- Finance: "And if customer over credit limit, needs manual approval"

- BA: "OK, so auto-approval rules are:

1. Contract customer AND

2. Capacity available AND

3. NOT dangerous goods AND

4. Customer within credit limit

If any condition fails, manual approval. Correct?"

- All: "Yes, that's right"

- BA: "What about reefer bookings? Auto or manual?"

[Discussion continues...]

Workshop Output (BA Documents):

- Approval rules defined and agreed

- Edge cases identified and resolved

- Process flow diagram

- Action items (who does what by when)

BA's Value:

- Brings stakeholders together efficiently

- Facilitates decision-making (not just documenting)

- Resolves conflicts

- Ensures shared understanding

- Documents decisions so they stick

5. Testing Support & UAT (5% of time)

What This Means:

- Create test scenarios: Based on requirements

- Support UAT: Help business users test

- Log defects: Clear descriptions for developers

- Verify fixes: Re-test with business

Example - UAT Test Scenarios:

BA Creates Test Scenarios (Based on Requirements):

Test Scenario 1: Happy Path - Standard Booking

Steps:

1. Login as customer "ABC Logistics" (contract customer)

2. Search: Rotterdam → New York, Depart Oct 15-20, 40ft container

3. Verify: Results show available sailings

4. Select: MV Atlantic Star, depart Oct 15

5. Enter booking details:

- Shipper: ABC Logistics warehouse, Rotterdam

- Consignee: XYZ Corp, New York

- Cargo: Electronics, 18 tons

- Upload: Packing list (provided)

6. Submit booking

7. Verify: Confirmation message "Booking request submitted, reference: BOOK-12345"

8. Verify: Email received with booking reference

9. Check portal: Status shows "Pending Approval"

10. (Operations) Approve booking in system

11. Verify: Customer receives approval email

12. Check portal: Status shows "Confirmed"

Expected Result: Booking successfully created and approved

Pass/Fail: _____

Test Scenario 2: Error - Customer Over Credit Limit

Steps:

1. Login as customer "DEF Trading" (over credit limit)

2. Search and select sailing

3. Submit booking

Expected Result: Error message "Credit limit exceeded. Please contact sales@company.com"

Pass/Fail: _____

Test Scenario 3: Validation - Missing Required Field

Steps:

1. Start booking

2. Leave "Cargo Description" blank

3. Attempt to submit

Expected Result: Validation error "Cargo Description is required"

Pass/Fail: _____

[20-30 more test scenarios covering all requirements and edge cases]

BA During UAT:

- Sits with business users as they test

- Answers questions about requirements

- Logs defects clearly:

- Defect: Freight rate not updating when customer changes container typeSteps to Reproduce:1. Search Rotterdam → New York, 40ft container2. Select sailing, see rate €1,8503. Change container type to 20ftExpected: Rate updates to €980Actual: Rate stays €1,850Impact: High (incorrect pricing shown to customer)

- Verifies fixes: Re-tests with business users

### BA Role in Your Transformation

BA in Each Stream-Aligned Team

Team Structure with BA:

Shipping Business Solutions Team (13-16 people)

├── Product Owner (1) - from Shipping BU, 60% time in Year 1

├── Business Analysts (2) ⭐ CRITICAL

├── Developers (8-10)

├── Testers (2-3)

└── Solution Architect (40% allocated)

Why 2 BAs for Large Teams?

- Large team (10+ developers) = lots of requirements work

- Complex domain (shipping operations, new system implementation)

- Part-time PO needs strong BA support

- BA specialization possible:

  - BA 1: Focus on operational requirements (vessel ops, booking)

  - BA 2: Focus on customer-facing (portal, integrations, reports)

Smaller Teams (Customer, Finance, HR):

Customer & Commercial Solutions Team (7-10 people)

├── Product Owner (1) - from Commercial, 70% time

├── Business Analyst (1) ⭐

├── Developers (4-6)

├── Testers (1-2)

└── Solution Architect (20% allocated)

1 BA Sufficient Because:

- Smaller team (less requirements volume)

- Less complex domain (compared to shipping operations)

- PO has more time (70% vs. 60%)

BA's Relationship with Product Owner

The Partnership:

Product Owner:

- Strategy (30-40% of PO time):

  - Product vision and roadmap

  - Stakeholder management (BU heads, executives)

  - Business case and ROI

  - Release planning (what's in Q3, Q4, etc.)

- Prioritization (30-40% of PO time):

  - Backlog prioritization (what's next)

  - Sprint planning (what's in this sprint)

  - Trade-off decisions (feature A vs. B)

  - Accept/reject work (done or not done)

Business Analyst:

- Detailed Requirements (40% of BA time):

  - Elaborate PO's high-level stories into detailed requirements

  - Interview stakeholders for details

  - Document edge cases and business rules

  - Write comprehensive acceptance criteria

- Process & Analysis (20% of BA time):

  - Current state process mapping

  - Future state process design

  - Data analysis and modeling

- Documentation & Communication (20% of BA time):

  - Requirements documentation

  - Process flows, wireframes

  - Status updates to stakeholders

- Testing Support (15% of BA time):

  - UAT planning and coordination

  - Test scenario creation

  - Defect management

- Collaboration (5% of BA time):

  - Daily standup

  - Sprint ceremonies

  - Team support

Weekly Rhythm:

Monday Morning (Sprint Planning Prep):

- PO + BA meet (1 hour)

- Review priorities for upcoming sprint

- BA: "I've detailed stories 1-5, here are the acceptance criteria. Any changes?"

- PO: "Story 3 priority changed, move to next sprint. Add Story 7 instead."

- BA: "Story 7 not fully detailed yet, can do it today. Sprint planning tomorrow, will be ready."

Monday Afternoon (Sprint Planning):

- Team meeting (2 hours)

- PO presents priorities (30 min): "This sprint we're focusing on booking workflow"

- BA presents stories (60 min): Walks through detailed requirements, answers developer questions

- Team estimates and commits (30 min)

Tuesday-Thursday (Sprint Execution):

- BA available for developer questions

- BA working on requirements for next sprint

- BA conducting stakeholder interviews

- Daily standup (15 min): BA updates on requirements work

Thursday (Backlog Refinement):

- Team meeting (1 hour)

- BA presents stories for future sprints

- Team discusses and estimates

- PO prioritizes

Friday (Sprint Review/Demo):

- Team demo (1 hour)

- BA helps present (shows requirements, how work meets them)

- PO accepts or rejects work (based on acceptance criteria BA wrote)

- Stakeholders provide feedback

Throughout Week:

- BA and PO sync daily or every-other-day (15-30 min)

- BA escalates issues to PO: "Stakeholder asking for new requirement, impacts timeline"

- PO makes decision, BA executes

### BA Career Path

Problem: BA is often seen as "less than" developer or architect. Not attractive career.

Solution: Clear BA career path and progression

BA Career Ladder:

Junior Business Analyst (0-2 years BA experience):

- €50-65K

- Focus: Requirements documentation, testing support

- Mentored by Senior BA

- Learning: Stakeholder management, process analysis

Business Analyst (2-5 years):

- €65-85K

- Focus: Full BA role, independent

- Leading: Requirements, workshops, UAT

- Growing: Domain expertise, business acumen

Senior Business Analyst (5-8 years):

- €85-105K

- Focus: Complex requirements, lead BA on major initiatives

- Mentoring: Junior BAs

- Influence: Process improvement, strategic input to PO

Lead Business Analyst (8+ years):

- €100-120K

- Focus: BA practice leadership, multiple teams

- Leading: BA Center of Excellence (if you create one)

- Strategic: Business transformation, major programs

Career Progression Options (From BA):

Path 1: Product Owner

- BA → Senior BA → Product Owner

- Progression: Strong BAs with business acumen and leadership

- Example: Your Cargo BA becomes Cargo Product Owner (knows domain deeply)

Path 2: Business Analysis Leadership

- BA → Senior BA → Lead BA → Head of Business Analysis

- Progression: BAs who love analysis, facilitation, requirements

- Example: Lead BA manages BA Center of Excellence, coaches all BAs

Path 3: Business Operations

- BA → Senior BA → Business Operations Manager (in BU)

- Progression: BAs who want to move back to business side

- Example: Shipping BA becomes Shipping Operations Manager (knows operations + technology)

Path 4: Solution Architect (Rare, but possible)

- BA → Senior BA with technical depth → Solution Architect

- Progression: BAs who develop deep technical skills

- Example: BA who learned integration architecture becomes Integration Architect

Key: BA is NOT a dead-end role. Clear paths to PO, leadership, or business roles.

### BA in Your Current Context

Transitioning BPM Business Analysts

Current: BPM has 2 Business Analysts (assumption from your 5-person BPM team)

Their Current Work (Likely):

- High-level business analysis for project/change requests

- Feasibility assessment

- Initial requirements gathering

- Handoff to IT for detailed work

Transition to New Model:

Option 1: Embed BAs in Stream Teams (Recommended for 1-2 BPM BAs)

Example - BPM BA #1:

- Current: Generalist BA in BPM, works on Shipping, Ports, Cargo requests

- Future: Business Analyst on Shipping Business Solutions Team

- Why: Has done Shipping requirements before, knows domain

- Transition:

  - Month 2-3: Assigned to Shipping team pilot

  - Partner with Shipping Product Owner

  - Deep dive into Shipping domain (shadow operations, learn deeply)

  - Become Shipping expert BA

Example - BPM BA #2:

- Current: Generalist BA in BPM

- Future: Business Analyst on Cargo Solutions Team OR Customer & Commercial Team

- Transition: Similar to BA #1

Option 2: BA Center of Excellence (For experienced BPM BAs)

If one BPM BA is very experienced:

- Current: Senior BA in BPM, 8-10 years experience

- Future: Lead Business Analyst / BA Center of Excellence

- Role:

  - BA practice leadership

  - Coach and mentor all BAs across teams

  - BA standards and templates

  - BA training and development

  - Support teams that don't have full-time BA

  - Handle cross-team requirements

BA Center of Excellence Structure:

Lead Business Analyst (from BPM)

├── Supports all 6-7 stream-aligned teams

├── BA Community of Practice (monthly, all BAs)

├── BA standards and templates

├── BA training program

└── Coordinates cross-team requirements

Hiring Additional BAs

You'll Need: 2-4 additional BAs (beyond 2 from BPM)

Hiring Plan:

Month 4-6: Hire 2 BAs

- BA for Ports & Terminals Team (1)

  - Maritime/logistics experience preferred

  - Terminal operations knowledge helpful

- BA for Finance & Billing Team (1)

  - Finance/billing domain knowledge

  - ERP or financial systems experience

Month 7-9: Hire 2 more BAs

- Second BA for Shipping Team (1)

  - Large team needs 2 BAs

  - Shipping operations or maritime experience

- BA for HR & Employee Team (1)

  - HR systems experience

  - SAP experience helpful (HRIS implementation)

Internal vs. External:

Internal Candidates (Ideal):

- Current Functional Analysts (if you have them)

- Business operations team members who want to move into BA role

- Domain experts from business who want tech career

External Candidates:

- Maritime/logistics BA experience (rare but valuable)

- Financial services BA (for finance/billing team)

- HR systems BA (for HR team)

Job Description - Business Analyst (Maritime/Logistics):

Business Analyst - Shipping Solutions Team

About the Role:

We're transforming our IT organization to better serve our Shipping, Ports, and Cargo business units. We're seeking a Business Analyst with maritime or logistics experience to join our Shipping Business Solutions team. You'll partner with our Shipping Product Owner to translate business needs into detailed requirements for our development team.

Key Responsibilities:

- Elicit requirements from Shipping operations stakeholders

- Document detailed user stories with comprehensive acceptance criteria

- Analyze and map current and future state processes

- Facilitate requirements workshops with business users

- Create process flows, wireframes, and business rules documentation

- Support UAT and testing activities

- Identify process improvement opportunities

Required Experience:

- 3-5 years as Business Analyst

- Experience in maritime, shipping, logistics, or transportation industry (strong preference)

- Requirements elicitation and documentation

- Process analysis and mapping

- Workshop facilitation

- Understanding of shipping operations (vessel scheduling, bookings, freight) OR ability to learn quickly

Preferred:

- Experience with shipping systems (TOS, shipping line systems, freight management)

- Knowledge of maritime EDI (EDIFACT messages)

- Agile/Scrum experience

- UML, BPMN, or process modeling tools

Technical Skills:

- Requirements documentation tools (Jira, Confluence, Azure DevOps)

- Process mapping (Visio, Lucidchart, Draw.io)

- Wireframing tools (Balsamiq, Figma basics)

- Excel/data analysis

Soft Skills:

- Excellent communication (technical and business)

- Stakeholder management

- Analytical thinking

- Attention to detail

- Facilitation and conflict resolution

What We Offer:

- Work with modern technology and agile teams

- Deep immersion in shipping domain

- Clear career path (Senior BA → Lead BA → Product Owner or business roles)

- Training and development (40+ hours/year)

- Maritime industry expertise growth

Compensation: €65-85K + benefits

Location: [Your location/hybrid]

### BA Training & Development

BA Training Program

Month 1-3: BA Fundamentals (For new BAs or BAs transitioning from BPM)

Week 1-2: Requirements Engineering

- 2-day external workshop: Requirements elicitation and analysis

- Topics: Interviewing techniques, requirements documentation, acceptance criteria

- Certification: IIBA-CBAP track (optional)

Week 3-4: Agile Business Analysis

- 2-day workshop: BA role in Agile/Scrum teams

- Topics: User stories, backlog refinement, sprint ceremonies, working with PO

Month 2: Domain Training (Maritime/Logistics Specific)

Shipping Operations 101 (For Shipping/Ports BAs):

- 1 day: Shipping operations overview

- Vessel operations, container shipping, booking process

- Freight pricing, Bills of Lading

- Maritime terminology and jargon

- Half day: Terminal operations

- Visit terminal (if possible)

- Container handling, yard management

- Gate operations, vessel loading/unloading

- Half day: EDI and integrations

- UN/EDIFACT messages overview

- Customs and regulatory requirements

Cargo/TMS 101 (For Cargo BA):

- 1 day: Door-to-door logistics

- TMS functionality

- Multimodal transportation

- Carrier management

Month 3: Tools Training

- Process mapping: Visio or Lucidchart (half day)

- Wireframing: Balsamiq or Figma basics (half day)

- Jira/Azure DevOps for requirements (1 day)

Month 4-6: On-the-Job with Mentoring

- New BA paired with experienced BA or Lead BA

- Weekly coaching sessions (1 hour)

- Shadowing: Observe workshops, stakeholder interviews

- Gradual independence

BA Community of Practice

Purpose: Share learnings, standardize practices, continuous improvement

Structure:

- Who: All BAs across all teams (6-8 BAs in your org)

- Facilitator: Lead BA (from BPM) or rotating

- Frequency: Monthly, 90 minutes

- Format: Learning session + sharing + problem-solving

Sample Topics:

- Month 1: Requirements documentation standards (agree on templates)

- Month 2: Handling difficult stakeholders (case studies, role play)

- Month 3: Maritime domain deep dive (invite Shipping operations expert)

- Month 4: UAT best practices (what's working, what's not)

- Month 5: Process mapping techniques (hands-on workshop)

- Month 6: Retrospective - what's working in BA role? Improvements?

Outcomes:

- Consistent BA practices across teams

- Cross-pollination of ideas

- BA support network (not isolated on teams)

- Continuous improvement

### BA Success Metrics

How to Measure BA Effectiveness

Team-Level Metrics (Per BA):

Requirements Quality:

- Defects due to unclear requirements: Target <10% of total defects

  - If >20%: Requirements not detailed enough

- Developer questions per story: Target <5 questions

  - If >10: Requirements unclear, missing details

- Requirements rework: Target <15% of stories need requirement changes after sprint starts

  - If >30%: Requirements not well thought through

Velocity:

- Stories ready for sprint: Target 2 sprints ahead always have detailed stories

  - If <1 sprint ahead: BA falling behind

- Sprint planning efficiency: Target <2 hours

  - If >3 hours: Requirements not clear, too much discussion needed

Stakeholder Satisfaction (Survey quarterly):

- "BA understands my business needs": Target 4/5+

- "Requirements workshops are productive": Target 4/5+

- "BA responds to questions promptly": Target 4/5+

Developer Satisfaction (Survey quarterly):

- "Requirements are clear and detailed": Target 4/5+

- "BA is responsive to questions": Target 4/5+

- "I have what I need to develop": Target 4/5+

Product Owner Satisfaction:

- "BA enables me to focus on priorities": Target 4.5/5

- "BA's requirements quality is high": Target 4/5+

- "BA makes my job easier": Target 5/5

Organization-Level Metrics:

BA Capacity:

- BA-to-Developer Ratio: Target 1 BA : 5-8 developers

  - Your org: 6-8 BAs for 60-70 developers = 1:8-10 (might be stretched thin)

  - Consider hiring 1-2 more BAs if teams struggling

BA Effectiveness:

- Time to detailed requirements: From PO defining feature to BA completing detailed requirements

  - Target: 1-2 weeks for medium feature

  - If >3 weeks: BA capacity issue or complexity

Process Improvement Value:

- Process improvements identified and implemented: Target 2-3 per BA per quarter

  - BAs should identify inefficiencies and suggest improvements

  - Measure value: Hours saved, cost reduced, quality improved

### Common BA Challenges & Solutions

Challenge 1: BA Becomes Bottleneck

Symptom:

- Stories not ready for sprint planning

- Developers waiting for requirements

- BA constantly behind

Root Causes:

- BA overloaded (too many developers per BA)

- PO changing priorities constantly (BA keeps restarting work)

- BA perfectionism (over-documenting, gold-plating requirements)

- BA lacks domain knowledge (takes longer to understand and document)

- Too many meetings (BA has no focused time for requirements work)

Solutions:

1. Capacity Management:

- Assess workload: Track BA's time for 2 weeks

  - If >70% on requirements and <10% ahead of team → overloaded

- Hire additional BA: If ratio >1:10 (BA to developers)

- Prioritize ruthlessly: PO must give BA clear top 3-5 priorities

- Time-box requirements work: "Good enough" in 3 days better than "perfect" in 2 weeks

2. Product Owner Behavior:

- Stable priorities: PO commits to priorities 2 sprints ahead

- Change freeze: Once BA starts detailing story, no scope changes without good reason

- Clear communication: PO and BA daily 15-min sync to align

3. BA Efficiency:

- Templates and reusability: BA creates templates, reuses patterns

  - Example: "User login" requirements similar across features, reuse template

- Delegation: BA doesn't write every detail

  - Developers write technical specs

  - Testers write test cases (BA reviews)

  - PO writes high-level acceptance criteria (BA elaborates)

- Time blocking: BA blocks calendar for focused requirements work

  - Morning: Meetings, workshops, collaboration

  - Afternoon: Heads-down requirements writing (no interruptions)

4. Domain Knowledge:

- Training: Intensive domain training in first 3 months

- Shadowing: BA spends time with business users, observing operations

- Subject matter expert (SME) access: BA has direct access to domain SME for quick questions

- Documentation: BA builds domain knowledge library over time

Example Resolution:

Shipping BA Problem (Month 6):

- Symptom: Stories not ready, developers idle 2 days during sprint planning

- Analysis: BA has 10 developers, PO changing priorities weekly, BA spending 50% time in meetings

- Actions:

1. Hire second Shipping BA (Month 7) - 2 BAs for 10 developers = 1:5 ratio ✓

2. PO commits to 2-sprint priority stability ✓

3. BA reduces meetings: Declines optional meetings, blocks afternoons for requirements ✓

4. BA creates templates for common Shipping patterns (booking, tracking, invoicing) ✓

- Result (Month 9): Always 2 sprints ahead, developers have clear requirements

Challenge 2: Requirements are Detailed but Wrong

Symptom:

- BA writes comprehensive requirements

- Developers build exactly to spec

- Business rejects: "This isn't what we need"

- Rework, wasted effort, frustration

Root Causes:

- BA didn't validate requirements with right stakeholders

- BA interviewed wrong people (not actual users)

- Requirements based on assumptions, not reality

- Business changed mind (but wasn't documented)

- BA focused on current state, not future needs

Solutions:

1. Requirements Validation:

- Multiple stakeholders: Interview 3-5 stakeholders per feature (not just one)

  - Example: For booking feature, interview: Sales rep, Operations manager, Customer service rep, Actual customer

- User hierarchy: Interview both managers (strategic) and users (tactical)

  - Manager says what they want

  - User says what they actually need (often different!)

- Playback sessions: BA presents requirements back to stakeholders before development

  - "Here's what I understood, is this right?"

  - Catch misunderstandings early

2. Prototyping & Validation:

- Wireframes/mockups: BA creates low-fidelity mockups

  - Show to stakeholders: "Is this the flow you need?"

  - Adjust before development starts

- Process walkthroughs: BA walks stakeholders through process flow

  - "Customer does X, then Y happens, then Z. Correct?"

  - Identify gaps and wrong assumptions

3. Iterative Approach:

- Start with MVP: BA defines minimum viable requirements

  - Don't try to document everything perfectly upfront

  - Build, get feedback, refine

- Show early, show often: Developers show work in progress, BA validates

  - Sprint review (bi-weekly): Is this meeting needs?

  - Course-correct quickly

4. Requirements Traceability:

- Document decisions: BA logs requirements decisions and rationale

  - "Why did we choose approach A over B?"

  - If stakeholder challenges later: "Here's what we decided in workshop on May 15, you approved"

- Change log: When requirements change, BA documents

  - What changed, why, when, approved by whom

  - Prevents: "I never said that" syndrome

Example Resolution:

Ports BA Problem (Month 5):

- Symptom: Built terminal gate check-in feature. Operations team says "not usable, too many clicks"

- Analysis: BA interviewed Operations Manager (manager liked the flow). Didn't interview gate operators (actual users)

- Root cause: Manager's idea of workflow vs. actual workflow different

- Actions:

1. BA now interviews actual users, not just managers ✓

2. BA created clickable wireframe, showed to 3 gate operators BEFORE development ✓

3. Operators feedback: "We need one-screen flow, not multi-step"

4. BA redesigned requirements based on user feedback ✓

5. Development built revised requirements ✓

- Result: Feature accepted, high user satisfaction, no rework

- Learning: Always validate with actual users, not just managers

Challenge 3: BA Doesn't Understand Technical Constraints

Symptom:

- BA writes requirements: "System should respond in <1 second"

- Developers: "That requires complete architecture rewrite, cost €500K"

- BA requirements not grounded in technical reality

- Constant push-back from developers

Root Causes:

- BA lacks technical knowledge

- BA doesn't consult Solution Architect or developers early

- BA documents ideal state without understanding feasibility

- Communication gap between BA and technical team

Solutions:

1. Technical Upskilling for BAs:

- Basic technical training: BAs don't need to code, but should understand:

  - How systems integrate (APIs, events, batch)

  - Database basics (tables, joins, performance)

  - Cloud concepts (scalability, availability)

  - Architecture patterns (microservices, monolith, etc.)

- Training: 2-3 day technical workshop for BAs (Month 3-4)

  - "Technology for Business Analysts"

  - Taught by Solution Architects

2. Early Technical Consultation:

- "Three Amigos": BA + Developer + Tester review requirements together BEFORE sprint

  - BA presents requirements

  - Developer asks technical feasibility questions

  - Tester asks testability questions

  - Refine requirements collaboratively

- Solution Architect review: For complex features, SA reviews requirements

  - "Is this technically feasible? What's the effort?"

  - SA suggests alternatives if needed

3. Feasibility Assessment:

- T-shirt sizing before detailing: Before BA spends days on requirements, team estimates

  - "If we build X, rough effort?" → "Maybe 2-3 weeks"

  - If estimate too high, PO reconsiders or descopes

  - Avoids BA detailing features that won't be built

- Spike stories: For uncertain technical areas, team does spike first

  - Example: "Can we integrate with legacy system?" → 2-day spike to investigate

  - Then BA documents requirements based on spike findings

4. Requirements Pragmatism:

- Non-functional requirements grounded in reality:

  - Don't write: "System must respond in <1 second"

  - Do write: "System should respond in <3 seconds for 90% of requests" (after consulting SA)

- Performance targets based on business need:

  - BA asks: "What response time do users actually need?"

  - Not: "What's the fastest possible?"

Example Resolution:

Finance BA Problem (Month 7):

- Symptom: BA wrote requirements for real-time invoice generation. Developers say "requires complete Billing system rewrite, 6+ months"

- Analysis: BA didn't consult SA, assumed real-time was technically easy

- Root cause: BA lack of technical understanding, no early technical consultation

- Actions:

1. BA attended "Tech for BAs" 2-day workshop ✓

2. BA now does "Three Amigos" session for every feature before detailing ✓

3. For this feature: SA explained batch processing current architecture

- Real-time = 6 months + €300K

- Near-real-time (15 min delay) = 2 weeks + €20K

4. BA consulted PO and Finance: "Do invoices need to be generated instantly or is 15 min acceptable?"

5. Finance: "15 minutes is fine, we don't send invoices immediately anyway"

6. BA updated requirements: Near-real-time (15 min batch) ✓

- Result: Feature delivered in 2 weeks, business need met, no expensive rewrite

- Learning: Consult technical team early, requirements grounded in feasibility

Challenge 4: BA vs. Product Owner Role Confusion

Symptom:

- BA making prioritization decisions (PO's job)

- PO writing detailed requirements (BA's job)

- Developers don't know who to ask (BA or PO?)

- Overlap and conflict

Root Causes:

- Roles not clearly defined

- Strong-willed BA or weak PO (BA fills vacuum)

- PO too hands-off (BA does everything)

- Communication breakdown

Solutions:

1. Clear Role Definition (Document and Communicate):

Product Owner Decides:

- ✅ What to build (features, priorities)

- ✅ When to build it (roadmap, sprint priorities)

- ✅ Business value and ROI

- ✅ Accept or reject completed work

- ✅ Stakeholder communication (business side)

- ✅ High-level acceptance criteria

Business Analyst Executes:

- ✅ How to build it (detailed requirements)

- ✅ Edge cases and validations

- ✅ Process flows and data models

- ✅ Detailed acceptance criteria (elaborating PO's high-level)

- ✅ Stakeholder interviews (for requirements details)

- ✅ UAT support

Decision Rights Examples:

| Scenario | Who Decides? |
| --- | --- |
| Feature A or Feature B next sprint? | PO |
| How should Feature A work in detail? | BA (with PO input) |
| Should we accept this story as done? | PO |
| What edge cases need handling? | BA (proposes), PO (approves) |
| Which stakeholders to interview? | BA (decides) |
| Change in business priority? | PO (decides), BA (executes) |
| Technical approach? | Developers/SA (BA facilitates) |

2. Communication Protocol:

- Developers' Questions:

  - Business question (Why? What's the business rule?) → Ask PO

  - Requirements detail (How does this edge case work?) → Ask BA

  - Technical question (How should we build this?) → Ask SA or team

- Stakeholder Requests:

  - New feature request → Goes to PO (prioritization)

  - Clarification on existing feature → Goes to BA (requirements detail)

3. Regular Alignment (PO + BA):

- Daily 15-min sync: Align on priorities, questions, issues

- Weekly planning (1 hour): PO shares next priorities, BA confirms readiness

- Mutual respect: PO respects BA's expertise in requirements, BA respects PO's authority in prioritization

Example Resolution:

Cargo BA Problem (Month 8):

- Symptom: BA and PO both attending every stakeholder meeting, conflicting messages to team

- Analysis:

- BA was making priority decisions: "Let's do Feature X first"

- PO was writing detailed requirements: "The form should have these 15 fields..."

- Role confusion

- Actions:

1. CTO facilitated BA-PO role clarity session ✓

2. Created decision rights matrix (above) ✓

3. PO and BA agreed on division:

- PO: Strategy, priorities, accept/reject

- BA: Requirements details, stakeholder interviews (for requirements)

4. Implemented daily 15-min PO-BA sync ✓

5. Team briefed: "Ask PO for priority questions, ask BA for requirements questions" ✓

- Result: Clear roles, no more confusion, better collaboration

Challenge 5: BA Isolated from Team

Symptom:

- BA works alone, throws requirements "over the wall" to developers

- Developers don't understand requirements, constant back-and-forth

- BA not attending standups or sprint ceremonies

- BA seen as "not part of team"

Root Causes:

- BA mindset: "I'm a requirements documenter, not a team member"

- Team doesn't include BA (developers forget to invite BA to discussions)

- BA too busy to attend ceremonies (over-committed)

- Physical separation (BA in different location)

Solutions:

1. BA as Full Team Member:

- BA attends all sprint ceremonies:

  - Daily standup: BA shares requirements work status

  - Sprint planning: BA presents requirements

  - Sprint review: BA helps demo, validates acceptance

  - Retrospective: BA participates in improvement

- BA sits with team (if co-located): Not isolated in separate area

- BA in team chat: Active in Slack/Teams channel, responsive

2. Collaborative Requirements:

- Requirements workshops with team: Not BA alone

  - BA facilitates, developers participate

  - Developers ask clarifying questions immediately

  - Solutions designed collaboratively

- Backlog refinement: Whole team activity

  - BA presents requirements

  - Team discusses, estimates, identifies issues

  - Real-time collaboration, not back-and-forth emails

3. Embed BA in Team Culture:

- BA has voice in team decisions: Not just developers

  - Example: Team deciding on technical approach, BA provides requirements perspective

- BA celebrates with team: Team wins, BA celebrates too

- BA in team social activities: Team lunch, coffee, building relationships

Example Resolution:

Customer & Commercial BA Problem (Month 6):

- Symptom: BA writes requirements, emails to team. Developers have 10+ questions per story, BA frustrated with "constant interruptions"

- Analysis: BA working in isolation, not embedded in team

- Root cause: BA mindset ("I'm a documenter") + BA in different office location

- Actions:

1. BA moved to sit with team (or if remote, always on team video channel) ✓

2. BA now attends ALL sprint ceremonies (was skipping standups) ✓

3. Backlog refinement changed: Collaborative workshop (BA + developers together)

- BA presents requirements, developers ask questions immediately

- Requirements refined in real-time, not email ping-pong ✓

4. BA added to team Slack channel, participates actively ✓

5. Team lead reinforced: "BA is full team member, not external" ✓

- Result: Questions dropped from 10+ to 2-3 per story, BA integrated, better collaboration

### BA Specialization Strategies

Strategy 1: Domain-Specialized BAs (Recommended for You)

Approach: Each BA specializes in a business domain

Your Structure:

Maritime/Logistics BAs:

- BA 1: Shipping Solutions (specialist in vessel operations, freight booking)

- BA 2: Shipping Solutions (specialist in pricing, customer portal)

- BA 3: Ports & Terminals (specialist in terminal operations, gate, yard)

- BA 4: Cargo Solutions (specialist in TMS, door-to-door logistics)

Business Function BAs:

- BA 5: Customer & Commercial (specialist in CRM, sales, customer experience)

- BA 6: Finance & Billing (specialist in billing, invoicing, revenue)

- BA 7: HR & Employee (specialist in HRIS, seafarer systems)

Lead BA (from BPM):

- BA Center of Excellence

- Cross-team support

- BA coaching and standards

Pros:

- ✅ Deep domain expertise (Shipping BA becomes shipping operations expert)

- ✅ Stronger business relationships (BA known and trusted in domain)

- ✅ Better requirements quality (BA understands nuances)

- ✅ Career progression clear (domain expert → PO in that domain)

Cons:

- ❌ Knowledge silos (if Shipping BA leaves, knowledge loss)

- ❌ Less flexibility (can't easily move BAs between teams)

- ❌ Uneven workload (if Shipping busy and Finance slow, can't rebalance easily)

Mitigation:

- Documentation (BA documents domain knowledge)

- Cross-training (BAs shadow each other quarterly)

- BA Community of Practice (share domain learnings across BAs)

Strategy 2: Skill-Specialized BAs (Alternative)

Approach: BAs specialize by skill, work across multiple teams

Structure:

Process BAs:

- BA 1: Expert in process analysis, process improvement

- Works with: Any team needing process improvement

Integration BAs:

- BA 2: Expert in integration requirements, EDI, APIs

- Works with: Any team with integration needs

Data BAs:

- BA 3: Expert in data requirements, reporting, analytics

- Works with: Data Platform team + any team needing data/analytics

UX BAs:

- BA 4: Expert in user experience, customer-facing features

- Works with: Customer portal, mobile, user-facing features

Pros:

- ✅ Flexibility (BAs move where needed)

- ✅ Balanced workload (allocate based on demand)

- ✅ Specialized expertise (best BA for each type of requirement)

Cons:

- ❌ No deep domain expertise (BAs are generalists in business domain)

- ❌ Relationship building harder (BA works with multiple teams)

- ❌ Context switching (BA jumps between domains)

Recommendation: Don't use this approach for your context

- Maritime/logistics domain is complex, needs deep expertise

- Business stakeholders value domain knowledge highly

- Better to have domain-specialized BAs

Strategy 3: Hybrid (Blend of Both)

Approach: Most BAs domain-specialized, 1-2 BAs skill-specialized

Structure:

Domain-Specialized BAs (5-6):

- Embedded in stream teams

- Deep domain expertise

Skill-Specialized BAs (1-2):

- Integration BA (support all teams with EDI/integration requirements)

- Lead BA (BA Center of Excellence, supports all teams)

Flexibility:

- If Shipping team overloaded, Cargo BA can help temporarily

- But preference: BAs stay in their domain

This could work well for you:

- Mostly domain-specialized (your primary approach)

- Plus 1 Integration BA (given high integration/EDI complexity)

- Plus 1 Lead BA (BA practice leadership)

### BA Documentation Standards

What BAs Should Document (and What to Skip)

Document (Required):

1. User Stories:

Format:

- Story ID, Title, Priority

- As a [user], I want [action], so that [benefit]

- Acceptance criteria (specific, testable)

- Business rules

- Data requirements

- Integration points

- Test scenarios (high-level)

Length: 1-3 pages per story (depending on complexity)

Tool: Jira, Azure DevOps (linked to code)

2. Process Flows:

Format:

- Swimlane diagrams (who does what)

- Current state vs. future state

- Decision points and branches

- Systems involved

Tool: Visio, Lucidchart, Draw.io

When: For any process with 3+ steps or 2+ systems

Length: 1 page per process (ideally)

3. Wireframes/Mockups (for UI features):

Format:

- Low-fidelity sketches or wireframes

- Show layout, content, flow (not visual design)

- Annotated with business rules

Tool: Balsamiq, Figma (low-fi mode), or hand sketches

When: Any user-facing feature

Length: 1-5 screens per feature

4. Business Rules:

Format:

- If-then statements

- Calculations and formulas

- Validation rules

Example:

"If customer over credit limit AND order >€10K THEN require manual approval

ELSE auto-approve"

Tool: Embedded in user story or separate doc (if complex)

5. Data Dictionary (for complex features):

Format:

- Data element, definition, source, format, validation

Example:

| Field | Definition | Source | Format | Validation |

|-------|-----------|--------|--------|------------|

| Freight Rate | Price per container | Rate table | Decimal(10,2) | >0, <€10,000 |

When: Features with complex data or integration

6. Decision Log:

Format:

- What was decided, when, by whom, rationale

- Used when requirements choices made

Example:

"2025-10-15: Decided auto-approval for orders <€5K (was €10K). Rationale: Finance concerned about risk. Approved by Finance Director and PO."

Tool: Confluence page or wiki

Don't Document (Waste of Time):

❌ Comprehensive system documentation:

- Don't: 100-page "System Requirements Specification"

- Why: Nobody reads it, becomes stale immediately

- Instead: Lightweight user stories with links to related stories

❌ Full data models:

- Don't: Complete entity-relationship diagrams for entire system

- Why: Developers and architects handle this

- Instead: Data requirements for specific features

❌ Technical specifications:

- Don't: How system is built (architecture, code structure)

- Why: That's developers' and architects' job

- Instead: What system should do (requirements), not how it's built

❌ Test scripts (detailed step-by-step):

- Don't: "Click button A, enter text in field B, click button C..."

- Why: Testers write test scripts, BA provides test scenarios (high-level)

- Instead: "Test scenario: User books freight with invalid cargo weight. Expected: Error message"

❌ Meeting notes (exhaustive):

- Don't: Transcribe entire workshop discussions

- Why: Too much detail, key decisions get lost

- Instead: Capture decisions, action items, open questions

❌ Every possible edge case:

- Don't: Document 50 edge cases for every story

- Why: Overwhelming, many never happen

- Instead: Focus on likely edge cases (80/20 rule)

Documentation Principles:

1. Just Enough:

- Write what's needed for team to build successfully

- No more, no less

- If nobody would read it, don't write it

2. Living Documentation:

- Keep documentation in tool used by team (Jira, Azure DevOps)

- Update as requirements evolve

- Delete obsolete docs

3. Accessible:

- Stored where team can find it (wiki, Confluence, Jira)

- Linked (user story links to process flow links to data dictionary)

- Searchable

4. Visual Where Possible:

- Diagram > 1000 words

- Wireframe > lengthy UI description

- Process flow > step-by-step text

5. Testable:

- Every requirement should be testable

- Acceptance criteria clear enough that tester can verify

### BA Metrics Dashboard (Example)

BA Performance Dashboard (For Lead BA or Head of Business Solutions):

┌─────────────────────────────────────────────────────────┐

│ BA TEAM HEALTH - Q3 2025                                │

├─────────────────────────────────────────────────────────┤

│                                                          │

│ Team Size: 7 BAs (target: 6-8) ✅                       │

│ BA to Developer Ratio: 1:9 (target: 1:8) ✅             │

│                                                          │

│ REQUIREMENTS QUALITY                                     │

│ ├─ Defects from unclear requirements: 8% (target<10%) ✅│

│ ├─ Developer questions per story: 4.2 (target <5) ✅    │

│ ├─ Requirements rework: 12% (target <15%) ✅            │

│ └─ Sprint planning efficiency: 1.8 hrs (target <2) ✅   │

│                                                          │

│ BA VELOCITY                                              │

│ ├─ Stories detailed (this month): 47                    │

│ ├─ Sprints ahead with detailed stories: 2.1 ✅          │

│ ├─ Process improvements proposed: 6                     │

│ └─ Workshops facilitated: 12                            │

│                                                          │

│ STAKEHOLDER SATISFACTION                                 │

│ ├─ Business stakeholders: 4.3/5 ✅                      │

│ ├─ Developers: 4.1/5 ✅                                  │

│ ├─ Product Owners: 4.6/5 ✅                             │

│ └─ Response time (questions): <4 hours ✅               │

│                                                          │

│ BA DEVELOPMENT                                           │

│ ├─ Training hours (per BA): 12 hrs this quarter         │

│ ├─ Domain expertise growing: ✅                         │

│ ├─ BA Community participation: 100%                     │

│ └─ Career progression: 2 BAs promoted this year         │

└─────────────────────────────────────────────────────────┘

BY BA:

┌──────────────┬─────────┬──────────┬────────┬──────────┐

│ BA           │ Team    │ Stories  │Quality │Stakholder│

│              │         │ Detailed │ Score  │   Sat    │

├──────────────┼─────────┼──────────┼────────┼──────────┤

│ Sarah (Ship) │ Shipping│    18    │  4.5   │   4.7    │

│ John (Ports) │ Ports   │    15    │  4.2   │   4.5    │

│ Maria (Cargo)│ Cargo   │    12    │  4.4   │   4.4    │

│ Alex (Cust)  │ Customer│     8    │  4.0   │   4.0    │

│ Lisa (Fin)   │ Finance │     6    │  3.8⚠️ │   3.9⚠️  │

│ Tom (HR)     │ HR      │     7    │  4.1   │   4.2    │

│ Lead BA      │ All     │     -    │   -    │   4.8    │

└──────────────┴─────────┴──────────┴────────┴──────────┘

🔴 ATTENTION NEEDED:

- Lisa (Finance BA): Quality and satisfaction scores low

Action: Additional coaching, pair with Senior BA for 2 weeks

✅ STRENGTHS:

- Sarah (Shipping BA): Consistently high performance, domain expert

Consider for Senior BA promotion or future PO candidate

### BA Integration with Product Owner - Detailed Example

Real-World Scenario: Shipping Freight Booking Feature (End-to-End)

Context: New Shipping system needs online freight booking capability

Timeline: 6 weeks from concept to delivered

Week 1: Product Owner Initiates

Monday:

- Shipping PO (part-time, from Shipping operations) has conversation with Shipping BU Head

  - BU Head: "Our customers want to book freight online, competitors have this, we don't. Big priority."

  - PO: "Agreed. Let me scope this and prioritize."

Tuesday:

- PO + BA meeting (30 min):

  - PO: "Top priority: Online freight booking. Customers can search sailings, submit booking requests."

  - BA: "OK, I'll start gathering requirements. Who should I talk to?"

  - PO: "Talk to Sales (they handle bookings today), Operations (they approve bookings), and 2-3 key customers."

  - BA: "Timeline?"

  - PO: "We want this in 6 weeks. New system goes live in 3 months, this is critical feature."

  - BA: "Got it. I'll schedule interviews this week, detailed requirements by end of next week."

Wednesday-Friday:

- BA conducts stakeholder interviews (5 interviews, 1 hour each):

  - Sales Manager: Current manual process, pain points, customer requests

  - Operations Manager: Approval process, capacity checks, edge cases

  - Customer A (Large customer): What they need from booking tool

  - Customer B (Medium customer): Similar questions

  - Customer Service Rep: Issues customers face with current process

- BA documents (running notes):

  - Current process mapped (as-is)

  - Pain points identified

  - Future state ideas

  - Edge cases and questions

Week 2: Requirements Detailed

Monday:

- BA synthesizes findings (Morning):

  - Creates current state process flow

  - Identifies future state process

  - Lists requirements (rough)

- BA + Solution Architect meeting (Afternoon, 1 hour):

  - BA: "Here's what I'm hearing from business. Technically feasible?"

  - SA: "Yes, but integration with legacy capacity check will be complex. Let me think about approach."

  - BA: "How long to build?"

  - SA: "If we do phased - first booking request submission, then auto-approval later - maybe 3-4 weeks. If all at once, 6-8 weeks."

  - BA: "OK, I'll propose phased approach to PO."

Tuesday:

- BA + PO meeting (1 hour):

  - BA presents findings: Current state, future state, requirements summary

  - BA: "I recommend phased: Phase 1 (4 weeks) = booking submission and manual approval. Phase 2 (later) = auto-approval rules."

  - PO: "Agreed. Phase 1 critical for go-live, Phase 2 nice-to-have."

  - BA: "I'll detail Phase 1 requirements this week."

Wednesday-Friday:

- BA writes detailed requirements:

  - User stories (8-10 stories for Phase 1)

  - Acceptance criteria (comprehensive)

  - Process flow (detailed)

  - Wireframes (low-fidelity mockups for 5 key screens)

  - Business rules documented

  - Data requirements

  - Integration points

  - Test scenarios

Week 3: Requirements Review & Refinement

Monday:

- BA presents requirements to PO (1 hour):

  - BA walks through stories, wireframes, process flow

  - PO: "Looks good. One change: Also show estimated arrival date, not just departure."

  - BA: "Got it, I'll add that to acceptance criteria."

  - PO: "Also, pricing - show contract rate if customer has contract, otherwise 'Contact us for quote'."

  - BA: "Understood. I'll clarify that."

  - PO approves requirements: "Ready for team review."

Tuesday:

- BA + Developers + Tester + SA meeting ("Three Amigos", 1.5 hours):

  - BA presents requirements

  - Developers ask clarifying questions:

    - Dev: "For vessel search, how do we handle if customer searches port pair we don't service?"

    - BA: "Show message: 'No direct service available. Contact us for options.' I'll add to acceptance criteria."

    - Dev: "For capacity check, real-time or batch?"

    - SA: "Let's do near-real-time, 5-minute refresh. Legacy system constraint."

    - BA: "OK, I'll document: Capacity shown is within 5 minutes."

  - Tester: "For edge cases, what if customer uploads 50MB file?"

    - BA: "Good question. Let's limit to 10MB, show error if exceeded. I'll add validation rule."

  - Team estimates: "Looks like 3-4 weeks, maybe 4 stories per 2-week sprint."

Wednesday:

- BA refines requirements based on team feedback:

  - Updates acceptance criteria

  - Adds edge cases identified

Week 3: Requirements Review & Refinement (continued)

Wednesday (continued):

- BA refines requirements based on team feedback:

  - Updates acceptance criteria

  - Adds edge cases identified

  - Clarifies technical constraints (5-min capacity refresh, 10MB file limit)

  - Documents decisions in decision log

Thursday:

- Backlog Refinement meeting (Team + PO + BA, 1 hour):

  - BA presents refined stories to full team

  - Team estimates each story (story points)

  - Story 1 (Search sailings): 5 points

  - Story 2 (Display results): 3 points

  - Story 3 (Submit booking): 8 points

  - Story 4 (Email notifications): 3 points

  - Total: ~25 points (team's velocity is 20-25 per sprint, so fits 1-2 sprints)

  - PO prioritizes: "Stories 1-3 are Sprint 1, Story 4 can be Sprint 2."

Friday:

- BA finalizes documentation:

  - All 10 stories fully detailed and ready

  - Process flows finalized

  - Wireframes updated based on feedback

  - Requirements baseline complete

  - Stories moved to "Ready for Sprint" in Jira

Week 4: Sprint 1 - Development Begins

Monday (Sprint Planning):

- Team + PO + BA meeting (2 hours):

  - PO presents sprint goal: "Enable customers to search sailings and see results"

  - BA walks through Stories 1-3 in detail (45 minutes)

    - Answers developer questions

    - Shows wireframes on screen

    - Reviews acceptance criteria together

  - Team commits to Stories 1-3 for this sprint

  - BA: "I'll be available for questions throughout sprint. Daily standup or ping me anytime."

Tuesday-Friday (Sprint Execution):

- BA's role during sprint:

  - Daily standup (15 min):

    - BA listens for blockers or questions

    - BA updates: "Working on Sprint 2 stories, all detailed"

  - Developer questions (ad-hoc):

    - Developer pings BA: "For search results, sort by departure date or by best rate?"

    - BA checks with PO: "Sort by departure date (earliest first), user can filter by rate later."

    - BA updates story to clarify

  - Mid-sprint demo (Wednesday, informal):

    - Developers show BA progress: "Here's search screen working"

    - BA: "Looks great! Small thing: Can you add port names next to port codes? Users might not know port codes."

    - Developer: "Easy, will add today."

  - BA prepares Sprint 2 stories:

    - Detailing stories 4-7 for next sprint

    - Ensuring always 1-2 sprints ahead

Friday (Sprint Review):

- Team + PO + BA + Stakeholders (1 hour):

  - Developers demo completed work

  - BA helps present: "Here's what we built this sprint"

    - Shows search functionality

    - Shows results display

    - Explains how it meets requirements

  - Stakeholders (Sales Manager present): "Looks good! Can we also show vessel image?"

    - PO: "Good idea, let's add to backlog for Phase 2."

    - BA: "I'll create story and we can prioritize later."

  - PO accepts Stories 1-2 (fully done)

  - Story 3 (Submit booking) 80% done, carries to Sprint 2: "Needs validation rules completed"

Week 5: Sprint 2 - Continued Development

Monday (Sprint Planning):

- Complete Story 3 (carryover) + Stories 4-6 (new)

- BA presents Stories 4-6, answers questions

- Team commits

Tuesday-Thursday (Sprint Execution):

- Similar to Sprint 1

- BA available for questions

- BA working on UAT preparation

Friday (Sprint Review):

- All stories completed

- Basic booking flow working end-to-end

- PO accepts all work

- Stakeholders: "Excellent, ready to test!"

Week 6: UAT & Go-Live Prep

Monday-Wednesday (UAT):

- BA coordinates User Acceptance Testing:

  - Created UAT test scenarios (20 scenarios, based on requirements)

  - Recruited UAT testers: 2 Sales reps, 1 Operations person, 1 customer

  - BA facilitates UAT:

    - Sits with testers as they test

    - Answers questions about expected behavior

    - Logs defects clearly for developers

  - Defects found:

    - Defect 1: Freight rate not showing for certain container types

      - BA logs: Steps to reproduce, expected vs. actual, screenshots

      - Severity: High (customer-facing, incorrect data)

    - Defect 2: Error message unclear when upload fails

      - BA logs: Should say "File too large (max 10MB)" instead of "Upload failed"

      - Severity: Low (usability)

    - Defect 3: Booking confirmation email formatting issue

      - BA logs: Details, example

      - Severity: Medium

  - Developers fix defects (Tuesday-Wednesday):

    - BA verifies each fix with UAT testers

    - All critical and high-severity fixed

    - Low severity moved to backlog for later

Thursday (Go-Live Prep):

- BA supports go-live preparation:

  - User documentation (BA created simple user guide)

  - Training materials (BA provided screenshots and flows for training)

  - BA attends go-live meeting: "Requirements met, UAT passed, ready to go live"

Friday (Go-Live):

- Feature released to production

- BA monitors: Any issues? Users able to use feature?

- No major issues, feature working well

- BA updates documentation: Marks stories as "Done" and "In Production"

Post Go-Live (Week 7+):

Week 7:

- BA gathers feedback:

  - Talks to Sales team: "How's the booking feature working?"

  - Talks to customers who used it: "Any issues or suggestions?"

  - Logs improvement ideas in backlog

- BA + PO retrospective (30 min):

  - What went well:

    - Good collaboration between BA and PO

    - Requirements clear, minimal rework

    - Stakeholder involvement strong

  - What could improve:

    - One defect could have been caught earlier with better wireframe

    - Need to involve Operations earlier in requirements (approval workflow had issues)

  - Actions:

    - BA will create more detailed wireframes for complex workflows

    - BA will include Operations in requirements reviews going forward

Ongoing:

- Feature in production, monitored

- BA moves to next feature

- Lessons learned applied to next requirements cycle

### Summary: BA Value Proposition

### What BA Brings (Quantified)

Without BA (Part-time PO alone):

Scenario: Shipping feature (10 stories)

- PO writes high-level stories: 10 hours

- Developers ask 20 questions per story (unclear requirements): 200 questions × 15 min = 50 hours

- Requirements rework mid-sprint (missed edge cases): 3 stories × 8 hours = 24 hours

- UAT issues (requirements misunderstood): 15 defects × 2 hours = 30 hours

- Total waste: 104 hours = €10,400 (at €100/hour avg)

- Timeline: 6 weeks + 2 weeks rework = 8 weeks

- Quality: Medium (many edge cases missed, users frustrated)

With BA:

Scenario: Same Shipping feature (10 stories)

- BA time: 40 hours (requirements, workshops, UAT)

  - Cost: 40 hours × €80/hour = €3,200

- Developers ask 5 questions per story (clear requirements): 50 questions × 10 min = 8 hours

- Requirements rework: Minimal (0.5 stories × 4 hours) = 2 hours

- UAT issues: 5 defects × 1 hour = 5 hours

- Total effort: 55 hours = €5,100

- Net savings: €10,400 - €5,100 = €5,300 per feature

- Timeline: 6 weeks (no rework delays)

- Quality: High (edge cases handled, users happy)

BA ROI per feature:

- Investment: €3,200 (BA time)

- Savings: €5,300 (waste reduction)

- ROI: 166%

Annual Impact (per BA):

Assumptions:

- BA supports team delivering 50 stories/year

- Average story value: €5,000 benefit to business

- BA improves requirements quality, reduces defects, accelerates delivery

Value BA Delivers:

- Waste reduction: €5,300/feature × 10 features = €53K/year

- Faster delivery: Reduce lead time 25% = deliver 12 more stories/year = €60K business value

- Quality improvement: Reduce defects 30% = less production issues = €30K/year

- PO efficiency: Free up PO 50% from requirements work = PO focuses on strategy = €40K value

- Business satisfaction: Better requirements = happier stakeholders = Intangible but significant

Total BA value: €180K+/year
BA cost: €75K/year (salary + overhead)
Net value: €105K/year
ROI: 140%

Per your organization (7 BAs):

- Total BA cost: €525K/year

- Total BA value: €1.26M/year

- Net value: €735K/year

This is why BA role is crucial. Without BAs, part-time POs would fail.

### Final Recommendations for Your BA Strategy

1. BA Hiring Priority (Next 12 Months)

Immediate (Month 4-6): 2 BAs

- Ports & Terminals BA (Priority 1)

  - Large team, new system, complex domain

  - Maritime/terminal operations experience preferred

- Second Shipping BA (Priority 2)

  - Shipping team largest (13-16 people), needs 2 BAs

  - New shipping system implementation

  - Maritime/shipping experience preferred

Near-Term (Month 7-9): 2 more BAs

- Finance & Billing BA

  - Finance/billing domain expertise

  - Billing system evaluation and potential replacement

- HR & Employee BA

  - HR systems experience

  - SAP HRIS implementation support

Total: 2 BAs from BPM + 4 new hires = 6 BAs by Month 9

Consider Later (Month 10-12): 1-2 additional BAs

- Lead BA / BA Center of Excellence (if BPM BA not suitable)

- Integration BA (specialist in EDI/integration requirements)

  - Given high EDI volume, could be valuable

  - Alternative: Train existing BAs in integration requirements

Final BA team: 6-8 BAs for ~70 developers and 6 Product Owners

2. BA Career Path & Retention

Career Ladder (Published Month 3):

Junior BA (€50-65K, 0-2 yrs)

↓

Business Analyst (€65-85K, 2-5 yrs)

↓

Senior BA (€85-105K, 5-8 yrs)

↓

Lead BA (€100-120K, 8+ yrs)

↓

Path 1: Product Owner (€85-110K)

Path 2: Business Operations Manager (€100-130K)

Path 3: Head of Business Analysis (€110-140K)

Growth Opportunities:

- Annual reviews: Assess progress, development plan

- Training budget: €4-6K per BA per year

- Domain expertise: BAs become domain experts (valuable to business)

- Internal mobility: BA → PO pipeline (succession planning)

Retention Focus:

- BAs often overlooked role, easy to lose good BAs

- Competitive compensation: Pay market rate

- Recognition: Celebrate BA contributions (not just developers)

- Career clarity: BAs see path forward

- Challenging work: Maritime/logistics domain is complex and interesting

3. BA Onboarding Program (Standard)

Week 1: Company & Domain

- Day 1-2: Company overview, IT organization, transformation vision

- Day 3-4: Domain immersion (Shipping 101, Ports 101, Cargo 101)

- Day 5: Meet Product Owner, meet team, tools setup

Week 2: BA Role & Practices

- BA role expectations and success criteria

- Requirements documentation standards (templates, examples)

- Tools training (Jira, Confluence, Visio/Lucidchart)

- Shadow experienced BA (observe workshop, interview)

Week 3-4: Hands-On with Support

- First assignment: Small feature (low complexity)

- Paired with experienced BA or Lead BA

- Write requirements, get feedback, iterate

- Present to team (backlog refinement)

Month 2-3: Increasing Independence

- Medium complexity features

- Weekly coaching sessions (1 hour)

- BA Community of Practice participation

Month 4+: Fully Independent

- Handling complex features independently

- Coaching available as needed

- Contributing to BA community (sharing learnings)

4. BA Success Metrics (Track Monthly)

Team Level (per BA):

- Requirements quality: Defect rate from unclear requirements <10%

- Developer questions: <5 per story

- Sprints ahead: Always 2 sprints with detailed stories

- Stakeholder satisfaction: 4/5+

Organization Level:

- BA-to-developer ratio: 1:8-10 (your target)

- Requirements rework: <15%

- Sprint planning efficiency: <2 hours

- BA satisfaction: 4/5+ (BA enjoys role, sees growth)

Business Value (tracked annually):

- Waste reduction from BA role: €50K+ per BA

- Faster delivery from clear requirements: Measured in lead time improvement

- Quality improvement: Defect reduction attributable to better requirements

5. BA and Product Owner Partnership (Keys to Success)

Daily Rhythm:

- 15-min PO + BA sync (align priorities, questions, blockers)

- Both attend daily standup (15 min)

- BA available for team questions throughout day

Weekly Rhythm:

- Monday: PO + BA planning (1 hour) - what's coming next

- Wednesday: Backlog refinement with team (1 hour)

- Friday: Sprint review (1 hour) - BA helps present

Monthly Rhythm:

- PO + BA retrospective (30 min) - how's partnership working?

- Stakeholder feedback review (what are we hearing?)

Clear Division:

- PO owns: What, when, why, accept/reject

- BA owns: How (detailed), edge cases, stakeholder interviews for requirements

- Both collaborate: Requirements validation, prioritization input, stakeholder communication

Mutual Success:

- PO's success depends on BA (can't do part-time PO without great BA)

- BA's success depends on PO (clear direction and priorities)

- Both invested in team's success

### Conclusion: BA Role is Your Transformation Multiplier

Key Insights:

- Part-time PO impossible without strong BA

  - BA is the execution partner that makes part-time PO sustainable

  - Without BA: PO drowns in detail, part-time model fails

- BA is not just "requirements writer"

  - BA is facilitator, analyst, domain expert, team enabler

  - BA is bridge between business and technology

  - BA multiplies team effectiveness

- Domain-specialized BAs for maritime/logistics

  - Maritime/logistics is complex domain

  - BAs need deep domain expertise

  - Domain-specialized BAs become invaluable (business trusts them)

- BA career path must be clear

  - BA role often dead-end, hard to recruit/retain

  - Clear path: BA → Senior BA → Lead BA → Product Owner or Business Operations

  - Recognition and competitive compensation essential

- BA ROI is significant

  - €75K investment per BA

  - €180K+ value delivered per BA (waste reduction, quality, speed)

  - 140% ROI per BA

  - For 6-7 BAs: €735K net value annually

- BA from BPM transition is opportunity

  - Your BPM team has 2 BAs already (experienced)

  - Transition them to stream teams (domain specialists)

  - Fill gaps with new hires (4 more BAs)

Action Plan:

Month 1-3:

- [ ] Identify which 2 BPM BAs transition to stream teams

- [ ] Assign: BA 1 → Shipping team, BA 2 → Cargo or Customer team

- [ ] Post job descriptions for 2 new BAs (Ports BA, Finance BA)

Month 4-6:

- [ ] Hire Ports BA and Second Shipping BA

- [ ] Onboard all BAs (using onboarding program)

- [ ] Establish BA Community of Practice (monthly)

- [ ] Create BA documentation standards and templates

Month 7-9:

- [ ] Hire Finance BA and HR BA

- [ ] Full BA team operational (6 BAs)

- [ ] BA-PO partnerships working well

- [ ] Requirements quality metrics tracked

Month 10-12:

- [ ] Evaluate: Do we need Lead BA or Integration BA? (7th-8th BA)

- [ ] BA career paths published and communicated

- [ ] BAs seen as valued team members (not just "documenter")

- [ ] Consider: Internal BA → PO promotion (domain expert BA becomes PO)

Success Indicators (Month 12):

- ✅ All 6 stream teams have dedicated BA support

- ✅ Requirements quality high (defect rate <10%, questions <5/story)

- ✅ Part-time POs successful (BA enables them)

- ✅ BA satisfaction high (4+/5, see career growth)

- ✅ Business stakeholders value BAs ("they understand our needs")

- ✅ BA role recognized as critical to transformation success

The Business Analyst is indeed a crucial part of your transformation. Invest in BAs, and they will multiply your success. 💼📊

## Product Owners Deep Dive

### Product Owner (PO) in Stream-Aligned Teams

This is different from a Scrum Master facilitating Scrum ceremonies.

Responsibilities:

- Product vision: What should this domain/product become?

- Backlog prioritization: What gets built next and why?

- Stakeholder management: Balancing competing business needs

- ROI focus: Ensuring work delivers business value

- Roadmap planning: 3-6 month forward view

- Go/no-go decisions: When to release, when to pivot

- Metrics ownership: Defining and tracking success metrics

Profile:

- Deep business domain knowledge

- Strategic thinking ability

- Decisive - comfortable making trade-offs

- Technical enough to understand feasibility

- Empowered by leadership to make decisions

- Often comes from business side, not IT

Key difference from BA:

- BA: "What should we build?" (the requirements)

- PO: "What should we build first, and why?" (the strategy)

In SaaS context: PO decides: "We'll use Salesforce for sales but custom-build our quoting engine because it's unique to our business." BA then defines requirements for the custom quoting engine.

### What Makes a Great Product Owner?

Let me describe the profile you're looking for.

Core Competencies (Non-Negotiable)

1. Business Domain Expertise (Most Important)

- Deep understanding of the business domain (sales, operations, finance, etc.)

- 5+ years working in that business area

- Knows the processes, pain points, opportunities

- Credible with business stakeholders

- Can speak the language of the business

Example:

❌ Generic IT Product Owner who can work on any domain

✅ Someone who's been in Sales Operations for 7 years, knows the quote-to-cash process inside out, and is trusted by sales leaders

2. Decision-Making Ability

- Comfortable making tough trade-off decisions

- Can say "no" to good ideas to focus on great ones

- Decisive, not endlessly analytical

- Takes accountability for decisions

- Doesn't need consensus for every choice

Red flag questions:

"A senior executive asks for a feature that doesn't fit the roadmap. What do you do?"

  - ❌ Bad answer: "I'd add it immediately" or "I'd need to check with everyone"

  - ✅ Good answer: "I'd understand their need, see if existing features solve it, propose alternatives, but ultimately make the call based on strategy"

3. Strategic Thinking

- Can see 6-12 months ahead, not just next sprint

- Understands how their domain contributes to company strategy

- Makes decisions that compound over time

- Balances short-term wins with long-term vision

Red flag:

- Can only talk about features, not outcomes

- No clear vision for where their domain should be in a year

- Reactive to requests rather than proactive with strategy

4. Stakeholder Management

- Can manage up, down, and sideways

- Negotiates with senior executives

- Builds trust with technical team

- Balances competing demands

- Communicates effectively to different audiences

5. Commercial Acumen

- Understands P&L, ROI, business cases

- Can prioritize based on business value (revenue, cost, risk)

- Speaks in terms of business metrics, not just features

- Comfortable with numbers and financial trade-offs

Important But Can Develop

6. Technical Literacy (Can Learn)

Don't need to code, but should understand:

- What's technically feasible vs. infeasible

- Why some things take longer than others

- How systems integrate

- Technical debt and architecture

This can be learned on the job with right technical team support

7. Agile/Product Management Methods (Can Train)

- Scrum, Kanban, SAFe - these are frameworks that can be taught

- User story writing, backlog management - can be learned

- Roadmap planning, OKRs - can be trained

- Don't require prior Scrum Product Owner experience

8. Tools & Techniques (Easiest to Learn)

- Jira, Azure DevOps, product management tools

- Confluence, documentation

- Analytics and dashboards

- These are just tools - anyone can learn them

### Candidate Profiles: Who to Look For

Profile A: Business Expert Ready to Transition (Ideal)

Background:

- 5-10 years in specific business domain

- Currently: Business Operations Manager, Process Manager, Senior Business Analyst

- Has led cross-functional projects

- Frustrated with slow IT delivery (they want to fix it!)

- Curious about technology but not technical

Example: Sarah has been in Sales Operations for 8 years. She currently manages the sales process, runs Salesforce, and coordinates between Sales, Finance, and IT. She's constantly frustrated that IT can't move fast enough. She has ideas for how to improve the customer experience but feels powerless to make them happen. She's your ideal PO for Customer Experience Team.

What they bring:

✅ Domain expertise and credibility

✅ Stakeholder relationships

✅ Business judgment and decision-making

✅ Understanding of real user needs

⚠️ Need to learn: Agile methods, technical literacy, product thinking

How to develop them:

- 3-month onboarding with training

- Pair with experienced PO (hire consultant for first 6 months)

- Agile Product Owner certification

- Shadow technical team for a month

- Regular coaching

Success rate: 70-80% if they have the right mindset

Profile B: Product Manager from Tech Industry

Background:

- 3-5 years as Product Manager in tech/SaaS company

- Experience with Agile, roadmaps, stakeholder management

- Strong product thinking and technical literacy

- Used to working with engineering teams

Example: David was a Product Manager at a B2B SaaS company. He owned the billing product, worked with engineers daily, did customer research, and drove roadmap. He wants to move to your industry (maybe closer to home, better work-life balance, etc.).

What they bring:

✅ Product management expertise

✅ Technical literacy

✅ Agile experience

✅ Strong execution

⚠️ Need to learn: Your business domain (6-12 months)

How to develop them:

- 3-6 month business immersion

- Shadow business users

- Attend business meetings

- Pair with business subject matter experts

- Read everything about the industry

Success rate: 60-70% (depends on ability to learn domain quickly)

Risk: They may bring "tech industry" assumptions that don't fit your business context

Profile C: Senior Business Analyst Stepping Up

Background:

- Your current functional analysts or business analysts

- 5+ years in the role

- Deep domain knowledge

- Strong relationships with business

- Ready for more responsibility

Example: Maria has been a Business Analyst for 6 years, working primarily with Finance. She knows the financial close process better than anyone. She's good at gathering requirements but has never owned a backlog or made priority decisions. She's interested in the Product Owner role.

What they bring:

✅ Domain expertise

✅ Stakeholder relationships

✅ Requirements skills

✅ Knows your systems

⚠️ Need to learn: Strategic thinking, decision-making authority, saying "no"

How to develop them:

- Start as Associate Product Owner (apprentice model)

- Pair with senior PO for 6 months

- Gradually increase decision-making authority

- Product management training

- Executive presence coaching (if needed)

Success rate: 50-60% (not everyone can make the jump from analyst to decision-maker)

Key assessment: Can they make decisions and live with them? Or do they always seek consensus/approval?

Profile D: Internal Rotation from Business

Background:

- High-potential business leaders

- 3-5 years in the business

- Identified for leadership development

- 2-year rotation as Product Owner

- Then return to business in senior role

Example: Tom is a Regional Sales Manager, identified as high-potential. The company offers him a 2-year rotation as Product Owner for Customer Experience Team. He learns how technology works, how to work with IT, and how to drive digital initiatives. After 2 years, he returns to business as Director of Sales Operations with much stronger technology capability.

What they bring:

✅ Business expertise and credibility

✅ Leadership potential

✅ Strong motivation (it's a development opportunity)

✅ Return to business with better IT understanding

How to develop them:

- Intensive 3-month onboarding

- Assign mentor (experienced PO or consultant)

- Regular coaching

- Clear 2-year plan with milestones

Success rate: 70%+ (they're already high-performers)

Benefits:

- Creates pipeline of business leaders who understand technology

- PO role becomes desirable (career accelerator, not dead end)

- Business takes ownership of IT outcomes

- After several rotations, you have a bench of PO-ready people

This is the model used by leading companies (Amazon, Google, etc.)

Profile Anti-Patterns: Who NOT to Hire

❌ Anti-Pattern 1: The "Scrum Master Promoted to PO"

Profile:

- Been a Scrum Master for 2-3 years

- Understands Agile ceremonies well

- Lacks business domain expertise

- Lacks decision-making authority

- "Promoted" to PO because they know Agile

Why this fails:

- Scrum Master skills ≠ Product Owner skills

- They facilitate but don't decide

- Business doesn't respect them

- Becomes "Business Analyst who runs sprint planning"

Exception: If they have strong prior business background (5+ years) and are returning to business focus

❌ Anti-Pattern 2: The "Technical Developer Who Wants to Manage"

Profile:

- Senior developer who's tired of coding

- Wants to move into management/leadership

- Sees PO as "easier" than architecture

- Thinks knowing the system = understanding the business

Why this fails:

- Doesn't have business relationships or credibility

- Makes technically interesting choices, not business-valuable ones

- Can't speak to business stakeholders effectively

- Focused on "what's cool" not "what matters"

Exception: Very rare developers who have deep business curiosity and spent time understanding business needs

❌ Anti-Pattern 3: The "Generic Product Manager"

Profile:

- Product management experience but in very different domain

- Believes "product management is product management"

- Tries to apply frameworks without understanding context

- "I was a PM at a consumer app, I can PM your manufacturing ERP"

Why this fails:

- B2B ≠ B2C

- Enterprise software ≠ Consumer app

- Your industry has unique complexities

- Takes 12+ months to learn domain, but they get frustrated faster

Exception: If they have track record of learning domains quickly AND you have 12 months for them to ramp up

❌ Anti-Pattern 4: The "Business Person Who Hates Technology"

Profile:

- Deep business expertise

- Strong relationships

- Actively dislikes technology

- "I just want IT to do what I tell them"

- Impatient with technical constraints

Why this fails:

- Won't develop technical literacy

- Constantly frustrated with "IT saying no"

- Can't have meaningful conversations with technical team

- Makes promises that are technically impossible

Exception: If they're genuinely curious and willing to learn (rare)

The Assessment Process

Screening Interview Questions

Business Judgment (Most Important):

"Tell me about a time you had to prioritize between multiple important initiatives with limited resources. How did you decide?"

- Looking for: Data-driven decisions, stakeholder management, clear rationale

- Red flag: "We did everything" or "Boss decided"

"Describe a situation where you had to say no to a senior executive's request. What happened?"

- Looking for: Backbone, rationale, alternative solutions offered

- Red flag: "I always say yes" or "I've never been in that situation"

"How do you measure success in your current role? Give me specific metrics."

- Looking for: Business outcomes (revenue, cost, satisfaction), not activity metrics

- Red flag: Can't articulate metrics or only activity-based ("number of meetings held")

Decision-Making:

Scenario: "You have capacity for 3 features this quarter. Business wants 8. How do you decide?"

- Looking for: Framework (business value, effort, risk), stakeholder consultation but final decision

- Red flag: "I'd try to do all 8" or "I'd let business decide"

"Tell me about a decision you made that turned out to be wrong. What did you learn?"

- Looking for: Accountability, learning, adjustment

- Red flag: Can't think of example or blames others

Stakeholder Management:

"How would you handle a situation where Sales wants feature A and Finance wants feature B, but you can only do one?"

- Looking for: Understanding both perspectives, finding root needs, making call with rationale

- Red flag: Avoiding the decision or escalating

"Describe your relationship with IT/technical teams in your current role. What works well? What's challenging?"

- Looking for: Respect for technical complexity, partnership mindset

- Red flag: "IT always says no" or "IT just needs to do what business says"

Strategic Thinking:

"If you were the Product Owner for [specific domain], what would your 12-month vision be?"

- Looking for: Thoughtful vision aligned with business strategy, specific outcomes

- Red flag: Vague platitudes or just a feature list

"How do you stay informed about trends in [business domain]? Give me examples of recent insights."

- Looking for: Curiosity, continuous learning, industry awareness

- Red flag: "I don't really follow trends" or can't name any

Product Thinking (Can develop, but assess baseline):

"What's a product (software or physical) you love? What makes it great?"

- Looking for: User-centric thinking, attention to experience

- Not looking for: Perfect product management language

Working Interview / Assessment

Recommended: Half-day working session with final candidates

Activity 1: Backlog Prioritization Exercise (90 minutes)

- Give them 15 fictional user stories for their domain

- Each has business value estimate, effort estimate, dependencies

- They have capacity for 5 stories next sprint

- Ask them to: prioritize, explain rationale, present to "stakeholders" (your interview panel)

- Observe: decision framework, communication, handling of questions/pushback

Activity 2: Stakeholder Meeting Simulation (45 minutes)

- Roleplay: They're the PO, interviewer is demanding business stakeholder

- Scenario: Stakeholder wants feature that doesn't fit roadmap and is technically complex

- Observe: How they handle pressure, how they find alternatives, how they communicate

Activity 3: Technical Discussion (30 minutes)

- Have a developer on your team explain a technical concept or constraint

- Observe: Do they ask good questions? Do they try to understand? Or do they dismiss it?

Activity 4: Meet the Team (45 minutes)

- Candidate meets their potential team (developers, BA, testers)

- Team asks questions

- Team provides feedback: "Could we work with this person?"

Red Flags During Assessment:

- Talks AT people, not WITH people

- Dismisses technical constraints

- Can't articulate clear rationale for decisions

- Always defers to others

- Too consensus-driven (needs everyone to agree)

- Too autocratic (doesn't listen)

- Team doesn't warm to them

Career Path

Critical: Show POs this isn't a dead-end role

Track 1: Business Leadership (Recommended)

Product Owner (2-3 years)

↓

Senior Product Owner or Product Manager (2-3 years)

↓

Director of [Business Domain] (e.g., Director of Sales Operations)

↓

VP of [Business Domain]

Track 2: Product Leadership (Alternative)

Product Owner (2-3 years)

↓

Senior Product Owner (2-3 years)

↓

Group Product Manager / Head of Product

↓

VP of Product (if company creates this role)

Track 3: General Management

Product Owner (rotation, 2 years)

↓

Return to business in senior role

↓

P&L responsibility in business

Make this explicit in job descriptions and career conversations. This role is a leadership accelerator, not a siloed specialist role.

### Where Should Product Owners Sit? The Reporting Question

This is a crucial structural decision with significant implications.

Option 1: Product Owners Report to Business (Recommended)

Structure:

VP of Sales

├── Sales Operations Manager

├── Product Owner - Customer Domain (embedded in IT team)

└── Sales team members

CTO

├── Head of IT Applications

├── Customer Experience Team (stream-aligned)

├── Developers (4-5)

├── Business Analyst (1)

├── Testers (1-2)

└── Works with: Product Owner (dotted line from Sales)

Why This Works Better:

✅ True business accountability: PO's performance review and bonus tied to business outcomes, not IT metrics

✅ Natural authority: Business leader backing gives PO power to make decisions

✅ Better prioritization: PO naturally prioritizes based on business value, not IT preferences

✅ Career path clarity: PO can grow into business leadership (VP of Product, VP of Operations, etc.)

✅ Funding alignment: Business owns the budget, PO allocates team capacity against business budget

✅ Strategic alignment: PO participates in business planning, not just IT planning

How It Works:

- PO is funded by business (their salary comes from Sales budget, not IT)

- PO has dual accountability: reports to business VP, works daily with IT team

- CTO and business VP agree on KPIs for PO: business outcomes + team health

- PO spends 80% of time with business stakeholders, 20% with IT team

- PO attends both business and IT leadership meetings

Example - Customer Experience Team:

- Product Owner: Reports to VP of Sales

- Scrum Master/Agile Coach: Reports to Head of IT Applications

- Developers/Testers/BA: Report to Head of IT Applications

- PO sets what to build, team decides how to build it

Option 2: Product Owners Report to IT (Alternative)

Structure:

CTO

├── Head of IT Applications

├── Head of Product Management (new role)

├── Product Owner - Customer Domain

├── Product Owner - Order Domain

├── Product Owner - Supply Chain Domain

└── Product Owner - Finance Domain

When This Makes Sense:

- Business doesn't have people ready to be POs

- Starting with IT people who can transition

- Business isn't mature enough for product thinking

- Interim step before moving POs to business

Challenges:

⚠️ Divided loyalty: PO serves business but reports to IT - conflicts of interest

⚠️ Authority issues: Business stakeholders may not respect IT-reporting PO's decisions

⚠️ Career ceiling: PO maxes out in IT, doesn't grow into business leadership

⚠️ Budget complexity: Business funds work but doesn't control PO

If You Go This Route:

- Make it temporary (12-24 months)

- Strong dotted line to business VPs

- Business VPs have input on PO performance reviews

- Plan to transition POs to business as they mature

- Hire POs with business backgrounds, not IT backgrounds

Option 3: Hybrid/Matrix (Most Complex)

Structure:

- POs report to Head of Product Management (IT)

- Strong matrix relationship to Business VPs

- Dual accountability and metrics

Challenges:

- Matrix organizations are hard

- Unclear accountability

- Conflicts in priorities

- Only works with very mature organizations

Recommendation: Avoid this complexity initially

My Strong Recommendation

Start with POs reporting to business OR plan to move them there within 18 months.

Here's why this is critical: The biggest failure mode for Product Owners is becoming "Business Analysts with fancier titles." When POs report to IT:

- They act as requirement gatherers, not decision makers

- Business still makes all priority calls

- Team gets blocked waiting for "business approval"

- PO has no real authority

When POs report to business:

- They ARE the business representative

- They can make trade-offs and priority calls

- Business trusts them because they're part of the business

- Team moves faster

How to Structure the Role

Option A: Dual Reporting (Matrix)

Product Owner: Shipping Solutions Team

├── Functional Boss: Shipping BU Head (60-70%)

│   ├── Performance review

│   ├── Compensation and bonus

│   ├── Strategic direction

│

└── Dotted Line: Head of Business Solutions (30-40%)

├── PO methodology and best practices

├── Capacity and priorities coordination

├── Technology standards

Option B: Full Business Ownership (After Year 1)

Product Owner: Shipping Solutions Team

├── Reports To: Shipping BU Head (100%)

│   ├── Full performance review

│   ├── Compensation

│   ├── Budget owner for team

│

└── Coordinates With: Head of Business Solutions

├── Technology standards

├── Cross-team dependencies

Title Evolution:

- Year 1: "Product Owner, Shipping Solutions" (sounds IT-ish)

- Year 2: "Head of Shipping Technology" (sounds business-ish)

- Year 3: "VP Shipping Operations & Technology" (business leader who owns tech)

This is where you want to end up: Technology owned by business, PO is business leader.

### Recruiting Product Owners from Business

Ideal Candidate Profile (Shipping Example):

Must Have:

- 7-10 years in Shipping operations

- Deep domain knowledge (vessel ops, bookings, pricing, customer requirements)

- Currently: Shipping Operations Manager, Commercial Manager, or similar

- Trusted by Shipping BU Head

- Strong business acumen (understands P&L, makes good trade-offs)

Nice to Have:

- Some technology exposure (used systems, has opinions on what's good/bad)

- Curiosity about technology

- Process improvement mindset

- Good communicator

Don't Need (Can Learn):

- Technical skills (coding, architecture)

- Agile/Scrum methodology

- Product management frameworks

Personality/Mindset:

✅ Entrepreneurial (wants to own outcomes)

✅ Decisive (comfortable making calls with incomplete info)

✅ Collaborative (works well with developers)

✅ Curious (wants to understand how things work)

✅ Customer-focused (understands user needs)

Red Flags:

❌ "I don't understand technology" (unwilling to learn)

❌ Micromanager (will struggle with empowered teams)

❌ Can't prioritize (everything is urgent)

❌ Poor communicator

❌ Not respected by business stakeholders

### The Conversation with Potential PO Candidates

Your Pitch (To Shipping Operations Manager):

"We're transforming how IT works, and I need your help. Here's the opportunity:

Instead of IT building what IT thinks Shipping needs, you would own all Shipping technology. You'd have a dedicated team of 10-15 developers, testers, and analysts. You'd decide what they build, when, and why.

Think of it like this: You're already responsible for Shipping operations performance. This adds technology to your scope - because technology is critical to operations.

The role:

- 60-70% of your time in Year 1 (you'd keep some of your current responsibilities)

- Learning curve for sure - but we'll train you, and you'll have support

- Direct impact: You prioritize the new Shipping system implementation

- Career progression: This positions you as a business + technology leader

What do you think? Interested in exploring this?"

Objections & Responses:

Objection 1: "I don't know anything about technology"

"You don't need to. You need to know Shipping operations deeply - which you do. The team knows technology. You make business decisions about what technology to build."

"Think of it like: You're the business owner, developers are your contractors. You tell them what you need (business), they figure out how (technology)."

Objection 2: "I'm too busy with my current job"

"Year 1, you'd do both - 60-70% PO, 30-40% current role. We'll backfill some of your current responsibilities."

"Or we adjust what you're currently doing - some things you hand off, some things you stop doing."

"This is important enough that [Shipping BU Head] supports it and will help make it work."

Objection 3: "What if I'm not good at it?"

"We'll give you training, coaching, and support. Especially in the first 6 months."

"It's a pilot - if after 6 months it's not working, we adjust."

"Most POs struggle initially, then thrive. It's learnable."

Objection 4: "Will I still be valued by the business?"

"Absolutely. You'll be MORE valuable - you'll own business outcomes AND the technology to achieve them."

"This is a business role that happens to work closely with IT. You report to [Shipping BU Head], not IT."

"Career path: Head of Shipping Operations today → Head of Shipping Operations & Technology → VP Shipping."

### Product Owners - Full-Time vs. Part-Time

The Realistic Answer: It Depends on Team Size and Complexity

Full-Time Product Owner (Recommended for larger teams):

When: Team of 10+ people OR high complexity domain

Examples in your context:

  - ✅ Shipping Business Solutions Team (13-16 people, new system implementation)

  - ✅ Ports & Terminals Solutions Team (13-16 people, new system, complex operations)

  - ✅ Cargo Solutions Team (10-12 people, TMS replacement)

Part-Time Product Owner (60-80% PO, 20-40% other role):

When: Team of 6-8 people AND lower complexity

Examples in your context:

  - ✅ Customer & Commercial Team (7-10 people)

  - ✅ Finance & Billing Team (6-8 people)

  - ✅ HR & Employee Team (6-8 people)

Product Owner Workload Analysis

Let me break down what a PO actually does time-wise:

Full-Time Product Owner (100%) - Shipping/Ports/Cargo Teams:

Backlog Management (30% = 12 hours/week):

- Backlog grooming and prioritization (4 hours)

- Writing/refining user stories (4 hours)

- Acceptance criteria definition (2 hours)

- Technical spike reviews (2 hours)

Team Collaboration (25% = 10 hours/week):

- Sprint planning (2 hours bi-weekly = 1 hour/week average)

- Daily standup participation (2.5 hours/week, 30 min/day)

- Sprint review/demo (2 hours bi-weekly = 1 hour/week average)

- Retrospective (1.5 hours bi-weekly = 0.75 hours/week average)

- Ad-hoc team questions and unblocking (4-5 hours/week)

Stakeholder Management (25% = 10 hours/week):

- BU leadership updates and alignment (3 hours)

- User/customer interviews and feedback (3 hours)

- Cross-team coordination (2 hours)

- Portfolio/steering committee meetings (2 hours)

Strategic Work (15% = 6 hours/week):

- Product roadmap and vision (2 hours)

- Business case development (2 hours)

- Vendor evaluation/management (if applicable) (2 hours)

Learning & Administration (5% = 2 hours/week):

- Training, reading, improving (1 hour)

- Administrative tasks (1 hour)

Total: 40 hours/week = Full-time role

Part-Time Product Owner (60-70%) - Customer/Finance/HR Teams:

Same categories but scaled:

- Backlog Management: 20% (8 hours/week)

- Team Collaboration: 20% (8 hours/week)

- Stakeholder Management: 15% (6 hours/week)

- Strategic Work: 10% (4 hours/week)

- Learning & Admin: 5% (2 hours/week)

Total: 28 hours/week = 70% role

Remaining 30% (12 hours/week): Continue other responsibilities

- Example: Finance & Billing PO also does strategic finance projects

- Example: HR PO also leads HR transformation initiatives

- Example: Customer & Commercial PO also manages key accounts

Practical Models for Your Organization

Model 1: Phased Transition to Full-Time (RECOMMENDED)

Year 1 (Months 1-12): Part-Time PO

- Start 60-70% PO, keep 30-40% current role

- Especially during pilot phase

- Learning the role while maintaining business connection

- "Safe" for the business (person still doing some of their job)

Year 2 (Months 13-24): Evaluate and Adjust

- High-performing POs who love it → 100% PO

- POs who struggle or don't enjoy → replace or keep part-time

- Business value clear by now → easier to justify full-time

Example - Shipping Product Owner:

Months 1-6 (Pilot):

- 50% PO (learning, system replacement starting)

- 50% Shipping Operations Manager (current role)

Months 7-12:

- 70% PO (system implementation, more confident)

- 30% Shipping Operations Manager

Months 13-24:

- 90-100% PO (system live, full ownership)

- 0-10% Shipping Operations (strategic only)

- Maybe promoted: Head of Shipping Operations & Technology

Benefits of Phased Approach:

✅ Less risky for business (not losing someone completely)

✅ Person can prove themselves in PO role

✅ Easier to recruit from business (not asking for 100% commitment upfront)

✅ Maintains business connection during transition

✅ Can reverse if not working out

Model 2: Hybrid Role Permanently (For Smaller Teams)

Finance & Billing Product Owner Example:

Title: Head of Billing Operations & Technology

70% Product Owner:

- Finance & Billing Solutions Team (6-8 people)

- Billing system, finance integrations

- Product roadmap and priorities

- Team collaboration

30% Finance Operations:

- Strategic billing projects

- Finance process improvement

- Revenue assurance initiatives

- Billing policy and governance

Why This Works:

- PO and Finance Operations are complementary (not competing)

- Business expertise enhanced by technology ownership

- Person stays connected to finance domain

- Smaller team = less PO workload

- Career progression: Technology + Business leader

HR & Employee Product Owner Example:

Title: Head of HR Systems & Experience

60% Product Owner:

- HR & Employee Solutions Team (6-8 people)

- SAP HRIS, Seafarer HR system

- Employee technology roadmap

40% HR Strategy:

- Employee experience initiatives

- HR transformation projects

- Strategic HR leadership

Answer: Part-time to start (60-80%), full-time for largest teams by Year 2

Recommendation for Your Organization:

| Team | Year 1 | Year 2 | Rationale |
| --- | --- | --- | --- |
| Shipping | 60% PO | 90-100% PO | Large team, new system implementation |
| Ports | 60% PO | 90-100% PO | Large team, new system implementation |
| Cargo | 60% PO | 80% PO | Medium team, TMS complexity |
| Customer & Commercial | 70% PO | 70-80% PO | Smaller team, part-time sustainable |
| Finance & Billing | 70% PO | 70% PO | Smaller team, part-time sustainable |
| HR & Employee | 60% PO | 70-80% PO | Smaller team, SAP complexity |

Why This Works:

- ✅ Less risky (not asking for 100% commitment upfront)

- ✅ Phased transition (prove the role works)

- ✅ Maintains business connection (PO doesn't lose domain expertise)

- ✅ Easier recruitment (business leaders more willing to "lend" someone 60% than 100%)

- ✅ Respects reality (good, senior people are busy - this acknowledges that)

- ✅ Sustainable for smaller teams (70% PO + 30% other role long-term)

How to Make Part-Time Work:

- Strong Business Analyst support (BA does heavy lifting on requirements)

- Solution Architect support (SA does technical design work)

- Clear time boundaries (PO time blocked on calendar, protected)

- Backfill for other responsibilities (don't just add PO to existing workload)

- Evaluate at 6 months (is this working? Adjust time allocation)

### Working Model: PO and Team

How PO Spends Their Time

Typical Week Breakdown:

Business Stakeholder Time (40% / 16 hours):

- Strategic meetings with business leaders (4 hours)

- User research / customer interviews (4 hours)

- Reviewing data / analytics (3 hours)

- Ad-hoc business requests and questions (3 hours)

- Industry research and competitive analysis (2 hours)

Team Collaboration Time (30% / 12 hours):

- Sprint planning (2 hours bi-weekly, avg 1 hour/week)

- Backlog refinement (2 hours/week)

- Story clarification and Q&A (3 hours/week)

- Sprint review / demo (1 hour/week)

- Retrospective (1 hour bi-weekly, avg 0.5 hours/week)

- Daily standups (2.5 hours/week, can be remote/async)

- Ad-hoc team questions (2 hours/week)

Strategic Work (20% / 8 hours):

- Roadmap planning and adjustment (3 hours)

- Business case development (2 hours)

- Metrics review and reporting (2 hours)

- Learning and development (1 hour)

Stakeholder Management (10% / 4 hours):

- Executive updates (1 hour)

- Cross-functional coordination (2 hours)

- Managing expectations and saying no (1 hour)

Note: PO is NOT in every technical discussion, not in every standup, not micromanaging. They provide direction and make decisions, team executes.

Red Flags in PO Behavior

Watch for these warning signs:

🚩 PO is writing detailed technical specs

- Sign: PO spending hours documenting every field, every edge case

- Problem: That's BA work, not PO work

- Fix: BA should detail out, PO should provide business context and acceptance criteria

🚩 PO can't make decisions without checking

- Sign: Every question gets "let me ask the business" or "let me check with my boss"

- Problem: Team is blocked, PO isn't empowered

- Fix: Clarify decision rights, give PO more authority, or find different PO

🚩 PO is absent / not responsive

- Sign: Team waits days for clarification, PO doesn't attend ceremonies

- Problem: PO sees this as part-time job

- Fix: This must be full-time role with clear expectations

🚩 PO focused on outputs, not outcomes

- Sign: "We delivered 23 story points!" but no discussion of business value

- Problem: Losing sight of why we're building

- Fix: Regular outcome reviews with business stakeholders

🚩 PO letting team decide priorities

- Sign: "What do you guys want to work on?"

- Problem: Team has opinions but PO must decide based on business value

- Fix: Coaching on decision-making and accountability

🚩 PO making technical decisions

- Sign: "Use PostgreSQL, not MySQL" or "Build it as microservices"

- Problem: That's architecture's job

- Fix: Clarify boundaries - PO owns WHAT and WHY, team owns HOW

### PO + Business Analyst: How They Work Together

This relationship is critical and often confusing.

Clear Separation of Responsibilities

Product Owner:

- WHAT to build (prioritization)

- WHY we're building it (business value, outcomes)

- WHEN to build it (roadmap, sprint prioritization)

- WHO it's for (user segments, stakeholders)

- Success criteria (metrics, OKRs)

Business Analyst:

- HOW it should work (detailed requirements, user flows)

- WHAT the detailed requirements are (fields, validations, rules)

- Testing (UAT coordination, acceptance testing)

- Change management (training, documentation, rollout)

- Process design (current state, future state, process maps)

Example Workflow

Scenario: Improve the quote approval process

Week 1 - PO Provides Direction:

- PO decides this is top priority based on:

  - Sales losing deals due to slow approvals (data shows 20% longer cycle)

  - Sales VP escalating constantly

  - Business value: €2M/year in faster closes

- PO defines high-level goal: "Reduce quote approval time from 5 days to 1 day"

- PO sets acceptance criteria: "Quotes under €100K auto-approved, quotes over €100K routed to right approver based on rules"

Week 2-3 - BA Details the Solution:

- BA conducts workshops with Sales, Finance, Legal

- BA maps current process (7 steps, 5 handoffs)

- BA designs future process (3 steps, 2 handoffs)

- BA documents detailed rules:

  - If amount < €100K AND margin > 20% → auto-approve

  - If amount €100-250K → route to Sales Director

  - If amount > €250K OR margin < 15% → route to VP Sales + CFO

  - If custom terms → include Legal

- BA creates user stories with all the details

- BA designs approval notification emails and dashboard

Week 4 - Team Reviews, PO Approves:

- BA presents detailed design to team and PO

- Team (developers, architect) reviews technical feasibility, asks questions

- PO reviews business logic, confirms this achieves the goal

- PO makes trade-offs: "Yes to email notifications, no to SMS (not worth it), maybe to dashboard (defer to Phase 2)"

- BA refines based on feedback

Week 5-8 - Development:

- Team builds the solution

- BA answers questions as they arise

- BA prepares UAT test cases

- PO available for decision-making (edge cases, scope questions)

Week 9 - Testing & Launch:

- BA coordinates UAT with business users

- BA creates training materials

- BA conducts training sessions

- PO participates in Go/No-Go decision

Week 9 - Testing & Launch (continued):

- PO participates in Go/No-Go decision

- PO communicates to stakeholders about launch

- Team deploys to production

- BA supports users during first week

Week 10+ - Measurement:

- PO tracks metrics: approval time reduced from 5 days to 1.5 days (target was 1 day)

- PO decides: "Good enough for now, we'll optimize further in Q3"

- BA gathers user feedback for future improvements

- PO moves on to next priority

The Key Dynamic

PO is the "what" and "why" person BA is the "how" in detail person

PO thinks in:

- Problems and opportunities

- Business outcomes and metrics

- Strategic priorities

- Quarterly roadmaps

- Go/no-go decisions

BA thinks in:

- User workflows and processes

- Detailed requirements

- Edge cases and validation rules

- Test scenarios

- Training and adoption

They complement each other:

- PO without BA: Great vision but vague requirements, team gets stuck on details

- BA without PO: Great detailed requirements but unclear priorities, team builds the wrong things perfectly

### Product Owners vs. Project Managers

The Critical Distinction

This is one of the most confusing aspects of the transformation. Let me make it crystal clear.

Product Owner

= Owns the product/solution for its lifetime

= WHAT we build and WHY (the product/solution itself)

Project Manager

= Owns a specific initiative from start to end

= WHEN, WHO, and HOW MUCH (the delivery of complex initiatives)

Think of it this way:

- Product Owner: Owns a house (maintains it, improves it, lives in it forever)

- Project Manager: Manages the construction or renovation project (temporary engagement)

When You Need Each

Product Owner (Always for stream-aligned teams):

- ✅ Every stream-aligned team needs a Product Owner

- ✅ Permanent role (years)

- ✅ Owns business domain and its technology

- ✅ Continuous delivery and improvement

Project Manager (Only for complex initiatives):

- ✅ Large SaaS implementations (ERP, CRM, HCM)

- ✅ Multi-team projects (3+ teams)

- ✅ Long duration (6+ months)

- ✅ Large budget (>€250K)

- ✅ Complex dependencies

- ✅ High executive visibility

Many projects DON'T need a PM:

- ❌ Single team work

- ❌ Short duration (<4 months)

- ❌ Small scope

- ❌ Product Owner + Tech Lead sufficient

Two Scenarios Deep Dive

Let me show you exactly how these roles work together in your two scenarios.

Scenario 1: Implementing New SaaS Solution (Salesforce CRM)

This is a project (has a defined end) for a product (will exist indefinitely).

Pre-Implementation Phase (Months 1-2)

Product Owner's Role:

- ✅ Defines business case and vision

  - "We need CRM to reduce sales cycle from 90 to 60 days"

  - "Target: €2M/year value from faster sales and better pipeline visibility"

- ✅ Leads vendor selection

  - Defines high-level requirements

  - Participates in vendor demos

  - Makes final build-vs-buy decision (with ARB)

- ✅ Defines success metrics

  - Sales cycle time

  - Pipeline visibility

  - User adoption rate

  - Sales team satisfaction

- ✅ Secures budget and business sponsorship

- ✅ Defines scope and phases

  - Phase 1: Sales process and pipeline management (Months 1-3)

  - Phase 2: Reporting and forecasting (Months 4-5)

  - Phase 3: CPQ integration (Months 6-7)

Project Manager's Role:

- ✅ Leads implementation planning

  - Creates detailed project plan with milestones

  - Identifies all workstreams (configuration, data migration, integrations, training, change management)

  - Defines resource needs (Salesforce admin, developers, BA, testers, trainers)

  - Creates RACI matrix (who does what)

- ✅ Manages project governance

  - Weekly status reports

  - Risk and issue log

  - Budget tracking

  - Steering committee meetings

- ✅ Coordinates across teams and vendors

  - IT team + Salesforce implementation partner + business stakeholders

  - Dependencies between workstreams

  - Integration with other systems (ERP, marketing automation)

- ✅ Creates project timeline

  - Detailed Gantt chart with dependencies

  - Critical path analysis

  - Go-live date planning

Who Does Project Manager Report To?

- Could report to: Head of IT Applications, PMO (if exists), or temporarily to PO

- Not the same person as Product Owner (different skill sets)

Implementation Phase (Months 3-7)

Product Owner's Daily Role (30-40% time on project):

Week-to-Week Activities:

- ✅ Sprint planning with team (if using Agile approach)

  - "This sprint: Configure opportunity stages and approval workflow"

  - "Next sprint: Build sales dashboard"

- ✅ Configuration decisions

  - "Use standard Salesforce opportunity object, minimal customization"

  - "Custom fields: Deal Risk Level (high/medium/low), Competitor (picklist)"

  - "Validation rules: Opportunity amount required before moving to Proposal stage"

- ✅ Trade-off decisions

  - "Yes to email integration, no to LinkedIn integration (Phase 3)"

  - "Simple dashboard now, advanced analytics later"

  - "Auto-save feature can wait, focus on core workflow"

- ✅ Acceptance testing

  - Reviews configured features

  - "This workflow matches our sales process - approved"

  - "This dashboard is missing regional breakdown - needs rework"

- ✅ Stakeholder communication

  - Weekly updates to sales leadership

  - Demo sessions showing progress

  - Managing expectations

Product Owner Does NOT:

- ❌ Create project plans or Gantt charts

- ❌ Track milestones and dependencies across workstreams

- ❌ Manage Salesforce implementation partner contract

- ❌ Coordinate data migration logistics

- ❌ Schedule steering committee meetings

- ❌ Create status reports for executives

- ❌ Manage project budget burn rate

Project Manager's Daily Role (100% time on project):

Daily/Weekly Activities:

- ✅ Status tracking

  - Configuration workstream: 60% complete

  - Data migration: 40% complete (red flag: data quality issues)

  - Integration workstream: 30% complete

  - Training: 10% complete (starts Month 5)

- ✅ Risk management

  - Risk: Legacy CRM data quality worse than expected

  - Impact: Data migration will take 2 extra weeks

  - Mitigation: Add data cleansing resources, push go-live by 1 week

  - Escalate to PO and steering committee for decision

- ✅ Dependency management

  - Integration with ERP blocked waiting for ERP team

  - PM negotiates with ERP team manager to free up developer

  - Coordinates schedule across teams

- ✅ Vendor management

  - Salesforce implementation partner deliverables tracking

  - Weekly check-ins with partner PM

  - Escalations when partner misses milestone

- ✅ Budget tracking

  - Spent: €180K of €300K budget

  - Projected: €320K (20K over due to data cleansing)

  - Report variance to steering committee

- ✅ Change management coordination

  - Works with Change Manager (or does it if small project)

  - Training schedule: who gets trained when

  - Communication plan: announcements, town halls, FAQs

- ✅ Go-live coordination

  - Cutover plan: legacy CRM freeze Friday 6pm, data migration weekend, Salesforce live Monday 8am

  - War room staffing for go-live weekend

  - Rollback plan if go-live fails

  - Go/no-go decision meeting (PO makes call, PM provides data)

Project Manager Coordinates Multiple Roles:

Project Manager

├── Configuration Team (Salesforce admin + BA)

├── Integration Team (developers + integration specialist)

├── Data Migration Team (data engineer + BA)

├── Testing Team (QA + business users)

├── Training Team (trainers + change manager)

├── Salesforce Implementation Partner

└── Business Stakeholders (for UAT, feedback)

Example Weekly Rhythm During Implementation

Monday Morning: PM's Week

- 8:00 AM: Review weekend status updates from all workstreams

- 9:00 AM: Project team standup (all workstream leads)

  - Configuration: "Completed approval workflows, starting on dashboards"

  - Integration: "ERP integration 50% done, need decision on error handling" → flag for PO

  - Data migration: "Data quality issues in legacy system, need 2 more weeks"

  - PM captures: blockers, dependencies, risks

- 10:00 AM: Update project plan with new information

- 11:00 AM: Meet with Salesforce partner to align on week priorities

Monday Afternoon: PO's Week

- 2:00 PM: Sprint planning with configuration team

  - PO prioritizes: "This week focus on sales dashboard, defer activity timeline widget"

  - BA presents user stories

  - Team estimates effort

- 3:30 PM: PM brings decision item to PO

  - "Integration: Should we retry failed syncs 3 times or 5 times? Affects cost and reliability"

  - PO decides: "3 times is enough, prioritize cost"

Wednesday: Progress Review

- 10:00 AM: PO reviews completed dashboard

  - Tests with actual data

  - "Regional breakdown not showing correctly - needs fix"

  - "Pipeline trend chart looks good - approved"

- 2:00 PM: PM facilitates Steering Committee meeting

  - PM presents: overall status, risks, budget, timeline

  - PO presents: functionality delivered, upcoming features

  - Steering committee (CTO, VP Sales, Finance) makes decisions on scope/budget trade-offs

Friday: Week Wrap

- 11:00 AM: PM sends weekly status report

  - Overall project health: Yellow (data migration risk)

  - Milestones: 3 of 4 weekly milestones hit

  - Risks: Data quality (high), ERP integration dependency (medium)

  - Next week priorities: Complete data cleansing, finish sales dashboard

- 3:00 PM: PO does demo for sales team

  - Shows working opportunity management

  - Gathers feedback: "Love the pipeline view, need better filtering"

  - Adjusts backlog based on feedback

Post-Implementation (Month 8+)

Project Manager's Role: ✅ ENDS

- Conducts project retrospective

- "What went well: Sales team adoption exceeded target"

- "What could improve: Data migration took longer than planned"

- Documents lessons learned

- Closes project, releases resources

- PM moves to next project (maybe implementing HR system for different domain)

Product Owner's Role: ✅ CONTINUES

- Owns Salesforce ongoing (forever, or until they move to different role)

- Continuous improvement backlog

  - "Sales team wants mobile app optimization"

  - "Marketing wants campaign tracking integrated"

  - "Finance wants revenue forecasting improvements"

- Prioritizes enhancements vs. other work

- Works with team in ongoing sprints

- Monitors success metrics (sales cycle time, adoption, satisfaction)

- Quarterly reviews with stakeholders

- Evolves Salesforce as business needs change

The Key Dynamic

PROJECT MANAGER                    PRODUCT OWNER

(Temporary)                        (Permanent)

"I'll get Salesforce              "I'll make Salesforce

implemented on time                serve our business

and on budget"                     and keep improving it"

Focus: Delivery                    Focus: Value

Timeline: 6-12 months              Timeline: Years

Success: Go-live                   Success: Business outcomes

Then: Moves to next project        Then: Continues with product

Scenario 2: Building In-House Custom Solution

Example: Custom product configurator

This scenario is similar but with more emphasis on iterative development.

Discovery & Planning Phase (Months 1-2)

Product Owner's Role:

- ✅ Validates the problem

  - "Our products are too complex for off-the-shelf CPQ tools"

  - "Sales engineers spend 2 hours per quote, error rate is 12%"

- ✅ Defines vision and outcomes

  - "Quote generation in 15 minutes, error rate <2%"

  - "Handle our unique configuration rules (complex dependencies)"

- ✅ Build vs. buy decision

  - Evaluated: Salesforce CPQ, Oracle CPQ, custom build

  - Decision: Custom build (our configuration logic is truly unique)

- ✅ Defines MVP scope

  - Must have: Basic configuration, pricing engine, PDF quote generation

  - Nice to have: 3D visualization, AI suggestions

  - Future: Integration with production planning

- ✅ User research

  - Shadows sales engineers doing quotes

  - Interviews 15 sales engineers and 8 customers

  - Identifies pain points and workflows

Project Manager's Role (for large custom build):

- ✅ Creates project structure

  - Multiple releases: MVP (Month 5), Phase 2 (Month 8), Phase 3 (Month 11)

  - Workstreams: Core configurator, pricing engine, PDF generation, integrations, testing

- ✅ Resource planning

  - Need: 4 developers, 1 BA, 2 testers, 1 architect, 1 designer

  - Secures resources (from stream-aligned team + additional contractors)

  - Contractor procurement if needed

- ✅ Budget planning

  - Development: €400K (8 person-months)

  - Infrastructure: €50K

  - Licenses/tools: €50K

  - Total: €500K

- ✅ Risk assessment

  - Risk: Pricing algorithm complexity

  - Risk: Integration with legacy ERP

  - Risk: User adoption

  - Mitigation plans for each

Key Difference from SaaS Implementation:

- For custom build, team might operate in Agile/Scrum mode without heavy PM oversight

- Small/medium projects: Product Owner might be enough, no PM needed

- Large/complex projects: PM adds value for coordination and governance

Development Phase (Months 3-8)

Option A: Agile Without PM (Small/Medium Projects)

Team Structure:

Product Owner (Customer Experience Team)

↓

Stream-Aligned Team:

├── 4 Developers

├── 1 Business Analyst

├── 2 Testers

└── Solution Architect (20% time)

How It Works Without PM:

- Team works in 2-week sprints

- PO prioritizes backlog

- Team self-organizes

- Scrum Master (or Tech Lead) facilitates

- Works because: clear scope, single team, not many dependencies

PO's Activities:

- Sprint planning: prioritize stories

- Daily involvement: answer questions, make decisions

- Sprint review: accept/reject work

- Retrospective: continuous improvement

- Stakeholder communication: PO handles it

When This Works: ✅ Single team (5-8 people) ✅ Clear technical architecture ✅ Minimal external dependencies ✅ Budget <€250K, timeline <6 months ✅ PO can dedicate 50%+ time

Option B: Agile WITH PM (Large/Complex Projects)

When You Need PM:

- Multiple teams involved (development team + integration team + data team)

- Significant dependencies (ERP integration, data warehouse, authentication system)

- Long timeline (12+ months)

- Large budget (€500K+)

- Multiple vendors/contractors

- High executive visibility

- Regulatory/compliance requirements

Team Structure:

Product Owner ←→ Project Manager

↓                    ↓

↓         ┌──────────┴──────────┐

↓         ↓                     ↓

Development Team          Integration Team

Data Migration           Change Management

Division of Labor:

Product Owner (40% time on project):

- Sprint-level priorities

  - "Sprint 15: Focus on pricing rules engine"

  - "Sprint 16: PDF template generation"

- Feature acceptance

  - Reviews completed configurator UI

  - Tests pricing calculations

  - "Approved" or "Needs changes"

- Scope decisions

  - "Cut the 3D visualization from MVP, move to Phase 2"

  - "Add simple product image upload to MVP"

- User feedback

  - Regular demos to sales engineers

  - Collects feedback, adjusts backlog

- Business metrics

  - Defines what success looks like

  - How we'll measure adoption and value

Project Manager (100% time on project):

- Cross-team coordination

  - Development team building configurator

  - Integration team connecting to ERP

  - Data team setting up product data sync

  - PM ensures teams are aligned

- Dependency management

  - "Development team can't test pricing until Data team loads product data"

  - "Integration team blocked waiting for ERP API documentation"

  - PM resolves these blockers

- Release planning

  - MVP release: Month 5 (internal pilot with 10 sales engineers)

  - Phase 2: Month 8 (roll out to 50% of sales team)

  - Phase 3: Month 11 (full rollout + advanced features)

  - Detailed cutover plans for each

- Governance

  - Monthly steering committee

  - Budget tracking (burn rate, forecast)

  - Risk dashboard

  - Executive status reports

- Change management

  - Training plan: when, who, how

  - Communication plan

  - Rollout strategy (pilot → phased → full)

- Vendor management

  - If using contractors for specialized work

  - SOW management, deliverable tracking

Weekly Interaction:

Monday: Sprint Planning (PO leads, PM observes)

- PO: "Here's what's most important this sprint"

- Team: "Here's what we can commit to"

- PM notes: dependencies, risks

- PM after meeting: coordinates with other teams

Wednesday: Cross-Team Sync (PM leads, PO attends)

- Dev team: "We're ahead on configurator UI"

- Integration team: "ERP integration delayed - API changes"

- Data team: "Product data load complete"

- PM: "We'll adjust schedule, Integration team gets extra sprint"

- PO: "Can configurator work with cached product data temporarily?" (workaround decision)

Friday: Stakeholder Demo (PO leads, PM supports)

- PO demos: "Here's the working configurator for Product Line A"

- Sales engineers provide feedback

- PO: "Great feedback, I'll prioritize Product Line B next"

- PM: "We're on track for MVP in 6 weeks"

Example Scenario: Handling Complexity

Situation: MVP go-live is in 4 weeks. Testing reveals pricing engine has bugs with complex product configurations.

Product Owner's Decisions:

- Severity assessment: "These bugs affect 15% of quotes - we can't launch with this"

- Scope decision: "Let's cut advanced bundling from MVP, focus on fixing pricing bugs"

- Phasing decision: "We'll launch with simple products first, add complex products in Phase 1.5"

- Communication: Informs sales leadership of revised scope, manages expectations

Project Manager's Actions:

- Impact analysis: Bugs require 2 extra weeks of development + 1 week testing

- Schedule adjustment: MVP go-live pushed from May 15 to June 1

- Resource coordination: Pulls in extra QA tester from another team

- Risk mitigation: Creates parallel track - simple products can launch on time, complex products delayed

- Governance: Updates steering committee, presents options and PO's decision

- Dependency management: Notifies integration team (ERP connection can wait), data team (load simple products first), training team (adjust training schedule)

- Budget tracking: Extra 3 weeks = €30K over budget, forecasts new total

The Synergy:

- PO makes the business call (what scope, what's acceptable)

- PM handles the logistics (how to execute the decision, who does what, impacts)

- PO focuses on "Is this the right solution?"

- PM focuses on "Will we deliver it successfully?"

When Do You Need a Project Manager?

Use this decision tree:

✅ You NEED a Project Manager When:

Complexity Indicators:

- [ ] Multiple teams involved (3+ teams)

- [ ] Duration > 6 months

- [ ] Budget > €250K

- [ ] 10+ people working on initiative

- [ ] Significant external dependencies

- [ ] Multiple vendors/contractors

- [ ] High regulatory/compliance requirements

- [ ] High executive visibility (board-level)

- [ ] Organization-wide change impact

Red Flags Without PM:

- Dependencies constantly breaking (team A waiting for team B)

- Budget overruns not caught until too late

- Go-live dates slip without clear communication

- Teams working at cross-purposes

- Risks not being identified or managed

- Executive frustration with lack of visibility

If 4+ boxes checked: Assign a Project Manager

❌ You DON'T Need a Project Manager When:

Simplicity Indicators:

- [ ] Single stream-aligned team (5-8 people)

- [ ] Duration < 4 months

- [ ] Budget < €150K

- [ ] Minimal external dependencies

- [ ] Agile/iterative delivery (not big-bang launch)

- [ ] Team has done similar work before

- [ ] Low risk

In These Cases:

- Product Owner + Scrum Master/Tech Lead is sufficient

- PO handles stakeholder communication and prioritization

- Tech Lead handles team coordination and technical decisions

- Scrum Master facilitates ceremonies and removes blockers

- Team self-organizes within sprints

Reporting Structure & Relationships

Option 1: Project Manager in PMO (If You Have One)

Structure:

CTO

├── Head of IT Applications

│   └── Product Owners (embedded with teams)

└── Head of PMO

└── Project Managers (pool)

How It Works:

- PMO manages pool of PMs

- PM assigned to project (6-12 months typically)

- PM works closely with PO during project

- After project: PM returns to pool, gets assigned to next project

- PO continues with product

Advantages: ✅ PMs develop deep project management expertise ✅ Consistent methodology across projects ✅ PM career path clear ✅ Efficient use of PM resources (not everyone needs full-time PM)

Disadvantages: ⚠️ PM might not understand business domain deeply ⚠️ Potential conflict with PO (who's in charge?) ⚠️ PMO can become bureaucratic

Option 2: Project Manager Temporarily Reports to Product Owner

Structure (During Project):

Product Owner (reports to VP Sales)

├── Stream-Aligned Team (permanent)

└── Project Manager (temporary, for this project)

How It Works:

- For major initiative (SaaS implementation, large build), hire PM

- PM reports to PO for duration of project

- PM's performance review by PO

- After project: PM moves to next PO's project, or leaves

Advantages: ✅ Clear accountability: PO owns outcome, PM enables it ✅ No ambiguity about who makes decisions (PO) ✅ PM serves PO and team

Disadvantages: ⚠️ PM has no "home" between projects ⚠️ Harder to develop PM expertise across projects ⚠️ PO might not know how to manage PM

Option 3: No Dedicated PMs - Tech Lead/Scrum Master Steps Up

Structure:

Product Owner

└── Stream-Aligned Team

├── Tech Lead (or Senior Developer)

├── Scrum Master

└── Team members

How It Works:

- For medium-sized initiatives, no dedicated PM

- Tech Lead handles: technical coordination, architecture decisions, developer productivity

- Scrum Master handles: Agile facilitation, removing blockers, team health

- Product Owner handles: some coordination, stakeholder communication

- Together they cover ~70% of what PM would do

When This Works: ✅ Mature Agile teams ✅ Experienced Tech Lead and Scrum Master ✅ Simple dependencies ✅ PO can dedicate more time (40-50%)

Limitations: ⚠️ Can't handle very complex, multi-team projects ⚠️ Governance/reporting might be weaker ⚠️ Risk management might be informal

My Recommendation for Your Organization

Based on your transformation context:

Phase 1: Start Simple (First 12 Months)

Don't hire dedicated Project Managers yet:

- Your stream-aligned teams are new

- Teams are still learning to work together

- Focus on getting PO role right first

- Use Tech Leads + Scrum Masters for coordination

Exception: Hire PM for:

- Major SaaS implementations (if doing enterprise ERP, CRM, etc.)

- Can be contractor/consultant for 6-12 month engagement

- They bring methodology and can train your team

Phase 2: Evaluate Need (Months 12-18)

Assess:

- Are POs overwhelmed with coordination?

- Are large projects struggling with dependencies?

- Do you have 3-4 major initiatives running concurrently?

If Yes:

- Hire 1-2 Project Managers (permanent or contract)

- Start with senior PMs who can establish practices

- They work on largest, most complex initiatives

Phase 3: Build Capability (Months 18-24)

Decide on Model:

Option A - PMO Model:

- If you have 5+ major projects per year

- Need consistent methodology

- Hire Head of PMO + 2-3 PMs

- PMO reports to CTO

Option B - Embedded Model:

- PM capability within IT Applications

- 2-3 PMs who work with POs on major initiatives

- More flexible, less overhead

Option C - Hybrid:

- Small PMO for methodology and governance (1-2 people)

- Bring in contract PMs for large projects as needed

- Cost-effective for your size

Sizing Guidance

For 50-person IT organization:

- 7-8 Product Owners (1 per stream-aligned team) - Permanent

- 2-3 Project Managers (for major initiatives) - Mix of permanent and contract

- Ratio: 1 PM per 3-4 concurrent major initiatives

Decision Matrix: Do I Need a PM?

Score each factor (0-2 points):

| Factor | 0 Points | 1 Point | 2 Points |
| --- | --- | --- | --- |
| Teams | 1 team | 2 teams | 3+ teams |
| Duration | <3 months | 3-6 months | >6 months |
| Budget | <€100K | €100-250K | >€250K |
| Dependencies | Minimal | Moderate | Many/complex |
| Risk | Low | Medium | High |
| Stakeholders | Single | Multiple | Enterprise-wide |
| Change Impact | Team only | Department | Organization |

Score:

- 0-4 points: No PM needed (PO + Tech Lead sufficient)

- 5-8 points: Consider PM (evaluate case-by-case)

- 9+ points: PM strongly recommended

Roles and Responsibilities Matrix

| Responsibility | Product Owner | Project Manager |
| --- | --- | --- |
| Product vision and strategy | ✅ Owns | Supports |
| Business case | ✅ Creates/owns | Reviews/supports |
| Feature prioritization | ✅ Decides | Understands |
| Acceptance criteria | ✅ Defines | Reviews |
| Accept/reject work | ✅ Decides | N/A |
| Project plan | Reviews | ✅ Creates |
| Timeline and milestones | Approves | ✅ Manages |
| Resource coordination | Inputs | ✅ Coordinates |
| Budget tracking | Owns total | ✅ Tracks/reports |
| Risk management | Reviews | ✅ Identifies/mitigates |
| Status reporting | Provides content | ✅ Creates reports |
| Steering committee | ✅ Presents outcomes | ✅ Presents status |
| Vendor management | Makes decisions | ✅ Coordinates |
| Go-live decision | ✅ Decides | Provides data |
| Post-project ownership | ✅ Continues | ❌ Moves on |

How They Work Together

Scenario: Implementing Salesforce CRM (9-month project)

Product Owner's Focus:

- Strategic: Why Salesforce? What business outcomes?

- Product: What should Salesforce do for us?

- Prioritization: Phase 1 = basic CRM, Phase 2 = advanced features

- Decisions: Use standard objects vs. custom? Which features in MVP?

- Acceptance: Does configuration meet business needs?

- Ongoing: Owns Salesforce after go-live, continuous improvement

Project Manager's Focus:

- Planning: 9-month project plan with all workstreams

- Coordination: Configuration team, integration team, data migration, training

- Dependencies: Can't test until data migration complete, etc.

- Timeline: Milestone tracking, critical path management

- Budget: Track spend vs. €500K budget

- Risks: Data quality risk, user adoption risk, go-live risk

- Governance: Steering committee, status reports

- Go-Live: Cutover coordination, war room

- Closure: Project retrospective, then PM moves to next project

Weekly Interaction:

Monday Morning:

- PM: Project team standup - reviews all workstreams, identifies blockers

- PO: Attends if decisions needed, otherwise gets summary

Monday Afternoon:

- PO: Sprint planning with configuration team - prioritizes user stories

- PM: Observes, takes notes on timeline impacts

Wednesday:

- PM: Cross-team sync meeting - coordinates integration, data, configuration teams

- PO: Attends, makes decisions when teams have conflicts or questions

Friday:

- PO: Demo to sales team - shows completed features, gathers feedback

- PM: Supports demo logistics, captures feedback for tracking

- Both: Steering committee meeting

  - PO presents: Features delivered, business value, upcoming priorities

  - PM presents: Project status, timeline, budget, risks

  - Steering committee makes decisions (scope, budget, timeline trade-offs)

Conflict Resolution: PO vs. PM

Common conflicts and resolution:

Conflict 1: PO Wants to Change Scope, PM Says It Delays Project

Setup:

- PO: "Sales team really needs mobile offline capability, add to MVP"

- PM: "That adds 4 weeks, pushes go-live from June 1 to June 29"

Resolution:

- PM provides options:

  - Add feature, delay go-live by 4 weeks

  - Remove Feature X (similar effort), keep June 1 date

  - Deliver MVP June 1, add mobile in Phase 2 (August)

- PO evaluates business impact:

  - Delay costs: Q2 sales targets depend on June 1 launch

  - Mobile value: Nice to have, not critical for Q2

  - Decision: Option 3 - launch June 1, mobile in Phase 2

- PM executes: Updates plan, communicates decision

- Principle: PM provides options and impacts, PO makes business decision

Conflict 2: PM Wants More Process, PO Says It's Bureaucracy

Setup:

- PM: "We need weekly steering committee to track progress"

- PO: "That's too much overhead, we're Agile"

Resolution:

- Negotiate:

  - Frequency: Bi-weekly instead of weekly

  - Duration: 45 minutes instead of 2 hours

  - Focus: Decisions and risks only, not status updates (status via report)

- Try for 3 months, evaluate

- Adjust based on value

- Principle: Balance governance with agility

Conflict 3: Disagreement on Priorities

Setup:

- PM: "Integration team is blocked, we need to prioritize API definition this sprint"

- PO: "But I already committed this sprint to dashboard features for sales demo"

Resolution:

- Assess: Is integration really blocking? Can it wait one sprint?

- If truly blocking:

  - PO adjusts priorities (integration this sprint, dashboard next)

  - PO manages stakeholder expectations (postpone demo by 2 weeks)

- If not truly blocking:

  - Continue with dashboard, integration next sprint

  - PM adjusts project plan to accommodate

- Principle: True blockers trump other priorities, PO makes final call with PM input

Reporting Structure Options

Option 1: PM Reports to PO (Recommended for most cases)

Product Owner (Reports to Business VP)

├── Stream-Aligned Team

└── Project Manager (Temporary, for major initiative)

Pros:

- Clear accountability: PO owns outcomes, PM enables delivery

- No ambiguity about who's in charge

- PM serves PO's vision

Cons:

- PO must know how to work with PM

- PM has no "home" between projects

When to use: Project closely tied to one domain/team

Option 2: PM in PMO (For organizations with many major projects)

CTO

├── Head of IT Applications

│   └── Product Owners + Teams

└── Head of PMO

└── Project Managers (Pool)

Pros:

- PM career path and community

- PM methodology consistency

- Efficient use of PM resources

Cons:

- Potential PM/PO conflict (who's in charge?)

- PM may not understand domain deeply

When to use: 5+ major projects per year, need PM specialization

Option 3: No Dedicated PMs (For lean organizations)

Product Owner

└── Stream-Aligned Team

├── Tech Lead (Handles technical coordination)

└── Scrum Master (Handles team facilitation)

How coordination happens:

- Tech Lead: Technical planning, architecture, developer coordination

- Scrum Master: Agile facilitation, removing blockers

- Product Owner: Some coordination, stakeholder management

- Together they cover 70% of what PM would do

Pros:

- Lean, less overhead

- Team self-organizes

- Faster decision-making

Cons:

- Can't handle very complex multi-team projects

- Governance may be weaker

- Risk management may be informal

When to use: Mature teams, simple dependencies, small-medium projects

PM Organizational Models for Your Context

Recommendation for your transformation:

Phase 1 (Year 1): No dedicated PMs

- Focus on Product Owners and stream-aligned teams

- Use Tech Lead + Scrum Master for coordination

- Exception: Hire contract PM for major SaaS implementations (6-12 month engagement)

Phase 2 (Year 2): Evaluate need

- If running 3-4 major concurrent initiatives: Hire 1-2 PMs

- Start with senior PMs who can establish practices

- Assign to largest, most complex projects

Phase 3 (Year 3): Stabilize model

- Choose: Small PMO (2-3 PMs) OR embedded PMs OR hybrid

- Based on: Number of major projects, organizational preferences

Sizing:

- 50-person IT org typically needs:

  - 7-8 Product Owners (permanent, one per stream team)

  - 2-3 Project Managers (for major initiatives, can be mix of permanent and contract)

### PO + EA Working Together

Example: Shipping System Selection

Month 4-9: New Shipping System Vendor Selection

The Players:

- Shipping Product Owner (from Shipping BU): Owns business requirements and decision

- Enterprise Architect: Ensures sound technical architecture

- Maritime/Logistics Architect: Domain expertise on shipping systems

- Project Manager: Manages evaluation process

- Shipping BU Head: Final approver and sponsor

How They Work Together:

Month 4: Requirements

Shipping PO leads:

- Business requirements gathering (with Shipping operations team)

- What does Shipping need? (vessel scheduling, booking, pricing, B/L, etc.)

- User stories and use cases

- Business priorities and must-haves

EA supports:

- Technical requirements (integration, data, security, cloud)

- Non-functional requirements (performance, availability, scalability)

- Architecture constraints and principles

Maritime Architect supports:

- Shipping industry standards and best practices

- EDI requirements (IFTMIN, IFTSTA, etc.)

- Regulatory requirements (customs, IMO if applicable)

Output: Requirements document (PO owns, EA reviews and adds technical)

Month 5: Vendor Shortlist

PM leads:

- RFP preparation and distribution

- Vendor sourcing (3-5 vendors)

- Initial screening

EA evaluates:

- Technical architecture (cloud-native? APIs? Integration capabilities?)

- Technology stack (modern? supported? vendor lock-in risk?)

- Security and compliance

Maritime Architect evaluates:

- Shipping domain fit (do they understand vessel operations?)

- EDI capabilities

- Customer references in maritime

Shipping PO evaluates:

- Business fit (does it do what Shipping needs?)

- User experience (will Shipping team adopt it?)

- Vendor understanding of Shipping business

Output: Shortlist of 2-3 vendors

Month 6: Vendor Demos & POCs

Shipping PO leads:

- Defines demo scenarios (real Shipping use cases)

- Invites Shipping operations team to demos

- Assesses business fit

EA & Maritime Architect assess:

- Technical deep dive with vendors

- Architecture review (how does it work? integration? data model?)

- POC for integration (can it connect to our systems?)

All participate in demos and discussions

Month 7: Decision

EA presents to ARB:

- Technical assessment of each vendor

- Architecture fit and gaps

- Integration complexity and approach

- Risk assessment

- Recommendation (with rationale)

Shipping PO presents to ARB:

- Business fit assessment

- User feedback from demos

- Business value and ROI

- Recommendation (with rationale)

ARB Discussion:

- Sometimes EA and PO agree (easy decision)

- Sometimes disagree (healthy tension):

  - PO: "Vendor A has better business features"

  - EA: "But Vendor A has technical debt and integration challenges"

  - Discussion: Trade-offs, risks, mitigations

  - Decision: Maybe Vendor A with plan to address technical gaps

Shipping BU Head makes final call:

- Based on PO recommendation (business)

- Based on EA recommendation (technical)

- Considers both, makes decision

Output: Vendor selected, decision documented (why this vendor)

Month 8-9: Contract & Planning

PM leads:

- Contract negotiation

- Implementation planning

EA ensures:

- Architecture commitments in contract (APIs, integration support, cloud deployment)

- Technical risks mitigated in contract

- Vendor responsibilities clear

Shipping PO ensures:

- Business commitments in contract (features, timeline, support)

- SLAs and business continuity

- Change management and training support

The Dynamic:

Shipping PO Focus: "Does this solve our business problem? Will Shipping team use it? Does it deliver value?"

EA Focus: "Is this architecturally sound? Will it integrate? Is it secure? Can we support it? Is it future-proof?"

Together: Best decision (business value + technical soundness)

Healthy Tension:

- PO pushes for business features and user experience

- EA pushes for technical quality and long-term sustainability

- Neither has veto power alone

- Discussion and collaboration lead to better decisions

Unhealthy Dynamic (What to Avoid):

❌ EA says "no" without alternatives or rationale

❌ PO dismisses technical concerns ("that's IT's problem")

❌ EA and PO don't communicate until crisis

❌ Decisions made in silos, then conflict at end

Healthy Dynamic (What to Aim For):

✅ EA and PO collaborate from start

✅ Mutual respect (EA respects business needs, PO respects technical reality)

✅ Transparent trade-offs (we can have X if we accept Y risk)

✅ Decisions documented with rationale (everyone understands why)

### PO in Different Scenarios

Let me show you how PO role adapts to different situations:

Scenario 1: New SaaS Implementation (Salesforce)

PO's Role:

Before Selection:

- Defines business requirements (high-level)

- Participates in vendor evaluation

- Makes build-vs-buy recommendation with Architecture Review Board

- Builds business case

During Implementation:

- Owns configuration decisions

  - "Yes we need opportunity stages"

  - "No we don't need custom deal rooms yet"

- Prioritizes which features to configure first

  - Phase 1: Basic sales process (Month 1-2)

  - Phase 2: Reporting and forecasting (Month 3-4)

  - Phase 3: CPQ integration (Month 5-6)

- Makes trade-offs between customization and standard features

  - "We'll use Salesforce's standard opportunity object, not customize it heavily"

  - "We'll customize the quote object because our quoting is unique"

BA's Role:

- Documents detailed requirements

- Configures Salesforce fields, workflows, validation rules

- Maps data from legacy CRM to Salesforce

- Coordinates UAT

- Creates training materials

Team's Role:

- Developers: Custom integrations, complex flows

- Admin/Config specialists: Standard Salesforce configuration

- Testers: Test all scenarios

Why PO on Business Side Matters Here:

- SaaS implementations succeed when they match business process

- PO who reports to business (e.g., Sales VP) ensures Salesforce serves sales process

- PO who reports to IT might optimize for technical elegance over business fit

Scenario 2: Custom Application Development

Example: Building custom product configurator

PO's Role:

Discovery:

- Validates the problem: "Our products are so complex that standard CPQ tools can't handle our configuration rules"

- Defines success metrics: "Quote generation time from 2 hours to 15 minutes, quote error rate from 12% to <2%"

- Gets budget approval: "€500K development, €100K/year maintenance, projected €2M/year value"

Design:

- Defines user journeys and personas

  - "Inside sales reps need simple guided configuration"

  - "Sales engineers need advanced mode with all options"

- Prioritizes features for MVP

  - "Must have: Basic configuration, pricing, quote generation"

  - "Nice to have: 3D visualization, real-time costing"

  - "Future: AI-suggested configurations"

Development:

- Accepts/rejects completed features

- Makes scope trade-offs when things take longer

  - "API integration with ERP is taking longer - we'll launch with manual export first"

- Communicates progress to stakeholders

Launch & Iteration:

- Phased rollout: 10% of sales team, then 50%, then 100%

- Monitors metrics: quote time, error rate, user satisfaction

- Prioritizes improvements based on feedback

BA's Role:

- Documents all product configuration rules (hundreds of rules)

- Designs UI/UX with designer

- Creates test scenarios covering all product combinations

- UAT coordination

Why This Works:

- PO keeps team focused on business value (fast, accurate quotes)

- BA ensures nothing is missed (all those rules are documented)

- Team can focus on building, not figuring out what to build

Scenario 3: Data & Analytics Initiative

Example: Building executive dashboard

PO's Role:

Discovery:

- Interviews executives: "What decisions do you make? What data would help?"

- Identifies the "questions" the dashboard should answer:

  - "Are we on track to hit revenue targets?"

  - "Which products/regions are underperforming?"

  - "What's our cash flow forecast?"

- Defines success: "Executives use dashboard weekly, Finance team saves 10 hours/week in manual reporting"

Design:

- Prioritizes which metrics and views

  - Phase 1: Revenue, pipeline, forecast (Month 1)

  - Phase 2: Product mix, regional breakdowns (Month 2)

  - Phase 3: Predictive analytics (Month 3-4)

- Makes UX decisions

  - "Single page dashboard, not 10 pages of reports"

  - "Mobile-friendly, executives check on phones"

  - "Real-time for some metrics, nightly refresh for others is fine"

Iteration:

- Weekly reviews with executives

- Adjusts based on usage: "Nobody's clicking that chart, remove it"

- Adds new metrics as business needs evolve

Data Team's Role:

- Data Engineers: Build pipelines from source systems to warehouse

- Analytics Engineers: Create data models, metrics calculations

- BI Developers: Build dashboard visualizations

BA's Role:

- Documents metric definitions (what exactly is "pipeline"?)

- Validates data accuracy (does dashboard match source systems?)

- Creates user guide

Key PO Skill Here:

- Translate executive needs into concrete data requirements

- Balance "nice to have" vs "need to have" (executives will ask for 50 metrics)

- Make dashboard actionable, not just informational

Scenario 4: AI/ML Project

Example: Predictive maintenance model

PO's Role:

Discovery:

- Validates business case with Operations

  - Current: 15% unplanned downtime, costing €5M/year

  - With predictive maintenance: reduce to 5%, save €3M/year

- Confirms data availability with Data team

- Ensures operations team will act on predictions (critical!)

Development:

- Defines success criteria with Data Scientist

  - Accuracy: 80%+ precision (when we predict failure, we're right 80% of time)

  - Recall: 70%+ (we catch 70% of actual failures)

  - Lead time: Predict 48-72 hours in advance

- Prioritizes equipment to model

  - Start with most critical/expensive equipment

  - Expand to others based on ROI

Deployment:

- Pilot approach: 10 machines, 3 months, refine model

- Integration with operations workflow

  - Predictions feed into maintenance scheduling system

  - Alerts sent to maintenance supervisor

  - Dashboard shows all equipment health

Measurement:

- Tracks actual business outcomes (not just model accuracy)

  - Unplanned downtime reduction

  - Maintenance cost changes

  - False positive rate (predicted failures that didn't happen)

- Adjusts: "Recalibrate model, it's too sensitive - too many false alarms"

Data Scientist's Role:

- Feature engineering

- Model development and training

- Accuracy optimization

ML Engineer's Role:

- Model deployment and monitoring

- Retraining pipeline

- Integration with operations systems

BA's Role:

- Documents operations workflow changes

- Trains maintenance team

- Coordinates pilot rollout

Critical PO Responsibility:

- Ensure model is USED, not just built

- Many AI projects fail because model sits unused

- PO bridges data science and operations teams

### PO Performance Management

Quarterly Business Reviews

Format: 60 minutes with PO's manager (e.g., VP of Sales) + CTO

Agenda:

1. Outcomes Review (20 min):

- Review metrics against targets

  - Customer acquisition cost: Target -15%, Actual -12% ✓

  - Sales cycle time: Target -20%, Actual -25% ✓✓

  - Customer satisfaction: Target 4.2/5, Actual 4.0/5 ✗

- Discuss: What drove results? What's needed to improve?

2. Roadmap Progress (15 min):

- Committed vs. delivered features

- What shipped: New customer portal (on time), Salesforce mobile optimization (on time)

- What didn't: AI lead scoring (delayed - data quality issues, pushed to Q3)

- Adjustments to roadmap based on learning

3. Stakeholder Feedback (10 min):

- Business stakeholder satisfaction survey results

- Team health survey results

- Specific feedback (positive and constructive)

4. Strategic Initiatives (10 min):

- Progress on longer-term initiatives

- Risks and dependencies

- Support needed from leadership

5. Development & Growth (5 min):

- PO's learning and development

- Career goals and progression

- Training or support needed

Output:

- Performance rating

- Bonus calculation

- Goals for next quarter

- Development actions

Annual Performance Review

Scoring Model (example):

Business Outcomes (50%):

- Revenue/cost impact: Weight 20%

- Customer/user satisfaction: Weight 15%

- Efficiency metrics: Weight 15%

Delivery Execution (25%):

- Roadmap commitments met: Weight 15%

- Quality (bugs, rework): Weight 10%

Stakeholder Management (15%):

- Business stakeholder satisfaction: Weight 10%

- Team satisfaction: Weight 5%

Leadership & Growth (10%):

- Strategic thinking: Weight 5%

- Development of others: Weight 3%

- Personal growth: Weight 2%

Rating Scale:

- 5 - Exceptional (top 10%): 130% of target bonus

- 4 - Exceeds Expectations (30%): 115% of target bonus

- 3 - Meets Expectations (50%): 100% of target bonus

- 2 - Below Expectations (10%): 50% of target bonus

- 1 - Unacceptable (address immediately): 0% bonus, PIP

Why This Matters:

- 50% weight on business outcomes keeps PO focused on value, not just shipping features

- Stakeholder satisfaction includes both business AND team (PO must balance both)

- Clear, objective metrics reduce politics

### Common Challenges & Solutions

Challenge 1: "Product Owner Becomes a Bottleneck"

Symptoms:

- Team waiting for PO decisions

- PO not responsive in standups

- Stories blocked for clarification

- Sprint planning delayed

Root Causes:

- PO spread too thin (multiple teams?)

- PO doesn't prioritize team responsiveness

- PO doesn't empower BA to make certain decisions

- PO making too many detailed decisions (micromanaging)

Solutions:

- Define decision rights:

  - PO decides: Feature priorities, acceptance criteria, go/no-go

  - BA decides: Detailed requirements, field labels, minor UX

  - Team decides: Technical implementation, architecture patterns

- Response time SLAs:

  - Critical blocker: 2 hours

  - Important question: Same day

  - Nice-to-have clarification: Next day

- Empower BA:

  - BA can answer 80% of detailed questions

  - PO reviews and approves, doesn't dictate every detail

- Office hours:

  - PO available 2-4 PM daily for team questions

  - Team batches non-urgent questions

Challenge 2: "Product Owner Says Yes to Everything"

Symptoms:

- Roadmap constantly changing

- Team thrashing between priorities

- Nothing gets finished

- Stakeholder frustration increasing (everything promised, little delivered)

Root Causes:

- PO wants to please everyone

- PO lacks authority to say no

- PO doesn't have clear strategy/vision

- PO measured on "delivering requests" not outcomes

Solutions:

- Clear strategy and roadmap:

  - Quarterly themes (Q2: Improve sales efficiency)

  - Say yes only to things that fit theme

  - "That's a good idea for Q4, let me add it to the backlog"

- Teach the art of saying no gracefully:

  - "I understand this is important to you. Here's why we're prioritizing X over Y: [business rationale]"

  - "Let's do a lightweight version in Q3 and a full version in Q4"

  - "We can do this if you're willing to delay Z. Which is more important?"

- Management support:

  - When executive goes around PO, manager redirects: "Please work through the Product Owner"

  - Manager models saying no: "We're focused on Q2 priorities, this doesn't fit"

- Metrics focused on outcomes:

  - PO measured on business results, not # of features delivered

  - Quality over quantity

Challenge 3: "Business Doesn't Respect Product Owner"

Symptoms:

- Stakeholders bypass PO, go directly to developers

- "Just do what I ask" attitude

- PO decisions overruled frequently

- PO not invited to important meetings

Root Causes:

- PO lacks domain credibility (doesn't know business well enough)

- PO reports to IT, not business (authority problem)

- PO too junior or inexperienced

- Business hasn't bought into product model

Solutions:

- Build credibility quickly:

  - Deliver visible wins in first 90 days

  - Demonstrate business knowledge

  - Speak the language of business (revenue, cost, risk)

  - Show data and rationale for decisions

- Executive sponsorship:

  - Business VP explicitly empowers PO

  - "All requests go through the Product Owner"

  - VP backs PO decisions publicly

- Consider reporting structure:

  - If PO reports to IT, move them to business

  - Or create strong dotted line with explicit authority

- Demonstrate value:

  - Show how PO role accelerates delivery

  - "With Product Owner, we shipped 40% more value this quarter"

  - Business stakeholder testimonials

- If it doesn't work:

  - Consider different person (someone with more credibility)

  - Or different model (Business Analyst with business committee prioritizing)

Challenge 4: "Product Owner Too Far from Technical Team"

Symptoms:

- PO makes promises that are technically impossible

- PO doesn't understand technical constraints

- Team frustrated: "PO doesn't get it"

- Constant rework because requirements weren't technically feasible

Root Causes:

- PO doesn't invest time learning technical context

- Team doesn't explain constraints clearly

- No architect bridging PO and team

- PO dismissive of technical complexity

Solutions:

- Technical literacy program:

  - PO shadows developers for a week

  - Architect explains system architecture (1-2 hour sessions)

  - PO attends sprint reviews to see what's hard vs. easy

  - PO learns to ask: "Is this technically feasible? What would it take?"

- Three Amigos:

  - Before committing to features, PO + BA + Tech Lead review together

  - Tech Lead raises constraints early

  - PO and BA understand tradeoffs

  - Shared decision on what's feasible

- Solution Architect as translator:

  - Architect attends sprint planning

  - Helps PO understand: "That feature requires rebuilding the API - 6 weeks"

  - Suggests alternatives: "We could do X instead, which is 1 week"

- Refine before committing:

  - Don't commit to timelines until team has sized the work

  - PO says to stakeholders: "Let me check with the team on feasibility"

Challenge 5: "Multiple Product Owners Competing for Same Team"

This happens when you haven't fully moved to stream-aligned teams yet.

Scenario:

- One team working on ERP system

- Finance PO wants financial reports

- Operations PO wants warehouse management features

- Sales PO wants order processing improvements

Symptoms:

- Team pulled in three directions

- POs frustrated with slow progress

- Team thrashing, low morale

- Each PO thinks their stuff is most important

Solutions (in priority order):

1. Restructure into stream-aligned teams (best solution):

- Finance Team owns financial reporting

- Operations Team owns warehouse management

- Sales Team owns order processing

- Each has dedicated resources

- Clear boundaries and APIs between teams

2. Create Group Product Manager (interim solution):

- Senior person above the POs

- Arbitrates between POs

- Creates integrated roadmap

- POs present to GPM, GPM prioritizes across domains

3. Timebox team's capacity (tactical solution):

- Finance gets team 40% of time

- Operations gets 30%

- Sales gets 30%

- Each PO manages their portion

- NOT ideal (team still context switching) but better than chaos

4. Rotate sprints (least preferred):

- Sprint 1-2: Finance priorities

- Sprint 3-4: Operations priorities

- Sprint 5-6: Sales priorities

- Minimizes context switching but slows everyone down

The real answer: This is a sign you need to move to stream-aligned teams faster. One team serving three business domains is unsustainable.

### Building a Product Owner Community

As you scale to 5-10 POs, create a community:

PO Guild/Community of Practice

Monthly PO Forum (2 hours):

- Share learnings and challenges

- Standardize practices (roadmap format, backlog structure)

- Guest speakers (bring in external POs)

- Career development discussions

Shared Resources:

- Roadmap templates

- Prioritization frameworks (RICE, WSJF, etc.)

- User research methods

- Business case templates

- Best practices documentation

Peer Mentoring:

- Senior POs mentor junior POs

- Pair POs across domains for different perspectives

- Shadow sessions (PO A observes PO B's stakeholder meeting)

Metrics Dashboard:

- All POs see each other's metrics

- Healthy competition and learning

- Identify best practices from top performers

Continuous Learning:

- Book club (product management books)

- Conference attendance (1-2 per year per PO)

- Certification programs (Certified Scrum Product Owner, Pragmatic Marketing)

- Lunch & learns with external experts

### Hiring Timeline & Sequencing

When to hire Product Owners in your transformation:

Phase 1 (Months 1-6): Pilot Teams

- Hire 1-2 POs for pilot stream-aligned teams

- Can be internal promotions (BAs stepping up) OR external hires

- Choose domains with clear business sponsor and motivated team

- These POs prove the model works

Phase 2 (Months 7-12): Expansion

- Hire 2-3 more POs as you expand stream-aligned model

- Mix of internal and external

- By now you have proven model, easier to recruit

Phase 3 (Months 13-18): Full Rollout

- Hire remaining POs to cover all domains

- Target: 1 PO per 6-10 person team

- Internal candidates first (succession planning)

- External for gaps

Steady State

- Total POs: Depends on number of stream-aligned teams

- If you have 50 IT people in 6-7 stream-aligned teams → 6-7 POs

- Plus 1 Head of Product / Group PM if you want leadership layer

Sourcing Strategy:

Internal (60% of hires):

- Current Business Analysts → Product Owners

- Business Operations Managers → Product Owners

- High-potential business people (rotation program)

External (40% of hires):

- Product Managers from tech companies

- Business domain experts from your industry

- Competitors or adjacent industries

Build vs. Buy:

- Build: Promote internal BAs and business people, invest in training

- Buy: Hire 1-2 experienced POs externally to set the standard and mentor others

### Red Flags During First Year

Watch for these signs the PO model isn't working:

Organizational Red Flags

🚩 POs spending >50% time on administrative work

- Sign: Too much time in meetings, documentation, process

- Problem: Not enough time on strategy and stakeholders

- Fix: BA should handle admin, PO focuses on decisions and strategy

🚩 Decisions still made by committee, not PO

- Sign: Everything escalated to steering committee or executives

- Problem: PO isn't really empowered

- Fix: Clarify decision rights, give PO authority, or change model

🚩 Business bypassing PO

- Sign: Stakeholders going directly to developers

- Problem: PO not valued or respected

- Fix: Executive enforcement, build PO credibility, or replace PO

🚩 Multiple POs fighting for same resources

- Sign: Constant conflicts, team pulled in multiple directions

- Problem: Haven't moved to stream-aligned teams yet

- Fix: Accelerate team restructuring or create arbitration process

Individual PO Red Flags

🚩 PO can't articulate strategy

- Sign: When asked "What's your vision?", PO lists features not outcomes

- Problem: Tactical not strategic

- Fix: Coaching on strategic thinking or may not be right person

🚩 PO avoids difficult conversations

- Sign: Never says no, avoids conflict, doesn't push back

- Problem: Too accommodating, not protecting team focus

- Fix: Coaching on stakeholder management or may not have right personality

🚩 PO gets too technical

- Sign: Dictating implementation details, reviewing code

- Problem: Micromanaging team, not focusing on business

- Fix: Clarify boundaries, coach on delegation

🚩 Team doesn't trust PO

- Sign: Low team satisfaction scores, developers complaining

- Problem: PO-team relationship broken

- Fix: Understand root cause, mediate, provide coaching, or change PO

### Onboarding: First 90 Days

Month 1: Learn

Week 1-2: Business Immersion

- Shadow sales calls, customer meetings

- Attend sales meetings, pipeline reviews

- Interview 10+ salespeople, customer success managers

- Review all customer feedback, NPS data

- Understand: What do customers need? What do salespeople need?

Week 3-4: Technical Understanding

- Shadow IT team for a week

- Learn current systems (CRM, portal, integrations)

- Understand technical debt and constraints

- Meet with architects - understand architecture

- Attend sprint planning, daily standups, reviews

Deliverable: "What I Learned" presentation to stakeholders

Month 2: Plan

Week 5-6: Vision Development

- Draft 12-month vision with input from stakeholders

- Identify top 10 opportunities (problems to solve or opportunities to capture)

- Rough prioritization with business value estimates

- Present to business leadership for feedback

Week 7-8: Roadmap

- Work with team to estimate efforts

- Prioritize into quarters

- Identify quick wins (Month 3-6)

- Create roadmap with themes and major initiatives

- Present to stakeholders and get buy-in

Deliverable: 12-month roadmap with quarterly themes

Month 3: Deliver

Week 9-10: Sprint Leadership

- Own sprint planning - prioritize stories

- Make decisions daily (don't defer)

- Accept/reject completed work

- Handle stakeholder requests coming in

Week 11-12: First Wins

- Deliver 2-3 quick wins

- Get feedback from users

- Showcase to stakeholders

- Iterate based on learning

Deliverable: Working software and happy stakeholders

Support During Onboarding:

- Assign mentor (experienced PO or external consultant)

- Weekly 1:1 with hiring manager

- Agile Product Owner certification (week 2-3)

- Access to online resources (Pragmatic Institute, Product School, etc.)

### Supporting Product Owners (Especially First 6 Months)

Training Program (Months 1-6):

Month 1: Product Owner Fundamentals

- 2-day Product Owner workshop (external or consultant)

- Topics: Role definition, backlog management, agile basics, prioritization

- Certification: Certified Scrum Product Owner (CSPO) optional

Month 2: Learning by Doing

- Shadow experienced PO (if you can arrange - maybe from another company)

- Weekly coaching sessions (1 hour) with consultant or Head of Business Solutions

- Peer learning: All POs meet weekly to share challenges and learnings

Month 3-6: Ongoing Support

- Bi-weekly coaching (reduce to weekly if struggling)

- Monthly PO Community of Practice (all 6 POs together)

- Access to resources (books, courses, templates)

- "Office hours" with architects and technical leads

Buddy System:

Each new PO paired with:

- Business Analyst (helps with requirements, prioritization)

- Solution Architect (helps understand technology)

- Experienced PO or consultant (general coaching)

What Good Support Looks Like:

Week 1 (New PO just started):

- Monday: 2-hour PO orientation with CTO

- Tuesday: Meet team (developers, testers, BA, architect)

- Wednesday: Backlog walkthrough with BA (what's there, what's coming)

- Thursday: Attend sprint planning (observe, don't lead yet)

- Friday: First coaching session (how did week 1 feel?)

Month 1 (Learning):

- PO observes sprint ceremonies, asks questions

- BA leads most activities, PO learns

- PO makes small prioritization decisions with coaching

- Weekly: 1-hour coaching session

Month 2 (Starting to Lead):

- PO leads sprint planning with BA support

- PO makes prioritization decisions (with coach available)

- PO presents to stakeholders with support

- Bi-weekly coaching (reduce as confidence grows)

Month 3-6 (Increasingly Independent):

- PO fully leading team

- BA supports but PO makes calls

- Coaching as needed (not scheduled)

- PO Community provides peer support

### Success Metrics for Product Owners

How to Know if PO is Working (Evaluate at 6 months):

Team Perspective (Survey team):

- "PO provides clear priorities" - 4/5+

- "PO is responsive to questions" - 4/5+

- "PO understands our needs" - 4/5+

- "PO makes good decisions" - 4/5+

Business Stakeholder Perspective (Survey BU leaders):

- "PO understands business needs" - 4/5+

- "PO delivers business value" - 4/5+

- "I trust PO to make decisions" - 4/5+

- "IT is more responsive than before" - Yes

Delivery Metrics:

- Lead time improving (vs. baseline)

- Team velocity stable or improving

- Business value delivered (measurable outcomes)

PO Self-Assessment:

- "I feel effective in this role" - 4/5+

- "I enjoy this work" - 4/5+

- "I see a career path here" - Yes

If 4/5 or better on most metrics at Month 6 → Success! Continue.

If 3/5 or lower on multiple metrics → Needs attention:

- More coaching and support?

- Wrong person for role? (consider replacement)

- Structural issue? (team, scope, support)

### Product Owner Implementation (Phased Approach)

Month 1-3: Recruit and Prepare

Week 1-4 (Identify Candidates):

- [ ] Meet with 3 BU Heads

  - Shipping BU Head: Identify PO candidate for Shipping Solutions Team

  - Ports BU Head: Identify PO candidate for Ports Solutions Team

  - Cargo BU Head: Identify PO candidate for Cargo Solutions Team

- [ ] Meet with Supporting Department Heads

  - Sales/Commercial: PO for Customer & Commercial Team

  - Finance: PO for Finance & Billing Team

  - HR: PO for HR & Employee Team

Candidate Profile Guidance (Give to BU Heads):

Who We're Looking For:

Background:

- 7-10 years in [BU/Department]

- Deep domain knowledge

- Currently: Operations Manager, Process Manager, or Senior Manager level

- Trusted by you and leadership team

Role:

- Year 1: 60-70% Product Owner, 30-40% current role

- Year 2+: Potentially 100% Product Owner (can become VP Operations & Technology)

- Reports to: You (BU Head), coordinates with CTO

What They'll Do:

- Own all technology for [BU/Department]

- Lead dedicated IT team (10-15 people for BUs, 6-8 for departments)

- Prioritize technology investments and features

- Partner with business to deliver outcomes

What They DON'T Need:

- Technical background (we'll train them)

- IT experience

What They DO Need:

- Business acumen and domain expertise

- Decision-making ability

- Collaborative mindset

- Curiosity about technology

Week 5-8 (Recruit Candidates):

- [ ] CTO meets each candidate (1-1.5 hours)

  - Explain Product Owner role and opportunity

  - Assess interest and fit

  - Address concerns

  - "Let's pilot this for 6 months - if it's not working, we adjust"

Week 9-12 (Prepare for Launch):

- [ ] PO candidates accept (hopefully!)

- [ ] Communicate to organization

- [ ] Schedule Product Owner training (Month 4, after EA hired)

- [ ] Assign support (BA, coach) to each PO

Month 4-6: Launch Pilots with Part-Time POs

Pilot 1: Cargo Business Solutions Team

Product Owner: [Name] (from Cargo Operations)

- Time: 60% PO, 40% Cargo Operations Manager

- Backfill: Junior Cargo Ops Manager hired to take 40% of workload

- Support:

- BA assigned full-time (from BPM transition)

- Weekly coaching (1 hour) with consultant or CTO

- Peer support from other pilot POs

Pilot 2: Customer & Commercial Solutions Team

Product Owner: [Name] (from Sales/Commercial)

- Time: 70% PO, 30% Head of Commercial Excellence

- Backfill: Commercial analyst takes some responsibilities

- Support: Similar to Pilot 1

Month 4 PO Training (All 6 POs, even non-pilots):

- [ ] 2-day Product Owner workshop (external or consultant)

- [ ] Ongoing: Weekly PO Community of Practice (1 hour, all POs)

- [ ] Monthly: PO coaching with experienced PO or consultant

Month 7-12: Scale to All Teams

Wave 2: Launch Remaining Teams (Month 7-9):

Shipping Business Solutions Team:

Product Owner: [Name] from Shipping Operations

- Time: 60% PO (Year 1), moving to 80-90% (Year 2 as new system goes live)

- This is largest team (13-16 people) + new system implementation

- Consideration: Might need full-time by Month 12-15

- Support: Strong BA and Solution Architect support

Ports & Terminals Solutions Team:

Product Owner: [Name] from Ports Operations

- Time: 60% PO (Year 1), moving to 80-90% (Year 2)

- Similar to Shipping (large team, new system)

- Support: Strong BA and Solution Architect support

Finance & Billing Solutions Team:

Product Owner: [Name] from Finance

- Time: 70% PO, 30% Finance strategic projects (permanently)

- Smaller team (6-8 people) supports part-time model

- Title: Head of Billing Operations & Technology

HR & Employee Solutions Team:

Product Owner: [Name] from HR

- Time: 60% PO (Year 1, during SAP HRIS implementation)

- Time: 70-80% PO (Year 2+, post-implementation ongoing ownership)

- Support: Heavy during SAP implementation, then levels off

Month 12: Review and Adjust:

- [ ] Evaluate each PO (success metrics)

- [ ] Adjust time allocation based on learning

- [ ] Identify which POs moving to full-time (Year 2)

- [ ] Address any PO challenges or transitions needed

Year 2: Optimize PO Model

Month 13-18:

- [ ] Shipping PO: Likely 90-100% PO (new system going live, high demands)

- [ ] Ports PO: Likely 90-100% PO (similar to Shipping)

- [ ] Cargo PO: Likely 80-90% PO (TMS live, optimization phase)

- [ ] Customer PO: 70-80% PO (CRM replacement if happening)

- [ ] Finance PO: Stay 70% PO, 30% Finance (works well)

- [ ] HR PO: 70-80% PO (SAP live, Seafarer system next)

Title Evolution (Year 2):

- Shipping PO → "Head of Shipping Technology" or "VP Shipping Operations & Technology"

- Ports PO → "Head of Terminal Technology" or "VP Ports Operations & Technology"

- Others similar evolution

Career Progression Visible:

- POs seen as business leaders who own technology

- Promotion path clear: PO → VP BU Technology → SVP BU

- Internal success stories (PO promoted, recognized)

### Final Recommendations on Product Owners

Based on everything we've discussed:

Top 5 Critical Success Factors

- POs should report to business, not IT (or have very strong dotted line)

  - This is THE most important structural decision

  - Aligns incentives, authority, and credibility

- Hire for business expertise first, product skills second

  - Domain knowledge and stakeholder credibility are most important

  - Product management techniques can be taught

  - You can train someone on Agile; you can't quickly teach 10 years of sales operations expertise

- Empower POs to make decisions

  - If they can't decide without committee approval, don't call them Product Owners

  - Better to have Business Analyst with advisory committee than disempowered "PO"

- Start with 1-2 pilot POs, prove the model

  - Don't hire 7 POs on Day 1

  - Prove value with pilots, learn, then scale

  - Use early POs to set standards for later hires

- Invest heavily in onboarding and ongoing development

  - 90-day onboarding plan

  - Regular coaching and mentoring

  - PO community of practice

  - External training and conferences

  - This is a new role for most organizations; people need support

What Success Looks Like (12 Months)

You'll know PO model is working when:

✅ Business stakeholders praise POs

- "My Product Owner really gets our needs"

- "We're delivering more value faster"

- "I trust them to make the right calls"

✅ Teams are more productive and happier

- "We have clear direction and priorities"

- "We're not thrashing between conflicting requests"

- "Our PO unblocks us and makes quick decisions"

✅ Measurable business outcomes

- Lead time decreased 30-50%

- Business satisfaction scores up significantly

- More features delivered that actually get used (adoption rates)

✅ POs growing in their careers

- POs taking on more strategic responsibilities

- POs being promoted to senior business roles

- PO role seen as desirable, not dead-end

✅ Self-sustaining model

- Internal candidates wanting to become POs

- Clear pipeline of future POs

- PO community supporting each other

- Model proven and scaling naturally

## Project Manager Deep Dive

### Project Manager Job Profile

Since you might need some, here's what to look for:

Core Competencies

1. Coordination & Organization (Most Important)

- Manages complex dependencies

- Keeps multiple balls in the air

- Detail-oriented but sees big picture

- Creates structure from chaos

2. Stakeholder Management

- Communicates up (executives), down (team), sideways (other PMs)

- Manages expectations

- Negotiates resources and timelines

- Builds trust quickly

3. Risk & Issue Management

- Identifies risks early

- Proactive mitigation

- Escalates appropriately

- Problem-solver mindset

4. Process & Methodology

- Strong project management fundamentals (not just Agile or Waterfall - both)

- Adapts methodology to situation

- Documentation and reporting

- Governance and controls

5. Business Acumen

- Understands business context

- Budget management

- ROI thinking

- Can translate between business and technical

Background Profile

Ideal Background:

- 5-10 years project/program management experience

- Mix of waterfall and Agile projects

- Experience with IT projects (software, infrastructure, SaaS)

- Ideally some experience in your industry

Certifications (Nice to Have):

- PMP (Project Management Professional)

- PRINCE2

- Agile certifications (PMI-ACP, SAFe)

- Change management (Prosci)

Red Flags:

- Only knows one methodology (only Agile or only waterfall)

- Can't show examples of managing through adversity

- Blames others for project failures

- Process-heavy without pragmatism

### PM Interview Questions

Coordination:

- "Describe a project where you had multiple teams with competing priorities. How did you manage it?"

  - Looking for: negotiation, prioritization, conflict resolution

Risk Management: 2. "Tell me about a project that went off track. What happened and how did you recover?"

- Looking for: early warning signs, mitigation, accountability

Stakeholder Management: 3. "How do you handle a situation where the executive sponsor wants to add scope but you're already at risk on timeline?"

- Looking for: data-driven conversations, options, recommendations

Methodology: 4. "When do you use Agile vs. Waterfall? Give me examples."

- Looking for: pragmatism, not dogma

### Conflict Resolution: When PO and PM Disagree

This will happen. Here's how to handle it:

Common Conflict Scenarios

Scenario 1: PO Wants to Change Scope, PM Says It Will Delay Project

Setup:

- PM: "We're at 70% complete, on track for June 1 go-live"

- PO: "Sales team really needs feature X, I want to add it to MVP"

- PM: "That will delay go-live by 3 weeks to June 22"

Resolution Process:

- PM provides data: "Feature X requires 40 hours dev + 16 hours testing = 2 weeks, plus 1 week buffer"

- PM presents options:

  - Option A: Add Feature X, delay go-live to June 22

  - Option B: Remove Feature Y (similar effort), keep June 1

  - Option C: Launch MVP June 1 without Feature X, add in Phase 1.5 (July)

- PO makes business decision: "Option C - we need June 1 launch for Q2 sales targets, Feature X can wait"

- PM executes: Updates plan, communicates to team and stakeholders

Key Principle: PM presents options and impacts, PO decides

Scenario 2: PM Wants More Process, PO Thinks It's Bureaucracy

Setup:

- PM: "We need weekly steering committee meetings to review status"

- PO: "That's overhead. We're Agile, we don't need that bureaucracy"

- PM: "Without governance, executives complain they don't know what's happening"

Resolution:

- Understand needs:

  - PO needs: Team agility, minimal overhead, focus on delivery

  - PM needs: Executive visibility, risk management, decision-making forum

- Negotiate:

  - Bi-weekly steering committee (not weekly)

  - 45 minutes (not 2 hours)

  - Clear agenda (only decisions and risks, not status updates)

  - Written status report covers routine updates

- Try and adjust:

  - Run 3 meetings, then evaluate

  - "Is this adding value or still too much?"

Key Principle: Balance governance with agility

Scenario 3: PM Says Resources Needed, PO Says Budget Is Fixed

Setup:

- PM: "Integration is more complex than estimated, we need 2 more developers for 6 weeks"

- PO: "Budget is €300K, we've already spent €280K, only €20K left"

- PM: "Without more resources, we'll miss go-live by 6 weeks"

Resolution:

- PM presents options:

  - Option A: Add resources (€40K), go over budget by €20K

  - Option B: Delay go-live 6 weeks (stay on budget)

  - Option C: Reduce scope (cut Feature Y), stay on budget and timeline

- PO evaluates business impact:

  - Delaying 6 weeks costs €100K in delayed business value

  - €20K budget overrun is better than 6-week delay

- PO escalates: Takes to business sponsor (VP Sales) for approval

- Decision: VP approves €20K overrun to hit timeline

- PM executes: Brings in resources, updates budget forecast

Key Principle: PM provides options, PO owns business trade-offs, escalates for budget approvals

Decision Rights Framework

To Avoid Conflicts, Define Clear Decision Rights:

| Decision Type | Product Owner | Project Manager | Joint |
| --- | --- | --- | --- |
| What features to build | ✅ PO decides | PM provides input |  |
| Priority/sequence of features | ✅ PO decides | PM provides input |  |
| Go/No-go on launch | ✅ PO decides | PM provides data |  |
| Scope changes | ✅ PO decides | PM shows impact |  |
| Resource allocation |  |  | ✅ Joint (PO needs, PM coordinates) |
| Timeline/schedule |  | ✅ PM creates | PO approves |
| Budget tracking |  | ✅ PM tracks | PO owns total budget |
| Risk escalation |  | ✅ PM identifies | PO/PM jointly escalate |
| Vendor selection | ✅ PO decides | PM manages |  |
| Change management approach |  | ✅ PM designs | PO approves |
| Communication plan |  | ✅ PM creates | PO provides content |

Golden Rule:

- PO owns WHAT and WHY (product decisions)

- PM owns HOW and WHEN (execution decisions)

- Both collaborate on WHO and HOW MUCH (resources and budget)

### Practical Examples: Who Does What

Let me show some day-to-day scenarios:

Day-to-Day Scenario 1: Bug Found in Production

Situation: Week after Salesforce go-live, users report major bug in approval workflow.

Product Owner:

- Assesses business impact: "This is blocking 30% of deals, high severity"

- Makes priority call: "Drop everything, fix this today"

- Communicates to stakeholders: "We're aware, working on it, expect fix by end of day"

- Decides workaround: "Meanwhile, use manual approval via email"

- Accepts fix: Tests the fix before it goes live

Project Manager:

- Coordinates response: Pulls together developer, tester, Salesforce admin

- Updates stakeholders: Sends status updates every 2 hours

- Manages fix deployment: Ensures proper testing, coordinates deployment window

- Documents incident: Root cause, timeline, actions taken, lessons learned

- Updates risk log: "Insufficient UAT coverage for approval scenarios"

- Coordinates post-incident review: Schedule meeting with team to discuss improvements

Key Difference:

- PO makes the call on severity and priority (business judgment)

- PM orchestrates the response and keeps everyone informed (coordination)

Day-to-Day Scenario 2: Executive Requests New Feature Mid-Project

Situation: VP of Sales sees demo, says "This is great, but we also need integration with LinkedIn Sales Navigator."

Product Owner:

- Listens to need: "Tell me more about how you'd use this"

- Assesses value: "Would this help close deals faster?"

- Makes decision: "This is valuable but not MVP. Let's add to Phase 2 backlog"

- Communicates back: "Great idea. We'll tackle in Phase 2 starting July. Here's why..."

- Updates roadmap: Adds to Phase 2, shows executive the plan

Project Manager:

- Doesn't make the decision (that's PO's call)

- But provides data to help PO decide:

  - "LinkedIn integration would require 3 weeks development"

  - "Adding it now delays MVP go-live from June 1 to June 22"

  - "Or we could cut Feature X to make room"

- Documents the decision in change log

- Updates project plan to reflect Phase 2 scope

- Communicates impact to team

Key Difference:

- PO owns the "should we do this?" decision

- PM provides the "what would it take?" analysis

Day-to-Day Scenario 3: Team Member Unavailable

Situation: Lead developer unexpectedly out sick for 2 weeks.

Project Manager:

- Immediately assesses impact: "Developer was on critical path for pricing engine"

- Identifies options:

  - Option A: Other developer takes over (but less experienced)

  - Option B: Bring in contractor

  - Option C: Delay pricing engine to next sprint

- Coordinates response:

  - Checks: Can another developer step in?

  - Reaches out to: Other teams for temporary help

  - Updates timeline: Pricing engine delayed 1 week

- Communicates: Updates PO, team, steering committee on impact and mitigation

- Adjusts plan: Reschedules dependent tasks

Product Owner:

- If delay affects MVP: Decides if delay is acceptable or if scope needs adjustment

  - "1 week delay is fine, we have buffer"

  - OR "We can't delay - let's simplify the pricing rules for MVP"

- Doesn't get involved in day-to-day resource coordination (that's PM's job)

- Does make business trade-off decisions if needed

Day-to-Day Scenario 4: Vendor Deliverable Is Late

Situation: Salesforce implementation partner was supposed to deliver custom integration code last Friday. It's now Wednesday and still not delivered.

Project Manager:

- Escalates with vendor: Calls partner PM daily for status

- Tracks impact: "This blocks our testing, which delays UAT by 1 week"

- Identifies recovery options:

  - Can we parallel-path some testing?

  - Can we extend UAT hours to compress schedule?

  - Do we need to push go-live date?

- Manages vendor relationship: Escalates to vendor account manager if needed

- Updates stakeholders: Keeps PO and steering committee informed

- Documents: Vendor performance issue (for future reference)

Product Owner:

- Informed by PM: Understands the delay and options

- Makes decision if needed: "Push go-live by 1 week" OR "Cut Feature Y to stay on schedule"

- Manages business impact: "I'll talk to sales team about 1-week delay"

- Doesn't manage vendor directly (unless major escalation needed)

### Real-World Example: Salesforce Implementation

Let me walk through a complete 6-month Salesforce implementation showing both roles in action.

Month 1: Planning

Week 1-2: Kickoff & Requirements

Product Owner:

- ✅ Conducts kickoff meeting with Sales team

- ✅ Runs workshops: "What do you need from CRM?"

- ✅ Prioritizes requirements:

  - Must have: Opportunity management, pipeline visibility, mobile access

  - Should have: Email integration, forecasting

  - Nice to have: LinkedIn integration, advanced analytics

- ✅ Defines success metrics:

  - Sales cycle reduction: 90 days → 60 days

  - Forecast accuracy: 65% → 85%

  - User adoption: 90%+ daily active users

- ✅ Creates high-level roadmap:

  - MVP (Months 1-3): Core sales process

  - Phase 2 (Months 4-5): Reporting & forecasting

  - Phase 3 (Month 6): Advanced features

Project Manager:

- ✅ Creates detailed project plan:

  - Workstream 1: Salesforce configuration (Months 1-5)

  - Workstream 2: Data migration (Months 2-4)

  - Workstream 3: Integrations - Email, ERP (Months 3-5)

  - Workstream 4: Training & change management (Months 4-5)

  - Workstream 5: Testing (ongoing)

- ✅ Assembles project team:

  - Salesforce Admin: Maria (full-time from IT)

  - Business Analyst: John (full-time from Customer Experience Team)

  - 2 Developers: for custom integrations

  - Integration Specialist: from Platform Team

  - Data Engineer: for data migration

  - Change Manager: Sarah (part-time)

- ✅ Contracts Salesforce implementation partner:

  - Negotiates SOW: 400 hours consulting, $200K

  - Defines deliverables and milestones

  - Sets up weekly sync meetings

- ✅ Sets up governance:

  - Weekly project team meeting (Tuesdays 10am)

  - Bi-weekly steering committee (Fridays 2pm): CTO, VP Sales, PO, PM

  - Daily standups for core team

- ✅ Creates project artifacts:

  - RACI matrix (who's responsible for what)

  - Communication plan

  - Risk register (initial 8 risks identified)

  - Budget tracking spreadsheet

Week 3-4: Detailed Planning

Product Owner:

- ✅ Works with BA on user stories:

  - "As a sales rep, I need to track opportunities through stages"

  - "As a sales manager, I need to forecast quarterly revenue"

- ✅ Defines opportunity stages:

  - Prospecting → Qualification → Proposal → Negotiation → Closed Won/Lost

  - Defines criteria for each stage

- ✅ Reviews Salesforce partner's proposed configuration

- ✅ Makes key decisions:

  - Use standard Salesforce objects (not heavy customization)

  - Prioritize mobile experience (sales team is remote)

  - Email integration is must-have for MVP

Project Manager:

- ✅ Finalizes timeline with milestones:

  - March 15: Configuration 60% complete, demo to stakeholders

  - April 15: Configuration complete, UAT begins

  - May 1: Data migration complete

  - May 15: UAT complete

  - May 22-28: Final prep and training

  - June 1: Go-live

- ✅ Creates detailed Gantt chart with dependencies

- ✅ Identifies critical path: Configuration → Data Migration → UAT → Go-live

- ✅ Resource allocation confirmed with all team members

- ✅ Risk assessment workshop with team:

  - Risk #1: Data quality in legacy CRM (High probability, High impact)

  - Risk #2: User adoption resistance (Medium/Medium)

  - Risk #3: ERP integration complexity (Low/High)

  - Mitigation plans for each

Month 2-3: Configuration & Development

Typical Week - Product Owner:

Monday:

- 9:00 AM: Sprint planning with configuration team

  - Reviews backlog with BA

  - Prioritizes: "This sprint - opportunity workflow and dashboards"

  - Team commits to user stories

- 2:00 PM: Sales team check-in

  - Shows progress, gets feedback

  - "Can we add competitor tracking?" → "Yes, good idea, added to Phase 2"

Wednesday:

- 10:00 AM: Reviews completed work

  - Tests opportunity creation workflow

  - Provides feedback: "Approval process should notify manager by email"

- 3:00 PM: Decision meeting with PM

  - PM: "Data migration will take 2 extra weeks due to data quality"

  - PO: "Can we launch with partial data?"

  - PM: "Yes, migrate active accounts first, historical data after go-live"

  - PO decides: "Let's do that. I'll manage expectations with sales team."

Friday:

- 11:00 AM: Demo for stakeholders

  - Shows working opportunity management

  - Sales VP: "This looks great! Love the mobile view"

  - Feedback captured for backlog

- 2:00 PM: Steering committee (with PM)

  - PO presents: Functionality delivered, upcoming features

  - PM presents: Overall project status, data migration risk

  - Committee approves mitigation plan

Typical Week - Project Manager:

Monday:

- 8:00 AM: Review weekend updates and metrics

  - Configuration: 45% complete (target 45%, on track ✅)

  - Data migration: 20% complete (target 30%, behind ⚠️)

  - Integration: 15% complete (target 15%, on track ✅)

- 9:30 AM: Project team standup (all workstream leads)

  - Config: "Completed dashboard, starting reports"

  - Data: "Data quality worse than expected, need cleansing tools"

  - Integration: "Email integration 50% done, no blockers"

  - PM captures action items and blockers

- 11:00 AM: Meet with Salesforce partner

  - Review deliverables for the week

  - Partner reports: On track for configuration milestones

- 2:00 PM: Attend PO's sprint planning (observe)

- 4:00 PM: Update project plan and risk register

  - Data migration slipping → escalate to red status

  - Action: Schedule risk mitigation meeting for Tuesday

Tuesday:

- 9:00 AM: Data migration risk workshop

  - Data Engineer: "50% of customer records have formatting issues"

  - Options discussed: Cleansing tools, more resources, reduce scope

  - PM facilitates, captures options

- 10:00 AM: Present options to PO (see Wednesday scenario above)

- 11:00 AM: Execute decision

  - Procure data cleansing tool ($5K)

  - Adjust data migration plan

  - Update project timeline

- 2:00 PM: Communicate changes

  - Email to steering committee: Data approach adjusted

  - Update to project team: New plan for data migration

  - Budget variance report: $5K over on tools

Wednesday:

- 9:00 AM: Weekly status report preparation

  - Overall status: Yellow (data migration risk)

  - Budget: $120K spent of $200K (60% spent, 50% timeline, slightly ahead on spend ⚠️)

  - Milestones: 4 of 5 hit this week ✅

  - Risks: Data migration (red), integration complexity (yellow)

- 10:30 AM: Meet with Change Manager

  - Training plan review: Needs sales manager input

  - Communication plan: Announce go-live date to sales team

- 2:00 PM: Vendor coordination call

  - Salesforce partner, ERP vendor, Email integration vendor

  - Ensure integration timelines align

Thursday:

- 9:00 AM: Individual check-ins

  - Salesforce Admin: Any blockers? Need any help?

  - BA: Are requirements clear? Getting answers from PO?

  - Developers: Integration work on track?

- 1:00 PM: Risk review with Solution Architect

  - Technical risks in integration approach?

  - Architect suggests: Use event-driven pattern for ERP sync

- 3:00 PM: Budget review

  - Forecast to complete: $215K (15K over original $200K)

  - Prepare budget variance explanation for steering committee

Friday:

- 10:00 AM: Support PO's demo

  - Handle logistics: set up, invite stakeholders

  - Take notes on feedback

- 2:00 PM: Steering Committee meeting

  - PM presents: [detailed status, data migration mitigation, budget variance]

  - PO presents: [functionality progress, user feedback]

  - Committee decisions: Approve $15K budget increase, approve data approach

- 4:00 PM: Week wrap-up

  - Send weekly status email to all stakeholders

  - Update project SharePoint site with latest artifacts

  - Update next week's calendar with meetings

Month 4-5: Testing & Training

Product Owner Focus:

User Acceptance Testing (UAT):

- ✅ Defines UAT approach with BA:

  - 20 sales reps (mix of power users and typical users)

  - 3 weeks of testing

  - Test real sales scenarios with real data

- ✅ Participates in UAT sessions:

  - Observes users working in Salesforce

  - Captures feedback: "Need bulk edit for updating multiple opportunities"

  - Prioritizes bugs: "Critical" (blocks go-live), "High" (fix before go-live), "Medium" (can wait)

- ✅ Makes go/no-go decisions:

  - Week 1: "We have 12 critical bugs, not ready for go-live"

  - Week 2: "Down to 3 critical bugs, getting close"

  - Week 3: "All critical bugs fixed, approved for go-live"

Change Management:

- ✅ Reviews training materials created by Change Manager

- ✅ Participates in training sessions:

  - Shows vision: "Here's why we're doing this"

  - Demonstrates features

  - Answers questions: "How does this help me close deals faster?"

- ✅ Executive communications:

  - Monthly update to sales leadership

  - Address concerns: "What about our old data?" "Will this slow us down?"

Go-Live Preparation:

- ✅ Defines success criteria:

  - All critical bugs fixed ✓

  - 90% of sales team trained ✓

  - Data migration complete ✓

  - Integrations working ✓

- ✅ Makes final go-live decision: "We're ready. Go for June 1."

Project Manager Focus:

UAT Coordination:

- ✅ Logistics:

  - Schedule UAT sessions with 20 sales reps

  - Set up test environment with realistic data

  - Create UAT scripts and scenarios

  - Track bug submissions in Jira

- ✅ Bug triage meetings (3x per week):

  - Review all bugs with team

  - Developers estimate effort

  - PM coordinates: which developers work on which bugs

  - Track burn-down: critical bugs decreasing week over week

- ✅ Communication:

  - Daily bug status reports to PO and team

  - Red flag when critical bugs aren't being fixed fast enough

  - Coordinate with Salesforce partner for fixes

Training Coordination:

- ✅ Training logistics:

  - 60 sales reps across 3 locations

  - Schedule 12 training sessions (5 reps each, 2 hours each)

  - Book rooms, set up equipment

  - Coordinate with sales managers on timing

- ✅ Track training completion:

  - 85% completed as of May 25

  - 9 reps haven't attended → escalate to sales managers

  - Target: 100% by May 31

Go-Live Planning:

- ✅ Detailed cutover plan:

  - Friday May 28, 6pm: Legacy CRM goes read-only

  - Friday May 28, 6pm-Sunday May 31, 6pm: Data migration window

  - Sunday May 31, 6pm: Final data validation

  - Sunday May 31, 8pm: Salesforce opened for testing

  - Monday June 1, 6am: Sales team can start using Salesforce

- ✅ War room:

  - Sunday May 31: PM, Salesforce Admin, Data Engineer, Developer on call

  - Monitor data migration progress

  - Address any issues immediately

- ✅ Rollback plan:

  - If critical issues found: Revert to legacy CRM

  - Decision criteria: >5 critical bugs in first 2 hours

  - PO makes rollback decision

- ✅ Communication plan:

  - Countdown emails: 2 weeks, 1 week, 3 days, 1 day before go-live

  - Go-live announcement Monday morning

  - Daily status updates for first week

  - Hotline for issues: Dedicated Slack channel + phone number

Month 6: Go-Live & Stabilization

Go-Live Weekend (Sunday May 31)

6:00 PM - Data Migration Starts:

- PM: In war room with team, monitors data migration dashboard

- Data Engineer: Executes migration scripts

- Salesforce Admin: Monitors Salesforce for errors

- PM: Updates status every 2 hours to PO and CTO

  - 8pm: "Migration 30% complete, no issues"

  - 10pm: "Migration 60% complete, found duplicate account issue → fixing"

  - 2am: "Migration 90% complete, on track for 6pm completion"

6:00 PM - Migration Complete:

- PM: Coordinates validation

- Data Engineer: Runs validation queries: "All data migrated, 99.5% match"

- BA: Spot checks 20 accounts: "Looks good"

- PM: Reports to PO: "Migration successful, ready for launch"

8:00 PM - Final Testing:

- Salesforce Admin: Smoke tests all key functions ✅

- Developer: Tests integrations (email, ERP) ✅

- PM: Go/no-go checklist complete

- PM calls PO: "All systems go. Approve launch?"

- PO: "Approved. Let's go live."

Monday June 1 - Go-Live Day

6:00 AM:

- PM: Sends go-live announcement email

- PO: Posts video message to sales team: "Welcome to new Salesforce!"

8:00 AM - First Users Log In:

- PM: Monitors Slack channel for issues

- Support Team (PM coordinated): Answers questions

- PO: Joins some sales calls to see Salesforce in action

Throughout Day:

- PM tracks metrics:

  - 90% of sales team logged in by noon ✅

  - 47 support tickets submitted

  - 3 bugs found (minor, not blocking)

  - Average response time: 15 minutes ✅

- PO makes decisions:

  - "This bug affects mobile users - fix today"

  - "This feature request can wait - add to backlog"

End of Day:

- PM: Sends Day 1 wrap-up:

  - Go-live successful ✅

  - High adoption (90% login rate)

  - Minor issues found, none blocking

  - 3 bugs prioritized for fix

- PO: Calls VP Sales: "First day went great. Some minor tweaks needed, but we're on track."

First Week (Hyper-Care):

Product Owner:

- ✅ Daily check-ins with sales team

- ✅ Prioritizes incoming bugs and requests:

  - "Fix now" (blocking users)

  - "Fix this week" (annoying but workaround exists)

  - "Backlog" (enhancement requests)

- ✅ Makes trade-off decisions:

  - "Yes, we'll add bulk edit - that's critical"

  - "No, AI lead scoring is Phase 2 - stay focused"

- ✅ Gathers feedback:

  - What's working well?

  - What's frustrating?

  - What did we miss?

Project Manager:

- ✅ Coordinates support:

  - Daily triage: bug review, prioritization, assignment

  - Ensures rapid response to issues

  - Escalates critical issues immediately

- ✅ Tracks stabilization metrics:

  - Day 1: 47 tickets → Day 7: 12 tickets (decreasing ✅)

  - User adoption: Day 1: 90% → Day 7: 95% ✅

  - System performance: Response time <2 seconds ✅

- ✅ Daily status reports:

  - Issues found and resolved

  - Open issues and ETA

  - User sentiment (positive/negative feedback)

End of Week 1:

- PM: Facilitates go-live retrospective

  - What went well: Data migration smooth, training effective, team responsive

  - What could improve: Found bugs we should have caught in UAT, mobile experience needs work

  - Action items for future projects

- PO: Declares go-live successful

  - "We're stable. Moving from hyper-care to normal support."

  - Thanks team publicly

Post Go-Live: Transition

Week 2-4: Stabilization

Project Manager:

- ✅ Support continues but normalizing:

  - Week 2: 8 tickets/day average

  - Week 3: 4 tickets/day

  - Week 4: 2 tickets/day (steady state)

- ✅ Starts project closeout activities:

  - Final budget reconciliation: Spent $215K vs $200K budget (7.5% over)

  - Final timeline review: Go-live June 1 as planned ✅

  - Lessons learned document

  - Team member performance feedback to managers

- ✅ Transition planning:

  - Handoff from project team to BAU support

  - Salesforce Admin moves to normal duties

  - Developer returns to stream-aligned team

  - Change Manager moves to next project

Product Owner:

- ✅ Ownership continues (forever):

  - Now owns Salesforce as part of Customer Experience domain

  - Regular sprint planning with team

  - Backlog grooming: Phase 2 features + bugs + enhancements

  - Stakeholder management: Sales leadership

- ✅ Measures success:

  - Month 1: Sales cycle time 85 days (was 90, target 60 - partial success)

  - Month 3: Sales cycle time 72 days (improving ✅)

  - Month 6: Sales cycle time 62 days (almost at target! ✅)

  - User adoption: 98% ✅

  - Forecast accuracy: 78% (was 65%, target 85% - good progress)

- ✅ Plans Phase 2:

  - Advanced reporting and forecasting

  - LinkedIn integration

  - AI lead scoring

  - Starts discovery for Phase 2

Month 2-3 Post Go-Live: Project Closeout

Project Manager:

- ✅ Final project review meeting:

  - Present to steering committee

  - Results: On time ✅, 7.5% over budget ⚠️, objectives met ✅

  - Lessons learned shared

  - Team recognition

- ✅ Documentation:

  - Project closure report

  - Final financial reconciliation

  - Archive project artifacts

- ✅ Project Manager's engagement ENDS

  - Moves to next project (maybe HR system implementation for different team)

  - OR returns to PMO pool

  - OR contract ends (if consultant)

Product Owner:

- ✅ Product Owner's engagement CONTINUES

  - Owns Salesforce indefinitely

  - Continuous improvement

  - Phase 2 planning

  - Business value realization

  - Annual strategy refresh

### The Lifecycle Visual

PROJECT MANAGER LIFECYCLE (6-12 months):

[Planning] → [Execution] → [Go-Live] → [Closeout] → ENDS → [Next Project]

PRODUCT OWNER LIFECYCLE (Years):

[Discovery] → [Project (with PM)] → [Go-Live] → [BAU] → [Phase 2] → [Phase 3] → [Continuous] → ...

↑

Improvement cycles, no end

### Key Takeaways: PO vs. PM

Product Owner

- Lifetime: Years (owns product lifecycle)

- Focus: Business value, user needs, product vision

- Decisions: WHAT to build, WHEN to build it, scope prioritization

- Success: Business outcomes (sales cycle time, revenue, user satisfaction)

- Reports to: Business (ideally)

- After go-live: Continues with product evolution

Project Manager

- Lifetime: Months (defined initiative)

- Focus: On-time, on-budget delivery with quality

- Decisions: HOW to coordinate, WHEN milestones, WHO does what

- Success: Delivered to plan, managed risks, stakeholder satisfaction

- Reports to: PMO, PO, or IT Leadership

- After go-live: Closes project, moves to next initiative

Both Together

- PO sets direction, PM ensures we get there

- PO makes business calls, PM provides options and impacts

- PO owns success metrics, PM owns delivery metrics

- PO is the "what" and "why", PM is the "how" and "when"

- Not competitors, but complementary

### Final Recommendations

For your transformation:

Year 1: Start Without Dedicated PMs

Reasoning:

- Your teams are learning stream-aligned model

- Focus on getting PO role right first

- Use Tech Leads + Scrum Masters for coordination

- Most work will be in-team (not multi-team mega-projects)

Exception - Hire PM for:

- Major SaaS implementations (if you do ERP, CRM, HCM)

- Can be 6-12 month contractor with expertise

- They establish project methodology, train your team

Year 2: Evaluate and Add Selectively

Assess after 12-18 months:

- Are you running 3-4 major concurrent initiatives?

- Are POs overwhelmed with coordination?

- Are multi-team dependencies causing delays?

If yes, add PM capability:

- Hire 1-2 senior Project Managers (permanent or long-term contract)

- They handle largest/most complex initiatives

- Smaller initiatives still run with PO + Tech Lead

Steady State (Year 3+)

Target ratio:

- 7-8 Product Owners (1 per stream-aligned team) - Permanent

- 2-3 Project Managers (for major initiatives) - Mix of permanent and contract

- 1 PMO Head (optional, if you have 5+ major projects/year)

Model:

- Small projects (<€150K, <4 months, single team): PO + Tech Lead, no PM

- Medium projects (€150-500K, 4-9 months, 1-2 teams): PO + PM

- Large projects (>€500K, 9+ months, 3+ teams): PO + Senior PM + PMO oversight

The key insight: Product Owners are essential and permanent. Project Managers are valuable for complex initiatives but not every team/project needs one. Start lean, add PM capability when clear need emerges.

## Portfolio Management & Resource Coordination Deep Dive

Current Reality:

- 50+ projects in flight or pipeline

- 200+ change requests backlog

- All competing for same IT resources

- No clear prioritization mechanism

- "Squeaky wheel gets the grease"

- IT overwhelmed and reactive

New Challenge:

- Stream-aligned teams have dedicated resources

- But what if 3 Product Owners all want same developer?

- Who decides which project gets priority?

- How do we balance across business domains?

- Who says "no" at enterprise level?

This requires a Portfolio Management function.

### Solution: Multi-Level Governance

You need governance at three levels:

Level 1: Domain (Product Owner decides)

↓

Level 2: IT Portfolio (IT Leadership decides)

↓

Level 3: Enterprise Portfolio (Executive Team decides)

Let me detail each:

### Level 1: Domain-Level (Product Owner)

What PO Manages:

- Within their domain: Full prioritization authority

- Customer Experience PO decides priority of all customer portal work

- Order-to-Cash PO decides priority of all invoicing/order work

PO's Team Resources (Dedicated):

- 4-5 developers

- 1-2 testers

- 1 BA

- 20-40% of Solution Architect

What PO Can't Manage:

- ❌ Resources from other teams

- ❌ Shared platform resources (integration, data, infrastructure)

- ❌ Cross-domain initiatives requiring multiple teams

- ❌ Enterprise-wide changes

Example:

- Sales VP wants 10 features for customer portal

- Customer Experience PO prioritizes these 10 features

- PO has dedicated team, makes decisions independently

- No conflict with other domains (they have their own teams)

### Level 2: IT Portfolio Management

WHO: IT Portfolio Management function

Role: Head of Portfolio Management (or IT PMO)

Reports To: CTO
Peers: Head of IT Applications, Head of EA, Head of Data & AI

Team:

- Head of Portfolio Management (1)

- Portfolio Analysts (1-2)

- Project Managers (2-3, assigned to major initiatives)

What Portfolio Management Does

1. Intake & Demand Management

Single Front Door for all IT requests:

- New projects

- Major change requests

- New systems/vendors

- Cross-domain initiatives

Intake Process:

Request Submitted

↓

Portfolio Analyst Reviews

↓

Small/Domain-Specific → Send to appropriate Product Owner

↓

Large/Cross-Domain → IT Portfolio Review Board

Categorization:

- Tier 1: Single domain, <€50K, <3 months → Product Owner decides

- Tier 2: Cross-domain OR €50-250K OR 3-6 months → Portfolio review

- Tier 3: Enterprise-wide OR >€250K OR >6 months → Executive portfolio

2. Portfolio Prioritization

IT Portfolio Review Board (meets bi-weekly):

Members:

- Head of Portfolio Management (chairs)

- Head of IT Applications

- Head of Enterprise Architecture

- Head of Data & AI

- CFO representative (budget perspective)

- 2 rotating Product Owners (bring business voice)

Reviews:

- All Tier 2 requests

- Cross-domain initiatives

- Resource conflicts

- Portfolio health

Prioritization Framework (Score 1-5 on each):

| Criteria | Weight | Score |
| --- | --- | --- |
| Business Value | 35% | Revenue impact, cost savings, strategic alignment |
| Urgency | 20% | Regulatory, competitive, market window |
| Feasibility | 15% | Technical complexity, risk, dependencies |
| Resource Availability | 15% | Do we have capacity? |
| Strategic Fit | 15% | Aligns with company strategy? |

Total Score = Weighted average
Decisions: Fund, Defer, Reject

Example:

- Request: CRM integration with new marketing automation tool

- Affects: Customer Experience team (CRM) + Marketing team + Integration Platform team

- Score: High business value (4/5), Medium urgency (3/5), High feasibility (4/5), Medium resource availability (3/5), High strategic fit (5/5)

- Decision: Approved, start Q3, assign Project Manager

3. Capacity Management

Track Capacity (Updated Monthly):

| Team | Total Capacity | Committed | Available |
| --- | --- | --- | --- |
| Customer Experience | 5 people | 90% | 10% |
| Order-to-Cash | 6 people | 75% | 25% |
| Supply Chain | 6 people | 80% | 20% |
| Product Data | 5 people | 85% | 15% |
| Finance & Reporting | 4 people | 70% | 30% |
| Integration Platform | 6 people | 95% | 5% ⚠️ |
| Data Platform | 7 people | 85% | 15% |

Red Flags:

- Team >90% committed → Overloaded, can't take new work

- Platform teams >85% → Bottleneck risk

Actions:

- Adjust priorities (defer lower-priority work)

- Add resources (hire, contractors)

- Redirect work to less-loaded teams (if possible)

4. Cross-Domain Coordination

When multiple teams needed:

Example Scenario: New e-commerce platform launch

Teams Involved:

- Customer Experience team (customer portal integration)

- Product Data team (product catalog)

- Order-to-Cash team (order processing)

- Integration Platform team (integrations)

- Data Platform team (analytics)

Portfolio Management Role:

- Assign Project Manager to coordinate

- Capacity reservation across all teams

- Dependency management (team A needs B to finish first)

- Timeline coordination (aligned sprints)

- Steering committee (monthly, all POs + executives)

- Conflict resolution (if teams have competing priorities)

Project Manager coordinates, but Product Owners still make domain decisions.

5. Portfolio Reporting

Monthly Portfolio Dashboard (to CTO and Executive Team):

Projects:

- Active projects: [Count] (by status: green/yellow/red)

- Pipeline: [Count]

- Completed this quarter: [Count]

Resource Utilization:

- Overall capacity: [%]

- Teams at capacity risk: [List]

- Hiring pipeline: [Status]

Business Value:

- Value delivered this quarter: €[X]M

- Forecast for next quarter: €[Y]M

Top Risks:

- [Risk description, impact, mitigation]

- [Risk description, impact, mitigation]

Key Decisions Needed:

- [Decision 1]

- [Decision 2]

### Level 3: Enterprise Portfolio Management

WHO: Executive Team (CEO, CFO, CTO, Business VPs)

WHEN: Quarterly + Ad-hoc for major decisions

WHAT: Enterprise-wide prioritization

Decisions:

- Major investments (>€500K)

- Strategic initiatives (company-wide)

- Resource allocation across departments

- Multi-year roadmap

- Budget allocation

IT Portfolio Management provides:

- Recommendations

- Data and analysis

- Options and trade-offs

- Impact assessment

Executive Team decides:

- Which major initiatives to fund

- Business strategy alignment

- Risk acceptance

- Final prioritization

Example:

- Three major initiatives proposed:

  - New ERP system (€5M, 18 months)

  - Digital customer experience transformation (€3M, 12 months)

  - Data platform and AI (€2M, 12 months)

- Total IT capacity: Can only do 2

- Executive team decides: #2 and #3 (customer focus + data foundation)

- #1 deferred to next year

### Handling Resource Conflicts

Scenario: Two POs Want Same Developer

Setup:

- Sarah is a senior full-stack developer with expertise in Python and React

- Customer Experience PO wants Sarah for customer portal rebuild (3 months)

- Product Data PO wants Sarah for new product configurator (3 months)

- Both are high priority

- Sarah is currently on Customer Experience team

Resolution Process:

Step 1: Product Owners Try to Resolve

- POs discuss directly

- Can they sequence? (One after the other)

- Can they share? (50/50 split - usually not ideal)

- Can they use different resource?

Step 2: If POs Can't Agree → Escalate to IT Portfolio Board

- Each PO presents case (10 min each)

- Business value comparison

- Urgency assessment

- Alternative options explored

Step 3: Portfolio Board Decision

- Option A: Customer Experience gets Sarah, Product Data gets contractor or delays

- Option B: Product Data gets Sarah, Customer Experience adjusts timeline

- Option C: Hire additional resource, both projects slightly delayed

- Decision factors: Business value, urgency, strategic alignment, risk

Step 4: Communication

- Decision documented with rationale

- Both POs informed

- Business stakeholders informed

- Decisions are final (don't re-litigate)

Example Decision: "Customer portal rebuild approved for Sarah (3 months). Rationale: Direct customer impact, revenue risk if delayed. Product configurator will start in Q3 with Sarah, contractor supports requirements work in Q2. Product Data PO: request approved for contractor budget €40K."

### Handling Change Request Backlog

The 200+ change request problem:

Step 1: Categorize All Requests

Immediate (Do Now):

- Regulatory/compliance

- Production issues

- Security vulnerabilities

- Contractual obligations Action: Product Owners handle immediately

High Value (Prioritize):

- Significant business value

- Strategic alignment

- Customer impact Action: Product Owners prioritize in backlog

Medium Value (Queue):

- Good ideas but not urgent

- "Nice to have" Action: Product Owner backlog, may never get to it

Low Value (Reject):

- Low business value

- Workarounds exist

- Not strategic Action: Politely reject, explain why

Step 2: Assign to Appropriate Owner

Each change request assigned to:

- Product Owner (domain-specific)

- Platform Team (platform-related)

- Portfolio (cross-domain)

Step 3: Product Owner Decides

Within their domain, PO has authority to:

- Prioritize in backlog

- Say yes or no

- Adjust scope

- Set timeline

PO doesn't need permission for domain-specific changes.

Step 4: Transparent Communication

Change Request Status:

- Approved - In Backlog (rank #X)

- Approved - In Progress

- Approved - Complete

- Deferred to [Quarter]

- Rejected - [Reason]

Requestor can see status in system (Jira, Azure DevOps, etc.)

### Portfolio Management Tools

Software for Portfolio Management:

Option 1: Enterprise PPM Tools

- Planview: Comprehensive enterprise portfolio management

- ServiceNow PPM: If you're already on ServiceNow

- Microsoft Project Online: If Microsoft-centric

- Clarity (Broadcom): Traditional PPM

Option 2: Agile Portfolio Tools

- Jira Align (formerly AgileCraft): Agile scaling

- Azure DevOps: Built-in portfolio management

- VersionOne: Agile portfolio management

- Rally (Broadcom): Agile PPM

Option 3: Lightweight

- Monday.com: Simple portfolio views

- Asana Portfolio: Project portfolio view

- Smartsheet: Flexible, good for smaller orgs

- Excel/Google Sheets: For starting out (not ideal long-term)

Recommendation:

- Year 1: Start simple (Excel/Sheets or existing tool)

- Year 2: Implement proper PPM tool once you understand needs

### Portfolio Management in Practice

Monthly Rhythm

Week 1: Intake & Review

- New requests submitted

- Portfolio analyst reviews and categorizes

- Small requests sent to Product Owners

- Large requests prepared for board review

Week 2: Portfolio Board Meeting

- Review new large requests

- Update status of active initiatives

- Review capacity and resources

- Escalate issues

- Make decisions (approve, defer, reject)

Week 3: Capacity Planning

- Update capacity models

- Identify resource constraints

- Plan hiring or contractors

- Communicate with teams

Week 4: Reporting & Communication

- Monthly portfolio report to CTO

- Updates to Product Owners

- Communication to business stakeholders

- Prepare for next month

Quarterly Rhythm

End of Quarter:

- Portfolio review with Executive Team

- Next quarter planning

- Budget review and adjustment

- Strategic alignment check

- Major decisions and re-prioritization

### Organizational Structure with Portfolio Management

CTO

│

├── Head of IT Applications

│   └── Product Owners + Stream-Aligned Teams

│

├── Head of Enterprise Architecture

│   └── Architects

│

├── Head of Data & AI

│   └── Data Platform + AI Teams

│

├── Head of Platform Engineering

│   └── Integration, DevOps, Operations

│

├── Head of Vendor & Partner Management

│   └── Vendor managers

│

└── Head of Portfolio Management (NEW)

├── Portfolio Analysts (1-2)

├── Project Managers (2-3)

└── Resource Coordinators (if needed)

Size: 3-6 people for 50-75 person IT org

### When to Add Portfolio Management Function

Phase 1 (Year 1):

- Don't create separate function yet

- Head of IT Applications does portfolio management

- Uses steering committee for decisions

- Keep it simple while learning new model

Phase 2 (Year 2):

- Add Head of Portfolio Management

- When you have:

  - 5+ Product Owners

  - 10+ major initiatives concurrently

  - Frequent resource conflicts

  - Executive team wants better visibility

- Start with 1 person (Head) + maybe 1 analyst

Phase 3 (Year 3+):

- Mature portfolio function

- 3-6 people depending on scale

- Sophisticated tooling

- Well-oiled process

### Decision Rights Matrix (Complete)

| Decision Type | Product Owner | Portfolio Mgmt | IT Leadership | Executive Team |
| --- | --- | --- | --- | --- |
| Domain features (<€50K) | ✅ Decides | Informed | Informed | - |
| Domain features (€50-250K) | Recommends | ✅ Approves | Informed | - |
| Cross-domain projects | Collaborates | ✅ Coordinates | Approves | Informed |
| Major initiatives (>€250K) | Input | Recommends | Recommends | ✅ Approves |
| Resource allocation (domain) | ✅ Decides | Monitors | Informed | - |
| Resource conflicts | Escalates | ✅ Resolves | Escalated if needed | - |
| Hiring (domain team) | Input | - | ✅ Approves | Informed |
| Budget (domain) | ✅ Manages | Monitors | Owns | Approves (annual) |
| Technology standards | Follows | - | - | Architecture decides |
| Vendor selection (domain) | Recommends | - | - | Architecture + Vendor Mgmt |

### Example: A Week in Portfolio Management

Monday Morning: Intake Review

- 12 new requests submitted last week

- Analyst categorizes:

  - 8 → Sent to appropriate Product Owners (domain-specific)

  - 3 → IT Portfolio Board (cross-domain)

  - 1 → Executive portfolio (major investment)

Tuesday: Portfolio Board Meeting

- Review 3 cross-domain requests

  - Request 1: CRM-ERP integration (Approved, Q3, assign PM)

  - Request 2: New data warehouse (Approved, Q4, budget needed)

  - Request 3: Legacy system replacement (Defer to next year, budget unavailable)

- Review resource constraints

  - Integration Platform team at 95% → Red flag

  - Action: Hire 1 integration specialist, defer 2 low-priority integrations

- Update project statuses

  - E-commerce launch: Green (on track)

  - Finance system upgrade: Yellow (resource issue)

Wednesday: One-on-Ones with Product Owners

- Meet with each PO (30 min)

- Understand their capacity

- Surface any issues or conflicts

- Align on priorities

Thursday: Resource Planning

- Update capacity model

- Integration Platform team: Hiring approved, post job

- Contractor request for Product Data team: Approved, €40K

- Capacity forecast for next quarter

Friday: Reporting

- Complete monthly portfolio report

- Send to CTO and Executive Team

- Update portfolio dashboard (visible to all)

### Common Scenarios Handled by Portfolio Management

Scenario 1: Business VP Demands Immediate Priority

Setup:

- VP of Sales: "I need this feature IMMEDIATELY for big customer"

- Demands team drop everything

- Bypasses Product Owner

Portfolio Management Response:

- Acknowledge urgency: "I understand this is important"

- Assess impact: "What's the business impact if we don't do this immediately?"

- Evaluate current work: "Here's what the team is working on and why"

- Present options:

  - Option A: Do immediately, delay [current priority] by 2 weeks

  - Option B: Do after current sprint (2 weeks)

  - Option C: Quick workaround now, full solution later

- Facilitate decision: VP + PO + Portfolio Management decide

- Document and communicate: Clear why decision made

Outcome: Decision made based on data, not just who yells loudest

Scenario 2: Three Projects Need Same Platform

Setup:

- Customer portal, Mobile app, Partner portal all need integration work

- Integration Platform team can only handle 1 project at a time

- All three POs say their project is urgent

Portfolio Management Response:

- Quantify business value of each:

  - Customer portal: €2M revenue impact

  - Mobile app: €1M revenue + strategic importance

  - Partner portal: €500K cost savings

- Assess dependencies: What needs to be done first technically?

- Sequence work:

  - Month 1-2: Customer portal (highest value)

  - Month 3-4: Mobile app (strategic + good value)

  - Month 5-6: Partner portal

- Communicate clearly to all POs: timeline and rationale

- Track and adjust: If customer portal finishes early, start mobile app sooner

Scenario 3: Too Many Projects, Not Enough People

Setup:

- 20 projects in pipeline

- Capacity for 10 projects

- All have business sponsors demanding progress

Portfolio Management Response:

- Score all projects using prioritization framework

- Calculate required capacity for each

- Create scenarios:

  - Scenario A: Top 10 projects (fits capacity)

  - Scenario B: Top 12 (over capacity by 20%, need to hire)

  - Scenario C: All 20 (need to double team, unrealistic)

- Present to Executive Team:

  - "We can do 10 projects well, or 20 projects poorly"

  - Recommend: Scenario A (focus on highest value)

- Executive Team decides: Go with Scenario A

- Communicate to all stakeholders:

  - 10 projects: Approved, resourced, will deliver

  - 10 projects: Deferred to next year, clear rationale

- Manage deferred project sponsors:

  - "Your project is valuable, but these 10 are more strategic right now"

  - "We'll revisit in Q4 for next year planning"

### Key Principles for Portfolio Management

1. Transparency:

- All requests visible

- Prioritization criteria clear

- Decisions documented with rationale

- Status updates regular

2. Data-Driven:

- Prioritize based on business value, not politics

- Track capacity and utilization

- Measure outcomes, not just outputs

3. Consistency:

- Same process for everyone

- No backdoor requests

- Decisions stick (don't re-litigate constantly)

4. Empowerment:

- Product Owners decide within domain (don't micro-manage)

- Portfolio decides cross-domain (don't bottleneck)

- Executive Team decides strategic (don't abdicate)

5. Communication:

- Regular updates

- Clear decision rationale

- Manage expectations proactively

### Your First Steps with Portfolio Management

Month 1-3 (During transformation launch):

- Head of IT Applications acts as portfolio manager

- Simple intake process (email or form)

- Bi-weekly steering committee reviews requests

- Track in spreadsheet or simple tool

Month 4-6 (As you scale):

- Hire Portfolio Analyst (1 person)

- Formalize intake process

- Create prioritization framework

- Begin capacity tracking

Month 7-12 (Portfolio function matures):

- Consider Head of Portfolio Management role

- Add Project Managers for major initiatives

- Implement portfolio management tool

- Mature reporting and governance

Year 2+:

- Full portfolio management function

- Sophisticated capacity planning

- Integrated with financial planning

- Driving business value optimization

### Summary: Who Decides What

Domain-Level Work (80% of work):

- Product Owner decides

- Uses their dedicated team

- No portfolio involvement needed

- Fast, autonomous

Cross-Domain Work (15% of work):

- IT Portfolio Management coordinates

- Assigns Project Manager if needed

- Resolves resource conflicts

- Ensures delivery

Enterprise Strategic (5% of work):

- Executive Team decides

- Major investments and priorities

- Portfolio Management provides recommendations

- CTO executes

The Goal:

- Maximum autonomy at domain level (fast flow)

- Coordination without bureaucracy at portfolio level (handle complexity)

- Strategic alignment at executive level (right priorities)

### This Closes the Gap

You now have:

- ✅ Domain-level: Product Owners manage their teams

- ✅ Portfolio-level: Portfolio Management handles cross-domain and conflicts

- ✅ Enterprise-level: Executive Team sets strategic direction

- ✅ Clear decision rights at each level

- ✅ Process for resource conflicts

- ✅ Method for handling backlog of 200+ change requests

The system works because:

- Most work (80%) happens autonomously in domains

- Portfolio management only involved when needed

- Decisions based on data and business value

- Clear escalation path when conflicts arise

## Application Support & Service Desk Deep Dive

Excellent topic - this is often the "front door" of IT for business users, and when it's broken, everything feels broken. Let me give you a comprehensive blueprint for world-class application support.

### Current State Assessment (Likely Issues)

Common Problems in Application Support

What's probably happening now:

Issue 1: No Clear Front Door

Users don't know who to call

Some call developers directly (interrupting development)

Some call their "IT friend" (inconsistent)

Some email random IT person

Requests get lost or delayed

Issue 2: Developers Doing Support

Developers interrupted constantly (context switching kills productivity)

Development capacity drained: 30-50% on support (your estimate)

Developers frustrated: "I'm fixing the same issue again instead of building new features"

Junior developers handling complex production issues (learning on the job, risky)

Issue 3: No Triage or Prioritization

Everything is "urgent" (no real urgency assessment)

P1 production issues mixed with "how do I?" questions

Critical issues not escalated fast enough

Low-priority requests take resources from high-priority

Issue 4: Knowledge Not Captured

Same questions asked repeatedly

No knowledge base or documentation

Every support person solves problems from scratch

Knowledge leaves when people leave

Issue 5: No Metrics or Accountability

Don't know: Response times, resolution times, customer satisfaction

No SLAs (Service Level Agreements)

Can't measure if support is improving or degrading

Business frustrated: "IT never responds" (but no data to prove otherwise)

Issue 6: 24/7 Operations Challenge

Shipping and Ports operate 24/7 (vessels don't wait for business hours)

Support only available 8-5 (critical systems fail at night, users stranded)

On-call rotation ad-hoc (developers burned out)

Result:

Business users frustrated (can't get help)

IT team frustrated (constant interruptions)

Systems availability suffers (issues not resolved quickly)

Trust eroded between business and IT

### Future State Vision: Professional Application Support

What Great Application Support Looks Like

For Business Users:

✅ Single point of contact: One phone number, one email, one portal

✅ Fast response: Acknowledged within 1 hour (urgent) or 4 hours (normal)

✅ Status visibility: Users can see status of their request ("assigned to tech, in progress")

✅ Competent help: Support team knows systems, solves most issues without escalation

✅ 24/7 coverage: Critical support available when operations run (especially Shipping/Ports)

✅ Proactive: Support identifies recurring issues, proposes fixes (not just firefighting)

For Development Teams:

✅ Protected time: Developers focus on building (interruptions minimal)

✅ Escalations only: Developers handle Tier 3 only (code bugs, architecture issues)

✅ Feedback loop: Support tells developers about recurring issues (fix root causes)

✅ Runbooks: Clear documentation for support on how to handle common issues

For IT Leadership:

✅ Metrics and visibility: Know response times, resolution times, satisfaction

✅ Predictable: Support operates to SLAs, no surprises

✅ Continuous improvement: Support gets better over time (knowledge grows, recurring issues fixed)

✅ Cost-effective: Right people doing right work (expensive developers not doing Tier 1 support)

### Application Support Structure - Your Organization

Three-Tier Support Model (Standard Best Practice)

┌─────────────────────────────────────────────────────────┐

│ USER (Business Employee, Customer via Portal)           │

└─────────────────────┬───────────────────────────────────┘

│

↓

┌─────────────────────────────────────────────────────────┐

│ TIER 1: SERVICE DESK (Front Line)                      │

│ - First contact, incident logging                       │

│ - Password resets, basic how-to                         │

│ - Triage and route to Tier 2 if needed                 │

│ - Goal: Resolve 30-40% at Tier 1                       │

│ Team: 4-6 people (Service Desk Agents)                 │

│ Skills: Customer service, basic IT, all systems aware   │

└─────────────────────┬───────────────────────────────────┘

│ (Escalate if can't resolve)

↓

┌─────────────────────────────────────────────────────────┐

│ TIER 2: APPLICATION SUPPORT (Technical Support)        │

│ - Complex troubleshooting                               │

│ - System configuration issues                           │

│ - Data fixes, integrations                              │

│ - EDI failures (common in logistics)                    │

│ - Goal: Resolve 50-60% of escalated issues             │

│ Team: 10-12 people (Application Support Engineers)     │

│ Skills: System knowledge, SQL, integrations, debugging  │

│                                                          │

│ Organized by domain:                                    │

│ ├─ Shipping/Ports Support (3-4 people)                 │

│ ├─ Cargo Support (2 people)                            │

│ ├─ Customer/Commercial/Billing Support (2-3 people)    │

│ ├─ HR/Finance Support (1-2 people)                     │

│ └─ EDI/Integration Support (2-3 people) ⭐ CRITICAL     │

└─────────────────────┬───────────────────────────────────┘

│ (Escalate if needs code fix or architecture)

↓

┌─────────────────────────────────────────────────────────┐

│ TIER 3: DEVELOPMENT TEAMS (Stream-Aligned Teams)       │

│ - Code defects (bugs)                                   │

│ - Architecture issues                                   │

│ - Complex business logic problems                       │

│ - New feature requests (not support, goes to PO)       │

│ Goal: Handle 10-20% of issues (only what Tier 2 can't) │

│ Team: On-call rotation from development teams          │

│ Skills: Development, architecture, deep system knowledge│

└─────────────────────────────────────────────────────────┘

Detailed Tier Definitions

TIER 1: Service Desk (Front Line)

Who: 4-6 Service Desk Agents
Reports To: Service Desk Manager → Head of Platform Engineering

Responsibilities:

Incident logging (all requests logged in ticketing system)

Triage (assess severity and route to right team)

Basic support:

  - Password resets, account unlocks

  - Basic how-to questions ("How do I book a shipment?" → send knowledge base article)

  - System status ("Is Shipping system down?" → check monitoring, update user)

  - Access requests (coordinate with IT Systems for access)

Customer service:

  - Polite, professional, empathetic

  - Set expectations ("I've logged your ticket #12345, Tier 2 will respond within 4 hours")

  - Follow up with users

Skills Required:

Customer service excellence

Basic IT literacy (understand systems, terminology)

Ticketing system proficiency (ServiceNow, Jira Service Desk, etc.)

Communication (clear, concise, friendly)

Multi-tasking (handling phone, email, portal simultaneously)

Maritime/logistics terminology helpful (can learn)

NOT Required:

Deep technical knowledge (Tier 2's job)

Coding or SQL

System administration

Metrics:

First Contact Resolution (FCR): 30-40%

Average Handle Time (AHT): <10 minutes

Customer Satisfaction (CSAT): 4/5+

Ticket logging accuracy: >95%

Salary: €35-50K (mid-level customer service wage)

TIER 2: Application Support Engineers

Who: 10-12 Application Support Engineers (domain-specialized)
Reports To: Application Support Manager → Head of Platform Engineering

Domain Specialization:

Shipping & Ports Support (3-4 people):

Supports: Shipping system, Ports system, Car terminal system

Issues: Vessel scheduling errors, booking issues, terminal operations, gate issues

Integrations: Shipping/Ports EDI, customs

Skills: Shipping/terminal operations knowledge, system configuration, SQL

Cargo Support (2 people):

Supports: TMS (Transport Management System), cargo tracking

Issues: Shipment tracking, carrier integration, delivery issues

Skills: Logistics/TMS knowledge, system troubleshooting

Customer/Commercial/Billing Support (2-3 people):

Supports: CRM, customer portal, billing system

Issues: Customer data, portal access, invoicing errors, pricing

Skills: CRM/billing systems, customer service mindset, SQL for data fixes

HR/Finance Support (1-2 people):

Supports: SAP HRIS, Seafarer HR system, finance systems

Issues: Payroll, employee data, seafarer certifications, financial reports

Skills: HR/finance systems, SAP knowledge

EDI/Integration Support (2-3 people) ⭐ CRITICAL FOR LOGISTICS:

Supports: All EDI integrations, API integrations

Issues: EDI message failures, customer EDI issues, integration errors, data sync

Skills: EDI (EDIFACT), XML/JSON, integration platforms, debugging

This is specialized and high-value (EDI failures = customer can't book = revenue impact)

Responsibilities:

Complex troubleshooting: Diagnose system issues beyond Tier 1's capability

System configuration: Adjust settings, rules, workflows (not code changes)

Data fixes: SQL queries to correct data issues (read-only for queries, supervised for updates)

Integration monitoring: Check integration logs, restart failed jobs, coordinate with partners

EDI support: Troubleshoot EDI failures, onboard new EDI partners, coordinate with customers

Escalation to Tier 3: When issue requires code fix or architecture change

Knowledge base: Document solutions (how to fix X), build runbooks

Proactive: Identify recurring issues, escalate to development for permanent fix

Skills Required:

Technical: System knowledge (Shipping, Ports, TMS, CRM, etc.)

SQL: Read and write queries (for data investigation and fixes)

Integration knowledge: APIs, EDI, file transfers, how systems connect

Debugging: Log analysis, error message interpretation, root cause analysis

Customer communication: Explain technical issues to non-technical users

Documentation: Write clear runbooks and knowledge base articles

Domain knowledge: Understand shipping, logistics, maritime operations (or learn quickly)

Metrics:

Tier 2 Resolution Rate: 50-60% (of escalated tickets)

Mean Time to Resolve (MTTR): <1 day for P2, <4 hours for P1

Escalation Rate to Tier 3: <20%

Customer Satisfaction: 4/5+

Knowledge Base Contributions: 2+ articles per person per month

Salary: €50-70K (technical support specialist wage)

Career Path:

Junior Support Engineer (€40-50K, 0-2 years)

Support Engineer (€50-65K, 2-5 years)

Senior Support Engineer (€60-80K, 5+ years)

Support Team Lead (€70-90K, 8+ years)

Transition: Support → Developer (if they want to code)

Transition: Support → Business Analyst (domain knowledge + analysis skills)

Transition: Support → DevOps/SRE (infrastructure/reliability focus)

TIER 3: Development Teams (On-Call Rotation)

Who: Developers, Solution Architects from stream-aligned teams
Reports To: Product Owner (for each team)

Responsibilities:

Code defects: Fix bugs in application code

Architecture issues: Complex technical problems requiring architecture expertise

Complex business logic: Issues in business rules/calculations that require code understanding

Permanent fixes: Root cause analysis and code changes to prevent recurring issues

NOT Responsible For:

Day-to-day support (Tier 1 & 2 handle)

User training or how-to questions

Configuration issues (Tier 2 handles)

On-Call Model (For 24/7 Critical Support):

Primary on-call: One developer per team per week (rotating)

Secondary on-call: Backup if primary can't respond

Escalation: Tier 2 escalates P1 issues to on-call developer

Scope: Only P1 (production down, critical functionality broken)

Compensation: On-call pay (€200-400/week on-call) + overtime for actual incidents

Metrics:

Tier 3 Tickets: <15% of total (most resolved at Tier 1-2)

P1 Response Time: <30 minutes (for on-call)

Time Spent on Support: <20% of developer time (vs. 40-50% currently)

### Organizational Structure - Application Support

Option A: Centralized Application Support (Recommended)

Head of Platform Engineering

│

├── DevOps & Infrastructure Team (6-8 people)

│

├── Integration Platform Team (12-15 people)

│

└── APPLICATION SUPPORT

│

├── Service Desk Manager

│   └── Service Desk Agents (4-6)

│       ├── Service Desk Agent - Shift 1 (Day: 7am-3pm)

│       ├── Service Desk Agent - Shift 2 (Day: 9am-5pm)

│       ├── Service Desk Agent - Shift 3 (Day: 11am-7pm)

│       └── Service Desk Agent - On-call (Nights/Weekends: 24/7 P1 only)

│

└── Application Support Manager

├── Shipping & Ports Support Team (3-4)

│   ├── Support Engineer - Shipping Systems

│   ├── Support Engineer - Terminal Operations

│   └── Senior Support Engineer - Team Lead

│

├── Cargo Support Team (2)

│   ├── Support Engineer - TMS/Logistics

│   └── Support Engineer - Cargo Operations

│

├── Customer/Commercial/Billing Support Team (2-3)

│   ├── Support Engineer - CRM/Customer Portal

│   └── Support Engineer - Billing Systems

│

├── HR/Finance Support Team (1-2)

│   ├── Support Engineer - SAP HRIS

│   └── Support Engineer - Finance Systems

│

└── EDI/Integration Support Team (2-3) ⭐

├── EDI Support Specialist - Customer EDI

├── EDI Support Specialist - Carrier/Port EDI

└── Integration Support Engineer - APIs/Systems

Total Headcount: 18-22 people

Service Desk: 4-6 people

Application Support: 12-16 people

Managers: 2 (Service Desk Manager + Application Support Manager)

Why Centralized:

✅ Clear reporting line (not matrixed across teams)

✅ Career path for support engineers (grow within support)

✅ Knowledge sharing (support engineers collaborate, share learnings)

✅ Capacity management (can shift support resources where needed)

✅ Consistent support quality (standards, training)

✅ 24/7 coverage easier to manage (one manager coordinates)

Option B: Embedded Support (Alternative - Not Recommended for You)

Each Stream-Aligned Team has embedded support:

Shipping Business Solutions Team

├── Product Owner

├── Business Analyst

├── Developers (8-10)

├── Testers (2-3)

├── Solution Architect

└── Support Engineer (1-2) ← Embedded

Ports & Terminals Solutions Team

├── Similar structure

└── Support Engineer (1-2) ← Embedded

[Repeat for each team]

Why NOT Recommended:

❌ Inefficient (need 12-14 support engineers, one per team, can't share load)

❌ Career path unclear (support engineer isolated on team)

❌ Inconsistent quality (each team's support works differently)

❌ 24/7 coverage nightmare (how do 6 teams coordinate on-call?)

❌ Knowledge silos (Shipping support doesn't learn from Ports support)

When Embedded Makes Sense:

If you were 300+ people IT organization (economies of scale)

If teams truly independent with no overlap (not your case - shared systems, EDI)

If "you build it, you run it" DevOps culture fully mature (you're not there yet)

Recommendation: Start centralized (Option A), evaluate embedded in Year 3+ if makes sense

### Service Desk & Support Procedures

Incident Management Process

1. User Submits Request

Channels (Multiple ways to reach support):

Phone: +XX XXX XXX XXXX (primary for urgent)

Email: support@yourcompany.com (monitored, auto-creates ticket)

Self-Service Portal: support.yourcompany.com (user creates ticket)

Chat (Optional Year 2): Live chat on portal for quick questions

What Happens:

Service Desk Agent answers (phone rings all agents, first available picks up)

OR: Email/portal creates ticket automatically, assigned to Service Desk queue

Agent logs incident in ticketing system (ServiceNow, Jira Service Desk, Zendesk, etc.)

2. Service Desk Triage & Initial Response

Triage Questions (Agent asks):

"What system is the issue with?" (Shipping, Ports, CRM, etc.)

"What are you trying to do?" (book shipment, generate report, etc.)

"What's happening vs. what should happen?" (error message, blank screen, etc.)

"How urgent is this?" (can you work? is it blocking operations?)

"How many people affected?" (just you? whole department? all users?)

Priority Assessment:

| Priority | Definition | Response SLA | Resolution SLA | Examples |
| --- | --- | --- | --- | --- |
| P1 - Critical | System down or critical function unavailable, multiple users, business operations stopped | 15 min | 4 hours | Shipping system down, can't book shipments; Terminal gate system down, trucks waiting |
| P2 - High | Major function impaired, significant business impact, workaround exists | 1 hour | 1 business day | EDI failing for major customer; Billing system slow, affecting invoice generation |
| P3 - Medium | Minor function impaired, limited business impact, workaround available | 4 hours | 3 business days | Report not displaying correctly; Minor UI issue in portal |
| P4 - Low | Cosmetic issue or enhancement request, no business impact | 1 business day | 2 weeks (or backlog) | Typo in system; Nice-to-have feature request |

Agent Actions:

Can resolve at Tier 1? (password reset, how-to question)

  - Agent resolves immediately

  - Logs resolution in ticket

  - Sends user knowledge base article (if applicable)

  - Closes ticket

  - Done! (30-40% resolved here)

Cannot resolve at Tier 1?

  - Agent escalates to Tier 2 (assigns to appropriate support team)

  - Agent communicates to user: "I've escalated your ticket #12345 to our Shipping Support team. They'll respond within [X time per SLA]. You'll receive updates via email."

  - Ticket moves to Tier 2 queue

Response Time Commitment:

P1: Agent responds in 15 minutes (creates ticket, escalates to Tier 2 immediately, alerts on-call if after hours)

P2: Agent responds in 1 hour (creates ticket, escalates to Tier 2)

P3: Agent responds in 4 hours (creates ticket, may resolve or escalate)

P4: Agent responds in 1 business day (creates ticket)

3. Tier 2 Investigation & Resolution

Tier 2 Engineer Receives Ticket:

Ticket in their queue (e.g., "Shipping Support" queue)

Engineer picks up ticket within SLA (P1: immediate, P2: 1 hour, P3: 4 hours)

Investigation Steps:

Read ticket details: Understand issue from Service Desk notes

Contact user (if needed): Get more information, reproduce issue

Check system logs: Application logs, integration logs, database logs

Reproduce issue: Try to recreate problem in test environment (if possible)

Root cause analysis: What's causing this?

Resolution Paths:

Path A: Tier 2 Resolves:

Issue is configuration, data, or integration problem

Engineer fixes (e.g., corrects data, restarts integration, adjusts configuration)

Engineer documents fix in ticket

Engineer communicates to user: "Issue resolved. Here's what happened and what I did to fix it."

Engineer checks: "Is issue resolved to your satisfaction?"

User confirms, ticket closed

Done! (50-60% of Tier 2 tickets resolved here)

Path B: Escalate to Tier 3 (Development Team):

Issue requires code fix or architecture change

Engineer creates detailed escalation:

  - Steps to reproduce

  - Logs and error messages

  - Root cause hypothesis

  - Business impact

Engineer assigns to appropriate stream team (Shipping team, Ports team, etc.)

Engineer communicates to user: "This requires a code fix. I've escalated to the development team. They'll prioritize and fix. Expected resolution: [based on priority]."

Developer on-call (if P1) or developer in sprint (if P2-P4) picks up

Path C: Workaround:

Permanent fix takes time (code fix in next sprint)

Engineer provides temporary workaround

Example: "Booking screen has bug, but you can book via this alternative method until fix is deployed next week"

Ticket stays open until permanent fix

4. Tier 3 (Development Team) Resolution

For P1 (Critical Production Issue):

On-call developer notified (SMS, phone call, PagerDuty alert)

Developer responds within 30 minutes

Developer investigates, fixes, deploys emergency patch

Goal: System back up within 4 hours

Post-mortem: Team reviews incident, identifies how to prevent recurrence

For P2-P4 (Non-Critical):

Developer reviews ticket in next sprint planning

Product Owner prioritizes vs. other work

  - Defects usually prioritized high

  - Enhancement requests go to backlog

Developer fixes, deploys in regular release cycle

Developer updates ticket with fix details

Tier 2 Engineer verifies fix, notifies user, closes ticket

5. Ticket Closure & Follow-Up

Before Closing:

Solution implemented

User confirms resolution (or 3 business days with no response = auto-close with notification)

Root cause documented (if Tier 2 or Tier 3)

Knowledge base updated (if recurring issue or useful for future)

After Closing:

User receives satisfaction survey (CSAT):

  - "How satisfied were you with support?" (1-5)

  - "Was issue resolved?" (Yes/No)

  - "Comments?" (optional)

Ticket archived (searchable for future reference)

Knowledge Management

Knowledge Base Structure:

support.yourcompany.com/kb

├── Getting Started

│   ├── How to Book a Shipment (Shipping System)

│   ├── How to Track a Container (Ports Portal)

│   ├── How to Submit a Cargo Order (TMS)

│   └── How to Access CRM (Customer Portal)

│

├── Common Issues & Solutions

│   ├── "Error 404" when booking → Solution: Clear browser cache

│   ├── Freight rate not showing → Check contract validity

│   ├── EDI message failed → Contact Support with booking reference

│   └── [50-100 common issues documented]

│

├── FAQs by System

│   ├── Shipping System FAQs (20-30 questions)

│   ├── Ports System FAQs

│   ├── TMS FAQs

│   └── CRM FAQs

│

├── Video Tutorials (Optional Year 2)

│   ├── How to Book Freight (3-min video)

│   ├── How to Generate Invoice (2-min video)

│   └── [10-15 key tasks]

│

└── Contact Support

├── Phone: +XX XXX XXX XXXX

├── Email: support@yourcompany.com

├── Portal: Create ticket

└── Hours: 24/7 for P1, 7am-7pm for P2-P4

Knowledge Creation Process:

Tier 2 Engineers: Write knowledge base articles (2 per person per month target)

Review: Support Manager reviews for clarity and accuracy

Publish: Available to users and Service Desk

Update: Quarterly review of articles (are they still accurate?)

Runbooks (Internal - For Support Team):

Runbook: Shipping System Booking Failure

Symptoms:

- User reports "System Error" when clicking "Submit Booking"

- Error code: SHP-500

Possible Causes:

1. Integration with legacy system timeout

2. Database connection pool exhausted

3. Validation rule failing

Troubleshooting Steps:

1. Check Shipping system logs: [path/to/logs]

- Look for: "Timeout connecting to legacy system"

- If found: Proceed to Step 2

2. Check legacy system status:

- SSH to server: ssh user@legacy-system.internal

- Check process: ps aux | grep legacy-app

- If not running: Restart (see Runbook: Legacy System Restart)

3. Check database connection pool:

- Query: SELECT * FROM db_pool_status;

- If connections > 95: Alert DBA, restart application server

4. If none of above: Escalate to Tier 3 (Shipping Development Team)

Resolution Time:

- Average: 30 minutes

- If escalation needed: Tier 3 response within 1 hour (P2)

Notes:

- This issue occurs 2-3 times per month

- Root cause: Legacy system instability

- Permanent fix: In backlog (new system replacement will eliminate)

Benefits:

New support engineers ramp up faster (documented procedures)

Consistent support quality (everyone follows same steps)

Faster resolution (no reinventing wheel each time)

Knowledge preserved (not lost when people leave)

### 24/7 Support Model (For Shipping & Ports Operations)

Challenge: Shipping & Ports Don't Stop

Reality:

Vessels operate 24/7

Terminal operations 24/7 (gates, loading/unloading)

Critical systems: Shipping system, Ports system, Terminal gates

If systems down at 2am, business loses money (vessels waiting, operations stopped)

Support Coverage Needed:

P1 (Critical): 24/7/365 (always available)

P2-P4: Business hours (7am-7pm, Monday-Friday extended hours, 9am-5pm standard)

24/7 Support Design

Follow-the-Sun Model (If Multiple Locations):

Only works if you have offices in multiple time zones

Example: Europe office (9am-5pm CET) hands off to Asia office (9am-5pm SGT) hands off to Americas

Probably NOT applicable for you (single location logistics company)

On-Call Rotation Model (Recommended for You):

Tier 1 (Service Desk) - 24/7 Coverage:

Business Hours (7am-7pm):

- 3-4 Service Desk Agents on duty (peak hours)

- Handle all incoming requests

Extended Hours (7pm-11pm):

- 1 Service Desk Agent on duty (lower volume)

- Handle incoming, triage, escalate P1 immediately

Night Shift (11pm-7am):

- NO Service Desk Agent on duty (cost prohibitive)

- Phone/email redirects to: "For P1 emergencies, press 1 for on-call support"

- P1 calls ring directly to Tier 2 on-call engineer

- P2-P4 emails auto-respond: "Your request logged as ticket #XX. We'll respond during business hours (7am)."

Tier 2 (Application Support) - 24/7 On-Call for P1:

Business Hours (7am-7pm):

- Full team on duty (10-12 engineers)

- Handle all P2-P4 tickets

- Handle P1 escalations from Service Desk

On-Call Rotation (7pm-7am + Weekends):

- Primary On-Call: 1 engineer (rotating weekly)

- Secondary On-Call: 1 engineer (backup if primary can't respond)

- Scope: P1 only (critical system down)

- Response: 30 minutes (alert via phone, SMS, PagerDuty)

- Escalation to Tier 3: If code fix needed, alert developer on-call

Rotation:

- Week 1: Engineer A (primary), Engineer B (secondary)

- Week 2: Engineer C (primary), Engineer D (secondary)

- Week 3: Engineer E (primary), Engineer F (secondary)

- [Rotate through 10-12 engineers, each person on-call ~4 weeks/year]

Compensation:

- On-call pay: €300/week (even if no incidents)

- Incident pay: Time-and-a-half for hours worked (if called at 2am, paid 1.5x for time spent)

Tier 3 (Development) - 24/7 On-Call for P1 Code Issues:

Similar rotation to Tier 2:

- Primary on-call: 1 developer per stream team (weekly rotation)

- Only alerted if Tier 2 can't resolve P1 (requires code fix)

- Response: 30 minutes

Rotation per team:

- Shipping team: 8 developers, each on-call ~6 weeks/year

- Ports team: 8 developers, similar

- [Each team manages own rotation]

Compensation:

- On-call pay: €400/week (developers paid more)

- Incident pay: Double-time for after-hours work

On-Call Best Practices

1. Minimize Incidents (Proactive):

Monitor systems: Alert before failure (not after)

Automation: Auto-restart services if they crash

Runbooks: Clear procedures so incidents resolved fast

Root cause analysis: Fix underlying issues so incidents don't recur

2. Protect On-Call People:

Reasonable rotation: Not same person every week (burnout)

Compensation: Pay for on-call time and incidents

Post-incident rest: If major incident overnight, next day off or come in late

Incident review: Learn from incidents, prevent recurrence

3. Escalation Protocol:

P1 Incident (2am):

├─ User calls emergency number

├─ Rings Tier 2 On-Call (30 sec response)

├─ Tier 2 investigates (15-30 min)

├─ Can resolve? → Resolves, incident closed ✅

└─ Cannot resolve (needs code fix)?

├─ Tier 2 escalates to Tier 3 On-Call Developer

├─ Developer investigates (30 min)

├─ Developer deploys emergency fix (1-2 hours)

└─ Incident resolved ✅

Next Business Day:

├─ Post-mortem: What happened, why, how to prevent?

├─ Permanent fix planned (if emergency fix was temporary)

└─ Runbook updated

4. Metrics to Track:

P1 incidents per month (goal: <5)

Mean Time to Acknowledge (MTTA): <30 minutes

Mean Time to Resolve (MTTR): <4 hours for P1

False escalations: <10% (Tier 2 should only escalate if truly needs Tier 3)

Recurring incidents: Track and eliminate (same issue >2 times = needs permanent fix)

On-call person incidents: <3 per week on-call (if more, too many incidents, need root cause fixes)

5. On-Call Wellness:

No heroes: Culture of "it's OK to escalate" (don't struggle alone for hours)

Handoff protocols: If incident at 11pm still unresolved, handoff to next shift with clear status

Incident support: Major incident? Wake up second person to help (don't solve alone)

Recovery time: After major overnight incident, take morning off or work from home

Mental health: Regular check-ins with on-call engineers (burnout risk high)

### Support Tooling & Technology

Essential Tools

1. Ticketing System (Core - Must Have)

Options:

ServiceNow: Enterprise-grade, ITIL-compliant, comprehensive

  - Pros: Full-featured, scalable, integrates everything

  - Cons: Expensive (€150-300K/year for your size), complex setup

  - Best for: Large enterprises (500+ people)

Jira Service Desk (Now Jira Service Management): Mid-market, agile-friendly

  - Pros: Integrates with Jira (development), reasonable cost (€50-100K/year), flexible

  - Cons: Less ITIL-rigid than ServiceNow (some see as pro)

  - Recommended for you: Good balance of features and cost

Zendesk: Simple, user-friendly, customer support focused

  - Pros: Easy to use, quick setup, good for small teams

  - Cons: Less IT-focused features, limited automation

  - Best for: Smaller teams (<50 IT)

Freshservice: Similar to Zendesk, IT service management focus

  - Pros: Good value, modern UI, AI-powered features

  - Cons: Less mature than ServiceNow/Jira

Recommendation: Jira Service Management

You likely already use Jira for development

Unified platform (support tickets + development work)

Stream-aligned teams can see support tickets related to their systems

Cost-effective for 100-person IT org

Year 1 cost: €60-80K

Key Features to Use:

Service Desk Portal: Users create tickets via web portal

Email Integration: support@company.com creates tickets automatically

SLA Management: Auto-tracks response/resolution times, alerts if SLA breach approaching

Workflow Automation: Auto-route tickets based on category (Shipping issue → Shipping Support team)

Knowledge Base: Integrated (users can search before creating ticket)

Customer Portal: Users can see their tickets, status, updates

Reporting: Dashboards for metrics (ticket volume, resolution time, CSAT)

2. Monitoring & Alerting (Proactive Support)

Purpose: Detect issues BEFORE users report them

Options:

Datadog: Comprehensive (infrastructure + application + logs), expensive

New Relic: Application performance monitoring (APM) focus

Azure Monitor (if Azure cloud): Native integration, reasonable cost

Prometheus + Grafana: Open-source, powerful, requires setup

Splunk: Log analysis, expensive but powerful

Recommendation: Azure Monitor (if Azure) or Datadog (cloud-agnostic)

Cost: €30-80K/year depending on scale

What to Monitor:

System availability: Is Shipping system up? Is Ports system responding?

Application performance: Response times, error rates, throughput

Integration health: EDI messages flowing? APIs responding? Data sync working?

Infrastructure: Servers, databases, networks (IT Systems team handles, but support sees alerts)

Alert Routing:

Critical Alert (System Down):

├─ Alert sent to: Tier 2 On-Call (if after hours) OR Tier 2 team (business hours)

├─ Tier 2 investigates proactively

├─ If user impact: Create P1 ticket, communicate to affected users

└─ Resolve before users notice (best case!)

Warning Alert (Performance Degradation):

├─ Alert sent to: Tier 2 team (email/Slack)

├─ Tier 2 monitors, investigates if worsens

├─ May create ticket for Tier 3 (performance optimization)

└─ Prevents future critical incident

Proactive Value:

Issues detected and fixed BEFORE users affected (better experience)

Reduces P1 incidents (prevention better than cure)

Tier 2 becomes proactive, not just reactive

3. Remote Support Tools

Purpose: Support engineers troubleshoot user issues remotely

Options:

TeamViewer: Classic, widely used

LogMeIn: Similar to TeamViewer

Windows Remote Assistance: Built-in (if Windows)

Zoom: Screen sharing (if already using Zoom)

Recommendation: TeamViewer or leverage existing Zoom/Teams

Cost: €5-15K/year

Usage:

User: "I'm getting an error but can't explain it"

Support: "Can I remote into your screen to see the issue?"

User approves, shares screen

Support sees exactly what user sees, diagnoses faster

Security:

Require user consent (no silent remote access)

Session recording (for training and quality)

Audit log (who accessed whose machine when)

4. Knowledge Base Platform

Integrated with Ticketing:

Jira Service Management has built-in knowledge base (Confluence)

Users search KB before creating ticket (deflects tickets)

Support creates KB articles from resolved tickets

Alternative Standalone:

Confluence: Wiki-style, flexible (€10-20K/year)

Zendesk Guide: Purpose-built for support KB

Document360: Modern KB platform

Notion: Simple, versatile (€5-10K/year)

Recommendation: Confluence (integrates with Jira Service Management)

5. Communication & Collaboration

Slack or Microsoft Teams:

Support team channels:

  - #support-team (all support)

  - #support-shipping (Shipping support specialists)

  - #support-escalations (Tier 2 → Tier 3 escalations)

  - #support-alerts (monitoring alerts)

Status Page (Optional Year 2):

Public-facing: status.yourcompany.com

Shows system status: Shipping System (Operational), Ports System (Degraded), etc.

Users check status page before calling support

Tools: Statuspage.io, Atlassian Statuspage

6. Analytics & Reporting

Built into Ticketing System:

Dashboards: Ticket volume, response times, resolution times, CSAT

Reports: Monthly support report, SLA compliance, top issues

Separate BI Tool (If Needed):

Power BI (you already have): Connect to Jira API, custom dashboards

Tableau: More sophisticated analytics

Key Reports (Monthly):

SUPPORT PERFORMANCE REPORT - October 2025

VOLUME:

- Total Tickets: 487 (↑ 8% vs. Sept)

- By Priority: P1: 12, P2: 89, P3: 246, P4: 140

- By Channel: Phone: 45%, Email: 35%, Portal: 20%

- By System: Shipping: 35%, Ports: 28%, Cargo: 15%, CRM: 12%, Other: 10%

RESOLUTION:

- Tier 1 Resolution: 38% (target: 30-40%) ✅

- Tier 2 Resolution: 56% (target: 50-60%) ✅

- Escalation to Tier 3: 6% (target: <20%) ✅

- Mean Time to Resolve (MTTR):

- P1: 3.2 hours (target: <4 hours) ✅

- P2: 0.8 days (target: <1 day) ✅

- P3: 2.1 days (target: <3 days) ✅

SLA COMPLIANCE:

- P1 Response: 100% (12/12 within 15 min) ✅

- P2 Response: 95% (85/89 within 1 hour) ⚠️

- Overall SLA Compliance: 97% (target: >95%) ✅

CUSTOMER SATISFACTION:

- CSAT Score: 4.2/5 (target: 4.0+) ✅

- Response Rate: 28% of users responded to survey

TOP ISSUES:

1. EDI booking message failure (42 tickets) ← Needs permanent fix

2. Slow performance in Shipping system (28 tickets) ← Performance optimization needed

3. User access issues (22 tickets) ← Onboarding process improvement

4. Invoicing errors (18 tickets) ← Data quality issue

5. Password resets (15 tickets) ← Self-service improvement opportunity

INCIDENTS:

- P1 Incidents: 12 (target: <10) ⚠️

- Shipping system outage (2 hours) - Oct 12

- Terminal gate system failure (1 hour) - Oct 18

- [10 others - detailed in appendix]

- Post-mortems completed: 12/12 ✅

- Permanent fixes implemented: 7/12 (5 in development backlog)

KNOWLEDGE BASE:

- Articles Created: 8 (target: 14) ⚠️

- Article Views: 1,247 (↑ 15% vs. Sept)

- Ticket Deflection: 12% of users resolved via KB (target: 20% by Q1)

ACTION ITEMS:

1. Improve P2 response time (missed SLA on 4 tickets due to staff shortage)

2. Permanent fix for EDI booking issue (escalated to Shipping team, sprint planning next week)

3. Increase KB article creation (assign 2 articles/engineer/month)

4. Reduce P1 incidents: Focus on monitoring and preventive maintenance

### Support Team Roles & Responsibilities (Detailed)

Service Desk Manager

Reports To: Head of Platform Engineering
Direct Reports: 4-6 Service Desk Agents

Responsibilities:

Operational Management (50%):

Manage day-to-day Service Desk operations

Ensure coverage (shifts, PTO, sick days)

Monitor queue (tickets waiting too long?)

Quality assurance (listen to calls, review tickets)

SLA monitoring (alerts if SLA breach approaching)

Escalation management (smooth handoff to Tier 2)

People Management (30%):

Hire, train, develop Service Desk Agents

Performance management (coaching, feedback)

Schedule management (shifts, on-call rotation for extended hours)

Career development (Agent → Senior Agent → Team Lead)

Morale and engagement (Service Desk can be stressful)

Continuous Improvement (20%):

Metrics analysis: What's working? What's not?

Process improvement: How to increase First Contact Resolution?

Knowledge base: Ensure agents have resources they need

Training: Regular training on new systems, processes

Collaboration: Work with Application Support Manager on escalations

Key Metrics (Manager Accountable For):

First Contact Resolution: 30-40%

Average Handle Time: <10 minutes

Abandonment Rate (phone): <5%

CSAT: 4/5+

SLA Compliance: >95%

Salary: €60-80K

Profile:

5-10 years in customer service or service desk

2-5 years management experience

ITIL Foundation certified (or willing to certify)

Customer service mindset + operational rigor

Patient, empathetic, process-oriented

Application Support Manager

Reports To: Head of Platform Engineering
Direct Reports: 10-12 Application Support Engineers (across domain teams)

Responsibilities:

Technical Leadership (40%):

Deep knowledge of all systems (Shipping, Ports, Cargo, CRM, etc.)

Escalation point for complex issues (Tier 2 can't solve)

Technical mentoring for support engineers

Collaboration with Solution Architects (how systems work, integration architecture)

Post-mortem facilitation (P1 incidents)

Operational Management (30%):

Manage Tier 2 operations

Ticket queue management (balanced workload across engineers)

On-call rotation management (fair, sustainable)

SLA monitoring and compliance

Coordination with development teams (escalations, feedback loop)

People Management (20%):

Hire, train, develop Support Engineers

Performance management

Career development (Support Engineer → Senior → Team Lead → Developer/BA)

Domain specialization strategy (who covers what)

Team culture (collaboration, knowledge sharing)

Process & Quality (10%):

Runbook creation and maintenance

Knowledge base oversight (quality, coverage)

Process improvement (faster resolution, less escalation)

Metrics analysis and reporting

Key Metrics (Manager Accountable For):

Tier 2 Resolution Rate: 50-60%

MTTR: P1 <4hr, P2 <1 day, P3 <3 days

Escalation to Tier 3: <20%

CSAT: 4/5+

Knowledge Base Growth: +10-20 articles/quarter

Salary: €75-95K

Profile:

8-12 years in application support or software engineering

3-5 years management experience

Deep technical knowledge (systems, integrations, SQL, troubleshooting)

Logistics/maritime domain knowledge (or ability to learn)

ITIL certified (Service Operations focus)

Leadership and mentoring skills

Service Desk Agent

Reports To: Service Desk Manager
Salary: €35-50K

Responsibilities:

Answer incoming calls, emails, portal tickets

Log incidents accurately in ticketing system

Triage and prioritize (P1, P2, P3, P4)

Resolve Tier 1 issues (password resets, basic how-to, access requests)

Escalate to Tier 2 when needed (clear, detailed handoff)

Update users on ticket status

Knowledge base article suggestions (identify gaps)

Daily Activities:

8am: Shift start, check queue, respond to overnight emails

9am-12pm: Peak time, handle incoming calls and emails (20-30 contacts)

12pm-1pm: Lunch (rotation, always coverage)

1pm-5pm: Continued support, ticket updates, follow-ups

5pm: Shift end, handoff notes to next shift (if extended hours)

Skills Required:

Excellent customer service (friendly, patient, empathetic)

Basic IT knowledge (terminology, how systems work conceptually)

Multi-tasking (phone call while reading ticket)

Communication (clear, concise, professional)

Problem-solving (can I help user immediately or need to escalate?)

Skills NOT Required:

Deep technical (Tier 2's job)

Programming or SQL

System administration

Career Path:

Service Desk Agent (1-2 years)

Senior Service Desk Agent (2-4 years) - mentor juniors, handle complex Tier 1

Service Desk Team Lead (4-6 years) - coordinate agents, quality assurance

Service Desk Manager (6+ years)

Transition: Some agents transition to Tier 2 (Application Support) if they develop technical skills

Application Support Engineer (Domain-Specialized)

Reports To: Application Support Manager
Salary: €50-70K (varies by seniority)

Example: Shipping & Ports Support Engineer

Responsibilities:

Support Shipping and Ports systems (troubleshooting, configuration, data fixes)

Investigate and resolve Tier 2 escalations

Monitor integrations (EDI, APIs) related to Shipping/Ports

SQL queries (investigate data issues, make data corrections under supervision)

Escalate to Tier 3 (development team) when code fix needed

Write runbooks and knowledge base articles

On-call rotation (1 week every 2-3 months)

Proactive monitoring (check logs, identify issues before users report)

Daily Activities:

8am: Check ticket queue (15-20 tickets assigned)

8:30am: Morning standup with support team (15 min)

  - Yesterday's issues, today's priorities, any blockers

9am-12pm: Work through tickets

  - Ticket 1: Vessel schedule not showing (investigate logs, found integration delay, restarted job, resolved)

  - Ticket 2: Booking error for customer (SQL query to check data, found invalid port code, corrected data, resolved)

  - Ticket 3: EDI message failed (checked EDI logs, message format incorrect from customer, contacted customer to resend correct format)

  - Ticket 4: Complex issue (needs code fix, created detailed escalation to Shipping development team)

12pm: Lunch

1pm-3pm: Continue tickets

3pm-4pm: Proactive work

  - Review monitoring alerts (any warnings?)

  - Update runbook for common issue

  - Write knowledge base article ("How to troubleshoot booking errors")

4pm-5pm: Wrap up, update tickets, prepare handoff notes

5pm: End of day (unless on-call)

Skills Required:

Domain knowledge: Understand shipping/ports operations (vessel scheduling, bookings, terminal operations)

System knowledge: Deep knowledge of Shipping and Ports systems (features, how data flows, where things break)

Technical skills:

  - SQL: Read and write queries (SELECT, UPDATE, JOIN)

  - Log analysis: Read application logs, identify errors, trace issues

  - Integration troubleshooting: Understand EDI, APIs, data sync

  - Debugging mindset: Systematic root cause analysis

Communication: Explain technical issues to non-technical users

Documentation: Write clear runbooks and KB articles

Customer service: Professional, patient, responsive

Career Path:

Junior Support Engineer (0-2 years, €40-55K)

Support Engineer (2-5 years, €50-65K)

Senior Support Engineer (5-8 years, €60-80K) - mentor juniors, handle most complex issues, domain expert

Support Team Lead (8+ years, €70-90K) - lead domain team, coordinate with development teams

Transitions:

  - To Developer: Some support engineers transition to development (learn to code, move to stream team)

  - To Business Analyst: Domain knowledge + analysis skills = great BA

  - To Product Owner: Rare but possible (deep domain + business acumen)

  - To DevOps/SRE: Focus on reliability, automation, monitoring

EDI/Integration Support Specialist (Critical Role for Logistics)

Reports To: Application Support Manager
Salary: €60-80K (specialized, high-value)

Why This Role is Critical:

Logistics = integration-heavy (EDI everywhere)

EDI failures = customers can't book, carriers can't receive orders = revenue impact

EDI troubleshooting specialized skill (not all support engineers can do)

High volume: 100+ EDI partners, 1000s messages/day

Responsibilities:

EDI message troubleshooting: Customer EDI booking failed, why? (investigate, diagnose, resolve)

EDI partner onboarding support: New customer wants EDI integration, support engineer assists with setup and testing

EDI monitoring: Proactive monitoring of EDI message flows, catch failures before customers notice

Integration platform support: Tier 2 support for Integration Platform (MuleSoft/Boomi)

Coordinate with customers: EDI issues often require customer coordination ("Your message format incorrect, here's the correct format")

Coordinate with carriers/ports: Outbound EDI to carriers, port community systems

Customs messaging: EDI to customs authorities (AES, AMS, ENS)

Knowledge base: EDI documentation and troubleshooting guides

Daily Activities:

8am: Check EDI monitoring dashboard (any message failures overnight?)

8:30am: Review EDI ticket queue (10-15 EDI-related tickets)

9am-12pm: EDI troubleshooting

  - Customer A: IFTMIN booking message failed (analyzed message, found invalid container type code, contacted customer)

  - Customer B: IFTSTA status update not received (investigated, found integration job stuck, restarted, backfilled missed messages)

  - Carrier X: COPARN container announcement rejected (customs validation failed, corrected data, resubmitted)

12pm: Lunch

1pm-3pm: EDI partner onboarding support

  - New customer Y wants to onboard EDI

  - Coordinate with Integration Platform team (setup connection)

  - Test customer's messages in test environment

  - Troubleshoot any format issues

  - Go-live when testing successful

3pm-5pm: Proactive work

  - Review EDI error logs (any patterns? recurring issues?)

  - Update EDI runbook (new error type discovered)

  - Coordinate with Shipping team (EDI validation rule needs adjustment, logged ticket for development)

Skills Required:

EDI expertise:

  - UN/EDIFACT messages (IFTMIN, IFTSTA, IFCSUM, COPARN, COARRI, CODECO, etc.)

  - XML, JSON (modern APIs)

  - EDI standards and validation rules

Integration knowledge:

  - Integration platforms (MuleSoft, Boomi, etc.)

  - API troubleshooting (REST, SOAP)

  - Message queues, file transfers

Technical skills:

  - Log analysis (integration logs, error traces)

  - Data mapping and transformation

  - SQL (investigate data issues related to EDI)

Domain knowledge:

  - Shipping/logistics terminology

  - Customs requirements

  - Maritime standards (SMDG, etc.)

Communication:

  - Coordinate with external parties (customers, carriers, ports)

  - Diplomatic (customer's IT team may blame you, stay professional)

  - Clear documentation (EDI specs can be complex, explain clearly)

Career Path:

EDI Specialist (2-5 years EDI experience, €60-75K)

Senior EDI Specialist (5-8 years, €70-85K) - lead EDI onboarding, mentor

Integration Architect (8+ years) - transition to architecture role, design integration solutions

Or: Stay specialist (EDI expertise is rare and valuable, well-compensated)

Why Pay More:

Specialized skill (not easy to find EDI experts)

High business impact (EDI failures = revenue loss)

External-facing (represent company to customers and partners)

Scarce talent pool (maritime EDI + integration expertise = unicorn)

### Hiring Strategy for Support Team

Phase 1: Immediate Hires (Month 4-6)

Priority 1: Application Support Manager (Month 4)

Hire first (before team, manager needs to build team)

External hire (need experienced support manager)

Maritime/logistics background preferred (understands domain)

Interview panel: CTO, Head of Platform Engineering, Operations Manager

Timeline: 30-45 days to hire

Priority 2: Service Desk Manager (Month 4-5)

Can promote from within if you have service desk (unlikely)

Likely external hire

Customer service management background

ITIL knowledge

Timeline: 30-45 days

Priority 3: Core Application Support Engineers (Month 5-6)

Shipping & Ports Support (2 people):

  - Can promote from current development team? (developers who prefer support over dev)

  - Or external hire with maritime systems experience

EDI/Integration Specialist (1 person):

  - External hire (specialized)

  - Maritime EDI experience critical

  - Hard to find, may take 60 days, may need recruiter

Cargo Support (1 person):

  - From current team if you have TMS knowledge

  - Or external hire with TMS/logistics systems experience

Priority 4: Service Desk Agents (Month 5-6)

Hire 3-4 initially (can hire locally, easier)

Customer service background

Basic IT knowledge (can train on systems)

Month 6 Target:

2 Managers

5-6 Application Support Engineers

3-4 Service Desk Agents

Total: 10-12 people (Application Support functional)

Phase 2: Scale Team (Month 7-12)

Application Support Engineers (Month 7-9):

Second Shipping/Ports Engineer (team of 3-4)

Customer/Commercial/Billing Support (2 people)

HR/Finance Support (1 person)

Second EDI Specialist (given EDI volume)

Service Desk (Month 7-9):

Add 1-2 more agents (for extended hours coverage)

Month 12 Target:

2 Managers

10-12 Application Support Engineers

5-6 Service Desk Agents

Total: 17-20 people (Full team operational)

Internal vs. External Hiring

Promote from Within (Preferred where possible):

Candidates for Application Support:

Current developers who prefer support over development

  - Some developers don't enjoy coding, prefer troubleshooting and helping users

  - Support role might be better fit

Current functional analysts transitioning

Operations team members (business side) who want IT career

Benefits:

Already know systems

Company and culture fit

Domain knowledge (shipping, ports, cargo)

Faster ramp-up

Career path for existing employees

External Hiring (When needed):

Hire externally for:

Managers: Need experienced support managers

EDI Specialists: Rare skill, unlikely to have internally

Scaling: If not enough internal candidates

Where to find:

Logistics IT job boards: Maritime/logistics IT professionals

Competitor companies: Shipping lines, terminal operators, freight forwarders (they have support teams)

System integrators: Companies implementing maritime systems (Navis, CargoWise, etc.)

General IT support: For Service Desk and junior support roles

### Support Metrics & SLAs (Complete Framework)

Service Level Agreements (SLAs)

Response SLA (Time to first response):

| Priority | Business Hours (7am-7pm) | After Hours (7pm-7am) | Target |
| --- | --- | --- | --- |
| P1 | 15 minutes | 30 minutes (on-call) | >95% compliance |
| P2 | 1 hour | Next business day | >90% compliance |
| P3 | 4 hours | Next business day | >85% compliance |
| P4 | 1 business day | 2 business days | >80% compliance |

Resolution SLA (Time to resolve):

| Priority | Target Resolution | Escalation Point |
| --- | --- | --- |
| P1 | 4 hours | If not resolved in 2 hours, escalate to management |
| P2 | 1 business day | If not resolved in 4 hours, escalate to Tier 3 |
| P3 | 3 business days | Normal escalation process |
| P4 | 2 weeks or backlog | Can be deferred if low impact |

Key Performance Indicators (KPIs)

Tier 1 (Service Desk):

TIER 1 KPIs - Target vs. Actual

First Contact Resolution (FCR):

├─ Target: 30-40%

├─ Actual: 38%

└─ Status: ✅ On Target

Average Handle Time (AHT):

├─ Target: <10 minutes

├─ Actual: 9.2 minutes

└─ Status: ✅ On Target

Abandonment Rate (Phone):

├─ Target: <5%

├─ Actual: 3.8%

└─ Status: ✅ On Target

Ticket Logging Accuracy:

├─ Target: >95%

├─ Actual: 97% (spot check)

└─ Status: ✅ On Target

CSAT (Customer Satisfaction):

├─ Target: 4.0/5

├─ Actual: 4.2/5

└─ Status: ✅ Exceeding Target

Tier 2 (Application Support):

TIER 2 KPIs - Target vs. Actual

Tier 2 Resolution Rate:

├─ Target: 50-60% (of escalated tickets)

├─ Actual: 56%

└─ Status: ✅ On Target

Mean Time to Resolve (MTTR):

├─ P1: Target <4 hours, Actual: 3.2 hours ✅

├─ P2: Target <1 day, Actual: 0.8 days ✅

├─ P3: Target <3 days, Actual: 2.1 days ✅

└─ Status: ✅ All On Target

Escalation to Tier 3:

├─ Target: <20%

├─ Actual: 16%

└─ Status: ✅ On Target

Knowledge Base Contributions:

├─ Target: 2 articles/engineer/month

├─ Actual: 1.5 articles/engineer/month

└─ Status: ⚠️ Below Target (Action: Incentivize KB creation)

CSAT (Customer Satisfaction):

├─ Target: 4.0/5

├─ Actual: 4.1/5

└─ Status: ✅ On Target

Overall Support Organization:

SUPPORT ORG KPIs

SLA Compliance:

├─ Overall: >95% target, 97% actual ✅

├─ P1 Response: 100% (12/12) ✅

├─ P2 Response: 95% (85/89) ⚠️

└─ Action: Improve P2 staffing during peak hours

Customer Satisfaction (CSAT):

├─ Target: 4.0/5

├─ Actual: 4.2/5

└─ Status: ✅ Exceeding

Ticket Volume Trend:

├─ This Month: 487

├─ Last Month: 451

├─ Trend: ↑ 8%

└─ Analysis: Increase due to new system rollout (expected)

Top Issues Requiring Attention:

├─ 1. EDI booking failure (recurring) → Permanent fix needed

├─ 2. Shipping system performance → Optimization project

└─ 3. User access issues → Process improvement

On-Call Incidents:

├─ P1 Incidents: 12 (target <10) ⚠️

├─ MTTA (Mean Time to Acknowledge): 22 min (target <30 min) ✅

├─ MTTR (Mean Time to Resolve): 3.8 hours (target <4 hours) ✅

└─ Action: Reduce incidents through proactive monitoring

Monthly Support Review Meeting

Who: CTO, Head of Platform Engineering, Application Support Manager, Service Desk Manager, Select Product Owners

When: First Monday of month, 90 minutes

Agenda:

Metrics Review (30 min):

  - Dashboard walkthrough

  - SLA compliance

  - CSAT scores

  - Volume trends

Top Issues Discussion (20 min):

  - What are recurring issues?

  - Which need permanent fixes?

  - Escalate to development teams (Product Owners prioritize)

Incident Review (20 min):

  - P1 incidents last month

  - Post-mortems completed?

  - Lessons learned, actions taken

Process Improvements (15 min):

  - What's working well?

  - What's not working?

  - Process changes needed?

Team Health (5 min):

  - Support team morale

  - Hiring needs

  - Training needs

Output:

Action items (assigned, with deadlines)

Escalations to development (logged as tickets for Product Owners)

Process changes (documented, implemented next month)

Appreciation/recognition (celebrate wins, thank team members)

### Transition Plan: From Current to Future State

Current State → Future State Roadmap

Month 1-3: Foundation & Planning

Week 1-4: Assessment

[ ] Document current state:

  - How is support handled today? (who does what?)

  - Volume: How many support requests per month?

  - Response times: How fast do we respond? (baseline)

  - Current capacity drain: What % of developer time on support?

  - Pain points: Survey developers and business users

Example Assessment Questions:

Developer Survey:

1. What % of your time spent on support? (0-10%, 10-25%, 25-50%, >50%)

2. How many support interruptions per day? (1-2, 3-5, 6-10, >10)

3. Does support work prevent you from delivering new features? (Yes/No)

4. What types of support issues could be handled by dedicated support team?

5. What support issues require developer expertise?

Business User Survey:

1. When you have an IT issue, who do you contact?

2. How long does it take to get help? (minutes, hours, days, never)

3. Are you satisfied with IT support? (1-5 scale)

4. What could improve?

Week 5-8: Design Future State

[ ] Design three-tier support model (adapted to your organization)

[ ] Define roles and responsibilities (Tier 1, Tier 2, Tier 3)

[ ] Design escalation process

[ ] Select ticketing system (Jira Service Management recommended)

[ ] Define SLAs (based on business needs)

[ ] Calculate headcount needed (18-22 people total)

Week 9-12: Business Case & Approval

[ ] Build business case:

  - Current cost: Developer time on support = €800K-1.2M/year (40-50% of 60-70 developers at €100/hour)

  - Future cost: Dedicated support team = €1.1-1.3M/year (18-22 people at €50-70K avg)

  - Savings: Free up developers = €400-600K/year additional development capacity

  - Quality: Faster response, better user experience, 24/7 coverage

  - ROI: Positive Year 1 (breakeven on costs, gain development capacity)

[ ] Present to CTO and Executive Team

[ ] Get approval for:

  - Headcount (18-22 people over 12 months)

  - Budget (€1.1-1.3M/year ongoing + €150-200K setup costs)

  - Organizational change (create Application Support org)

Deliverables Month 1-3:

✅ Current state documented (baseline metrics)

✅ Future state designed (three-tier model, roles, processes)

✅ Business case approved

✅ Hiring plan approved

✅ Budget secured

Month 4-6: Hire Core Team & Setup Infrastructure

Hiring (Critical Path):

[ ] Month 4: Hire Application Support Manager (first hire, leads team build)

[ ] Month 4-5: Hire Service Desk Manager

[ ] Month 5-6: Hire core support engineers (5-6):

  - 2 Shipping/Ports Support Engineers

  - 1 EDI/Integration Specialist

  - 1 Cargo Support Engineer

  - 1 Customer/Commercial Support Engineer

[ ] Month 5-6: Hire Service Desk Agents (3-4)

Infrastructure Setup:

[ ] Month 4: Ticketing system procurement and setup

  - Jira Service Management (or selected tool)

  - Configure workflows (Tier 1 → Tier 2 → Tier 3)

  - Set up SLA tracking

  - Create service desk portal (users can create tickets)

  - Email integration (support@company.com)

[ ] Month 5: Knowledge base setup

  - Confluence or integrated KB

  - Initial content: 10-20 articles (how to contact support, common FAQs)

[ ] Month 5: Monitoring & alerting (if not already have)

  - Azure Monitor or Datadog setup

  - Alert routing to support team

[ ] Month 6: Support tools

  - Remote support tool (TeamViewer)

  - Communication channels (Slack: #support-team, #support-escalations)

Training:

[ ] Month 5-6: Train core team

  - Application Support Engineers:

    - Systems training (Shipping, Ports, Cargo, CRM, etc.) - 2 weeks intensive

    - Domain training (shipping operations, terminal ops, logistics) - 1 week

    - Ticketing system training - 2 days

    - Runbooks and procedures - ongoing

  - Service Desk Agents:

    - Customer service training - 1 week

    - Systems overview (what each system does, basic functionality) - 1 week

    - Ticketing system and escalation procedures - 3 days

    - Shadowing (observe current support for 1 week)

Transition Planning:

[ ] Month 6: Create transition plan from developers to support team

  - Identify current support "go-to" people (developers handling most support)

  - Shadow period: Support engineers shadow developers for 2-4 weeks

  - Knowledge transfer: Developers document common issues and solutions (create initial runbooks)

  - Pilot: Select 1-2 systems for support team to take over first (lower risk systems)

Deliverables Month 4-6:

✅ Core team hired (10-12 people)

✅ Managers in place and leading

✅ Ticketing system operational

✅ Knowledge base launched (initial content)

✅ Team trained and ready

✅ Transition plan ready to execute

Month 7-9: Pilot Launch & Gradual Transition

Pilot Phase (Month 7-8):

[ ] Soft launch: Support team takes over for 1-2 systems (lower risk)

  - Example: Start with CRM support and HR systems (lower complexity than Shipping/Ports)

  - Business users still have option to contact developers directly (safety net)

  - Support team handles most issues, escalates as needed

  - Learn and adjust based on pilot

Pilot Metrics (Track closely):

Volume: How many tickets?

Resolution rate: Tier 1 %, Tier 2 %, Tier 3 escalation %

Response times: Meeting SLAs?

User satisfaction: Are users happy with new support?

Developer time freed: Are developers less interrupted?

Adjust Based on Pilot (Month 8):

What's working? (do more of this)

What's not working? (fix quickly)

Common issues:

  - Support team needs more training on specific systems → Provide additional training

  - Escalation process unclear → Clarify and document

  - Users bypassing support, calling developers directly → Communication and enforcement

Full Launch (Month 9):

[ ] Support team takes over ALL application support

  - All systems: Shipping, Ports, Cargo, CRM, Billing, HR, everything

  - Single point of contact: support@company.com, service desk phone

  - Developers only handle Tier 3 escalations (P1 on-call for after-hours)

Communication Campaign (Month 8-9):

[ ] To Business Users:

  - "New and improved IT support! Single number to call, faster response times, better help."

  - Email announcement, intranet post, team meetings

  - Flyers with support contact info (phone, email, portal URL)

  - Training sessions: "How to use new support portal" (30-min lunch-and-learns)

[ ] To Developers:

  - "You're being freed from support interruptions! Focus on building."

  - "Support team is your partner - help them succeed (training, runbooks, escalations)"

  - "You'll still handle Tier 3 issues, but much less volume"

  - Clear escalation process (when and how Tier 2 escalates to you)

Enforcement (Month 9):

[ ] Redirect users who contact developers directly:

  - Developer response: "Thanks for reaching out. I've forwarded your request to our support team at support@company.com. They'll help you faster. For future issues, please contact them directly."

  - Polite but firm: All support goes through support team

  - Exceptions: Product Owners and architects can still be contacted for strategic discussions (not day-to-day support)

Deliverables Month 7-9:

✅ Pilot successful (metrics demonstrate value)

✅ Full support transition complete

✅ Business users using new support channels

✅ Developers freed from most support (time on support drops from 40% to 15-20%)

✅ Support team handling 80%+ of issues without developer involvement

Month 10-12: Scale, Optimize, 24/7 Coverage

Scale Team (Month 10-11):

[ ] Hire remaining support engineers (6-8 more):

  - Additional Shipping/Ports engineers (team of 3-4 total)

  - Customer/Commercial/Billing support (2-3 total)

  - HR/Finance support (1-2)

  - Second EDI specialist

[ ] Hire additional Service Desk agents (1-2 more for extended hours)

24/7 Coverage Implementation (Month 11-12):

[ ] Design on-call rotation:

  - Tier 2: Weekly rotation, 10-12 engineers, ~1 week on-call every 2-3 months

  - Tier 3: Weekly rotation per stream team

[ ] On-call compensation structure:

  - On-call pay (€300-400/week)

  - Incident pay (time-and-a-half or double-time)

[ ] On-call tools and procedures:

  - PagerDuty or similar (alert routing)

  - Escalation protocols documented

  - Runbooks for common P1 scenarios

[ ] Test on-call (Month 12):

  - Run on-call for 1 month (pilot)

  - Simulate P1 incidents (test responsiveness)

  - Adjust based on learnings

Optimization (Month 10-12):

[ ] Knowledge Base Growth:

  - Target: 50-100 articles by Month 12

  - Every resolved ticket: "Could this be KB article?" (if recurring issue)

  - Assign: 2 articles/engineer/month

[ ] Runbook Creation:

  - Document common support procedures

  - 20-30 runbooks for frequent issues

[ ] Process Improvement:

  - Analyze metrics: Where are bottlenecks?

  - Reduce escalation rate: Can Tier 2 handle more without Tier 3?

  - Increase FCR (First Contact Resolution): Can Tier 1 handle more?

[ ] Automation (identify opportunities):

  - Auto-restart failed integration jobs?

  - Auto-notification when system down?

  - Chatbot for simple FAQs? (future)

Continuous Improvement:

[ ] Monthly support review meetings (established)

[ ] Quarterly support team retrospectives (what's working, what's not)

[ ] User feedback (CSAT surveys, focus groups)

[ ] Metrics tracking and trending (improving over time?)

Deliverables Month 10-12:

✅ Full support team operational (18-22 people)

✅ 24/7 coverage in place (P1 support always available)

✅ Knowledge base comprehensive (50-100 articles)

✅ Runbooks documented (20-30 common procedures)

✅ Metrics show improvement:

  - Developer time on support: <20% (from 40-50%)

  - User satisfaction (CSAT): 4+/5

  - SLA compliance: >95%

  - Response times: Fast (meeting SLAs)

✅ Support organization is mature and effective

Year 2: Continuous Improvement & Advanced Capabilities

Optimization Focus:

Q1-Q2 (Month 13-18):

[ ] Self-Service Expansion:

  - Expand knowledge base (100-150 articles)

  - Video tutorials (10-15 videos, 2-5 min each)

  - Interactive guides (step-by-step wizards for common tasks)

  - Goal: 20-30% ticket deflection (users find answers without creating ticket)

[ ] Proactive Support:

  - Monitoring alerts catching issues before users report: 40-50%

  - Proactive communication: "We detected issue X, here's the fix" (before users call)

  - Capacity planning: Anticipate system issues based on trends

[ ] Integration with Development:

  - Feedback loop: Support identifies recurring issues → Development fixes root causes

  - Measure: Reduce recurring issues by 30-50%

  - Support embedded in sprint reviews (share user feedback)

Q3-Q4 (Month 19-24):

[ ] Advanced Analytics:

  - Predictive analytics: Predict ticket volume (staff accordingly)

  - Sentiment analysis: Auto-detect frustrated users (escalate proactively)

  - Root cause analysis: AI-assisted (identify patterns in tickets)

[ ] Automation (Where it Makes Sense):

  - Chatbot: Simple FAQs (password reset, system status, knowledge base search)

    - Handles 10-15% of Tier 1 volume

    - Escalates to human if can't help

    - 24/7 available (helps after-hours for non-urgent questions)

  - Auto-remediation:

    - Failed integration job → Auto-restart (if safe)

    - System performance degrading → Auto-scale (cloud infrastructure)

    - Common data fixes → Automated scripts (supervised)

  - Smart routing:

    - AI categorizes tickets → Routes to right support engineer automatically

    - Faster response, less manual triage

[ ] Support as Product Team:

  - Support team seen as "internal product" (business users are customers)

  - Product mindset: Continuously improve support "product"

  - Innovation: Always looking for ways to serve users better

Year 2 Targets:

CSAT: 4.3-4.5/5 (from 4.0-4.2)

FCR: 45-50% (from 30-40%)

Developer time on support: <15% (from 15-20%)

Ticket deflection: 25-30% (from 0%)

P1 incidents: <8/month (from 10-12)

Knowledge base articles: 150+ (from 50-100)

### Cost-Benefit Analysis

Investment

Year 1 Costs:

Headcount (€1.1-1.3M/year):

| Role | Count | Salary | Total |
| --- | --- | --- | --- |
| Application Support Manager | 1 | €85K | €85K |
| Service Desk Manager | 1 | €70K | €70K |
| Senior Support Engineers | 3 | €70K | €210K |
| Support Engineers | 7-9 | €55K | €385-495K |
| Service Desk Agents | 5-6 | €42K | €210-252K |
| Total Headcount | 17-20 |  | €960K-1,112K |

Add 25% for benefits, overhead, tools: €1.2-1.4M

Setup Costs (Year 1 Only):

Ticketing system: €60-80K

Monitoring tools: €30-80K

Remote support tools: €10-15K

Training & onboarding: €50-80K

Recruitment fees: €30-50K

Total Setup: €180-305K

Year 1 Total: €1.38-1.7M

Year 2+ Ongoing: €1.2-1.4M/year (no setup costs)

Return on Investment

Savings & Benefits:

1. Developer Capacity Freed (Primary Benefit):

Current: 60-70 developers spend 40-50% time on support

  - Support time: 28-35 person-years (at 40-50% of 60-70 people)

  - Cost: 28-35 person-years × €100K avg = €2.8-3.5M developer time on support

  - Opportunity cost: These developers could build new features instead

Future: Developers spend <20% time on support (Tier 3 only)

  - Support time: 12-14 person-years (at 15-20% of 60-70 people)

  - Cost: 12-14 person-years × €100K = €1.2-1.4M

Capacity Freed: 16-21 person-years

Value: 16-21 person-years building new features

  - Conservative: Each person-year delivers €100K business value

  - Business value: €1.6-2.1M/year

2. Better User Experience (Secondary Benefit):

Current:

  - Users frustrated (slow response, inconsistent help)

  - Business operations delayed (waiting for IT help)

  - Lost productivity: Users spending time working around IT issues

Future:

  - Fast response (SLAs met >95%)

  - Professional support (dedicated team, trained)

  - 24/7 availability (critical for Shipping/Ports operations)

  - Users more productive (less time fighting IT issues)

Estimated value: €300-500K/year (improved business productivity)

3. Reduced System Downtime (Tertiary Benefit):

Proactive monitoring → Catch issues before critical

Faster incident response → Resolve P1 in 4 hours vs. 8-12 hours previously

Better runbooks and procedures → Fewer prolonged outages

Downtime reduction: 30-50 hours/year saved (P1 incidents resolved faster)

Value: Shipping/Ports downtime = €10-50K/hour (operations stopped)

Estimated value: €300-1M/year (conservative: €500K)

Total Annual Benefits: €2.4-3.1M/year

Total Annual Investment: €1.2-1.4M/year (ongoing)

Net Annual Benefit: €1.0-1.7M/year

ROI: 85-135% (Year 1 and ongoing)

Payback: 6-9 months

Qualitative Benefits (Hard to Quantify but Significant)

Business Stakeholder Satisfaction:

✅ IT more responsive and professional

✅ Predictable support (SLAs, not ad-hoc)

✅ Better relationship between business and IT

Developer Satisfaction:

✅ Developers can focus on building (not constant interruptions)

✅ Less burnout (no more 2am support calls for simple issues)

✅ Career satisfaction (building new things, not firefighting)

IT Organization Maturity:

✅ Professional support function (like other mature IT orgs)

✅ Knowledge capture and reuse (not lost when people leave)

✅ Metrics and continuous improvement

Competitive Advantage:

✅ Better technology support → Better business operations

✅ 24/7 support → Operations don't stop for IT issues

✅ Faster feature delivery → Competitive advantage

### Common Pitfalls & How to Avoid

Pitfall 1: "Support Team Becomes New Bottleneck"

What Happens:

All tickets routed to support team

Support team overwhelmed

Response times degrade

Users frustrated: "Support is worse than before!"

Root Causes:

Support team undersized for volume

Support team not trained well enough

Escalation process unclear (Tier 2 holds tickets too long)

Self-service options lacking (easy questions become tickets)

Prevention:

Right-size team: Use historical volume to calculate staffing

  - Rule of thumb: 1 Tier 1 agent per 200 users, 1 Tier 2 engineer per 500-700 users

Train thoroughly: 4-6 weeks training before handling tickets independently

Clear escalation: Tier 2 escalates within 4 hours if can't resolve (don't hold tickets)

Build self-service: Knowledge base, FAQs, video tutorials (deflect simple tickets)

Pitfall 2: "Developers Still Getting Interrupted"

What Happens:

Support team launched

But users still call/email developers directly (bypassing support)

Developers still interrupted, no capacity freed

Root Causes:

Users don't know about new support process (communication failure)

Users don't trust new support team (perceived as less competent)

Developers still respond (not redirecting to support)

Support team actually less competent (training insufficient)

Prevention:

Communication campaign: Make it VERY clear to all users how to get support

Developer discipline: Developers redirect ALL support to support team (no exceptions for first 3 months)

Build trust: Support team demonstrates competence (fast, accurate, helpful)

Measure: Track developer interruptions (should drop to <5/week per developer)

If it happens:

Investigate: Why are users bypassing support?

  - Support too slow? → Add capacity or improve process

  - Support doesn't have expertise? → More training

  - Users don't know? → Communicate more

Enforce: Developers must redirect (friendly but firm)

Pitfall 3: "Support Team Lacks Domain Knowledge"

What Happens:

Support team doesn't understand shipping/ports/cargo operations

Can't troubleshoot effectively (don't understand business context)

Ask users basic questions that show lack of domain knowledge

Users frustrated: "They don't understand our business"

Root Causes:

Hired general IT support people (no maritime/logistics background)

Insufficient domain training

No shadowing of business operations

Prevention:

Hire for domain: Prefer candidates with maritime/logistics background

Intensive domain training:

  - Shipping Operations 101 (1-2 days)

  - Ports/Terminal Operations 101 (1-2 days)

  - Cargo/Logistics 101 (1 day)

  - Shadow business operations (1 week: Visit terminal, observe shipping operations)

Ongoing learning: Monthly domain deep-dives (invite business SMEs to teach support team)

If it happens:

Accelerate domain training: Intensive 2-week bootcamp

Pair experienced with new: Senior support engineer mentors junior (domain knowledge transfer)

Business SME access: Support engineers can quickly ask domain questions to business experts

Pitfall 4: "Knowledge Not Being Captured"

What Happens:

Support team solving issues daily

But not documenting solutions

Same questions asked repeatedly (support team wastes time reinventing wheel)

Knowledge lost when support engineer leaves

Root Causes:

No culture of documentation (seen as overhead)

No time allocated (too busy firefighting)

No incentive to document

Prevention:

Make documentation part of job:

  - Target: 2 KB articles per engineer per month

  - Measured in performance reviews

Allocate time:

  - 10% of support engineer time = documentation and knowledge sharing

  - Friday afternoons: "Knowledge hour" (team writes KB articles together)

Incentivize:

  - Recognize engineers who contribute most to KB (monthly award)

  - Link to bonus (documentation is part of performance criteria)

Quality standards:

KB articles reviewed by manager before publishing

Templates provided (consistent format)

Regular reviews (quarterly: Are articles still accurate? Outdated articles archived)

Pitfall 5: "On-Call Burnout"

What Happens:

On-call rotation implemented

Engineers burned out (too many incidents, sleep deprivation)

High turnover (on-call engineers leave company)

Can't sustain 24/7 support

Root Causes:

Too many P1 incidents (poor system reliability)

Insufficient on-call engineers (same people on-call too frequently)

No compensation for on-call burden

No post-incident recovery time

Prevention:

Minimize incidents:

  - Proactive monitoring (catch issues before P1)

  - Root cause analysis (fix underlying issues, not just symptoms)

  - Automation (auto-restart failed jobs, auto-scale infrastructure)

  - Target: <5 P1 incidents/month

Fair rotation:

  - 10-12 engineers in rotation (each person ~4-6 weeks/year on-call)

  - Never same person two weeks in a row

  - Ability to swap shifts (life happens)

Compensate:

  - On-call pay (€300-400/week even if no incidents)

  - Incident pay (time-and-a-half or double-time for hours worked)

Recovery time:

  - If incident overnight, come in late or take next day off

  - Major incident (>4 hours overnight): Mandatory day off next day

Support system:

  - Never alone: Secondary on-call (backup)

  - Escalation path: Can wake up manager if needed

  - Post-incident support: Check in with engineer, ensure OK

Monitor:

Track: On-call engineer satisfaction (quarterly survey)

Track: Turnover among on-call engineers

If issues emerging: Address immediately (before burnout and attrition)

### Success Criteria: What Good Looks Like (Month 12)

Objective Measures

✅ Volume & Capacity:

Support team handling 750-1000 tickets/month (all application support routed through team)

Developer time on support: <20% (from 40-50% baseline)

Support team capacity utilization: 70-85% (not overwhelmed, not underutilized)

✅ Response & Resolution:

SLA compliance: >95% (meeting response/resolution commitments)

First Contact Resolution (Tier 1): 35-45%

Tier 2 Resolution: 55-65%

Mean Time to Resolve (MTTR):

  - P1: <4 hours

  - P2: <1 day

  - P3: <3 days

✅ Customer Satisfaction:

CSAT: 4.0-4.5/5 (users satisfied with support)

Survey response rate: >25% (users engaged enough to provide feedback)

Net Promoter Score (optional): 30+ (users would recommend support)

✅ Knowledge & Proactive:

Knowledge Base articles: 50-100 (comprehensive coverage)

Article views: 800-1200/month (users finding answers)

Ticket deflection: 10-15% (users resolved via KB without creating ticket)

Proactive issues caught: 30-40% (monitoring alerts before user reports)

✅ Incidents:

P1 incidents: <10/month (system reliability improving)

Mean Time to Acknowledge (MTTA): <30 minutes

Recurring incidents: <20% (most issues are new, not repeating)

Qualitative Indicators

✅ User Behavior:

Users calling support number (not emailing random developers)

Users checking knowledge base before creating tickets

Users responding positively to support ("thanks for the fast help!")

✅ Developer Experience:

Developers saying: "I can finally focus on building!"

Developer satisfaction improved (survey)

Developers collaborating well with support (not resentful)

✅ Support Team Culture:

Support engineers engaged and learning

Low turnover (<10% annual)

Team proud of their work (not seen as "lesser" than developers)

Knowledge sharing active (engineers helping each other)

✅ Business Stakeholder Feedback:

Business leaders saying: "IT support has really improved"

Operations managers appreciating 24/7 coverage

Fewer escalations to CTO about support issues

### Final Recommendations

Priority Actions (Next 30 Days)

Week 1-2: Assessment & Business Case

[ ] Conduct current state assessment (developer survey, user survey, volume analysis)

[ ] Calculate baseline metrics (developer time on support, response times, user satisfaction)

[ ] Build business case (use framework above: €1.4M investment, €2.4-3.1M benefits, 85-135% ROI)

Week 3: Get Approval

[ ] Present to CTO and executive team

[ ] Request: Budget (€1.4-1.7M Year 1), headcount (18-22 people), organizational change approval

[ ] Secure commitment

Week 4: Launch Hiring

[ ] Post Application Support Manager job (executive recruiter)

[ ] Post Service Desk Manager job

[ ] Target: Both managers hired by Month 2

Day 30 Deliverable:

✅ Approval secured

✅ Hiring launched

✅ Roadmap communicated to IT team and business stakeholders

Critical Success Factors

1. Hire Right Managers First:

Application Support Manager and Service Desk Manager are critical

They build and lead the team

Don't compromise on quality (wait for right person)

2. Train Thoroughly:

4-6 weeks training before handling tickets independently

Domain knowledge is key (shipping, ports, cargo operations)

Shadow current developers (knowledge transfer)

3. Communicate Constantly:

To users: "New support, here's how to reach us"

To developers: "You're being freed, here's how to redirect"

To executives: "Here's the value we're delivering"

4. Start Small, Prove Value, Scale:

Pilot with 1-2 systems (Month 7-8)

Demonstrate success (metrics)

Then scale to all systems (Month 9)

Then scale to 24/7 (Month 11-12)

5. Protect the Team:

Don't overwhelm support team (right-size from start)

Compensate on-call fairly

Celebrate wins and recognize contributions

Career path clear (not dead-end role)

6. Continuous Improvement:

Monthly reviews (metrics, process, issues)

Quarterly retrospectives (team health, improvements)

Always learning (what's working, what's not, adjust)

You Now Have Complete Application Support Blueprint

You have everything you need:

✅ Three-tier support model (Tier 1 Service Desk, Tier 2 Application Support, Tier 3 Development)

✅ Organizational structure (18-22 people, reporting lines, team composition)

✅ Roles and responsibilities (detailed for every role)

✅ Processes and procedures (incident management, escalation, knowledge management)

✅ 24/7 support model (on-call rotation, coverage strategy)

✅ Tools and technology (ticketing system, monitoring, knowledge base)

✅ Transition roadmap (12-month plan from current to future state)

✅ Metrics and SLAs (what to measure, targets)

✅ Business case (€1.4M investment, €2.4-3.1M benefits, 85-135% ROI)

✅ Hiring strategy (who to hire, when, from where)

✅ Training program (how to onboard and develop support team)

✅ Common pitfalls and prevention (learn from others' mistakes)

✅ Success criteria (what good looks like)

When users call, they'll reliably get help because:

✅ Single point of contact (one phone number, one email, one portal)

✅ Fast response (SLAs: P1 in 15 min, P2 in 1 hour)

✅ Knowledgeable help (support team trained on systems and domain)

✅ Professional service (dedicated team, not overburdened developers)

✅ 24/7 availability (critical P1 support always available for Shipping/Ports operations)

✅ Clear escalation (if Tier 1 can't help, Tier 2 responds fast; if Tier 2 can't help, developers engaged appropriately)

✅ Knowledge captured (solutions documented, recurring issues identified and fixed)

✅ Continuous improvement (metrics tracked, processes refined, team always learning)

### Integration with Overall Transformation

How Application Support Fits in Your Transformation

Application Support as Foundation:

The support organization you build is critical infrastructure for your entire transformation:

Enables Product Owner Model:

Product Owners focus on strategy and priorities (not firefighting support issues)

Business Analysts write requirements (not interrupted by support calls)

Clear separation: PO decides what to build, Support Team helps users use what's built

Enables Stream-Aligned Teams:

Development teams focus on building new capabilities (not constant support interruptions)

Teams can move fast (support handles production issues)

Teams measure value delivery (not distracted by support metrics)

Enables 24/7 Operations:

Shipping and Ports operations don't stop (vessels, terminals 24/7)

Support available when business operates (not just 9-5)

Critical systems always have expert help available

Enables Business Trust:

Business stakeholders trust IT more (responsive, professional support)

Support quality reflects on entire IT organization

Good support = IT seen as partner, not obstacle

Enables Platform Teams:

Integration Platform Team serves internal customers (stream teams)

When integration issues arise, support team handles (platform team focuses on building platform)

Same for Data Platform, DevOps teams

Timeline Integration with Overall Transformation

Your Overall Transformation Timeline (24 months):

MONTH 1-3: Foundation

├── Transformation launch

├── EA hired

├── Architecture practice forming

├── Pilot teams identified

└── ⭐ APPLICATION SUPPORT: Assessment & planning

MONTH 4-6: Pilots & Platforms

├── Pilot teams launch

├── Platforms selected and deploying

├── Architecture maturing

└── ⭐ APPLICATION SUPPORT: Core team hired, training, infrastructure setup

MONTH 7-9: Expansion

├── More stream teams converting

├── Platforms operational

└── ⭐ APPLICATION SUPPORT: Pilot launch → Full launch, developers freed

MONTH 10-12: Scale

├── All teams stream-aligned

├── Platform adoption growing

├── Data platform maturing

└── ⭐ APPLICATION SUPPORT: Full team operational, 24/7 coverage

YEAR 2: AI & Optimization

├── AI capabilities building

├── Architecture mature

├── Business value demonstrating

└── ⭐ APPLICATION SUPPORT: Continuous improvement, self-service, automation

Key Integration Points:

Month 6-7:

Critical transition moment: Pilot stream teams launching

Support team MUST be ready (developers can't be interrupted during pilot)

Support team takes over pilot systems support (protect pilot teams)

Month 9-10:

All stream teams operational: Heavy support demand (new systems, users learning)

Support team at full capacity (handle surge)

Communication critical (users learning new processes)

Month 11-12:

New Shipping/Ports systems going live: High-risk period

24/7 support MUST be operational (systems critical to business)

Support team ready for increased P1 incidents during stabilization

Year 2:

Support enables innovation: Developers building AI, new features

Support handles BAU (keeps lights on)

Partnership mature (support feeds insights to development)

Organizational Placement in Overall Structure

Your Future IT Organization (with Application Support integrated):

CEO

│

├── CTO (promoted Head of IT Applications)

│   │

│   ├── Head of Business Solutions & Delivery

│   │   ├── Portfolio & Demand Management (from BPM)

│   │   ├── 6-7 Stream-Aligned Teams (Product Owners + BAs + Developers)

│   │   └── BA Center of Excellence

│   │

│   ├── Head of Enterprise Architecture

│   │   ├── Enterprise Architect

│   │   ├── Maritime/Logistics Architect

│   │   ├── Solution Architects (3-4)

│   │   ├── Data Architect

│   │   └── Security Architect

│   │

│   ├── Head of Data & AI

│   │   ├── Data Engineers (4-6)

│   │   ├── Data Scientists (2-3)

│   │   ├── ML Engineers (2)

│   │   └── Data Analysts (2-3)

│   │

│   ├── Head of Platform Engineering ⭐ APPLICATION SUPPORT HERE

│   │   │

│   │   ├── APPLICATION SUPPORT ORGANIZATION

│   │   │   ├── Service Desk Manager

│   │   │   │   └── Service Desk Agents (4-6)

│   │   │   │

│   │   │   └── Application Support Manager

│   │   │       ├── Shipping/Ports Support (3-4)

│   │   │       ├── Cargo Support (2)

│   │   │       ├── Customer/Commercial/Billing Support (2-3)

│   │   │       ├── HR/Finance Support (1-2)

│   │   │       └── EDI/Integration Support (2-3)

│   │   │

│   │   ├── Integration Platform Team (12-15)

│   │   │

│   │   └── DevOps & Infrastructure Team (6-8)

│   │

│   └── Head of Vendor & Partner Management

│       └── Vendor Managers

│

└── Head of IT Systems (separate - infrastructure, networks, security)

└── [Infrastructure teams]

Why Application Support under Platform Engineering:

✅ Platform mindset: Support is a platform serving all stream teams ✅ Service orientation: Like other platforms (integration, data), support provides service to internal customers ✅ Separation from delivery: Stream teams focus on building, platform teams (including support) enable them ✅ Peer to other platforms: Support Manager peers with Integration Platform Lead, DevOps Lead ✅ Clear accountability: Platform Engineering owns "keeping lights on," Business Solutions owns "building new"

Alternative (If you prefer):

Application Support could report directly to CTO (peer to Head of Business Solutions)

Pros: Elevated visibility, clear separation

Cons: More direct reports to CTO (span of control)

Either works - choose based on your preference and CTO capacity

### Complete Budget Summary (Support + Overall Transformation)

Application Support Costs (Incremental to Transformation Budget)

Year 1 Application Support:

Headcount: €1.2-1.4M

Setup costs: €180-305K

Total Year 1: €1.38-1.7M

Year 2+ Ongoing: €1.2-1.4M/year

Combined Transformation + Support Budget:

| Component | Year 1 | Year 2 | Year 3+ |
| --- | --- | --- | --- |
| Transformation (from earlier blueprint) | €2.8-3.2M | €2.9M | €2.5-3M |
| Application Support (new) | €1.4-1.7M | €1.2-1.4M | €1.2-1.4M |
| TOTAL | €4.2-4.9M | €4.1-4.3M | €3.7-4.4M |

Mid-Point Total: Year 1: €4.5M, Year 2: €4.2M, Year 3+: €4.0M/year

Value Realization (Support + Transformation Combined)

Transformation Value (from earlier):

Year 1: €3.5-4.5M (faster delivery, integration savings, SaaS optimization)

Year 2: €9-12M

Year 3+: €13-16M/year

Application Support Value (new):

Year 1: €2.4-3.1M (developer capacity freed, better UX, reduced downtime)

Year 2+: €2.4-3.1M/year ongoing

Combined Value:

Year 1: €5.9-7.6M

Year 2: €11.4-15.1M

Year 3+: €15.4-19.1M/year

Combined Investment:

Year 1: €4.5M

Year 2: €4.2M

Year 3: €4.0M

3-Year Cumulative:

Investment: €12.7M

Value: €32.7-41.8M

Net Benefit: €20-29M

ROI: 157-228%

Support ENHANCES transformation ROI (not detracts):

Frees developer capacity (more features delivered = more value)

Enables 24/7 operations (operations don't stop for IT issues = business continuity)

Better user experience (business productivity higher = value)

### Change Management: Supporting the Support Team Launch

Communication Plan (Specific to Support Launch)

Audience 1: Business Users (Primary Customers)

Message: "We're improving IT support to serve you better"

Communication Timeline:

Month 6 (2 months before launch):

Email announcement: "Coming soon: New IT support"

Key points:

  - Single point of contact (one number, one email)

  - Faster response times (SLAs)

  - Better expertise (dedicated support team)

  - 24/7 availability for critical issues

What's changing: "Starting September, contact support@company.com or call XXX-XXXX for all IT help"

What's NOT changing: "Same great IT team, now organized to help you better"

Month 7-8 (Pilot phase):

Pilot communication (to pilot users only):

  - "You're part of our pilot for new IT support"

  - "Please give feedback - help us improve"

  - Survey after 2 weeks: How's it going?

Month 9 (Full launch):

Big announcement:

  - Email to all employees

  - Intranet post with FAQs

  - Poster campaign: Large posters in offices with support contact info

  - Team meetings: Managers brief their teams

  - Lunch-and-learns: "How to use new IT support" (30-min sessions, optional)

Support contact cards:

  - Physical cards (credit card size) with:

    - Support phone number

    - Support email

    - Portal URL

    - QR code to portal

  - Distribute to every employee (put on desks, hand out at town halls)

Month 10+ (Post-launch):

Monthly: Support highlights (email to all)

  - "This month we resolved 500 tickets, here are top 3 improvements we made"

  - Success stories: "John in Shipping had issue X, support resolved in 2 hours"

Quarterly: Support satisfaction report (to business leaders)

Key Messages (Repeated Often):

"For ALL IT help: support@company.com or XXX-XXXX"

"We're here 24/7 for critical issues"

"Check our knowledge base first: support.company.com/kb"

"We want your feedback - help us improve"

Audience 2: Developers (Those Being Freed)

Message: "You're being freed to focus on building"

Communication Timeline:

Month 4 (Managers hired, plan solid):

Announcement to development teams:

  - "We're building dedicated support team to handle application support"

  - "You'll focus on building new capabilities, not firefighting"

  - "Timeline: Full transition by Month 9"

  - Q&A: Address concerns

Month 5-6 (Team hiring, training):

Updates to development teams:

  - "Support team forming, here's who's joining"

  - "You'll help train them (shadow, runbooks, knowledge transfer)"

  - "We need your partnership for this to succeed"

Shadow arrangements:

  - Support engineers shadow developers (observe support work)

  - Developers explain common issues and solutions

  - Developers document procedures (runbooks)

Month 7-8 (Pilot):

Pilot teams (developers):

  - "Support team taking over [X systems] support"

  - "Please redirect users to support team"

  - "Give feedback on how it's working"

Feedback sessions:

  - Weekly: Support Manager + Development Managers sync

  - "What's working? What needs adjustment?"

Month 9 (Full launch):

Clear message to all developers:

  - "Starting today, ALL support goes through support team"

  - "If user contacts you directly, politely redirect: 'Please contact support@company.com, they'll help you faster'"

  - "You'll handle Tier 3 escalations only (code bugs, architecture issues)"

  - "Your time on support should drop from 40% to <20%"

Escalation protocol training:

  - "Here's how Tier 2 will escalate to you"

  - "Here's what they'll provide (detailed ticket, logs, reproduction steps)"

  - "Here's your SLA to respond (P1: 30 min, P2: next sprint)"

Month 10+ (Post-launch):

Regular developer surveys:

  - "How's the support transition working for you?"

  - "Are you less interrupted? (Yes/No/Same)"

  - "How can we improve?"

Celebrate wins:

  - "Developer time on support dropped from 45% to 18% - you're freed to build!"

  - "Thanks for your partnership in making support team successful"

Key Messages for Developers:

"This frees YOU to do what you do best: build"

"Support team is your partner, not your replacement"

"You're still essential (Tier 3), but not for everything"

"Help support team succeed - good documentation, clear escalations, mentorship"

Audience 3: Support Team (New Team Members)

Message: "You're building something important and valued"

Communication Timeline:

Month 5-6 (Onboarding):

Welcome and orientation:

  - Company mission, values, culture

  - IT organization structure and transformation vision

  - Your role: "You're the front door of IT, critical to business operations"

  - Career path: Clear progression (Agent → Senior → Team Lead → Manager)

Team building:

  - Team lunch (managers + new team)

  - Buddy system (pair new with experienced)

  - Team charter: Our mission, values, how we work

Month 7-8 (Pilot):

Daily huddles (15 min):

  - What went well yesterday?

  - What's challenging?

  - How can we help each other?

Weekly team meetings (1 hour):

  - Review metrics (volume, resolution rate, CSAT)

  - Celebrate wins (great customer feedback, complex issue resolved)

  - Learn together (deep dive on recurring issue)

Manager 1:1s (bi-weekly):

  - How are you doing?

  - What support do you need?

  - Career development

Month 9+ (Full operation):

Team rituals:

  - Daily standup (15 min)

  - Weekly team meeting (1 hour)

  - Monthly all-hands (support + development + platforms)

  - Quarterly offsite (team building)

Recognition:

  - Monthly: "Support Hero" award (peer-nominated)

  - Quarterly: Team celebration (dinner, activity)

  - Annual: Support team showcases achievements to company

Key Messages for Support Team:

"You're valued and critical to company success"

"There's a clear career path here"

"We invest in your development (training, growth)"

"We're building something together - your input matters"

Stakeholder Management During Transition

Critical Stakeholders:

1. Business Unit Heads (Shipping, Ports, Cargo):

Concern: "Will support be as responsive as before?" (when I could call developer directly)

Engagement:

  - Month 6: 1:1 briefing on support model

  - Show benefits: Faster response (SLAs), 24/7 coverage, professional service

  - Pilot: BU head sees support team in action (proof)

  - Post-launch: Monthly satisfaction check-in

Success indicator: BU heads say "IT support has improved" in Year 1 review

2. Development Team Leads:

Concern: "Will support team be competent enough?" "Will I still get pulled into support?"

Engagement:

  - Month 5-6: Involve in support team training (your expertise valued)

  - Month 7-8: Pilot with your input (we want your feedback)

  - Month 9: Clear escalation protocol (Tier 3 only)

  - Post-launch: Monthly metrics (your time freed confirmed)

Success indicator: Team leads say "My team is less interrupted, we're delivering more"

3. CFO:

Concern: "This costs €1.4M, what's the ROI?"

Engagement:

  - Month 3: Business case presented (€1.4M investment, €2.4M+ return)

  - Month 6: Progress update (team hiring on track)

  - Month 12: ROI report (developer capacity freed, metrics proving value)

Success indicator: CFO approves Year 2 budget (sees value)

4. CEO:

Concern: "Is IT getting better?" (high-level view)

Engagement:

  - Month 6: Brief update (support team launching)

  - Month 12: Year 1 review (support + overall transformation)

  - Metrics: Business stakeholder satisfaction improved

Success indicator: CEO sees IT as strategic partner (not cost center)

### Risks Specific to Application Support (Beyond General Transformation Risks)

Risk Register - Application Support

RISK 1: Can't Hire Quality Support Engineers

Probability: Medium
Impact: High

Why This Could Happen:

Maritime/logistics IT support engineers are rare

Competition for talent (other logistics companies hiring)

Compensation not competitive

Location not attractive (if not major city)

Mitigation:

Expand search:

  - Geographic: Remote work OK for some roles (expands candidate pool)

  - Industry: Hire from related industries (supply chain, transportation)

  - Adjacent roles: Hire developers who prefer support, promote from within

Competitive compensation:

  - Pay market rate (survey competitors)

  - Sign-on bonuses for hard-to-fill roles (EDI specialists)

Executive recruiter:

  - Use recruiter for senior roles (Application Support Manager, EDI specialists)

Develop from within:

  - Junior support engineers → train → Senior (6-12 month development program)

Employer branding:

  - Clear career path (show growth opportunities)

  - Modern tech stack (attract technical talent)

  - Meaningful work (supporting critical business operations)

Contingency:

If can't hire fast enough: Use contractors temporarily (Tier 2 support contractors)

Contract-to-hire: Try before buy

If can't hire EDI specialists: Train existing engineers in EDI (6-month program + certification)

RISK 2: Users Don't Adopt New Support Process

Probability: Medium
Impact: Medium-High

Why This Could Happen:

Change resistance (users comfortable with old way)

Lack of trust in new support team (perceived as less expert)

Communication failure (users don't know about new process)

Support team actually less responsive (fails to meet SLAs)

Mitigation:

Communication campaign (see above): Make it VERY clear

Make it easy: Single phone number, single email, simple portal

Build trust fast: Pilot proves competence before full launch

Enforce: Developers redirect (don't respond to direct requests)

Measure adoption: Track (are users using support channels? are developers still interrupted?)

Contingency:

If low adoption Month 1-2 post-launch:

  - Investigate: Why? (support too slow? users don't know? trust issue?)

  - Address root cause (more training? more staff? better communication?)

  - Executive message: BU heads reinforce "use support team"

RISK 3: Support Team Overwhelmed (Undersized)

Probability: Medium
Impact: High

Why This Could Happen:

Underestimated volume (more tickets than expected)

Seasonal spikes (certain times of year higher volume)

New system launches (temporary surge in tickets as users learn)

Support engineers not yet fully productive (learning curve)

Mitigation:

Right-size from start: Use historical data + 20% buffer

Flexible capacity: Contractors available for surge (3-6 month contracts)

Triage ruthlessly: Not all tickets are equal (focus on P1, P2)

Self-service: Knowledge base deflects simple tickets

Monitor closely: Track queue depth, response times (alert if SLA breach approaching)

Contingency:

If overwhelmed in Month 1-2:

  - Hire contractors immediately (2-4 Tier 2 support contractors)

  - Extend developer support temporarily (don't cut abruptly)

  - Prioritize: P1, P2 only, defer P3, P4 (communicate to users)

  - Accelerate hiring (fill open positions faster)

Long-term: Adjust staffing model based on actual volume

RISK 4: On-Call Rotation Not Sustainable

Probability: Medium
Impact: Medium

Why This Could Happen:

Too many P1 incidents (poor system reliability → frequent on-call interruptions)

Insufficient compensation (engineers burned out, not worth the pay)

Same engineers on-call too often (rotation not fair)

Lack of support (engineer alone handling incident at 2am)

Mitigation:

Minimize incidents: Proactive monitoring, root cause fixes

Fair compensation: €300-400/week on-call + incident pay

Fair rotation: 10-12 engineers, each ~1 week every 2-3 months

Support system: Secondary on-call (backup), can escalate to manager

Recovery time: Day off after major overnight incident

Contingency:

If engineers declining on-call or leaving due to burnout:

  - Increase compensation (more on-call pay)

  - Reduce frequency (hire more engineers, spread across more people)

  - Focus on incident reduction (root cause analysis → permanent fixes)

  - Consider: Outsource on-call (third-party 24/7 support service for P1) - expensive but option

RISK 5: Knowledge Not Captured (Brain Drain)

Probability: Medium-High
Impact: Medium

Why This Could Happen:

Support team too busy (no time for documentation)

No culture of documentation (seen as overhead)

No incentive (documentation not rewarded)

High turnover (knowledge leaves when people leave)

Mitigation:

Allocate time: 10% of engineer time = documentation

Make it easy: Templates, tools, manager support

Incentivize: Link to performance reviews and bonuses

Regular reviews: Manager checks KB monthly (is it growing? quality?)

Onboarding test: New engineers learn from KB (if KB inadequate, they struggle → feedback loop)

Contingency:

If documentation lagging:

  - Dedicated "knowledge week": Team focuses only on documentation for 1 week

  - Hire technical writer (0.5-1 FTE) to help support engineers write articles

  - Gamify: Leaderboard for KB contributions, monthly prize

### Final Checklist - Application Support Implementation

Pre-Launch Checklist (Before Month 9 Full Launch)

Organizational:

[ ] Application Support Manager hired and onboarded

[ ] Service Desk Manager hired and onboarded

[ ] Core support team hired (10-12 people minimum)

[ ] Roles and responsibilities documented and communicated

[ ] Reporting structure clear (who reports to whom)

Infrastructure:

[ ] Ticketing system operational (Jira Service Management)

[ ] Workflows configured (Tier 1 → Tier 2 → Tier 3)

[ ] SLA tracking configured and tested

[ ] Service desk portal live (users can create tickets)

[ ] Email integration working (support@company.com creates tickets)

[ ] Phone system setup (one number for support)

[ ] Knowledge base operational (10-20 initial articles)

[ ] Monitoring tools configured (alerts route to support team)

[ ] Remote support tools available (TeamViewer or equivalent)

Training:

[ ] Support team trained on systems (4-6 weeks intensive)

[ ] Shipping system

[ ] Ports system

[ ] Cargo TMS

[ ] CRM

[ ] Billing

[ ] HR systems

[ ] Support team trained on domain (shipping, ports, cargo operations)

[ ] Support team trained on procedures (ticketing, escalation, documentation)

[ ] Service Desk agents trained on triage and Tier 1 support

[ ] Shadowing complete (support engineers shadowed developers)

Processes:

[ ] SLAs defined and documented

[ ] Escalation process documented and tested

[ ] Runbooks created (10-20 common issues)

[ ] On-call rotation designed (if implementing)

[ ] Communication templates ready (ticket updates, closure notifications)

Pilot:

[ ] Pilot completed (1-2 systems for 4-6 weeks)

[ ] Pilot metrics reviewed (FCR, MTTR, CSAT)

[ ] Pilot feedback incorporated (adjustments made)

[ ] Pilot success demonstrated (business case for full launch)

Communication:

[ ] Business users notified (email, posters, team meetings)

[ ] Developers briefed (redirect protocol, escalation process)

[ ] Support contact info distributed (cards, posters, intranet)

[ ] Launch announcement ready (to send on launch day)

Metrics:

[ ] Baseline metrics documented (current state for comparison)

[ ] Dashboard configured (real-time view of queue, SLAs, CSAT)

[ ] Reporting schedule established (daily to managers, weekly to leadership, monthly review)

Contingency:

[ ] Escalation path if things go wrong (who to alert, how to get help)

[ ] Temporary contractor agreements in place (if need surge capacity)

[ ] Rollback plan (if full launch fails, how to revert temporarily)

Post-Launch Checklist (Month 9-12)

Week 1 Post-Launch:

[ ] Daily huddles (support team + managers)

[ ] Monitor queue closely (SLA breaches? overwhelmed?)

[ ] User feedback (CSAT surveys, anecdotal)

[ ] Developer feedback (are they still interrupted?)

[ ] Rapid issue resolution (any problems, fix immediately)

Month 1 Post-Launch:

[ ] Metrics review:

[ ] Volume: As expected?

[ ] FCR (First Contact Resolution): 30-40%?

[ ] SLA compliance: >90%? (allow learning curve)

[ ] CSAT: 3.5+/5? (will improve over time)

[ ] Process adjustments based on first month

[ ] Team morale check (support team handling well?)

[ ] Communication: "Month 1 complete, here's how it went" (to company)

Month 3 Post-Launch:

[ ] Full metrics review:

[ ] All targets met or on track?

[ ] Developer time on support reduced? (survey)

[ ] Business stakeholder satisfaction? (survey)

[ ] Knowledge base growth (30-50 articles?)

[ ] Runbook expansion (20-30 procedures?)

[ ] Team at full strength (all roles filled)

[ ] Consider: Is team right-sized? (too busy? too quiet? adjust)

Month 6 Post-Launch (Month 12 of transformation):

[ ] Comprehensive review:

[ ] Success criteria met? (see above)

[ ] ROI demonstrated? (developer capacity freed, business case proven)

[ ] Continuous improvement evident? (metrics improving over time)

[ ] Plan Year 2:

[ ] 24/7 expansion (if not already)

[ ] Self-service enhancements

[ ] Automation opportunities

[ ] Team growth needs

[ ] Celebrate success! 🎉

[ ] Team appreciation event

[ ] Recognition from leadership

[ ] Share success stories (internally and externally)

### You Have Everything You Need to Build World-Class Application Support

Complete Blueprint Delivered:

✅ Why application support is critical (business case, €2.4M+ annual value)

✅ What to build (three-tier model, 18-22 people, tools, processes)

✅ How to build it (12-month roadmap, hiring, training, transition)

✅ Who does what (detailed roles, responsibilities, compensation)

✅ When to do each step (month-by-month plan)

✅ Where it fits (organizational structure, reporting lines)

✅ Metrics to track (SLAs, KPIs, success criteria)

✅ Risks and mitigations (comprehensive risk register)

✅ Integration with transformation (how support enables everything else)

When You Launch This:

Users will get reliable help (fast, knowledgeable, professional, 24/7)

Developers will be freed (40% time on support → <20%, focus on building)

Business will trust IT more (responsive, predictable, partnership)

Operations won't stop (24/7 support for critical Shipping/Ports systems)

IT will be more mature (professional support function like world-class IT orgs)

Your Next Actions:

This Week: Review this blueprint with Head of Platform Engineering (or equivalent)

Week 2: Build business case presentation for CTO and CFO

Week 3-4: Present and get approval (budget, headcount, go-ahead)

Month 2: Hire Application Support Manager and Service Desk Manager

Month 3-6: Follow the roadmap above (hiring, training, infrastructure)

Month 7-9: Launch (pilot → full launch)

Month 10-12: Optimize and celebrate success

You're Ready. 🎯

Build world-class application support. Your users deserve it. Your developers need it. Your business requires it.

Now go make it happen! 💪📞✅

## Clarifying Critical Boundaries: Tier 2 Support vs. Stream-Aligned Teams (Value Delivery)

### The Core Tension

The Problem: Both Tier 2 Support and Stream-Aligned Teams work with the same systems, but their roles are different:

Support: Keeps systems running (reactive, tactical, "keep lights on")

Stream Teams: Improve systems (proactive, strategic, "build new capabilities")

Gray Areas where confusion arises:

Application configuration: Who changes settings? Support or development team?

EDI onboarding: Who sets up new EDI partner? Support or integration team?

Data fixes: Who corrects bad data? Support or development team?

Small enhancements: Is it support work or development work?

Let me define clear boundaries for each scenario.

### Scenario 1: Application Configuration

Example: Shipping system needs freight rate table updated, booking workflow adjusted, new user role created

Decision Framework: Who Does What?

TIER 2 SUPPORT Handles (Tactical, BAU Configuration):

Criteria:

✅ Pre-defined configuration options (checkboxes, dropdowns, standard settings)

✅ No business logic changes (doesn't change HOW system works, just parameters)

✅ Low risk (can be undone easily, no code deployment)

✅ Documented procedure exists (runbook says "how to do X")

✅ Requested frequently (routine, not one-off)

Examples:

✅ Freight rate updates: Update rate table (new rates, port pairs)

  - Support has access to rate configuration screen

  - Support follows procedure: Validate rates, upload, test, activate

  - Low risk (rates can be corrected if wrong)

✅ User access management: Create user, assign role, set permissions

  - Standard roles defined (Sales User, Operations User, Admin)

  - Support creates account, assigns pre-defined role

  - Routine activity (happens daily)

✅ Standard workflow adjustments: Enable/disable approval steps

  - System has configuration: "Require manager approval for bookings >€10K" (Yes/No checkbox)

  - Business requests change, support updates configuration

  - No code change, just toggle setting

✅ Notification settings: Who receives email alerts for what events

  - Configuration: "Send booking confirmation to: [email list]"

  - Support updates email distribution lists

✅ Report parameters: Adjust existing report filters, date ranges

  - Not creating new reports (that's development)

  - Adjusting parameters of existing reports

Process for Support Configuration:

Ticket created: "Update freight rates for Asia routes"

Tier 2 Support Engineer (domain specialist):

  - Validates request (is this authorized? business reason clear?)

  - Follows runbook: "How to update freight rates"

  - Makes change in system (non-production first if risky)

  - Tests: Books test shipment, verifies rate applied correctly

  - Documents in ticket: What changed, when, by whom

  - Notifies requestor: "Rates updated, effective immediately"

Done (no development team involvement)

STREAM-ALIGNED TEAM Handles (Strategic, Complex Configuration):

Criteria:

✅ Complex configuration (requires analysis, testing, may have side effects)

✅ Business logic changes (changes HOW system works, not just data)

✅ High risk (could break system, requires code deployment or database changes)

✅ New capability (doesn't exist yet, needs building)

✅ One-off or rare (not routine support activity)

Examples:

✅ New workflow creation: Add entirely new approval workflow

  - Example: "Create 3-tier approval for dangerous goods bookings"

  - Requires: Business analysis (what's the flow?), configuration design, testing

  - Development team: BA writes requirements, developers configure/code workflow, test, deploy

  - Not support (too complex, requires business analysis and design)

✅ Complex freight rate logic: Change how rates are calculated

  - Example: "Apply seasonal surcharge based on route and time of year"

  - Requires: Business rules definition, calculation logic, thorough testing

  - Development team: BA works with business to define rules, developer implements logic

  - Not support (business logic change, high risk)

✅ Integration configuration: Add new integration endpoint, change message format

  - Example: "Add new API endpoint for real-time capacity check"

  - Requires: API design, integration development, testing

  - Integration Platform Team (stream team) handles

  - Not support (new capability, requires development)

✅ Custom reports: Build new report with complex logic

  - Example: "Create profitability report by route, customer segment, container type"

  - Requires: Data analysis, SQL queries, visualization, testing

  - Development team (or Data team): Builds report

  - Not support (new capability, requires development)

✅ Database schema changes: Add new fields, tables, relationships

  - Example: "Add 'carbon footprint' field to all bookings"

  - Requires: Database design, migration scripts, application code changes

  - Development team: Architects design, developers implement

  - Definitely not support (high risk, requires architecture review)

Process for Development Team Configuration:

Ticket created: "Add 3-tier approval workflow for dangerous goods"

Ticket routes to: Product Owner (Shipping Solutions Team)

Product Owner:

  - Prioritizes: Important? Urgent? (vs. other work)

  - Assigns to sprint (or backlog if lower priority)

Business Analyst:

  - Analyzes requirements with business stakeholders

  - Documents: Approval flow, business rules, edge cases

  - Creates: User stories, acceptance criteria

Development Team:

  - Designs solution (SA provides architecture guidance)

  - Develops: Configuration or code changes

  - Tests: Unit tests, integration tests, UAT

Deployment:

  - Release to production (standard release process)

  - Documentation: Updated for support team

Support Team:

  - Learns new capability (training if needed)

  - Handles ongoing: User questions, issues with new workflow

The Boundary Decision Tree

When request comes in, ask:

Is this changing existing configuration data

(rates, users, settings) using standard screens?

├─ YES → Can Support person do this in <30 minutes

│         following documented procedure?

│         ├─ YES → TIER 2 SUPPORT handles ✅

│         └─ NO → Why not?

│                 ├─ Too complex → DEVELOPMENT TEAM

│                 ├─ No procedure → Create procedure,

│                 │                 then Support handles

│                 └─ Too risky → DEVELOPMENT TEAM

│

└─ NO → Does this require:

├─ Business analysis? → DEVELOPMENT TEAM ✅

├─ Code changes? → DEVELOPMENT TEAM ✅

├─ New capability? → DEVELOPMENT TEAM ✅

├─ Architecture design? → DEVELOPMENT TEAM ✅

└─ Database changes? → DEVELOPMENT TEAM ✅

Gray Area Resolution Protocol:

When unclear, default: Support tries first (with safeguards):

Support Engineer assesses: "Can I do this safely with existing tools and procedures?"

If unsure: Consult with Solution Architect or Development Team Lead (15-min call)

Decision:

  - Support handles: If simple, low risk, has procedure

  - Escalate to Development: If complex, high risk, needs analysis

Document decision: For future reference (is this support or development work?)

Example:

Request: "Add new container type (45ft High Cube) to Shipping system"

Support Engineer thinks: "We have screen to add container types, but never added one before. Not sure if there are downstream impacts (integration, pricing, terminal capacity)."

Support consults Solution Architect: "Is this safe for me to do?"

SA: "Yes, BUT you must also update: Rate tables, terminal capacity config, EDI message mappings. Here's the checklist."

Decision: Support handles (with SA-provided checklist to ensure nothing missed)

Outcome: Support adds container type safely, documents procedure for next time

Future: Next time 50ft container type needed, Support has procedure and handles independently

### Scenario 2: EDI Partner Onboarding

Example: New customer wants EDI integration (send IFTMIN booking messages, receive IFTSTA status messages)

This is a critical boundary for logistics companies (high volume, high business impact).

Decision Framework: Who Does EDI Onboarding?

Model 1: Tier 2 Support Handles Routine EDI Onboarding (Recommended)

When Support Handles:

✅ Standard EDI messages: Customer using UN/EDIFACT standard messages (IFTMIN, IFTSTA, IFCSUM) with standard fields

✅ Integration Platform exists: You have MuleSoft/Boomi/etc. with reusable EDI connectors

✅ Templates available: EDI message templates exist for common scenarios

✅ Similar to previous: Customer requirements similar to 50+ existing EDI partners

✅ Low risk: Test environment available, can test thoroughly before production

Tier 2 EDI Specialist Role:

Title: EDI Support Specialist (part of Application Support, reports to Application Support Manager)

Responsibilities:

├─ EDI partner onboarding (standard scenarios)

├─ EDI message troubleshooting (daily failures)

├─ EDI testing and validation

├─ Coordinate with customers (their IT teams)

├─ Documentation (EDI specifications, partner configs)

└─ Escalate to Integration Platform Team (non-standard scenarios)

Skills:

├─ UN/EDIFACT expertise (maritime messages)

├─ Integration platform proficiency (MuleSoft/Boomi)

├─ XML/JSON, data mapping

├─ Customer communication

└─ Maritime logistics domain knowledge

EDI Onboarding Process (When Support Handles):

Step 1: Initial Contact (Week 1):

Customer requests EDI integration

Ticket created, assigned to EDI Support Specialist

EDI Specialist contacts customer:

  - "What messages do you need?" (IFTMIN for booking, IFTSTA for status, etc.)

  - "What format?" (UN/EDIFACT, XML, JSON)

  - "What's your technical setup?" (AS2, SFTP, API)

EDI Specialist assesses: Standard or custom?

  - Standard: Proceed (Support handles)

  - Custom: Escalate to Integration Platform Team

Step 2: Configuration (Week 1-2):

EDI Specialist (assuming standard):

  - Creates partner configuration in integration platform

  - Uses existing templates (IFTMIN booking message template)

  - Configures data mappings (customer fields → our system fields)

  - Sets up connection (AS2, SFTP credentials)

Step 3: Testing (Week 2-3):

EDI Specialist coordinates testing with customer:

  - Share test message samples

  - Customer sends test IFTMIN booking

  - EDI Specialist verifies: Message received, parsed, booking created in Shipping system

  - EDI Specialist sends test IFTSTA status

  - Customer verifies: Status received and correct

Iterate until all message types working

Step 4: Go-Live (Week 3-4):

EDI Specialist:

  - Activates production configuration

  - Monitors first few production messages closely

  - Customer sends first real bookings

  - EDI Specialist verifies: All working smoothly

Handoff to BAU support (EDI Specialist continues monitoring for 1 week post-go-live)

Timeline: 3-4 weeks for standard EDI onboarding (vs. 6-8 weeks if always goes to Integration Platform Team)

Integration Platform Team Handles Non-Standard EDI:

When Development Team (Integration Platform) Handles:

✅ Custom message formats: Customer has proprietary EDI format (not UN/EDIFACT standard)

✅ Complex mappings: Customer data structure very different from ours (requires significant transformation logic)

✅ New message types: Customer needs message type we've never supported before

✅ High volume/complexity: Customer is major account (1000+ messages/day), requires custom performance optimization

✅ Integration development needed: Requires new connector, new protocol, API development

Process:

EDI Specialist receives request, assesses: "This is non-standard"

EDI Specialist escalates: Creates ticket for Integration Platform Team

Integration Platform Team:

  - Product Owner prioritizes (is this important? urgent?)

  - Solution Architect designs integration approach

  - Integration Engineers develop custom solution

  - Timeline: 4-8 weeks (depending on complexity)

Post-implementation: EDI Specialist handles ongoing support

Example - Standard (Support Handles):

Customer: "We want IFTMIN booking and IFTSTA status, UN/EDIFACT standard, AS2 connection"

Assessment: Standard (we've done this 50 times)

EDI Support Specialist handles: 3 weeks, onboarding complete ✅

Example - Custom (Integration Platform Team Handles):

Customer: "We want custom XML format (not UN/EDIFACT), real-time API integration, webhooks for status updates, custom business rules for booking validation"

Assessment: Custom (new development required)

Integration Platform Team handles: 6-8 weeks, development required ✅

Post-implementation: EDI Support Specialist handles ongoing support (message failures, customer issues)

The EDI Boundary in Practice

80/20 Rule Target:

80% of EDI onboarding: Standard scenarios, Tier 2 EDI Specialist handles

20% of EDI onboarding: Custom scenarios, Integration Platform Team handles

Benefits:

✅ Faster onboarding for standard customers (3-4 weeks vs. 6-8 weeks)

✅ Integration Platform Team freed for complex work (building platform capabilities, not routine onboarding)

✅ EDI Specialist becomes expert (50+ partners onboarded per year)

✅ Consistent quality (EDI Specialist has procedure, templates, checklists)

Governance:

EDI Specialist's judgment: Determines standard vs. custom

If unsure: 30-minute consultation with Integration Architect

Escalation criteria documented: Clear guidelines (what's standard vs. custom)

Quarterly review: Integration Platform Team + EDI Specialist review escalations

  - Are we escalating too much? (can more be standard?)

  - Are templates sufficient? (do we need new templates to make more standard?)

### Scenario 3: Data Fixes

Example: Customer booking has wrong consignee address, invoice has incorrect freight rate, user account locked

Decision Framework: Who Fixes Data?

TIER 2 SUPPORT Handles (Routine Data Corrections):

Criteria:

✅ Simple data correction: Fix one or few records

✅ Clear error: Obvious what's wrong (typo, wrong value)

✅ Low risk: Correcting data won't break system or integrations

✅ Has database access: Support has read-write access to specific tables (with guardrails)

Examples:

✅ Fix booking consignee address: User fat-fingered address, Support corrects

  - Support Engineer: Finds booking record, updates address field, saves

  - No code, just data update

✅ Unlock user account: User locked out after failed login attempts

  - Support: Resets failed login counter, unlocks account

✅ Correct invoice amount: Invoice generated with wrong rate (rate table was correct, but system had cached old rate)

  - Support: Updates invoice amount, regenerates invoice

  - Logs: What changed, why, approval if >€X amount

Process:

User reports: "My booking has wrong address"

Support verifies: Yes, address is wrong (typo: "Roterdam" should be "Rotterdam")

Support checks: Is this safe to fix? (Yes, simple typo)

Support fixes: Updates database record directly (or via admin screen if available)

Support verifies: Booking now shows correct address, no side effects

Support notifies user: "Fixed, effective immediately"

Support logs in ticket: What was changed, from what to what, when

Guardrails for Support Data Fixes:

Read-only by default: Support has read-only access to most tables

Write access to specific tables: Only tables safe to update (config tables, non-critical data)

Approval required: Data fixes >€X amount require manager approval before executing

Audit log: All data changes logged (who, what, when, why)

No direct production access for junior engineers: Senior Support Engineer or manager reviews/approves first

Runbooks: "How to safely fix X" (with SQL examples, verification steps)

DEVELOPMENT TEAM Handles (Complex Data Fixes):

Criteria:

✅ Mass data correction: Fix 100s or 1000s of records (not one-off)

✅ Complex logic: Determining what to fix requires business logic or analysis

✅ High risk: Data fix could have cascading effects (financial impact, integration impact)

✅ Root cause fix needed: Data is wrong because of system bug (fix bug, then data)

Examples:

✅ Mass data correction: 500 invoices generated with wrong currency conversion rate

  - Root cause: Bug in currency conversion logic (fixed by developer)

  - Data fix: Script to recalculate and update 500 invoices

  - Development team: Developer writes script, BA validates logic, manager approves, developer executes in production

  - Not support (high risk, requires script development, financial impact)

✅ Complex data migration: Moving data from legacy system to new system

  - Requires: Data mapping, transformation, validation

  - Development team handles (complex, requires development and testing)

✅ Data corruption recovery: Database corruption due to system bug

  - Requires: Root cause analysis, data recovery from backups, validation

  - Development team + DBA handle (high risk, requires expertise)

Process:

Support identifies: "This isn't a one-off data fix, there's a pattern"

Support escalates: Creates ticket for development team

Development team:

  - Investigates root cause: Why is data wrong? (bug? process issue?)

  - Fixes root cause (if system bug)

  - Develops data fix script (if mass correction needed)

  - Tests in non-production environment

  - Executes in production (with approvals)

  - Monitors: Did fix work? Any side effects?

Support team informed: "Data fix complete, here's what was changed"

The Data Fix Boundary in Practice

Decision Tree:

Data issue reported:

├─ Is it one record or a few (<10)?

│  ├─ YES → Is the fix obvious and low risk?

│  │         ├─ YES → TIER 2 SUPPORT fixes ✅

│  │         └─ NO → DEVELOPMENT TEAM fixes ✅

│  │

│  └─ NO (mass issue, 100s of records) → DEVELOPMENT TEAM fixes ✅

│

└─ Is there a root cause (bug, process issue)?

├─ YES → DEVELOPMENT TEAM (fix bug, then data) ✅

└─ NO → TIER 2 SUPPORT fixes (isolated incident) ✅

### Scenario 4: Small Enhancements

Example: User requests "Add button to export booking list to Excel," "Show vessel image on booking screen," "Add email notification when booking confirmed"

Decision Framework: Enhancement vs. Support

Rule of Thumb:

If it requires code changes, it's development work (not support), regardless of how "small" it seems

TIER 2 SUPPORT Never Does Code Changes:

❌ No code development

❌ No feature additions

❌ No UI changes

All Enhancements Go to Product Owner:

User submits: "I want feature X"

Support logs ticket: "Enhancement request: Feature X"

Support routes to Product Owner (Shipping, Ports, Cargo, etc.)

Product Owner:

  - Evaluates: Is this valuable? (how many users want this? business impact?)

  - Prioritizes: Important vs. other work?

  - Backlog: Adds to backlog (may or may not get built, depends on priority)

If prioritized:

  - BA writes requirements

  - Development team builds

  - Deploys in standard release

Support informed: "Feature X now available"

Exception - Configuration-Based "Enhancements": If enhancement can be achieved through configuration (no code), Support might handle:

Example: "Show vessel image on booking screen"

IF system has feature: "Upload image per vessel" (configuration screen exists)

AND images just need to be uploaded

THEN Support can handle: Upload images (data entry, not development)

Example: "Add email notification when booking confirmed"

IF system has feature: "Email notifications" (configuration: what triggers email, who receives)

AND this is just enabling existing capability

THEN Support can configure: Enable notification, set recipients

BUT if feature doesn't exist (no configuration screen, no capability):

Goes to Product Owner → Development team builds → Released in sprint

### Summary: Tier 2 Support vs. Stream-Aligned Teams

Simple Rule:

Support = Keeps systems running (tactical, BAU, reactive)

Stream Teams = Improves systems (strategic, new capabilities, proactive)

Decision Criteria:

| Activity | Support Handles If... | Development Team Handles If... |
| --- | --- | --- |
| Configuration | Standard settings, documented procedure, low risk, <30 min | Complex, new capability, business logic change, high risk |
| EDI Onboarding | Standard messages (UN/EDIFACT), existing templates, similar to previous 50 partners | Custom formats, new message types, complex mappings, major customer |
| Data Fixes | One record or few, obvious error, low risk, has procedure | Mass correction (100s), requires script, complex logic, high risk |
| Enhancements | Can be achieved via configuration (no code) | Requires code changes, new features, UI changes |
| Incidents | Production issue, troubleshooting, workaround | Root cause fix (code bug), architecture change |

Gray Area Resolution:

Support tries first (with safeguards)

If unsure: Consult Solution Architect or Team Lead (15-min call)

Document decision for future

Build runbooks over time (more Support handles, less escalation needed)

Escalation Protocol:

Support Engineer encounters complex issue:

├─ Step 1: Attempt resolution (30 min - 2 hours max)

├─ Step 2: If can't resolve, assess:

│          ├─ Is this configuration or code issue?

│          ├─ Is this urgent (P1/P2) or can wait?

│          └─ Do I need expertise I don't have?

├─ Step 3: If escalation needed:

│          ├─ Create detailed ticket for Development Team

│          ├─ Include: Steps to reproduce, logs, screenshots, business impact, what I tried

│          ├─ Assign to Product Owner (they triage and prioritize)

│          └─ Communicate to user: "Escalated to development team, they'll prioritize"

├─ Step 4: Development Team picks up in sprint planning

└─ Step 5: Once fixed, Support informed, Support notifies user

Success Metrics:

Tier 2 Resolution Rate: 50-60% (of escalated tickets, Support resolves without Tier 3)

Escalation Rate: 15-20% (of all tickets escalate from Support to Development)

Developer Time on Support: <20% (from 40-50% baseline)

Response Time: Support faster than Development (Support = hours/days, Development = days/weeks)

## Clarifying Critical Boundaries: Tier 2 Support vs. Vendor Management (Third-Party Applications)

### The Core Tension

The Problem:

Your organization uses SaaS and third-party applications (Salesforce CRM, SAP HRIS, new Shipping system from vendor, new Ports system from vendor)

When issues arise: Should Support handle or should Vendor Management handle?

When to engage vendor directly vs. troubleshoot internally?

### Decision Framework: Support vs. Vendor Management for SaaS/Third-Party Apps

Tier 1: Application Support Handles First-Line (Always)

User Experience:

User should NEVER contact vendor directly (confusing, inconsistent)

User contacts YOUR support team (single point of contact)

YOUR support triages and decides next steps

Tier 2 Support Role for SaaS/Third-Party:

TIER 2 SUPPORT Always Does First:

Triage and reproduce: Is this really a system issue or user error?

Check known issues: Is this already known to vendor? (check vendor's status page, your internal knowledge base)

Basic troubleshooting:

  - Clear browser cache, try different browser

  - Check user permissions/setup

  - Verify: Is system actually down or just slow?

  - Check: Maintenance window announced by vendor?

Review recent changes: Did we change configuration? Did vendor deploy update?

Search vendor knowledge base: Is there known solution?

If Tier 2 Can Resolve → Resolves (no vendor involvement):

Example: User can't log into Salesforce

  - Support checks: Password correct? Account locked? SSO issue?

  - Support fixes: Unlocks account, resets password

  - No vendor involvement needed ✅

If Tier 2 Cannot Resolve → Escalates (see below for where)

Boundary: When to Engage Vendor Support vs. Vendor Management Team

TIER 2 SUPPORT Engages VENDOR SUPPORT Directly (Tactical Issues):

Criteria:

✅ Clear system bug or issue (not user error, not configuration issue)

✅ Urgent (P1 or P2 - business impact)

✅ Vendor support is responsive (known to resolve issues quickly)

✅ Routine issue (we've engaged vendor support before for similar issues)

Examples:

✅ SAP HRIS down: System not loading, vendor status page confirms incident

  - Tier 2 Support: Opens case with SAP support (we have support agreement)

  - SAP support: Investigates, resolves

  - Tier 2 Support: Monitors, updates users, closes ticket when resolved

✅ Salesforce integration failing: API calls timing out

  - Tier 2 Support: Reproduces issue, gathers logs

  - Tier 2 Support: Opens case with Salesforce support

  - Provides: Error messages, API logs, when started

  - Salesforce: Investigates, finds issue on their side, resolves

✅ New Shipping System bug: Booking submission fails with error

  - Tier 2 Support: Reproduces, documents steps

  - Tier 2 Support: Opens case with vendor (via vendor support portal)

  - Vendor: Confirms bug, provides workaround or hotfix

Process:

User reports issue → Tier 2 Support

├─ Support troubleshoots (30 min - 2 hours)

├─ Support determines: Vendor issue, urgent

├─ Support opens vendor support case

│   ├─ Provides: Detailed description, logs, reproduction steps

│   └─ Severity: P1 or P2 (based on business impact)

├─ Support monitors: Vendor case progress

├─ Vendor resolves

└─ Support verifies resolution, notifies user, closes ticket

Support Team Maintains:

Vendor support contacts: Who to contact at each vendor, how (phone, portal, email)

Support agreements: SLA with vendor (response time, resolution time)

Escalation paths: If vendor not responsive, how to escalate

Knowledge: Common issues with each vendor, workarounds

VENDOR MANAGEMENT TEAM Engages Vendor (Strategic Issues):

Criteria:

✅ Strategic issue (not one-off bug, but pattern or major problem)

✅ Contract/commercial issue (pricing, licensing, service levels)

✅ Relationship management (vendor not performing, need escalation)

✅ Vendor evaluation (considering replacing vendor, need alternatives)

✅ Major implementation or change (system upgrade, new module, integration project)

Examples:

✅ Vendor SLA not met: Vendor consistently missing response time commitments

  - Tier 2 Support escalates to Vendor Management: "We've had 10 P1 cases this month, vendor responded slowly in 7 of them"

  - Vendor Management: Schedules meeting with vendor account manager, discusses SLA compliance, negotiates improvement plan

✅ Recurring system issues: Same problem keeps happening (systemic issue)

  - Tier 2 Support: Documents pattern, escalates to Vendor Management

  - Vendor Management: Engages vendor executive sponsor, demands root cause analysis and permanent fix

  - Vendor Management: Tracks improvement, may consider contract penalties if not resolved

✅ Contract negotiation: Support agreement renewal coming up

  - Vendor Management: Negotiates pricing, SLA terms, support levels

  - Based on input from Tier 2 Support: "We need faster response for P1 issues, current 4-hour SLA is insufficient for our 24/7 operations"

✅ Vendor selection: Evaluating new CRM to replace current one

  - Vendor Management: Leads evaluation (RFP, vendor demos, contract negotiation)

  - Involves: Product Owner (requirements), Tier 2 Support (supportability assessment), EA (architecture review)

✅ Major system upgrade: New Shipping System vendor releasing major version update

  - Vendor Management: Project manages upgrade

    - Planning, testing, deployment, coordination with vendor

    - Tier 2 Support involved: Testing, readiness, post-go-live support

  - Vendor Management ensures: Upgrade successful, minimal business disruption

Process:

Strategic issue identified → Escalated to Vendor Management

├─ Vendor Management assesses

├─ Vendor Management engages vendor (executive sponsor, account manager)

├─ Vendor Management drives resolution

│   ├─ Contract changes (if needed)

│   ├─ Service improvement plans

│   └─ Escalation to vendor executives (if needed)

├─ Vendor Management tracks progress

└─ Issue resolved (monitored by Vendor Management ongoing)

The Vendor Engagement Model

Three-Tier Vendor Engagement:

TIER 1: Support → Vendor Support (Tactical, Day-to-Day)

├─ Bug reports, incidents, P1/P2 issues

├─ Configuration questions

├─ "How do I...?" questions to vendor

├─ System status updates

└─ 90% of vendor engagements (routine support)

TIER 2: Vendor Management → Vendor Account Team (Strategic, Relationship)

├─ SLA performance reviews (quarterly)

├─ Roadmap discussions (vendor's product direction)

├─ Contract renewals and negotiations

├─ Strategic planning (how vendor fits our strategy)

└─ 8% of vendor engagements (relationship management)

TIER 3: Vendor Management → Vendor Executives (Escalation, Crisis)

├─ Major service failures (vendor severely underperforming)

├─ Contract disputes

├─ Considering vendor replacement (exit discussions)

└─ 2% of vendor engagements (rare, high-stakes)

### Detailed Scenario: New Shipping System (Vendor SaaS)

Context: You purchased new Shipping System from maritime software vendor (e.g., CargoWise, Navis, specialized vendor)

Who Does What:

TIER 2 SUPPORT (Shipping Support Engineers):

Daily Operations:

✅ User questions: "How do I create booking?" → Support trains/guides user

✅ Bug reports: User finds issue → Support reproduces, opens vendor case

✅ Performance issues: System slow → Support checks, escalates to vendor if vendor issue

✅ Integration issues: EDI not working → Support troubleshoots, engages vendor if needed

✅ Configuration support: "Change freight rate" → Support handles (if authorized)

✅ Vendor case management: Opens vendor cases, monitors progress, communicates to users

Relationship with Vendor:

Vendor support portal: Support Engineers have accounts, open cases directly

Vendor support SLA: 4-hour response for P1, 1-day for P2 (example)

Escalation: If vendor not responsive, Support escalates to Vendor Management

VENDOR MANAGEMENT TEAM:

Strategic Oversight:

✅ Vendor relationship owner: Primary contact for vendor account manager

✅ Contract management: Licensing, support agreement, SLAs, pricing

✅ Performance tracking: Are they meeting SLAs? Quality of support?

✅ Roadmap alignment: Vendor's product roadmap vs. our needs

✅ Issue escalation: If Tier 2 Support can't get resolution from vendor, Vendor Management escalates to vendor executives

Monthly Vendor Review (Vendor Management + Tier 2 Support + Product Owner):

Support cases this month: 47 (Shipping system)

Vendor response SLA: Met 85% (target 95%) ⚠️

Open issues: 8 (2 critical, 6 medium)

Planned upgrades: Version 5.2 releasing Q1 (Vendor Management coordinating)

Action items: Vendor Management to discuss SLA compliance with vendor account manager

Quarterly Business Review (Vendor Management + Vendor Account Team):

Service quality review

Upcoming releases and features

Licensing and cost optimization

Strategic initiatives

Annual Contract Renewal (Vendor Management leads):

Negotiate pricing (based on usage, performance)

SLA adjustments (based on Tier 2 Support feedback: "We need faster P1 response")

New modules or capabilities

Multi-year commitment vs. annual

SHIPPING BUSINESS SOLUTIONS TEAM (Product Owner + Developers):

Strategic Product Ownership:

✅ Decide what features to use: Vendor releases new capabilities, PO decides which to adopt

✅ Configuration strategy: How to configure system to meet business needs

✅ Integration design: How Shipping system integrates with other systems (PO owns business requirements, Integration Platform Team implements)

✅ Customization decisions: Should we customize vendor system or use standard? (Generally avoid customization)

Relationship with Support and Vendor Management:

Support feeds insights to Product Owner:

  - "Users requesting feature X repeatedly" → PO evaluates if we should enable/configure

  - "System performance issues in booking module" → PO prioritizes investigation

  - "Vendor released new rate management feature" → PO decides: adopt or not?

Vendor Management involves Product Owner:

  - Vendor roadmap review: "These features coming in 6 months, do we need them?"

  - PO provides input: "Yes, dynamic pricing is critical for us" or "No, not needed"

  - Contract renewal: "We need commitment from vendor to deliver feature Y" (PO advocates)

NOT Doing Day-to-Day Support:

❌ Developers don't handle user issues (Support does)

❌ PO doesn't open vendor support cases (Support does)

✅ PO focuses on strategy: What capabilities do we need? How to optimize business value?

### Vendor Support SLA Management - Whose Responsibility?

TIER 2 SUPPORT (Operational SLA Tracking):

Tracks Vendor Performance Day-to-Day:

Vendor Support Dashboard (Tier 2 Support Maintains):

Shipping System Vendor - October 2025

├─ Cases Opened: 47

├─ Cases Closed: 42

├─ Open Cases: 5 (2 P1, 3 P2)

│

├─ Vendor Response SLA:

│   ├─ P1 (4-hour SLA): 40 cases, met 85% (34/40) ⚠️

│   ├─ P2 (1-day SLA): 7 cases, met 100% (7/7) ✅

│

├─ Vendor Resolution SLA:

│   ├─ P1 (1-day SLA): 40 cases, met 80% (32/40) ⚠️

│   ├─ P2 (3-day SLA): 7 cases, met 86% (6/7) ⚠️

│

├─ Case Aging:

│   ├─ <3 days: 35 cases ✅

│   ├─ 3-7 days: 5 cases

│   ├─ >7 days: 2 cases ⚠️ (escalate)

│

└─ Top Issues:

├─ 1. Performance (15 cases) ⚠️ Recurring theme

├─ 2. EDI failures (12 cases)

└─ 3. UI bugs (8 cases)

When Tier 2 Support Escalates to Vendor Management:

SLA breach: Vendor missed SLA on critical case

  - Support Engineer: Tried engaging vendor support, no response in SLA time

  - Support escalates to Vendor Manager: "Case #12345 is P1, vendor hasn't responded in 6 hours (SLA is 4 hours), business is blocked"

  - Vendor Manager: Contacts vendor account manager, escalates within vendor organization

Recurring issues: Same problem keeps appearing

  - Support documents: "Performance issues reported 15 times this month, vendor keeps closing cases saying 'fixed' but issue persists"

  - Support escalates to Vendor Manager: "We need vendor to do root cause analysis, this is systemic"

  - Vendor Manager: Schedules meeting with vendor, demands permanent fix and post-mortem

Unresponsive vendor: Vendor support not engaging adequately

  - Support: "We've escalated case within vendor support, still no progress after 5 days"

  - Vendor Manager: Bypasses vendor support, goes directly to vendor account executive

VENDOR MANAGEMENT TEAM (Strategic SLA Governance):

Quarterly Business Review with Vendor:

Agenda: Shipping System Vendor QBR - Q3 2025

1. SLA Performance Review (30 min)

├─ Overall compliance: 87% (target 95%) ⚠️

├─ P1 response: 85% (target 95%) ⚠️

├─ Root causes: Vendor understaffed in support? Timing issues?

└─ Action plan: Vendor commits to improve (hiring more support engineers, better escalation process)

2. Service Quality (20 min)

├─ Customer satisfaction: 3.2/5 (our users rating vendor support) ⚠️

├─ Issue: Vendor support engineers lack maritime domain knowledge

└─ Action: Vendor to provide specialized maritime support team

3. Recurring Issues (20 min)

├─ Top issue: Performance (15 cases/month for 3 months)

├─ Vendor response: "We're working on it"

├─ Not acceptable: We need commitment to fix by end of Q4

└─ Escalation: If not resolved, consider: Contract penalties, vendor switch

4. Roadmap Alignment (20 min)

├─ Vendor's upcoming releases: Q1 2026, Q2 2026

├─ Our requirements: Dynamic pricing, advanced rate management

├─ Alignment: Good, vendor building what we need ✅

5. Contract & Commercial (10 min)

├─ Contract renewal: Coming up in 6 months

├─ Pricing: Increase proposed by vendor (+15%)

├─ Negotiation: We'll evaluate based on Q4 performance, SLA compliance

Annual Contract Review:

Vendor Management leads negotiation:

  - Informed by: Tier 2 Support (operational performance data), Product Owner (strategic needs)

  - Negotiates: Pricing, SLA improvements, new features, support levels

  - Decision: Renew, renegotiate, or replace vendor

Example:

Vendor wants 15% price increase

Vendor Management position: "Your SLA compliance was 87% (below 95% target). We had 3 major outages. We're not paying more unless performance improves."

Negotiation outcome:

  - Pricing: 5% increase only (vs. 15% requested)

  - SLA: Vendor commits to 95%+ compliance, or contract penalties

  - Support: Vendor assigns dedicated maritime support team

  - Renewal: 2-year contract (vs. 3-year) - shorter commitment due to performance concerns

### The Complete Vendor Support Model - Roles & Responsibilities Matrix

| Activity | Tier 2 Support | Vendor Management | Product Owner | Who Leads? |
| --- | --- | --- | --- | --- |
| Daily Operations |  |  |  |  |
| User reports issue | ✅ First response | ❌ | ❌ | Support |
| Troubleshoot issue | ✅ Investigates | ❌ | ❌ | Support |
| Open vendor case | ✅ Opens case | ❌ | ❌ | Support |
| Monitor vendor case | ✅ Tracks progress | Informed | Informed (if critical) | Support |
| Escalate within vendor support | ✅ First-level escalation | ❌ | ❌ | Support |
| Close case & notify user | ✅ Closes, documents | ❌ | ❌ | Support |
| Escalations |  |  |  |  |
| Vendor SLA breach | ✅ Identifies, escalates | ✅ Engages vendor executive | Informed | Vendor Mgmt |
| Recurring issue pattern | ✅ Documents, escalates | ✅ Demands root cause fix | Consulted | Vendor Mgmt |
| Major outage (P1) | ✅ Opens case, monitors | ✅ Escalates to vendor exec | ✅ Informed immediately | Support leads operationally, Vendor Mgmt escalates strategically |
| Vendor unresponsive | ✅ Attempts engagement | ✅ Bypasses support, goes to account team | Informed | Vendor Mgmt |
| Strategic |  |  |  |  |
| Vendor relationship management | ❌ | ✅ Primary relationship owner | Consulted | Vendor Mgmt |
| Quarterly Business Review | ✅ Provides performance data | ✅ Leads meeting | ✅ Attends, provides needs | Vendor Mgmt |
| Contract negotiation | ✅ Provides input (SLA needs) | ✅ Negotiates | ✅ Provides input (features needed) | Vendor Mgmt |
| Vendor selection/RFP | ✅ Provides supportability criteria | ✅ Leads process | ✅ Provides requirements | Vendor Mgmt |
| Vendor roadmap review | ❌ | ✅ Attends | ✅ Evaluates features | Vendor Mgmt + PO |
| Decide which features to adopt | ❌ | ❌ | ✅ Decides | Product Owner |
| System configuration strategy | ✅ Executes configuration | Informed | ✅ Defines strategy | Product Owner |
| Major system upgrade | ✅ Supports testing, go-live | ✅ Project manages | ✅ Business owner | Vendor Mgmt leads, PO approves, Support executes |

### Summary: Tier 2 Support vs. Vendor Management

Simple Rule:

Support = Day-to-day vendor support interactions (bug reports, cases, incidents)

Vendor Management = Strategic vendor relationship (contracts, SLAs, escalations, negotiations)

Decision Criteria:

| Activity | Support Handles | Vendor Management Handles |
| --- | --- | --- |
| Scope | Tactical operations | Strategic relationship |
| Frequency | Daily (90% of vendor interactions) | Quarterly/Annual (10% of vendor interactions) |
| Vendor Contact | Vendor support team | Vendor account manager, executives |
| Issues | Bugs, incidents, how-to questions | SLA breaches, recurring problems, contract issues |
| Urgency | Immediate (P1 incidents) | Planned (QBR, contract renewal) |
| Authority | Open cases, track resolution | Negotiate contracts, escalate to vendor C-suite |

Escalation from Support to Vendor Management:

When Support Escalates:

Vendor SLA breach: Vendor not responding within SLA (P1: 4 hours, P2: 1 day)

Recurring issue: Same problem >5 times/month, vendor keeps closing without permanent fix

Vendor unresponsive: Case open >7 days with no progress

Major outage: P1 incident, vendor not resolving fast enough

Contractual issue: Vendor requesting fees for something we think is included in contract

Escalation Process:

Support Engineer identifies escalation need:

├─ Documents: Case history, attempts to resolve, business impact

├─ Notifies: Application Support Manager

├─ Support Manager assesses: Escalation warranted?

│  ├─ YES → Escalates to Vendor Manager

│  └─ NO → Support continues working with vendor support

│

Vendor Manager receives escalation:

├─ Reviews case details

├─ Engages vendor account manager (email/call)

├─ Sets expectations: "We need resolution by X date or we escalate to your VP"

├─ Tracks: Daily check-ins with Support on progress

├─ If needed: Escalates within vendor (account manager → director → VP → C-suite)

└─ Resolution: Vendor resolves, Vendor Manager confirms with Support, case closed

Example Escalation:

Day 1: Support opens vendor case #98765 (P1 - Shipping system booking failure)

Day 1 (2 hours): Vendor acknowledges (within 4-hour SLA) ✅

Day 1 (8 hours): Vendor responds: "Investigating, will update in 12 hours"

Day 2 (morning): Vendor misses 24-hour resolution SLA ⚠️

Day 2 (afternoon): Support Engineer: "No progress, users still can't book, major business impact"

Day 2: Support escalates to Support Manager

Day 2: Support Manager escalates to Vendor Manager: "SLA breach, critical business impact, need immediate action"

Day 2: Vendor Manager calls vendor account manager: "I need your VP on this now"

Day 2 (evening): Vendor VP assigns their top engineer

Day 3 (morning): Vendor resolves (deployed hotfix)

Day 3: Vendor Manager to vendor: "Post-mortem required - why did this take so long?"

Week 2: Vendor provides post-mortem, commits to process improvements

## Clarifying Critical Boundaries for Support

### Governance: How to Maintain Boundaries

1. Document Decision Rights (Publish Internally)

Create "Who Does What" Guide (Confluence page, accessible to all):

IT SUPPORT & DELIVERY - WHO DOES WHAT

When you need help:

├─ Contact IT Support: support@company.com or XXX-XXXX

└─ Support will handle OR route to right team

SUPPORT TEAM HANDLES:

✅ System issues (bugs, errors, performance)

✅ User questions (how to use systems)

✅ Access requests (create account, reset password)

✅ Simple configuration (rates, users, settings)

✅ Data corrections (fix wrong data)

✅ Vendor support cases (open and track)

✅ Incident response (P1 production issues)

SUPPORT TEAM ROUTES TO DEVELOPMENT TEAMS:

➡️ New features or enhancements

➡️ Complex configuration (business logic changes)

➡️ Code bugs requiring fix

➡️ Major data corrections (mass updates)

➡️ System architecture changes

SUPPORT TEAM ROUTES TO VENDOR MANAGEMENT:

➡️ Vendor SLA breaches

➡️ Recurring vendor issues

➡️ Contract questions

➡️ Major vendor escalations

YOU (Business User) NEVER:

❌ Contact developers directly (go through Support)

❌ Contact vendors directly (go through Support)

❌ Email random IT person (go through Support)

SINGLE POINT OF CONTACT: support@company.com ✅

2. Regular Boundary Discussions (Monthly)

Monthly Meeting: Application Support Manager + Product Owners + Vendor Manager

Agenda (30 minutes):

Boundary Issues This Month (15 min):

  - Cases where boundary was unclear

  - Cases where wrong team handled initially

  - Examples: "EDI onboarding took 6 weeks because it bounced between Support and Integration Team - should have been clear upfront"

Clarifications Needed (10 min):

  - "We have new vendor (new TMS), who handles what?"

  - "New type of configuration request, who should handle?"

  - Update decision rights document

Process Improvements (5 min):

  - Can we create runbook to make more self-service for Support?

  - Can we train Support to handle more (reduce escalations)?

Output: Updated decision rights document, clearer procedures, less confusion next month

3. Escalation Triage (When Unclear)

If Support Uncertain (Should I handle or escalate?):

Option 1: Time-Box Trial (Recommended for borderline cases):

Support Engineer: "I think I can handle this, but not 100% sure"

├─ Time-box: 1 hour maximum attempt

├─ If resolved in 1 hour: Great! ✅ (Support handled, document procedure for next time)

├─ If not resolved in 1 hour: Escalate ➡️ (Development Team)

└─ Learning: Was this right call? (Discuss in monthly boundary meeting)

Option 2: Quick Consultation (15-Minute Decision Call):

Support Engineer uncertain:

├─ Calls Solution Architect or Development Team Lead

├─ Describes issue (5 min)

├─ Asks: "Can I handle this or should I escalate?" (2 min)

├─ Decision made collaboratively (3 min)

├─ Document decision and rationale (5 min)

└─ Proceed accordingly

Over Time: More clarity, more documented procedures, fewer unclear cases

4. Training & Knowledge Sharing

Quarterly Cross-Training (4 hours):

Support Team spends half-day with Development Team:

  - Learn: What developers do, how they work, what's hard vs. easy for them

  - Understand: When to escalate, how to write good escalation (what info developers need)

  - Shadow: Developer fixing bug (see their process)

Development Team spends half-day with Support Team:

  - Learn: What Support deals with daily, common user issues

  - Understand: Why Support escalates certain issues, what they need from developers

  - Shadow: Support Engineer troubleshooting (see their process)

Outcome: Better empathy, better collaboration, clearer boundaries

5. Metrics to Track Boundary Health

Monthly Metrics:

Escalation Metrics:

ESCALATION ANALYSIS - October 2025

Total Tickets: 487

├─ Resolved by Tier 1 (Service Desk): 185 (38%) ✅

├─ Escalated to Tier 2 (Support): 302 (62%)

│   ├─ Resolved by Tier 2: 243 (80% of Tier 2 tickets) ✅

│   └─ Escalated to Tier 3 (Development): 59 (20% of Tier 2 tickets) ✅

│

Tier 2 → Tier 3 Escalations (59 total):

├─ Appropriate Escalations: 52 (88%) ✅

│   ├─ Code bugs requiring fix: 28

│   ├─ New features requested: 15

│   ├─ Complex configuration: 9

│

├─ Inappropriate Escalations: 7 (12%) ⚠️

│   ├─ Should have been handled by Support: 5

│   │   └─ Action: Train Support, create runbooks

│   └─ Should have been handled by Vendor: 2

│       └─ Action: Clarify vendor boundary with Support

│

Tier 2 → Vendor Management Escalations: 4

├─ All appropriate ✅ (SLA breaches, recurring issues)

Bounced Tickets (Assigned to wrong team): 8 (1.6%) ✅

├─ Target: <3%

└─ Examples this month:

├─ EDI onboarding sent to Development, should have been Support: 3

│   └─ Action: Clarify EDI boundary in next training

└─ Vendor issue sent to Development, should have been Vendor Mgmt: 2

Target Metrics:

Inappropriate Escalations: <10% (currently 12%, need improvement)

Bounced Tickets: <3% (currently 1.6%, good ✅)

Time to Triage: <1 hour (how long to determine right team)

If Metrics Show Problems:

High inappropriate escalations (>15%): Support needs more training or clearer procedures

High bounced tickets (>5%): Boundaries unclear, need better decision criteria

Long triage time (>2 hours): Decision criteria too complex, simplify

### Real-World Examples - Boundary Decisions in Practice

Example 1: EDI Partner Onboarding - Customer X

Request: "Customer X (major freight forwarder) wants EDI integration for booking and tracking"

Initial Assessment (Tier 2 EDI Specialist):

Customer wants: IFTMIN (booking), IFTSTA (status), IFTMCS (contract)

Format: UN/EDIFACT (standard) ✅

Connection: AS2 (standard) ✅

Volume: 500 messages/day (medium)

Customer type: Top 10 customer (strategic)

Decision:

Standard messages: YES ✅

Standard connection: YES ✅

Similar to previous onboarding: YES ✅

BUT: Strategic customer: Requires executive visibility

Action:

Tier 2 EDI Specialist handles technical onboarding ✅

Vendor Manager informed (strategic customer, keep relationship warm)

Weekly updates to Vendor Manager (progress, any issues)

Go-live: Vendor Manager attends go-live call (shows customer we care)

Outcome:

Onboarding: 3 weeks (efficient, Support handled)

Customer satisfied (fast, professional)

Vendor Manager had visibility (strategic relationship maintained)

Boundary respected: Support did tactical work, Vendor Manager maintained strategic relationship

Example 2: Shipping System Performance Issue

Issue: "Shipping system booking screen very slow (20-30 seconds to load)"

Tier 2 Support Investigation (Day 1):

Support Engineer: Reproduces issue ✅ (confirms slow)

Checks: Recent deployments? (No) Recent config changes? (No)

Checks: Monitoring (CPU, memory normal)

Checks: Database queries (some queries taking 15-20 seconds) ⚠️

Support's Assessment:

This is NOT simple issue (can't fix with restart or config change)

This is NOT user error

This MIGHT BE: Database performance issue (needs investigation)

This MIGHT BE: Application code issue (inefficient queries)

Decision - Time-Box Trial:

Support Engineer: "Let me investigate for 1 hour, then decide"

Investigation (1 hour):

  - Identifies: One query scanning full table (missing database index)

  - Solution: Add database index

  - BUT: Unsure if safe to add index (could have side effects)

Escalation (Day 1, after 1 hour):

Support escalates to Development Team (Shipping Solutions)

Ticket: "Database performance issue, query scans 10M rows, suggest adding index on booking_date column"

Development Team:

  - Developer reviews: "Yes, missing index is problem, adding index is safe"

  - Developer adds index (via migration script)

  - Tests in non-prod, then production

Resolution: Booking screen now loads in 2-3 seconds ✅

Outcome:

Support identified root cause (excellent troubleshooting) ✅

Support knew limit (adding index = database change = Development handles) ✅

Boundary respected: Support investigated, Development fixed

Learning: Create runbook "How to identify missing database indexes" (Support can diagnose faster next time)

Example 3: Vendor SLA Breach - SAP HRIS

Issue: "Employee payroll calculations wrong for 50 employees"

Tier 2 Support Response (Day 1):

Support Engineer: Opens case with SAP Support (Case #445566)

Severity: P1 (payroll impact, employees will be paid incorrectly if not fixed)

SAP acknowledges: 2 hours (SLA: 4 hours) ✅

Day 1-2: SAP investigating

SAP Update (Day 1): "Investigating, will update in 24 hours"

SAP Update (Day 2): "Still investigating, complex issue"

Day 3: No resolution, SLA breached

SAP's Resolution SLA: P1 = 24 hours

Current status: 48 hours, no resolution ⚠️

Business impact: Payroll run is in 2 days, must be fixed

Support Escalation (Day 3):

Support Engineer → Support Manager: "SAP case open 48 hours, no resolution, payroll deadline approaching"

Support Manager → Vendor Manager: "Need executive escalation with SAP"

Vendor Manager Action (Day 3):

Calls SAP account manager: "This is unacceptable, P1 SLA breached, business-critical"

SAP account manager: Escalates internally to SAP engineering director

SAP director assigns top engineer

Day 4: Resolution

SAP resolves: Hotfix deployed

Support Engineer verifies: Payroll calculations now correct ✅

Payroll runs on time ✅

Post-Mortem (Week 2):

Vendor Manager: Demands post-mortem from SAP

SAP: Provides root cause analysis (bug introduced in recent patch, missed in testing)

SAP: Commits to improved testing process

Vendor Manager: Documents in SAP Quarterly Business Review (track pattern of issues)

Outcome:

Support handled initial case opening and tracking ✅

Vendor Management escalated when SLA breached ✅

Boundary respected: Support operational, Vendor Management strategic escalation

Business protected: Payroll ran correctly despite vendor issue

Example 4: Configuration Request - Freight Rate Update

Request: "Update Asia freight rates for Q1 2026"

Tier 2 Support Assessment:

Is this standard configuration? YES ✅

Do we have procedure? YES ✅ (Runbook: "How to update freight rates")

Is this low risk? YES ✅ (rates can be corrected if wrong)

Do I have access? YES ✅ (Support has rate configuration screen access)

Support Action (Same Day):

Support Engineer: Receives rate file (Excel) from Pricing team

Validates: Rates look reasonable? (spot check: compare to previous quarter, ~5-10% change) ✅

Uploads to system (staging environment first)

Tests: Books test shipment, verifies rate applied correctly ✅

Promotes to production

Notifies: Pricing team "Rates updated, effective immediately"

Documents: What changed, when, approval received from Pricing Manager

NO Development Team involvement needed ✅

Outcome:

Routine configuration handled by Support (fast, efficient)

Development Team freed for strategic work

Boundary respected: Support handled tactical configuration

Example 5: Enhancement Request - New Report

Request: "Create profitability report showing revenue by route, customer segment, container type"

Tier 2 Support Assessment:

Is this existing report adjustment? NO ❌

Is this new report creation? YES ✅

Does this require: Data analysis, SQL, visualization? YES ✅

Can Support handle? NO ❌ (requires development work)

Support Action:

Support Engineer: Logs ticket "Enhancement Request: Profitability Report"

Routes to: Product Owner (Finance Business Solutions Team)

Communicates to user: "This is an enhancement request (new report). Product Owner will evaluate and prioritize. May take 4-8 weeks depending on priority."

Product Owner Action:

PO reviews: Is this valuable? (Asks Finance: How often needed? For what decisions?)

Finance: "We need this monthly for executive reporting, high value"

PO prioritizes: High priority, adds to next sprint

Development Team Action:

BA: Works with Finance to define requirements (what fields, what calculations, what filters)

Developer: Builds report (SQL queries, Power BI visualization)

Tests: Finance reviews and approves

Deploys: Report available in system

Timeline: 3 weeks from request to delivery

Outcome:

Enhancement properly routed to Development Team ✅

Support didn't waste time trying to build report (not their role)

Boundary respected: Support triaged, Development built

### Implementation Checklist - Boundaries

Month 1: Document Boundaries

[ ] Create "Who Does What" guide (Confluence page)

[ ] Support vs. Development Team

[ ] Support vs. Vendor Management

[ ] Decision criteria and examples

[ ] Review with: Application Support Manager, Product Owners, Vendor Manager

[ ] Publish: Make accessible to all IT team and business users

[ ] Communicate: Email announcement, team meetings

Month 2-3: Train Teams

[ ] Support Team training (4 hours):

[ ] When to handle vs. escalate

[ ] How to write good escalation (what info to include)

[ ] Vendor Management protocols

[ ] Development Team briefing (1 hour):

[ ] What Support handles vs. what comes to you

[ ] How to receive escalations

[ ] How to provide feedback to Support

[ ] Vendor Management briefing (1 hour):

[ ] Support's role with vendors

[ ] When Support escalates to you

[ ] Vendor relationship protocols

Month 4-6: Monitor and Adjust

[ ] Track escalations weekly:

[ ] Appropriate escalations?

[ ] Bounced tickets?

[ ] Monthly boundary meeting (Support Manager + POs + Vendor Manager)

[ ] Review unclear cases

[ ] Update decision criteria

[ ] Adjust procedures based on learnings

Month 7-12: Optimize

[ ] Quarterly cross-training (Support ↔ Development)

[ ] Build runbooks (move more to Support over time)

[ ] Metrics: Inappropriate escalations <10%, bounced tickets <3%

[ ] Continuous improvement: Always clarifying boundaries, documenting decisions

### Final Boundary Principles - Easy to Remember

The Five Principles

1. Support First, Always (For Users):

User NEVER decides "is this Support or Development?"

User ALWAYS contacts Support

Support triages and routes

2. If In Doubt, Support Tries First (For Support):

Time-box: 1 hour max

If resolved: Great! Document procedure

If not resolved: Escalate with good documentation

3. Tactical vs. Strategic (Core Distinction):

Support = Tactical (keep running, day-to-day, reactive)

Development = Strategic (improve, build new, proactive)

Vendor Management = Strategic (relationships, contracts, escalations)

4. When Unclear, Consult (15-Minute Rule):

Support uncertain? Call SA or Dev Lead (15 min)

Collaborative decision > wrong unilateral decision

Document outcome for future reference

5. Boundaries Evolve (Continuous Learning):

Monthly reviews: What worked? What didn't?

Build Support capability over time (more runbooks = more Support handles)

Goal: Support handles 60-70% without escalation (currently 50-60%)

### Visual Decision Trees (Printable Guides for Support Team)

Decision Tree 1: Configuration Request

┌─────────────────────────────────────────────────────────┐

│ CONFIGURATION REQUEST RECEIVED                          │

└────────────────┬────────────────────────────────────────┘

│

↓

┌───────────────┐

│ Does runbook  │

│ exist for     │──YES──→ Follow runbook

│ this config?  │         ↓

└───────┬───────┘         Execute configuration

│                 ↓

NO                 Document in ticket

│                 ↓

↓                 Close ✅

┌───────────────┐

│ Is this       │

│ standard      │──NO──→ ESCALATE TO DEVELOPMENT

│ setting with  │        (requires analysis/design)

│ checkboxes/   │

│ dropdowns?    │

└───────┬───────┘

│

YES

│

↓

┌───────────────┐

│ Can I do this │

│ safely in <30 │──NO──→ ESCALATE TO DEVELOPMENT

│ minutes?      │        (too complex or risky)

└───────┬───────┘

│

YES

│

↓

┌───────────────┐

│ Do I need     │

│ approval      │──YES──→ Get approval first

│ (financial    │         ↓

│ impact >€X)?  │         Then proceed

└───────┬───────┘

│

NO

│

↓

Execute configuration

↓

Test in staging (if available)

↓

Deploy to production

↓

Document and close ✅

Decision Tree 2: EDI Partner Onboarding

┌─────────────────────────────────────────────────────────┐

│ EDI PARTNER ONBOARDING REQUEST                          │

└────────────────┬────────────────────────────────────────┘

│

↓

┌───────────────┐

│ Standard      │

│ UN/EDIFACT    │──NO──→ Is it proprietary format?

│ messages?     │        ↓

└───────┬───────┘        YES → ESCALATE TO

│                      INTEGRATION PLATFORM TEAM

YES                     (custom development needed)

│

↓

┌───────────────┐

│ Messages we   │

│ support       │──NO──→ Is this new message type?

│ already?      │        ↓

│ (IFTMIN,      │        YES → ESCALATE TO

│ IFTSTA, etc.) │              INTEGRATION PLATFORM TEAM

└───────┬───────┘              (needs development)

│

YES

│

↓

┌───────────────┐

│ Similar to    │

│ existing      │──NO──→ Requires complex custom mapping?

│ 50+ partners? │        ↓

│ (data mapping)│        YES → ESCALATE TO

└───────┬───────┘              INTEGRATION PLATFORM TEAM

│

YES

│

↓

┌───────────────┐

│ Standard      │

│ connection    │──NO──→ Requires new protocol/connector?

│ method?       │        ↓

│ (AS2, SFTP,   │        YES → ESCALATE TO

│ API)          │              INTEGRATION PLATFORM TEAM

└───────┬───────┘

│

YES

│

↓

┌───────────────┐

│ Strategic     │──YES──→ Inform Vendor Manager

│ customer?     │         (maintain relationship visibility)

│ (Top 20)      │         ↓

└───────┬───────┘         Continue with onboarding

│

NO

│

↓

EDI SPECIALIST HANDLES ✅

↓

1. Create partner config (MuleSoft/Boomi)

2. Use existing templates

3. Configure connection

4. Test with customer (2-3 weeks)

5. Go-live

6. Monitor first week

7. Handoff to BAU support

Decision Tree 3: Vendor Support Case

┌─────────────────────────────────────────────────────────┐

│ ISSUE WITH VENDOR APPLICATION (SAP, Salesforce, etc.)  │

└────────────────┬────────────────────────────────────────┘

│

↓

┌───────────────┐

│ Have I         │

│ troubleshot    │──NO──→ Troubleshoot first (30 min)

│ basic issues?  │        ↓

│ (cache, perms, │        • Clear cache

│ login, etc.)   │        • Check permissions

└───────┬───────┘        • Verify login

│                • Check vendor status page

YES               ↓

│                Return to start

↓

┌───────────────┐

│ Is this user  │

│ error or our  │──YES──→ Resolve internally

│ configuration │         (train user or fix our config)

│ issue?        │         ↓

└───────┬───────┘         Close ticket ✅

│

NO (vendor issue)

│

↓

┌───────────────┐

│ Checked vendor│

│ knowledge     │──NO──→ Search vendor KB first

│ base?         │        ↓

└───────┬───────┘        Known issue? Solution exists?

│                ↓

YES               If found → Apply solution

│                If not found → Continue

↓

┌───────────────┐

│ What priority?│

│ P1 (system    │──YES──→ OPEN VENDOR CASE IMMEDIATELY

│ down) or P2   │         ↓

│ (major issue)?│         Mark as P1/P2

└───────┬───────┘         ↓

│                 Notify Support Manager

NO (P3/P4)         ↓

│                 Monitor closely

↓

Open vendor case (normal process)

↓

┌───────────────┐

│ Is vendor     │

│ responding    │──NO──→ Vendor missed SLA?

│ per SLA?      │        ↓

│ (P1: 4hr,     │        YES → ESCALATE TO

│ P2: 1 day)    │              VENDOR MANAGEMENT

└───────┬───────┘

│

YES

│

↓

Monitor case daily

↓

┌───────────────┐

│ Case open     │──YES──→ ESCALATE TO

│ >7 days with  │         VENDOR MANAGEMENT

│ no progress?  │         (unresponsive vendor)

└───────┬───────┘

│

NO

│

↓

┌───────────────┐

│ Same issue    │──YES──→ ESCALATE TO

│ recurring     │         VENDOR MANAGEMENT

│ >5 times/     │         (pattern, needs strategic fix)

│ month?        │

└───────┬───────┘

│

NO

│

↓

Continue monitoring vendor case

↓

Vendor resolves

↓

Verify resolution ✅

↓

Update user

↓

Close ticket ✅

### Onboarding Guide for New Support Engineers

Week 1: Understanding Boundaries

Day 1: Orientation

Read: "Who Does What" guide (Confluence)

Watch: Recorded training video "Support vs. Development vs. Vendor Management" (30 min)

Meet: Application Support Manager (30 min overview)

Day 2-3: Shadow Senior Support Engineer

Observe: How senior engineer triages tickets

Learn: When they handle vs. escalate

Ask: "Why did you escalate that one but handle this one?"

Practice: Review 10 closed tickets, decide "would I have escalated?" (compare to what actually happened)

Day 4-5: Boundary Scenarios Workshop

Interactive session with Support Manager (2 hours)

20 scenarios presented: "Configuration request X comes in, what do you do?"

Discuss: Right answer, why, what info you'd need

Practice: Decision trees until comfortable

By End of Week 1: New engineer can triage 80% of requests correctly

Week 2-4: Hands-On with Safety Net

Shadow Period Continues:

Week 2: Handle simple tickets with senior engineer review (before closing)

Week 3: Handle medium tickets with senior engineer available (can consult anytime)

Week 4: Handle all tickets independently, but senior engineer reviews all escalations before sending

Escalation Review Process (Week 2-4):

New Engineer: "I think I should escalate this to Development Team"

↓

Senior Engineer: Reviews ticket

├─ Agrees → "Good call, here's how to write escalation" ✅

└─ Disagrees → "Actually, we can handle this, here's how" (teaching moment)

By End of Week 4: New engineer handling 90% of tickets independently, escalations appropriate

Month 2-3: Building Confidence

Monthly Boundary Review (New Engineer Attends):

See real-world boundary discussions

Learn: Complex cases, how decisions are made

Contribute: "I had this case, not sure if I handled right"

Runbook Creation Assignment:

New engineer creates 1-2 runbooks based on tickets they handled

Example: "How to troubleshoot Salesforce login issues"

Forces: Documenting decision process, thinking about boundaries

By End of Month 3: New engineer fully independent, making good boundary decisions consistently

### Advanced Boundary Scenarios (Complex Cases)

Scenario A: Hybrid Issue (Both Support AND Development)

Issue: "Freight rate calculation wrong for specific customer (Customer ABC)"

Investigation:

Support (Day 1):

  - Investigates: Freight rate table configured correctly ✅

  - Tests: Books test shipment for different customer, rate correct ✅

  - Tests: Books test shipment for Customer ABC, rate WRONG ⚠️

  - Conclusion: Issue specific to Customer ABC, not general rate table issue

Support's Analysis:

  - Customer ABC has contract with special pricing rules

  - Pricing rules configured in system

  - BUT: System not applying contract rates for Customer ABC

  - Question: Is this configuration issue (Support) or system bug (Development)?

Decision - Collaborative:

Support Engineer calls Solution Architect (15 min)

SA: "Let me check contract configuration... I see the issue. Contract dates are correct, pricing tiers correct, but customer mapping is missing."

SA: "This is configuration issue. The customer record isn't linked to the contract."

Support: "Can I fix this?"

SA: "Yes, here's how: Go to contract screen, add customer link, test."

Resolution:

Support handles configuration fix (customer-contract linkage) ✅

Support documents in runbook: "How to link customer to contract"

Development not needed ✅

Alternative Outcome (if different root cause):

If SA found: "This is a bug - system should auto-link customer to contract based on customer code, but it's not working"

Then: Escalate to Development (code bug) ✅

Key Learning:

Collaborative investigation (Support + SA) = Efficient resolution

15-minute consultation saved hours of back-and-forth

Scenario B: Vendor Issue BUT Also Our Issue

Issue: "EDI messages from Customer X failing for 2 weeks"

Investigation:

Support (Week 1):

  - Opens vendor case (Integration Platform vendor)

  - Vendor responds: "Your message format is correct, our system should accept it"

  - Vendor: "But we see customer's AS2 certificate expired, that's why messages rejected"

  - Vendor: "Customer needs to renew certificate"

Complication:

Issue is customer's expired certificate (not our system, not vendor system)

BUT: Customer is major account, we need to help them resolve

Decision - Multi-Party:

Support: Can't fix customer's certificate directly

Support coordinates:

  - Contacts customer IT team: "Your AS2 certificate expired, please renew"

  - Vendor: Provides instructions to customer on certificate renewal

  - Support: Monitors daily, follows up with customer

  - Vendor Manager informed (major account, relationship management)

Vendor Manager: Calls customer business contact (not IT), offers help

  - "Our support team identified your AS2 certificate expired. We're here to help your IT team resolve. Can we schedule a call?"

Resolution (Week 3):

Customer renews certificate

Support tests: EDI messages now flowing ✅

Vendor Manager: Follows up with customer: "Issue resolved? Any other support you need?"

Boundary Respected:

Support handled technical coordination ✅

Vendor Manager maintained business relationship ✅

Partnership resolved complex issue efficiently

Scenario C: Enhancement That Seems Small But Isn't

Request: "Add checkbox to booking screen: 'Dangerous Goods' (Yes/No)"

Initial Assessment:

User thinks: "Just add a checkbox, 5 minutes"

Support Engineer thinks: "Maybe I can configure this?"

Investigation (Support, 30 min):

Support Engineer: Checks system configuration screens

Finds: Can add custom fields to booking screen ✅

Starts to configure: Checkbox "Dangerous Goods"

Then thinks: "Wait, if user checks this box, what should happen?"

  - Should booking require additional approval?

  - Should freight rate change (dangerous goods surcharge)?

  - Should system send notification to operations?

  - Should EDI messages include dangerous goods indicator?

  - Should system prevent dangerous goods from certain vessels?

Realization: This is NOT simple checkbox, this is business logic change

Decision:

Support Engineer escalates to Product Owner (Shipping Solutions)

Ticket: "Enhancement request: Dangerous Goods handling"

Note: "This seems simple (checkbox) but has many business logic implications. Needs BA to analyze requirements."

Product Owner Action:

PO: Agrees, this needs analysis

PO: Assigns to BA

BA: Interviews Operations, Safety, Commercial teams

BA: Documents requirements (10 pages - turns out very complex!)

  - Approval workflow

  - Rate calculations

  - Vessel restrictions

  - Regulatory reporting

  - EDI changes

Development Team: Builds (3 weeks)

Outcome:

What seemed "simple checkbox" was actually major feature (3 weeks development)

Support correctly identified complexity and escalated ✅

Development Team built properly with full requirements

Key Learning:

"Just add a field" is NEVER just that - always has downstream logic

Support's role: Identify complexity, escalate to right team

Don't assume "small request" = "quick fix"

### Communication Templates - Boundaries in Action

Template 1: Support to User (Escalating to Development)

Subject: Ticket #12345 - Enhancement Request Escalated

Hi [User Name],

Thank you for your request: "[Enhancement Description]"

I've reviewed your request and determined this is an enhancement (new feature)

rather than a support issue. I've escalated to our Product Owner for the

[System Name] team for evaluation and prioritization.

What happens next:

• Product Owner will review and assess business value

• If prioritized, this will be added to the development backlog

• Timeline: Typically 4-8 weeks depending on priority and complexity

• You'll receive updates as this progresses

If you have questions or this is more urgent than typical timeline, please

reply and I can help escalate further.

Best regards,

[Support Engineer Name]

IT Application Support

Template 2: Support to Development Team (Escalation)

Ticket #12345 - Escalation: Shipping System Booking Performance Issue

SUMMARY:

Booking screen in Shipping system loading very slowly (20-30 seconds) for

all users since [Date]. Business impact: High (booking delays affecting

customer service).

WHAT I'VE TRIED:

• Verified issue reproduces consistently ✅

• Checked recent deployments: None in past week

• Checked system resources: CPU/Memory normal

• Checked application logs: No errors

• Investigated database: Found slow query (details below)

ROOT CAUSE (Suspected):

Database query scanning 10M rows without index on booking_date column.

Query: SELECT * FROM bookings WHERE booking_date > '2025-01-01' AND status = 'active'

BUSINESS IMPACT:

• All users affected (100+ users)

• Booking process delayed

• Customer service complaints increasing

• Priority: P2 (High)

RECOMMENDED ACTION:

Add database index on bookings.booking_date column. However, I'm not

authorized to make database schema changes and want to ensure no side effects.

REQUEST:

Please review and implement database optimization to resolve performance issue.

ATTACHMENTS:

• Query execution plan (screenshot)

• Application logs (last 24 hours)

• User reports (3 examples)

Thank you,

[Support Engineer Name]

Why This is Good Escalation:

✅ Clear summary (what, when, impact)

✅ Shows investigation effort (Support tried first)

✅ Root cause hypothesis (not just "system slow")

✅ Specific request (what needs to be done)

✅ All necessary information attached (Dev doesn't need to ask for more)

Template 3: Support to Vendor Management (Escalation)

Subject: ESCALATION - Vendor SLA Breach - SAP Case #445566

Vendor Manager,

I need your help escalating an issue with SAP that's breaching SLA and

impacting business operations.

ISSUE:

Payroll calculations incorrect for 50 employees in SAP HRIS.

BUSINESS IMPACT:

• Critical: Payroll run scheduled in 2 days

• 50 employees will be paid incorrectly if not resolved

• HR and Finance teams blocked

VENDOR CASE:

• Case #445566 opened with SAP Support on [Date] at [Time]

• Priority: P1 (Critical)

• SAP SLA: P1 response = 4 hours, resolution = 24 hours

SLA STATUS:

• Response SLA: Met ✅ (SAP responded in 2 hours)

• Resolution SLA: BREACHED ⚠️ (48 hours, still not resolved)

VENDOR UPDATES:

• Day 1: "Investigating, will update in 24 hours"

• Day 2: "Still investigating, complex issue"

• Day 3 (today): No update in 12 hours

MY ATTEMPTS:

• Followed up with SAP support 3 times

• Requested escalation within SAP support (no response)

• Provided additional logs and details as requested

REQUEST:

Please escalate to SAP account manager or higher. We need:

1. Immediate senior engineer assigned

2. Resolution by end of day tomorrow (before payroll run)

3. Post-mortem on why SLA was breached

I'm available for any coordination needed.

Urgently,

[Support Engineer Name]

Case tracking: [Link to internal ticket]

Why This is Good Escalation:

✅ Clear subject line (ESCALATION - gets attention)

✅ Business impact stated (why this matters)

✅ SLA breach documented (facts, not emotions)

✅ Shows Support tried (not escalating prematurely)

✅ Specific asks (what you need from Vendor Manager)

Template 4: Vendor Management to Vendor (Executive Escalation)

Subject: URGENT ESCALATION - Case #445566 SLA Breach - Payroll Impact

[Vendor Account Manager Name],

I'm escalating SAP case #445566 which is in SLA breach and causing

business-critical impact.

SITUATION:

• Issue: Payroll calculations incorrect for 50 employees

• Case opened: [Date/Time] (48 hours ago)

• Priority: P1 (Critical)

• Your SLA: P1 resolution in 24 hours

• Current status: BREACHED - 48 hours with no resolution

BUSINESS IMPACT:

• Payroll must run in 36 hours

• 50 employees will be paid incorrectly if not resolved

• Potential legal and employee relations issues

• Our HR and Finance teams completely blocked

YOUR TEAM'S RESPONSE:

• Initial response: Good (2 hours) ✅

• Investigation updates: Insufficient ("still investigating" is not acceptable after 48 hours)

• Escalation: My support team requested escalation within SAP, no response

WHAT I NEED FROM YOU:

1. Immediate: Assign your top senior engineer to this case

2. By end of today: Resolution or detailed action plan with guaranteed timeline

3. Tomorrow: Issue resolved (before payroll deadline)

4. Next week: Post-mortem meeting to discuss how we prevent this

NEXT STEPS IF NOT RESOLVED:

• I will escalate to your VP and our executive team

• We will review our support contract and SLA penalties

• This will be documented in our next Quarterly Business Review

I'm available for a call immediately. My team is standing by to provide

any additional information needed.

This is urgent and time-sensitive.

Regards,

[Vendor Manager Name]

[Title]

[Company]

Mobile: [Phone]

Why This is Effective Escalation:

✅ Subject line commands attention

✅ Facts-based (SLA breach documented)

✅ Business impact clear (legal/employee issues)

✅ Specific demands with deadlines

✅ Consequences stated (further escalation if not resolved)

✅ Professional but firm tone

### Metrics Dashboard - Boundary Health

### Monthly Boundary Health Report

┌─────────────────────────────────────────────────────────┐

│ BOUNDARY HEALTH DASHBOARD - October 2025               │

├─────────────────────────────────────────────────────────┤

│                                                          │

│ OVERALL TICKET FLOW                                      │

│ ├─ Total Tickets: 487                                   │

│ ├─ Tier 1 Resolution: 185 (38%) ✅                     │

│ ├─ Tier 2 Resolution: 243 (50%) ✅                     │

│ ├─ Escalated to Tier 3: 59 (12%) ✅                    │

│ └─ Trend: Escalation rate down from 18% (July) ✅       │

│                                                          │

│ ESCALATION QUALITY                                       │

│ ├─ Appropriate Escalations: 52/59 (88%) ✅             │

│ ├─ Inappropriate Escalations: 7/59 (12%) ⚠️            │

│ │   ├─ Should have been Support: 5                     │

│ │   │   └─ Action: Additional training scheduled       │

│ │   └─ Should have been Vendor: 2                      │

│ │       └─ Action: Clarify vendor boundary             │

│ └─ Target: <10% inappropriate (need improvement)        │

│                                                          │

│ BOUNCED TICKETS (Assigned to Wrong Team)                 │

│ ├─ Total Bounced: 8 (1.6% of all tickets) ✅           │

│ ├─ Support → Dev → Support: 3                           │

│ ├─ Support → Vendor Mgmt → Support: 2                   │

│ ├─ Dev → Support: 3                                     │

│ └─ Target: <3% ✅ (performing well)                     │

│                                                          │

│ ESCALATION TIME                                          │

│ ├─ Average Time to Escalate Decision: 2.3 hours ✅     │

│ ├─ Target: <4 hours ✅                                  │

│ ├─ Longest Decision Time: 8 hours (complex case) ⚠️    │

│ └─ Action: Review case, was consultation needed?        │

│                                                          │

│ VENDOR ESCALATIONS                                       │

│ ├─ Cases Opened with Vendors: 89                        │

│ ├─ Vendor SLA Breaches: 7 (8%) ⚠️                      │

│ ├─ Escalated to Vendor Management: 4                    │

│ │   ├─ SAP: 2 (SLA breach, recurring issue)           │

│ │   ├─ Salesforce: 1 (SLA breach)                     │

│ │   └─ Shipping System Vendor: 1 (recurring issue)    │

│ └─ All escalations appropriate ✅                       │

│                                                          │

│ BOUNDARY CONSULTATIONS                                   │

│ ├─ Support consulted SA/Dev Lead: 12 times             │

│ ├─ Average consultation time: 18 minutes ✅            │

│ ├─ Outcome:                                             │

│ │   ├─ Support handled after consultation: 7 (58%)    │

│ │   └─ Escalated to Development: 5 (42%)              │

│ └─ Trend: Consultations decreasing (Support learning) ✅│

│                                                          │

│ RUNBOOK & DOCUMENTATION                                  │

│ ├─ New runbooks created: 4 this month                   │

│ ├─ Total runbooks: 28 ✅                               │

│ ├─ Runbooks used: 156 times (5.6 times per runbook) ✅ │

│ └─ Action: Create 2 more runbooks based on recurring     │

│            escalations (EDI troubleshooting, rate config)│

│                                                          │

│ TOP BOUNDARY ISSUES THIS MONTH                           │

│ ├─ 1. EDI onboarding unclear (standard vs. custom)      │

│ │      → Action: Updated EDI decision tree              │

│ ├─ 2. Vendor case escalation timing (when to escalate?) │

│ │      → Action: Clarified 7-day rule in training       │

│ └─ 3. Configuration vs. enhancement confusion            │

│        → Action: Added examples to decision guide        │

│                                                          │

│ TEAM PERFORMANCE                                         │

│ ├─ Support engineers making good boundary decisions:    │

│ │   ├─ Senior Engineers: 95% appropriate ✅            │

│ │   ├─ Mid-level Engineers: 90% appropriate ✅         │

│ │   └─ Junior Engineers: 82% appropriate ⚠️            │

│ │       └─ Action: Pair juniors with seniors more       │

│ └─ Developer feedback on escalation quality: 4.2/5 ✅   │

│     (Developers say escalations are well-documented      │

│      with clear information)                             │

│                                                          │

│ NEXT MONTH FOCUS                                         │

│ ├─ Reduce inappropriate escalations to <10%             │

│ ├─ Create 2 new runbooks (EDI, configuration)           │

│ ├─ Additional training for junior engineers             │

│ └─ Review vendor escalation process (7 breaches is high)│

└─────────────────────────────────────────────────────────┘

### You Now Have Crystal Clear Boundaries

What You've Gained

Complete Clarity on:

✅ Support vs. Development Teams:

  - Configuration: Support handles standard/routine, Development handles complex/new

  - EDI: Support handles 80% (standard), Development handles 20% (custom)

  - Data fixes: Support handles one-off, Development handles mass corrections

  - Enhancements: Always Development (never Support doing code changes)

✅ Support vs. Vendor Management:

  - Support handles tactical (day-to-day vendor cases, incidents)

  - Vendor Management handles strategic (contracts, SLA governance, escalations, relationships)

  - Clear escalation triggers (SLA breach, recurring issues, unresponsive vendor)

✅ Decision Frameworks:

  - Visual decision trees (configuration, EDI, vendor cases)

  - Clear criteria for each boundary decision

  - Time-box trial approach when uncertain

  - 15-minute consultation protocol

✅ Implementation Tools:

  - Communication templates (escalations, user notifications)

  - Onboarding program for new support engineers

  - Monthly boundary review process

  - Metrics to track boundary health

✅ Real-World Examples:

  - 10+ detailed scenarios showing boundaries in action

  - Complex cases (hybrid issues, multi-party problems)

  - How good escalations look vs. poor escalations

How to Use This

Week 1: Document

Create "Who Does What" guide (use templates above)

Publish decision trees (print and post in Support team area)

Share with all teams (Support, Development, Vendor Management)

Week 2-4: Train

All Support team: 4-hour boundary training (use decision trees, scenarios)

Development teams: 1-hour briefing (what to expect from Support escalations)

Vendor Management: 1-hour briefing (when Support escalates, what you do)

Month 2-3: Monitor

Track metrics weekly (escalation quality, bounced tickets)

Monthly boundary meeting (review unclear cases, update guidance)

Adjust procedures based on real-world learnings

Month 4+: Optimize

Build more runbooks (move capability to Support)

Quarterly cross-training (Support ↔ Development)

Continuous improvement (boundaries evolve, documentation updated)

Success Looks Like (Month 6)

Quantitative:

✅ Inappropriate escalations: <10%

✅ Bounced tickets: <3%

✅ Time to triage: <2 hours average

✅ Escalation rate: 15-20% (Support resolving 80-85% without escalation)

✅ Developer satisfaction with escalations: 4+/5

Qualitative:

✅ Support team confident in boundary decisions

✅ Development teams receive well-documented, appropriate escalations

✅ Vendor Management engaged only when strategic escalation needed

✅ Users experience seamless service (don't see boundary confusion)

✅ Fewer "this should have gone to..." conversations

### Final Summary: The Boundaries Are Now Clear

Tier 2 Support vs. Stream-Aligned Teams:

SUPPORT Handles:

• Tactical operations (keep systems running)

• Standard configuration (documented procedures)

• Routine EDI onboarding (80% of partners)

• One-off data fixes (low risk, simple)

• Incident response (troubleshooting, workarounds)

• User training and guidance

DEVELOPMENT TEAMS Handle:

• Strategic improvements (new capabilities)

• Complex configuration (business logic changes)

• Custom EDI development (20% of partners)

• Mass data corrections (scripts, complex logic)

• Code bugs and architecture changes

• Enhancements and new features

BOUNDARY PRINCIPLE:

If it requires code changes → Development

If it's standard/documented/low-risk → Support

When uncertain → Consult, time-box trial, document decision

Tier 2 Support vs. Vendor Management:

SUPPORT Handles:

• Day-to-day vendor interactions (90%)

• Opening vendor support cases

• Monitoring case progress

• Routine vendor troubleshooting

• Vendor documentation and procedures

VENDOR MANAGEMENT Handles:

• Strategic vendor relationships (10%)

• Contract negotiations and renewals

• Vendor SLA governance and enforcement

• Executive escalations

• Vendor selection and evaluation

• Quarterly Business Reviews

BOUNDARY PRINCIPLE:

Tactical vendor issue → Support opens case

Strategic vendor issue → Vendor Management engages executive

SLA breach or recurring problem → Support escalates to Vendor Management

### Integration with Your Overall Transformation

How Clear Boundaries Enable Transformation Success

1. Stream-Aligned Teams Can Focus (Not Distracted by Support):

Developers spend 80%+ time on building new capabilities ✅

Product Owners focus on strategy and priorities ✅

Business Analysts write requirements without interruptions ✅

Teams measure velocity and value delivery (not support tickets) ✅

2. Support Team Becomes Professional Function (Not Ad-Hoc):

Clear role and responsibilities ✅

Career path and growth opportunities ✅

Metrics and accountability ✅

Recognition as critical IT function ✅

3. Vendor Relationships Optimized (Strategic, Not Tactical):

Vendor Management focuses on value extraction (contracts, roadmap alignment) ✅

Vendors held accountable for SLAs ✅

Strategic vendors managed differently than tactical vendors ✅

Vendor performance data drives contract decisions ✅

4. Users Get Better Service (Clear, Consistent, Fast):

Single point of contact (support@company.com) ✅

Fast triage and routing (users don't need to know who to call) ✅

Professional support (dedicated team, not developers doing support reluctantly) ✅

24/7 availability for critical systems ✅

5. Knowledge Captured and Reused (Not Lost):

Runbooks document procedures (repeatable processes) ✅

Knowledge base grows over time (users self-serve) ✅

New team members onboard faster (documentation exists) ✅

Continuous improvement (learn from every ticket) ✅

### Your Complete IT Support & Delivery Model

The Full Picture - All Roles Working Together

┌─────────────────────────────────────────────────────────┐

│                      BUSINESS USERS                      │

│           (Shipping Operations, Finance, HR, etc.)       │

└────────────────────┬─────────────────────────────────────┘

│

│ Single Point of Contact

↓

┌─────────────────────────────────────────────────────────┐

│               TIER 1: SERVICE DESK                      │

│  • First contact (phone, email, portal)                 │

│  • Basic support (password, how-to, triage)             │

│  • Route to Tier 2 or other teams                       │

│  • 30-40% resolution rate                               │

└────────────────────┬─────────────────────────────────────┘

│

↓ (Escalate if can't resolve)

┌─────────────────────────────────────────────────────────┐

│          TIER 2: APPLICATION SUPPORT                    │

│                                                          │

│  Domain Teams:                                           │

│  • Shipping/Ports Support (3-4)                         │

│  • Cargo Support (2)                                     │

│  • Customer/Commercial/Billing (2-3)                     │

│  • HR/Finance Support (1-2)                             │

│  • EDI/Integration Support (2-3) ⭐                     │

│                                                          │

│  Responsibilities:                                       │

│  • Complex troubleshooting                              │

│  • Standard configuration                                │

│  • Routine EDI onboarding (80%)                         │

│  • Data fixes (simple)                                   │

│  • Vendor case management                                │

│  • 50-60% resolution rate (of escalated tickets)        │

└────────────────────┬─────────────────────────────────────┘

│

┌────────────┴────────────┬────────────────────┐

│                         │                    │

↓                         ↓                    ↓

┌────────────────┐  ┌──────────────────┐  ┌───────────────────┐

│ TIER 3:        │  │ VENDOR           │  │ PRODUCT OWNER     │

│ DEVELOPMENT    │  │ MANAGEMENT       │  │ (Enhancement      │

│ TEAMS          │  │                  │  │  Requests)        │

│                │  │                  │  │                   │

│ • Code bugs    │  │ • Vendor SLA     │  │ • Evaluates       │

│ • Architecture │  │   breaches       │  │   new features    │

│ • Complex      │  │ • Recurring      │  │ • Prioritizes     │

│   config       │  │   issues         │  │   in backlog      │

│ • Custom EDI   │  │ • Contract       │  │ • BA analyzes     │

│   (20%)        │  │   negotiations   │  │ • Team builds     │

│ • Mass data    │  │ • Strategic      │  │                   │

│   fixes        │  │   escalations    │  │                   │

│ • 10-20% of    │  │ • Vendor         │  │                   │

│   tickets      │  │   selection      │  │                   │

└────────────────┘  └──────────────────┘  └───────────────────┘

│                    │                      │

│                    │                      │

└────────────────────┴──────────────────────┘

│

↓

┌────────────────┐

│ RESOLUTION     │

│ • Support      │

│   notified     │

│ • User updated │

│ • Ticket closed│

└────────────────┘

Responsibility Matrix - Complete Overview

| Activity | Service Desk | Tier 2 Support | Development Team | Vendor Mgmt | Product Owner |
| --- | --- | --- | --- | --- | --- |
| User Requests |  |  |  |  |  |
| First contact | ✅ Handles | Informed | - | - | - |
| Password reset | ✅ Resolves | - | - | - | - |
| How-to questions | ✅ Resolves or escalates | ✅ Resolves | - | - | - |
| Triage/routing | ✅ Triages | - | - | - | - |
| System Issues |  |  |  |  |  |
| Incident response | ✅ Logs ticket | ✅ Investigates | ✅ On-call (P1) | Informed (P1) | Informed (P1) |
| Troubleshooting | Basic | ✅ Complex | Consulted | - | - |
| Workarounds | - | ✅ Provides | ✅ If code-related | - | - |
| Root cause fixes | - | Simple | ✅ Code/architecture | - | Approves priority |
| Configuration |  |  |  |  |  |
| Standard config | - | ✅ Executes | Documents | - | - |
| Complex config | - | - | ✅ Designs & executes | - | ✅ Approves |
| EDI/Integration |  |  |  |  |  |
| Standard EDI onboarding | - | ✅ Handles (80%) | - | Informed (strategic customers) | - |
| Custom EDI | - | - | ✅ Develops (20%) | - | ✅ Prioritizes |
| EDI troubleshooting | - | ✅ Daily issues | ✅ Complex issues | - | - |
| Data Management |  |  |  |  |  |
| Simple data fixes | - | ✅ Executes | - | - | - |
| Mass data corrections | - | - | ✅ Develops script | - | Approves |
| Vendors |  |  |  |  |  |
| Vendor case mgmt | - | ✅ Opens/monitors | - | - | - |
| Vendor SLA tracking | - | ✅ Day-to-day | - | ✅ Strategic | - |
| Vendor escalations | - | ✅ Identifies | - | ✅ Executes | Informed |
| Vendor contracts | - | Provides input | - | ✅ Negotiates | Provides input |
| Enhancements |  |  |  |  |  |
| Feature requests | ✅ Logs | ✅ Routes to PO | - | - | ✅ Evaluates |
| Requirements | - | - | ✅ BA writes | - | ✅ Approves |
| Development | - | - | ✅ Builds | - | ✅ Prioritizes |
| Knowledge |  |  |  |  |  |
| KB articles | - | ✅ Creates | ✅ Technical docs | - | - |
| Runbooks | - | ✅ Creates | ✅ Reviews | - | - |
| User training | ✅ Basic | ✅ System-specific | - | - | - |

### Implementation Timeline - Boundaries Clarity

Month 1: Foundation

Week 1:

[ ] Document "Who Does What" guide (use this blueprint)

[ ] Create decision trees (configuration, EDI, vendor)

[ ] Review with Application Support Manager, Product Owners, Vendor Manager

Week 2:

[ ] Publish internally (Confluence, SharePoint)

[ ] Email announcement: "New IT support boundaries - here's who does what"

[ ] Print decision trees (post in Support team area, Development team areas)

Week 3:

[ ] Support Team training (4 hours):

  - Walk through decision trees

  - Practice scenarios (20 examples)

  - Q&A and discussion

[ ] Development Teams briefing (1 hour):

  - What Support handles vs. escalates

  - How to receive escalations

  - Expectations for Tier 3

Week 4:

[ ] Vendor Management briefing (1 hour):

  - Support's vendor role

  - When escalations come to you

  - Monthly vendor review process

[ ] Product Owners briefing (1 hour):

  - Enhancement routing process

  - Prioritization expectations

  - Collaboration with Support

Deliverable: Everyone knows boundaries, documented and trained ✅

Month 2-3: Practice and Refine

Week 5-8:

[ ] Support Team: Handle all tickets using new decision frameworks

[ ] Track: Escalation decisions (appropriate? inappropriate?)

[ ] Weekly: Support Manager reviews escalations (learning moments)

Week 9-12:

[ ] First monthly boundary review meeting (30 min)

  - Cases where boundary unclear

  - Decisions made and rationale

  - Update guidance if needed

[ ] Measure: Inappropriate escalations? Bounced tickets?

[ ] Create: 2-3 new runbooks (based on common escalations)

Deliverable: Team practicing boundaries, metrics baseline established ✅

Month 4-6: Optimize

Month 4:

[ ] Second monthly boundary review

[ ] Adjust: Update decision criteria based on real cases

[ ] Training: Address gaps (if escalation quality issues)

[ ] Runbooks: Create 3-5 more (total 10-15 runbooks)

Month 5:

[ ] Cross-training: Support spends half-day with Development

  - Learn: Developer workflows, what's hard for them

  - Understand: How to write better escalations

[ ] Metrics review: Escalation quality improving?

Month 6:

[ ] Third monthly boundary review

[ ] Celebrate: Boundary decisions now clear, team confident

[ ] Metrics achievement:

  - Inappropriate escalations: <10% ✅

  - Bounced tickets: <3% ✅

  - Support resolution rate: 80-85% ✅

Deliverable: Boundaries working smoothly, continuous improvement in place ✅

Month 7-12: Maturity

Ongoing:

[ ] Monthly boundary reviews (standing meeting)

[ ] Quarterly cross-training (Support ↔ Development)

[ ] Quarterly metrics review (trends, improvements)

[ ] Continuous runbook creation (knowledge capture)

[ ] New team member onboarding (boundaries taught Day 1)

Month 12:

[ ] Full year review:

  - Boundary clarity achieved? ✅

  - Metrics targets met? ✅

  - Team satisfaction? ✅

  - Areas for continued improvement identified

[ ] Plan Year 2: Advanced optimization (automation, self-service, AI assistance)

Deliverable: Mature boundary management, part of how organization operates ✅

### Critical Success Factors - Boundaries

What Makes Boundaries Work

1. Leadership Commitment:

CTO and all managers reinforce boundaries

When users call developers directly, developers politely redirect to Support (every time, no exceptions)

Managers don't undermine (e.g., "just quickly fix this for me" bypassing Support)

Boundaries respected at all levels

2. Clear Documentation:

Decision criteria written down (not just in people's heads)

Visual decision trees (easy to follow)

Examples and scenarios (show, don't just tell)

Living documentation (updated as learnings happen)

3. Training and Onboarding:

All new Support Engineers: Boundaries taught Week 1

All new Developers: Boundaries explained in onboarding

Refresher training: Annually for all teams

Cross-training: Quarterly (build empathy and understanding)

4. Metrics and Accountability:

Track escalation quality (are decisions appropriate?)

Review monthly (what's working, what's not)

Address issues (if boundaries unclear, clarify immediately)

Celebrate success (when boundaries work well, recognize)

5. Collaborative Culture:

Support and Development as partners (not adversaries)

15-minute consultation encouraged (better than wrong decision)

Respect for each team's expertise (Support knows operations, Development knows code)

Shared goal: Excellent service to business users

6. Continuous Improvement:

Monthly reviews (always refining boundaries)

Runbook creation (move knowledge to Support over time)

Process optimization (reduce escalations by empowering Support)

Feedback loops (Support tells Development about recurring issues → Development fixes root causes)

### Final Practical Tools - Ready to Use

Tool 1: New Ticket Triage Checklist (For Support Engineers)

NEW TICKET RECEIVED - TRIAGE CHECKLIST

□ Step 1: Read and understand

• What is user trying to do?

• What's happening vs. what should happen?

• Business impact? (how urgent?)

□ Step 2: Categorize

• System issue (bug, error, performance)

• User question (how-to, guidance)

• Access request (account, permissions)

• Configuration request (change settings)

• Data issue (wrong data, missing data)

• Enhancement request (new feature)

• Vendor issue (third-party application)

□ Step 3: Assign priority

• P1 (critical): System down, major function broken, many users

• P2 (high): Significant impact, workaround exists

• P3 (medium): Minor impact, limited users

• P4 (low): Cosmetic, nice-to-have

□ Step 4: Can I resolve at Tier 1/2?

• Is this documented in knowledge base? → Send KB article

• Is this in a runbook I can follow? → Follow procedure

• Is this simple troubleshooting I know? → Troubleshoot

• Can I resolve in <30 min? → Try

↓

YES → Resolve, document, close ticket ✅

NO → Proceed to Step 5

□ Step 5: Where should this go?

• Code bug or architecture issue? → DEVELOPMENT TEAM

• Complex configuration (business logic)? → DEVELOPMENT TEAM

• Enhancement (new feature)? → PRODUCT OWNER

• Vendor SLA breach or recurring vendor issue? → VENDOR MANAGEMENT

• Custom EDI development? → DEVELOPMENT TEAM (Integration Platform Team)

• Everything else? → I HANDLE (Tier 2)

□ Step 6: If escalating

• Document: What I tried, what I found, why escalating

• Attach: Logs, screenshots, error messages

• Specify: Business impact, priority, urgency

• Assign: Correct team (Development, PO, Vendor Mgmt)

• Notify: User that ticket escalated, expected timeline

□ Step 7: If handling myself

• Investigate thoroughly (don't rush)

• Consult if unsure (SA, Dev Lead, Senior Support Engineer)

• Document resolution in ticket

• Verify with user

• Close ticket

• Consider: Should this be KB article or runbook?

Tool 2: Escalation Quality Checklist (For Support Engineers)

Before escalating to Development Team, ensure:

ESCALATION QUALITY CHECKLIST

REQUIRED INFORMATION:

□ Clear title: "[System] - [Issue Summary]"

Example: "Shipping System - Booking Screen Performance Issue"

□ Summary (2-3 sentences):

• What's wrong?

• When did it start?

• Business impact?

□ Steps I've taken:

• What did I try?

• What did I check (logs, config, monitoring)?

• What did I find?

□ Root cause hypothesis:

• What do I think is causing this?

• Evidence supporting hypothesis?

□ Business impact:

• How many users affected?

• What can't they do?

• How urgent? (P1, P2, P3, P4)

□ Attachments:

• Application logs (last 24-48 hours)

• Screenshots (error messages, UI issues)

• User reports (examples of issue)

• Relevant configuration (if applicable)

□ Requested action:

• What do I need Development to do?

• "Please investigate and fix bug"

• "Please add this enhancement to backlog"

• "Please review configuration and advise"

□ User communication:

• Have I told user ticket is escalated?

• Have I set expectations (timeline)?

ESCALATION QUALITY SELF-CHECK:

□ If I were developer, would I have enough info to start working?

□ Is my hypothesis clear (even if wrong, shows thinking)?

□ Have I done my due diligence (not escalating prematurely)?

□ Is business impact articulated (why should Dev prioritize)?

IF ALL CHECKED ✅ → Good escalation, send to Development Team

IF MISSING ITEMS → Complete before escalating

Tool 3: Monthly Boundary Review Agenda Template

MONTHLY BOUNDARY REVIEW MEETING

Date: [First Monday of Month]

Duration: 30 minutes

Attendees: Application Support Manager, Product Owners (all), Vendor Manager

AGENDA:

1. METRICS REVIEW (10 min)

□ Total tickets this month: [X]

□ Escalation rate: [Y%] (target 15-20%)

□ Inappropriate escalations: [Z%] (target <10%)

□ Bounced tickets: [W%] (target <3%)

□ Trend: Improving, stable, or degrading?

2. BOUNDARY ISSUES (10 min)

□ Case 1: [Brief description]

• What happened:

• Boundary unclear?

• Decision made:

• Learning:

□ Case 2: [Brief description]

• Similar format

□ Case 3: [If applicable]

3. CLARIFICATIONS NEEDED (5 min)

□ New vendor: Who handles what?

□ New system launched: Support vs. Dev responsibilities?

□ Process gap identified: How to address?

4. ACTION ITEMS (5 min)

□ Update decision criteria? (assigned to:___, due:___)

□ Additional training needed? (assigned to:___, due:___)

□ New runbook to create? (assigned to:___, due:___)

□ Communicate change to teams? (assigned to:___, due:___)

NEXT MEETING: [First Monday of next month]

CONTINUOUS IMPROVEMENT:

□ Are boundaries clearer than last month? (Yes/No)

□ Are teams collaborating well? (Yes/No)

□ What's our #1 focus for next month?

### You're Fully Equipped - Go Execute

What You Now Have - Complete Toolkit

1. Clear Boundary Definitions:

✅ Support vs. Development Teams (configuration, EDI, data, enhancements)

✅ Support vs. Vendor Management (tactical vs. strategic)

✅ Decision criteria for every common scenario

✅ Visual decision trees (easy to follow)

2. Implementation Guidance:

✅ 12-month timeline (foundation → practice → optimize → mature)

✅ Training programs (Support, Development, Vendor Management)

✅ Communication templates (escalations, user notifications)

✅ Onboarding program (new Support Engineers learn boundaries Week 1)

3. Governance Mechanisms:

✅ Monthly boundary reviews (identify and resolve unclear cases)

✅ Metrics tracking (escalation quality, bounced tickets)

✅ Continuous improvement process (refine boundaries based on learnings)

✅ Cross-training (build empathy and understanding between teams)

4. Practical Tools:

✅ Triage checklist (Support Engineers use daily)

✅ Escalation quality checklist (ensure good escalations)

✅ Decision trees (printable, visual, easy reference)

✅ Communication templates (save time, ensure consistency)

✅ Meeting agendas (structured reviews)

5. Real-World Examples:

✅ 15+ detailed scenarios (configuration, EDI, vendor, enhancements, hybrid issues)

✅ Good vs. poor escalation examples

✅ Complex cases and how to handle them

✅ Lessons learned from each scenario

Your Next Actions - Boundary Implementation

This Week:

Review this blueprint with Application Support Manager

Customize decision criteria to your specific context (if needed)

Schedule training sessions (Support, Development, Vendor Management)

Next 2 Weeks: 4. Document "Who Does What" guide (Confluence page) 5. Create decision trees (print and distribute) 6. Train all teams

Month 2: 7. Launch boundary framework (everyone using it) 8. Track metrics weekly 9. First monthly boundary review

Month 3-6: 10. Refine based on real-world cases 11. Create runbooks (knowledge capture) 12. Quarterly cross-training

Month 6: 13. Assess: Boundaries working? Metrics targets met? 14. Celebrate success 15. Continue optimization

## Operating Model Details

Let's get specific about how teams work day-to-day.

### Stream-Aligned Team: Weekly Rhythm

Monday:

- 9:00 AM - Sprint Planning (if new sprint)

- Or: Weekly prioritization with Product Owner

- Architect attends if major technical decisions needed

Daily:

- 9:30 AM - Daily standup (15 min)

- Ad-hoc: Pair programming, code reviews

- Ad-hoc: BA working with business stakeholders

- Ad-hoc: Integration work with Platform team

Wednesday:

- 2:00 PM - Backlog refinement (1 hour)

- BA presents refined stories

- Team estimates and asks questions

Friday:

- 10:00 AM - Demo/Showcase (optional if nothing to show)

- 11:00 AM - Retrospective (every 2 weeks)

- Afternoon: Learning time, tech debt, experimentation

Monthly:

- Business review with stakeholders

- Architecture review (if needed for upcoming work)

- Team health check

Team Practices:

- Definition of Ready: Stories must have clear acceptance criteria, BA sign-off, architecture review (if significant)

- Definition of Done: Code reviewed, tested, documented, deployed to production

- WIP limits: Team agrees on max work in progress

- Continuous deployment: Aiming for daily deployments to production

### Platform Team: Weekly Rhythm

Different from stream teams - more operational, less sprints.

Monday:

- 9:00 AM - Team sync

- Review platform health metrics

- Prioritize requests from stream teams

- Plan week's work

Daily:

- 9:30 AM - Standup

- Focus: Platform stability, pending requests, improvements

Wednesday:

- Office hours (2-4 PM) - Stream teams can drop in for integration help

- Pairing sessions with stream teams

Friday:

- Platform improvements (no requests taken on Fridays)

- Learning and experimentation

- Documentation

Metrics They Track:

- Platform uptime (target: 99.9%)

- Average request fulfillment time (target: 3-5 days for standard integrations)

- Number of reusable connectors created

- Platform usage (how many teams using, how often)

- Stream team satisfaction (quarterly survey)

SLA for Platform Teams:

- Standard integration request: 5 business days

- New connector development: 2-3 weeks

- Urgent production issue: 2-hour response, 8-hour resolution

- Consultation/advice: Same day response

### Architecture Review Board: Operating Model

Meets: Bi-weekly, 2 hours

Members:

- Enterprise Architect (chairs)

- Data Architect

- Security Architect

- 2 rotating Solution Architects

- Head of IT Applications

- 1 rotating senior developer (3-month term)

What They Review:

- Mandatory review (needs approval):

  - New technology/platform selection

  - New SaaS vendor

  - Major architectural changes

  - Significant security decisions

  - Build-vs-buy decisions over €50K

- Advisory review (feedback, no approval needed):

  - Solution designs for complex features

  - Data modeling decisions

  - Integration patterns

  - Technical strategy proposals

Review Process:

- Submission (1 week before meeting):

  - Team submits Architecture Decision Record (ADR)

  - Includes: context, options considered, recommendation, implications

- Pre-review (3 days before):

  - ARB members review submissions

  - Ask clarifying questions via comments

- Meeting:

  - Team presents (10 min)

  - Q&A and discussion (20 min)

  - Decision or defer with specific requests

- Follow-up:

  - Decision documented in ADR

  - Team proceeds or addresses feedback

  - Follow-up review if needed

Decision Criteria:

- Alignment with architecture principles

- Strategic fit

- Security and compliance

- Integration complexity

- Total cost of ownership

- Skills availability

- Vendor viability

Architecture Decision Record (ADR) Template:

Title: [Short title]

Status: [Proposed/Accepted/Rejected/Superseded]

Context: [What decision needs to be made and why]

Decision: [What we decided]

Options Considered:

1. [Option 1] - Pros/Cons

2. [Option 2] - Pros/Cons

3. [Option 3] - Pros/Cons

Consequences: [Implications of this decision]

### Data Governance Board: Operating Model

Meets: Monthly, 1.5 hours

Members:

- Head of Data & AI (chairs)

- Data Architect

- 1 representative per major business domain (Sales, Operations, Finance, etc.)

- Legal/Compliance representative

- 1 rotating Data Steward

Responsibilities:

- Approve data policies and standards

- Resolve data ownership conflicts

- Approve data access requests for sensitive data

- Review data quality metrics

- Approve major data architecture changes

- Oversee data initiatives portfolio

Example Decisions:

- "Customer data is owned by Sales, but Operations can read it with restrictions"

- "Personally identifiable information must be encrypted at rest and in transit"

- "Data quality standard: 95% completeness for Tier 1 data"

- "We will implement data lineage tracking for all financial data"

Between Meetings:

- Data Stewards handle routine data access requests

- Data Owner makes day-to-day decisions for their domain

- Escalate to Board only when there's conflict or policy questions

### Vendor Management: Operating Model

Quarterly Business Reviews (for Tier 1 vendors):

- Vendor presents performance metrics

- Review SLA compliance

- Discuss roadmap alignment

- Address any issues

- Plan next quarter's collaboration

Monthly Check-ins (for Tier 2 vendors):

- Quick status check

- Any issues?

- Upcoming releases or changes?

Annual Reviews (all vendors):

- Comprehensive performance review

- Cost-benefit analysis

- Contract renewal decision

- Roadmap fit assessment

- Security re-assessment

Vendor Escalation Process:

- Level 1: Stream team tries to resolve with vendor support

- Level 2: Vendor Manager gets involved

- Level 3: Head of Vendor Management escalates to vendor executive

- Level 4: CTO to vendor C-level

Vendor Performance Scorecard:

- Service Delivery: Uptime, performance, SLA compliance

- Support Quality: Response time, resolution time, support satisfaction

- Innovation: Roadmap alignment, new features, responsiveness to feedback

- Commercial: Value for money, billing accuracy, contract compliance

- Partnership: Communication, collaboration, strategic alignment

Quarterly score: 1-5 for each category, weighted average.

### Specific Scenarios: How New Model Handles Them

Let me show you how different scenarios work in the new model.

Scenario 1: Implementing a New CRM (Salesforce)

Old Model (current):

- Developer team assigned to "Salesforce project"

- Developers learn Salesforce admin/development

- Functional analysts gather requirements

- Team implements and customizes

- Handoff to... who? Another team? Same team forever?

- Integration with other systems is custom code

- No clear owner after go-live

New Model:

- Initiation:

  - Business need identified by Sales leadership

  - Vendor Management runs RFP, evaluates CRM options

  - Architecture Review Board evaluates Salesforce vs alternatives

  - Decision: Salesforce selected

- Implementation:

  - Customer Experience Team owns implementation (they own the customer domain)

  - Product Owner: from Sales organization

  - Business Analyst: works with Sales to gather requirements

  - Solution Architect: designs solution architecture

  - Developers: 2-3 learn Salesforce admin/development

  - Integration Specialist: works with Platform team on integrations

- Integration:

  - Integration Platform team provides Salesforce connector

  - Standard patterns: Salesforce ↔ ERP, Salesforce ↔ Marketing Automation

  - Data team sets up data sync to data warehouse

  - All via standardized integration platform, not custom code

- Go-Live:

  - Customer Experience Team owns Salesforce ongoing

  - They continue to enhance it based on business needs

  - They handle ongoing administration

  - Platform team handles integration maintenance

- Benefits:

  - Clear ownership (Customer Experience Team)

  - Standardized integrations (via Platform team)

  - Business alignment (Product Owner from Sales)

  - Skills retained (team owns it long-term)

  - Data accessible (synced to data warehouse)

Scenario 2: Building a Custom Application

Example: Custom product configurator (too complex for off-the-shelf)

Old Model:

- Team of developers assigned

- Functional analysts gather requirements

- Build and deploy

- Handoff to maintenance team

- Integrations are point-to-point

New Model:

- Initiation:

  - Product Data Team identifies need (it's their domain)

  - Architecture Review Board confirms build vs. buy decision

  - Solution Architect designs architecture

- Development:

  - Product Data Team builds it (they own product domain)

  - Product Owner: prioritizes features with product management

  - Business Analyst: works with product managers on requirements

  - Developers: build the application

  - Testers: automated testing and UAT

  - Solution Architect: reviews architecture, ensures patterns followed

- Integration:

  - Exposes APIs via API Gateway (Platform team provides)

  - Publishes events (product configured, price calculated) to event stream

  - Other teams subscribe to events as needed

  - Uses data from data warehouse for product data

- Deployment:

  - CI/CD pipeline (provided by DevOps Platform team)

  - Deployed to cloud infrastructure (managed by DevOps Platform team)

  - Monitoring and alerting (Platform team provides tools)

- Ongoing:

  - Product Data Team owns and evolves it

  - No handoff - same team built it and runs it

  - Platform teams handle infrastructure

  - Clear path for enhancements

Scenario 3: AI Project - Predictive Maintenance

Example: Predict equipment failures using sensor data

Old Model:

- Not possible - no data infrastructure, no data science skills

New Model:

- Discovery (Month 1-2):

  - Operations Team identifies opportunity

  - Data Scientist (from AI COE) explores feasibility

  - Data Engineer assesses data availability and quality

  - Business Analyst builds business case

- Data Preparation (Month 3-5):

  - Data Platform team builds pipeline: IoT sensors → data lake

  - Data Engineer cleans and transforms data

  - Data quality issues identified and resolved

  - Historical data collected (need 12+ months)

- Model Development (Month 6-8):

  - Data Scientist develops predictive model

  - Works with Operations Team to understand failure patterns

  - Iterative experimentation in ML platform

  - Model accuracy validated with business

- Productionization (Month 9-10):

  - ML Engineer deploys model to production

  - Integration with operations system (alerts maintenance team)

  - Monitoring dashboard (when to maintain each machine)

  - Model performance monitoring (is it still accurate?)

- Ownership:

  - Operations Team owns the use case and deployment

  - Data Platform Team maintains data pipeline

  - AI COE maintains the model

  - Clear responsibilities, no handoffs

- Evolution:

  - Model retrained monthly with new data

  - Performance tracked continuously

  - Expanded to additional equipment types

  - Learned lessons applied to next AI project

Scenario 4: Integration Between Two SaaS Systems

Example: Integrate Salesforce (CRM) with ServiceNow (Service Management)

Old Model:

- Developers build point-to-point integration

- Custom code, brittle, hard to maintain

- Breaks when vendors update

- No reusability

New Model:

- Request:

  - Customer Experience Team (owns Salesforce) needs to integrate with Service Management Team (owns ServiceNow)

  - They request integration from Platform team

- Design:

  - Integration Specialist designs the integration

  - Uses standard pattern: bidirectional sync

  - Checks if Salesforce and ServiceNow connectors exist

  - If not, builds reusable connectors

- Implementation (3-5 days):

  - Integration Platform team builds flow in iPaaS

  - Customer created in Salesforce → automatically creates account in ServiceNow

  - Case created in ServiceNow → linked to Salesforce account

  - Uses standard authentication, error handling, logging

- Deployment:

  - Deployed to integration platform

  - Monitoring automatically configured

  - Documentation automatically generated

- Maintenance:

  - Integration Platform team owns the integration

  - When Salesforce or ServiceNow updates, Platform team tests and adjusts

  - Customer Experience and Service Management teams don't worry about it

  - If other teams need Salesforce or ServiceNow integrations, connectors are reusable

Scenario 5: Responding to New Business Opportunity

Example: Company wants to launch B2C e-commerce (currently B2B only)

Old Model:

- Massive project

- Assemble project team

- 12-18 months to deliver

- Siloed development

- Integration nightmare

New Model:

- Strategic Decision:

  - Executive team decides to pursue B2C

  - Major initiative, requires portfolio approach

- Organization:

  - Create new E-Commerce Team (stream-aligned)

  - Product Owner: from business, owns e-commerce P&L

  - Team composition: developers, BA, designer, solution architect

  - Budget allocated

- Build vs. Buy (Month 1-2):

  - Architecture Review Board evaluates options

  - Decision: Buy Shopify for e-commerce platform, custom build for product configuration

  - Integrate with existing ERP, logistics, payment systems

- Implementation (Month 3-9):

  - E-Commerce Team implements Shopify

  - Product Data Team provides product APIs

  - Order-to-Cash Team extends order processing for B2C

  - Integration Platform team handles all integrations

  - Data Platform team extends data warehouse for e-commerce analytics

- Data & Analytics (Month 6-12):

  - E-commerce data flows to data warehouse

  - Analytics team builds dashboards

  - Data Science team builds recommendation engine (later phase)

- Go-Live (Month 10):

  - Soft launch with limited products

  - E-Commerce Team owns and evolves

  - Uses data to optimize

  - Rapid iteration based on customer behavior

- Benefits:

  - Faster (10 months vs 18 months)

  - Team continues post-launch (no handoff)

  - Leveraged existing platforms (integration, data)

  - Data-driven from day one

  - Clear ownership

## AI Strategy Deep Dive

Since you mentioned AI specifically, let me elaborate on AI strategy given your context.

### Current State Reality Check

Before diving into AI:

Data Maturity Assessment (be brutally honest):

- ❓ Do you know where all your important data lives?

- ❓ Is your data of sufficient quality (>90% accurate, complete)?

- ❓ Can you easily combine data from different systems?

- ❓ Do you have 12+ months of historical data?

- ❓ Can analysts easily access data for exploration?

- ❓ Do you have clear data ownership and governance?

If you answered "no" to most of these, you're not ready for AI yet. Focus on data foundation first.

Skills Assessment:

- ❓ Do you have people with Python/R skills?

- ❓ Do you have statistical/ML knowledge?

- ❓ Do you have cloud ML platform experience?

- ❓ Do you understand ML operations (MLOps)?

If mostly "no," you need to build or hire these skills.

### AI Readiness Phases

Phase 0: Data Foundation (Months 1-12)

- Build data warehouse/lake

- Establish data quality processes

- Create data catalog

- Implement data governance

- Get data to 90%+ quality

DO NOT SKIP THIS PHASE. Most AI failures happen because data wasn't ready.

Phase 1: Descriptive Analytics (Months 6-15)

Start with understanding what happened.

Initiatives:

- Executive dashboards (KPIs, trends)

- Operational dashboards (real-time metrics)

- Historical reporting (understand patterns)

- Data visualization (make data accessible)

Team:

- BI Developers (2-3)

- Business Analysts

- Data Engineers (supporting)

Value:

- Better decision-making based on data

- Identify patterns and opportunities

- Build data culture

- Prove data platform value

Example use cases:

- Sales dashboard: pipeline, conversion rates, deal velocity

- Operations dashboard: production throughput, quality metrics, downtime

- Customer dashboard: churn rates, satisfaction scores, product usage

Phase 2: Diagnostic Analytics (Months 12-18)

Understand why things happened.

Initiatives:

- Root cause analysis

- Correlation analysis

- Segment analysis

- Cohort analysis

Team:

- Data Analysts (2-3)

- Business Analysts (partnering)

- First Data Scientist (hired month 15-18)

Value:

- Deeper insights

- Identify drivers of outcomes

- Prioritize initiatives

- Build analytical capability

Example use cases:

- Why did sales drop last quarter? (market, pricing, competition, product issues?)

- Why do some customers churn? (usage patterns, support interactions, pricing?)

- Why is production line A more efficient than B? (equipment, processes, operators?)

Phase 3: Predictive Analytics (Months 18-24)

Predict what will happen.

Initiatives:

- Predictive models

- Forecasting

- Risk scoring

- Propensity models

Team:

- Data Scientists (2-3)

- ML Engineer (1, hired month 20)

- Data Engineers (supporting)

Value:

- Proactive vs. reactive

- Optimize resource allocation

- Reduce risk

- Identify opportunities early

Example use cases:

- Customer churn prediction: Predict which customers will churn in next 90 days → proactive retention

- Demand forecasting: Predict product demand → optimize inventory

- Equipment failure prediction: Predict equipment failures → preventive maintenance

- Lead scoring: Predict which leads will convert → sales focus on high-value leads

Starting with easier predictive use cases:

- Good historical data available

- Clear outcome to predict

- Business process to act on prediction

- Lower risk if prediction is wrong

Phase 4: Prescriptive Analytics (Months 24-36+)

Recommend what to do.

Initiatives:

- Optimization models

- Recommendation engines

- Automated decision-making

- Simulation and scenario planning

Team:

- Data Scientists (3-4)

- ML Engineers (2-3)

- AI Product Manager (1)

- ML Platform Engineers (2)

Value:

- Optimal decisions

- Automation of complex decisions

- Competitive advantage

- Revenue and margin improvement

Example use cases:

- Dynamic pricing: Optimize prices by product, customer, time → margin improvement

- Inventory optimization: Recommend optimal stock levels → reduce carrying costs

- Resource allocation: Optimize staffing, equipment usage → efficiency gains

- Next-best-action: Recommend best action for each customer → conversion improvement

- Supply chain optimization: Optimize routing, sourcing, timing → cost reduction

### AI Use Case Prioritization Framework

For each potential AI use case, score 1-5 on:

Business Value (weight: 40%):

- Revenue impact

- Cost savings

- Customer satisfaction

- Strategic importance

Data Readiness (weight: 30%):

- Data availability (do we have it?)

- Data quality (is it good enough?)

- Data volume (enough for training?)

- Data accessibility (can we get to it?)

Technical Feasibility (weight: 20%):

- Is this solvable with current ML techniques?

- Complexity of the problem

- Required accuracy (can we achieve it?)

- Skills we have vs. need

Organizational Readiness (weight: 10%):

- Business process exists to act on insights?

- Stakeholder buy-in?

- Change management complexity

- Ethical/regulatory concerns

Score each 1-5, calculate weighted average. Prioritize high scores.

### Example AI Use Case: Customer Churn Prediction

Let me walk through a complete example:

Business Context:

- Your company has 10,000 B2B customers

- Annual churn rate: 15% (1,500 customers)

- Average customer lifetime value: €50,000

- Cost of churn: €75M/year

- If you can reduce churn by 20%, value = €15M/year

Phase 1: Data Preparation (Months 1-3)

Data collection:

- Customer demographics and firmographics

- Transaction history (purchases, returns)

- Product usage data (if applicable)

- Support interactions (tickets, calls)

- Invoice and payment history

- Contract details

- Marketing interactions

Data quality:

- Historical churn labeled (last 2 years)

- At least 300 churned customers as training data

- Data completeness >85%

- Clean and consistent formats

Feature engineering:

- Recency of purchases

- Frequency of purchases

- Monetary value (RFM analysis)

- Support ticket trends

- Payment behavior

- Contract renewal proximity

- Product usage trends

- Engagement scores

Phase 2: Model Development (Months 4-6)

Approach:

- Binary classification (will churn / won't churn in next 90 days)

- Try multiple algorithms: logistic regression, random forest, gradient boosting, neural network

- Train on 70% of data, validate on 15%, test on 15%

Success criteria:

- Precision: 70%+ (when we predict churn, we're right 70% of time)

- Recall: 60%+ (we catch 60% of actual churners)

- Better than baseline (random: 15%, always predict no: 0%)

Model explanation:

- SHAP values to understand what drives predictions

- Identify top factors (e.g., decreased usage, support tickets, late payments)

- Make model explainable to business

Phase 3: Integration & Deployment (Months 7-8)

Technical implementation:

- Model deployed to ML platform

- Runs weekly (scores all customers)

- Outputs: customer ID, churn probability, top risk factors

- Results pushed to CRM (Salesforce)

Business process:

- Customer Success team sees churn risk scores in CRM

- High-risk customers flagged for outreach

- Playbook created: personalized outreach based on risk factors

  - Usage drop → training offered

  - Support issues → executive escalation

  - Pricing concerns → retention offer

Monitoring:

- Track prediction accuracy weekly

- Monitor model drift (is performance degrading?)

- A/B test: half of high-risk customers get intervention, half don't

- Measure: did intervention reduce churn?

Phase 4: Optimization (Months 9-12)

Iteration:

- Add new features based on learning

- Retrain monthly with latest data

- Optimize thresholds (what probability = "high risk"?)

- Expand to different customer segments

- Automate more of the workflow

Value realization:

- Month 9: Reduced churn by 10% for intervened customers (€7.5M/year)

- Month 12: Reduced churn by 20% (€15M/year)

- ROI: €15M value, €2M cost → 7.5X ROI

### AI Governance & Responsible AI

Critical from day one:

Ethical Considerations:

- Fairness: Does model discriminate against any group?

- Transparency: Can we explain predictions?

- Privacy: How is personal data used and protected?

- Bias: Is training data representative?

Governance Process:

- AI Ethics Review (before starting project):

  - Potential harms

  - Fairness assessment

  - Privacy implications

  - Human oversight requirements

- Model Validation (before deployment):

  - Accuracy on test data

  - Fairness metrics across segments

  - Explainability demonstrated

  - Security review

- Ongoing Monitoring (in production):

  - Performance tracking

  - Bias monitoring

  - Drift detection

  - Incident response

AI Ethics Board:

- Meets monthly

- Reviews new AI projects

- Monitors deployed models

- Updates policies

- Members: Head of Data & AI, Legal, Compliance, Data Scientist, Business rep

### AI Technology Stack

ML Platform:

- Azure ML (if Azure-centric): Integrated with Azure ecosystem, good tools, managed

- AWS SageMaker (if AWS): Comprehensive, lots of algorithms, managed

- Databricks (cloud-agnostic): Excellent for ML + data engineering, collaborative

- Google Vertex AI (if GCP): Advanced AI services, AutoML

ML Development:

- Python (standard): scikit-learn, pandas, numpy

- Jupyter Notebooks: Experimentation and exploration

- MLflow or Weights & Biases: Experiment tracking

- DVC: Data version control

ML Operations:

- Kubernetes (if needed): Model serving at scale

- Docker:

ML Operations (continued):

- Docker: Containerization for models

- Kubeflow or MLflow: End-to-end ML pipelines

- Seldon or BentoML: Model serving

- Evidently AI or Whylabs: Model monitoring and drift detection

Feature Store:

- Feast (open source): Feature management and serving

- Tecton: Commercial feature platform

- AWS Feature Store or Azure Feature Store: Cloud-native options

- Purpose: Reusable features across models, consistent training/serving

Model Registry:

- MLflow Model Registry: Track model versions, lifecycle

- Cloud platform registries (Azure ML, SageMaker)

- Centralized catalog of all models

AutoML (for faster development):

- H2O.ai: Open source AutoML

- DataRobot: Commercial, comprehensive

- Azure AutoML, AWS AutoPilot: Cloud-native

- Use for: Rapid prototyping, baseline models, citizen data scientists

Start simple: Don't build complex MLOps infrastructure until you have 5+ models in production. Initially, models can be simpler Python scripts with basic monitoring.

## Integration Patterns: Detailed Examples

Let me show you specific integration patterns you'll use.

### Pattern 1: API-to-API Sync (Real-time)

Use case: Salesforce customer changes need to sync to ServiceNow immediately

Architecture:

Salesforce → (Webhook) → Integration Platform → ServiceNow API

Implementation (using iPaaS):

- Trigger: Salesforce webhook fires on customer update

- Transform: Map Salesforce customer fields to ServiceNow account fields

- Enrich: Look up additional data if needed

- Validate: Check data quality, business rules

- Execute: Call ServiceNow API to create/update account

- Error handling: Retry logic, dead letter queue for failures

- Logging: Every transaction logged for audit

Benefits:

- Real-time sync (< 1 minute latency)

- Automatic error handling and retry

- Full audit trail

- Reusable Salesforce and ServiceNow connectors

Platform team effort: 3-5 days (first time), 1 day (subsequent similar integrations)

### Pattern 2: Batch ETL (Scheduled)

Use case: Nightly sync of ERP sales data to data warehouse for analytics

Architecture:

ERP Database → (Scheduled Extract) → Integration Platform →

Transform → Data Warehouse

Implementation:

- Schedule: Run daily at 2 AM

- Extract: Query ERP database for yesterday's transactions

- Transform:

  - Clean data (remove nulls, standardize formats)

  - Enrich (add calculated fields, lookups)

  - Conform to data warehouse schema

- Load: Bulk insert into data warehouse

- Validate: Row counts, data quality checks

- Notify: Success/failure notification to operations

Benefits:

- Handles large volumes efficiently

- Off-peak processing (no impact on operational systems)

- Data quality checks built in

- Incremental loads (only new/changed data)

Considerations:

- Latency: Data is up to 24 hours old

- Error handling: Failed batches need recovery process

- Performance: Optimize for bulk operations

### Pattern 3: Event-Driven (Pub/Sub)

Use case: Multiple systems need to react to order events

Architecture:

Order System → Publish "OrderCreated" event → Event Stream (Kafka)

↓

┌──────────────┬────────────────┼─────────────────┐

↓              ↓                ↓                 ↓

Inventory System  Finance System  Shipping System  Analytics

Implementation:

- Publisher (Order-to-Cash Team):

  - When order created, publish event with order details

  - Event schema: {orderId, customerId, items[], total, timestamp}

- Event Stream (Integration Platform Team):

  - Kafka topic: orders.created

  - Retention: 7 days

  - Partitioning by customer ID

- Subscribers:

  - Inventory: Reserve stock

  - Finance: Create invoice

  - Shipping: Create shipment

  - Analytics: Update dashboards

Benefits:

- Loose coupling (systems don't know about each other)

- Scalability (add new subscribers without changing publisher)

- Resilience (if one subscriber fails, others continue)

- Event replay (can reprocess historical events)

Challenges:

- Eventual consistency (not all systems update simultaneously)

- Event schema management (versioning)

- Monitoring (tracking event flow across systems)

### Pattern 4: API Gateway (Centralized Access)

Use case: External partners need access to your APIs, mobile app needs backend

Architecture:

External API Clients → API Gateway → Internal Services

↓

[Auth, Rate Limit,

Logging, Transform]

Implementation:

- Gateway functions:

  - Authentication: OAuth 2.0, API keys, JWT tokens

  - Authorization: Role-based access control

  - Rate limiting: Prevent abuse (e.g., 1000 calls/hour)

  - Transformation: External API format ↔ Internal format

  - Caching: Cache frequent requests

  - Logging: All API calls logged

  - Analytics: Track usage, performance

- Internal services:

  - Don't worry about auth (gateway handles it)

  - Focus on business logic

  - Register with API Gateway

Benefits:

- Single entry point (security, monitoring)

- Decouples external contracts from internal implementations

- Easier to change internal systems

- Better security (internal services not exposed)

API Gateway platform: Azure API Management, AWS API Gateway, Kong, Apigee

### Pattern 5: CDC (Change Data Capture)

Use case: Replicate database changes in real-time without impacting source system

Architecture:

Source Database → (Transaction Log) → CDC Tool →

Target Database / Event Stream

Implementation:

- CDC tool monitors database transaction log

- Captures inserts, updates, deletes

- Publishes changes as events or replicates to target

- Near real-time (seconds latency)

Use cases:

- ERP → Data warehouse (real-time analytics)

- Legacy system → Modern system (gradual migration)

- OLTP → OLAP (separate operational from analytical)

Tools: Debezium, Qlik Replicate, AWS DMS, Azure Data Factory

Benefits:

- No impact on source system (reading transaction log, not querying)

- Real-time or near real-time

- Captures all changes automatically

Challenges:

- Requires database permissions

- Schema changes need management

- Initial snapshot + ongoing changes

### Pattern 6: Microservices API Composition

Use case: Mobile app needs data from multiple services

Architecture:

Mobile App → Backend for Frontend (BFF) → [Service A, Service B, Service C]

↓

Compose and return

Implementation:

- BFF: Thin layer that knows mobile app needs

- Calls multiple internal services

- Aggregates results

- Transforms to mobile-friendly format

- Returns single response

Example: Customer dashboard needs:

- Customer info (CRM service)

- Order history (Order service)

- Account balance (Finance service)

- Support tickets (Support service)

BFF calls all four, combines results, returns one JSON response.

Benefits:

- Reduces mobile app calls (1 vs 4)

- Reduces data transfer (only needed fields)

- Mobile app simpler (no orchestration logic)

- Can cache at BFF layer

Pattern: Common in microservices architectures

## Data Architecture Patterns: Detailed Examples

### Pattern 1: Lambda Architecture (Batch + Real-time)

Use case: Need both real-time and historical analytics

Architecture:

Data Sources → Batch Layer (Data Warehouse) → Serving Layer → Analytics/BI

→ Speed Layer (Real-time Stream) → Serving Layer → Real-time Dashboards

Batch Layer:

- Complete, accurate data

- Historical analysis

- Data warehouse (Snowflake, Synapse)

- ETL runs nightly

Speed Layer:

- Real-time, approximate data

- Recent data only (last 24 hours)

- Stream processing (Kafka, Spark Streaming)

- Continuous processing

Serving Layer:

- Merges batch and speed layers

- Queries check both layers

- Shows complete + up-to-date data

Example: E-commerce dashboard

- Orders from last year: Batch layer (data warehouse)

- Orders from last hour: Speed layer (streaming)

- Dashboard shows both: Total orders today (batch up to 2 AM + streaming since 2 AM)

### Pattern 2: Data Lakehouse (Modern Approach)

Use case: Single platform for data lake and data warehouse benefits

Architecture:

Data Sources → Raw Layer (Data Lake) →

Curated Layer (Cleansed, Conformed) →

Consumption Layer (Analytics-ready)

Layers:

- Bronze (Raw):

  - Exact copy of source data

  - No transformations

  - All history retained

  - Cheap storage (S3, Azure Blob)

- Silver (Curated):

  - Cleaned and conformed

  - Deduplication

  - Data quality rules applied

  - Standardized formats

- Gold (Consumption):

  - Business-level aggregations

  - Ready for BI tools

  - Optimized for query performance

  - Data models (star schema, etc.)

Platform: Databricks, Snowflake, Azure Synapse

Benefits:

- Single platform (simpler than Lambda)

- Flexible (structured + unstructured data)

- Cost-effective (cheap storage, pay-per-query compute)

- Supports BI and ML workloads

### Pattern 3: Domain-Oriented Data Ownership

Use case: Stream-aligned teams own their data domains

Architecture:

Order-to-Cash Team → Owns Order Domain Data → Publishes to Data Platform

Supply Chain Team → Owns Inventory Domain Data → Publishes to Data Platform

Customer Experience Team → Owns Customer Domain Data → Publishes to Data Platform

↓

Data Platform aggregates and serves

Implementation:

- Each stream team:

  - Owns source data for their domain

  - Ensures data quality

  - Publishes data to central platform

  - Documents data (data catalog)

- Data Platform team:

  - Provides infrastructure and tools

  - Creates cross-domain aggregations

  - Ensures data governance

  - Enables self-service access

- Data consumers:

  - Find data via catalog

  - Request access (RBAC)

  - Query via SQL, APIs, or BI tools

Benefits:

- Clear ownership (domain teams know data best)

- Scalable (decentralized data production)

- Quality (owners accountable)

- Agile (teams can evolve their data)

This is called "Data Mesh" - advanced pattern, but aligns with stream-aligned teams

### Pattern 4: Golden Records / Master Data

Use case: Customer data exists in 7 systems, which is source of truth?

Architecture:

CRM (Salesforce) ──┐

ERP (SAP) ─────────┼─→ Master Data Hub → Golden Customer Record

Support (Zendesk) ─┤                           ↓

Marketing ─────────┘               Serve to all systems + Data Warehouse

Implementation:

- Identify source of truth for each attribute:

  - Customer name, contact: CRM (Salesforce)

  - Financial data: ERP (SAP)

  - Support preferences: Support system

  - Marketing consent: Marketing automation

- Master Data Hub:

  - Pulls data from source systems

  - Merges into golden record

  - Resolves conflicts (rules-based or manual)

  - Maintains history

  - Publishes to subscribers

- Consumption:

  - All systems use customer ID from golden record

  - Query hub for customer data (don't query sources)

  - Single customer view for analytics

Tools: Informatica MDM, Profisee, custom-built on data platform

Simpler alternative (start here):

- Golden records in data warehouse

- Periodic (daily) consolidation

- Read-only (don't write back to sources)

- Good enough for analytics

- Evolve to full MDM later if needed

## Security Architecture

Critical topic that spans all transformation areas.

### Security Principles:

- Zero Trust: Never trust, always verify

- Least Privilege: Minimum access needed

- Defense in Depth: Multiple layers of security

- Encrypt Everything: Data at rest and in transit

- Audit Everything: Comprehensive logging

### Identity & Access Management

Pattern: Centralized identity, federated access

Architecture:

Identity Provider (Azure AD, Okta) → SSO → All Applications

↓

[User Management, MFA,

Conditional Access, Audit]

Implementation:

- Single Sign-On (SSO):

  - All SaaS tools integrate with Identity Provider

  - Users log in once, access all systems

  - SAML or OAuth 2.0

- Multi-Factor Authentication (MFA):

  - Required for all users

  - Especially for privileged accounts

  - Risk-based (higher risk = more verification)

- Role-Based Access Control (RBAC):

  - Roles defined by job function

  - Permissions assigned to roles

  - Users assigned to roles

  - Regular access reviews (quarterly)

- Privileged Access Management (PAM):

  - Admin accounts separated from regular accounts

  - Just-in-time access (temporary elevation)

  - Session recording for admins

  - Approval workflows for sensitive access

Stream team implications:

- Teams manage application-level permissions

- Identity team manages identity and authentication

- Security team audits and monitors

### API Security

Patterns:

- API Gateway with OAuth 2.0:

  - Centralized authentication and authorization

  - Tokens instead of credentials

  - Token expiration and refresh

- API Keys (for system-to-system):

  - Unique key per integration

  - Key rotation policy (every 90 days)

  - Secure storage (key vault, not code)

- Rate Limiting:

  - Prevent abuse and DoS

  - Per-client limits

  - Graceful degradation

- Input Validation:

  - Validate all API inputs

  - Prevent injection attacks

  - Schema validation

- API Versioning:

  - Don't break existing clients

  - Deprecation policy (6-12 months notice)

Platform team responsibility: Provide secure API patterns, gateway, monitoring

### Data Security

Data Classification:

- Public: No restrictions (marketing content)

- Internal: Internal use only (org charts, policies)

- Confidential: Restricted access (financial data, customer data)

- Highly Confidential: Very restricted (payment data, personal health info)

Security Controls by Classification:

| Control | Public | Internal | Confidential | Highly Confidential |
| --- | --- | --- | --- | --- |
| Encryption at Rest | No | Yes | Yes | Yes |
| Encryption in Transit | Yes | Yes | Yes | Yes |
| Access Logging | No | Yes | Yes | Yes |
| Data Masking | N/A | No | Yes | Yes |
| MFA Required | No | No | Yes | Yes |
| Retention Policy | N/A | 7 years | 7 years | Per regulation |

Data Encryption:

- At rest: Database encryption, disk encryption

- In transit: TLS 1.2+, HTTPS everywhere

- Key management: Cloud key vault (Azure Key Vault, AWS KMS)

- Key rotation: Every 90 days

Data Masking:

- Production data in non-production environments

- Mask PII, financial data, health data

- Preserve data relationships and format

- Tools: DataMasker, Delphix, built-in database features

Data Loss Prevention (DLP):

- Monitor data exfiltration

- Block sensitive data in emails, file shares

- Alert on suspicious data access patterns

- Tools: Microsoft Purview, Symantec DLP

### SaaS Security

Vendor Security Assessment:

Before approving any SaaS vendor:

- Security Questionnaire:

  - SOC 2 Type II certification?

  - ISO 27001 certification?

  - GDPR / CCPA compliance?

  - Data residency (where is data stored)?

  - Encryption standards?

  - Incident response process?

  - Business continuity plan?

- Penetration Testing:

  - When was last pen test?

  - Can we see results?

  - Critical findings remediated?

- Data Protection:

  - How is our data segregated?

  - Who has access to our data?

  - Data backup and recovery?

  - Data export process?

  - Data deletion upon termination?

- Access Control:

  - SSO support?

  - MFA support?

  - RBAC capabilities?

  - Audit logging?

Vendor Tiering for Security:

- Tier 1 (Critical): Full security assessment, annual review

- Tier 2: Standard questionnaire, review every 2 years

- Tier 3: Lightweight review

Ongoing Monitoring:

- Subscribe to vendor security bulletins

- Monitor for vendor breaches (third-party services)

- Annual security re-assessment

- Incident response plan includes vendor scenarios

### Integration Security

Secure Integration Patterns:

- Service Accounts:

  - Dedicated account per integration

  - Not tied to individual users

  - Rotate credentials regularly

  - Store in key vault

- Least Privilege:

  - Integration only gets permissions it needs

  - Read-only when possible

  - Specific objects/fields only

- Encryption in Transit:

  - TLS for all API calls

  - Certificate validation

  - No self-signed certs in production

- Secrets Management:

  - Never hardcode credentials

  - Use key vault (Azure Key Vault, HashiCorp Vault)

  - Secrets rotated automatically

  - Access to secrets logged and monitored

- Network Security:

  - Integration platform in private network

  - Egress through firewall

  - IP whitelisting where possible

  - VPN for on-prem connections

Integration Platform security responsibilities:

- Secure credential storage

- Encrypted communication

- Access logging

- Security scanning of integration flows

### Security Governance

Security Review Board: Meets monthly

Members:

- Security Architect (chairs)

- Enterprise Architect

- Data Architect

- Head of Vendor Management

- Legal/Compliance rep

Responsibilities:

- Approve security policies

- Review security incidents

- Assess vendor security

- Approve security exceptions

- Track security metrics

Security Metrics:

- Mean time to detect (MTTD) incidents

- Mean time to respond (MTTR) incidents

- Number of critical vulnerabilities

- % systems with latest patches

- % employees completing security training

- Vendor security compliance %